STATE OF CALIFORNIA

CLEAN WATER STATE REVOLVING FUND

INTENDED USE PLAN

FOR STATE FISCAL YEAR 1999/2000

PREPARED BY:	The Division of Clean Water Programs

State Water Resources Control Board

I.	INTRODUCTION

The State Water Resources Control Board (SWRCB) submits this Intended Use Plan (IUP) to the United States Environmental Protection Agency (EPA).  The IUP meets the requirements of Section 606 (c) of the Federal Clean Water Act.  The IUP is submitted annually as required under 40 CFR 35.3150.

The IUP serves as the planning document for explaining how carryover funds from previous years and the Federal Fiscal Year (FFY) 2000 appropriation for the State Revolving Fund (SRF) will be used.  As currently developed, the State Fiscal Year (SFY) 1999/2000 IUP identifies the forecasted binding loan commitment amounts and disbursement schedules for all the available funds.

The SWRCB intends to continue with the implementation of the basic loan program as outlined in the SWRCB’s Policy for Implementing the State Revolving Fund for Construction of Wastewater Treatment Facilities (SRF Policy) originally adopted on August 18, 1988, and last amended on June 18, 1998.

II.	PROJECT SPECIFIC INFORMATION

The SWRCB has prepared detailed schedules for binding loan commitments and disbursement of funds for SFY 1999/2000.  This information is summarized in the following tables:

A.	Table 1 is a summary of the funds available for SWRCB preliminary loan 				commitment in SFY 1999/2000.

B.	Table 2 is a listing of projects which the SWRCB expects to issue binding loan commitments to in SFY 1999/2000.

C.	Table 3 contains two lists.  The first is a list of the projected federal disbursements for SFY 1999/2000.  The second is a list of the projected Repayment Account disbursements for SFY 1999/2000.

D.	Table 4 is the schedule for estimated increases in the Automated Clearinghouse (ACH) ceiling for FFY 2000 funds.

III.	LONG AND SHORT-TERM GOALS

A.	Long-Term Goals

1)	To achieve statewide compliance with water quality objectives.

2)	To bring Publicly-Owned Treatment Works (POTWs) into compliance with federal requirements.

3)	To perpetuate the SRF.

4)	To maximize the ability of the SRF to assist local government in constructing needed water quality control facilities.

5)	Provide assistance for implementation of the SWRCB’s Nonpoint Source Management Plan.

- To maintain at least an 80 percent rate of loan issuance in SFY 1999/2000 to comply with EPA directives.

- To continue administrative steps to reduce the available cash by issuing loans using a cash flow system.

B.	Short-Term Goals

1)	Apply for and receive the FFY 2000 Capitalization Grant within the first year of the allotment period.

2)	To fund projects in SFY 1999/2000 that will enable local agencies to abate public health and water pollution problems, and that will reduce or abate nonpoint source pollution.

- Provide consultation services to small loan applicants in order to expedite the processing of their loan requests.  Assistance will include guidance for identifying project alternatives, selecting the cost-effective alternative, preparing the Project Report, the Revenue Program, and the Environmental Assessment.  Assistance will also be offered to aid municipalities in assuring that they have the ability to properly administer and manage their projects.

- Amend the Operating Agreement to reflect necessary updates and changes to the SRF Policy approved by the SWRCB on June 18, 1998.

- Complete close-out of the FFY 1990 through the 1993 Capitalization Grants.

- Promulgate regulations encompassing wastewater, nonpoint source, stormwater, and estuary enhancement requirements in a single document.  Incorporate portions of the SRF Policy as needed into the regulations.

IV.	RELATIONSHIP BETWEEN THE SRF AND OTHER STATE FINANCIAL ASSISTANCE PROGRAMS

The SWRCB administers two other programs that provide financial assistance for construction of wastewater treatment facilities.  These are:

- A State funded Small Communities Grant Program which provides up to

97.5 percent grant funding for small, needy communities with less than 5,000 people.  The maximum grant set by the SWRCB is $3.5 million.  The State may provide loan assistance from the SRF for the local share of these State grant funded projects.  A total of $30 million in grant funding was provided for this program by the Safe, Clean, Reliable Water Supply Act of 1996.  The money available for this program is fully committed.  A measure on the March 7, 2000 ballot, if passed by the voters, will provide $34 million  for small, needy communities with less than 10,000 people.

- The Water Reclamation Account also created by the Safe, Clean, Reliable Water Supply Act of 1996 provides $60 million for the construction of water recycling facilities.  This is a perpetual revolving fund loan program similar to the SRF, but capitalized by State funds only.  A sum of $40 million is also provided from the Clean Water and Water Reclamation Bond Law of 1988 for construction of water recycling facilities.  These funds are still available for commitment.  In addition, a measure on the March 7, 2000 ballot would provide a total of

$60 million in grants and loans for water recycling.

V.	PROGRAM CHANGES IMPLEMENTED

The following program changes have been made by the SWRCB that are not covered in the existing Operating Agreement signed by the SWRCB on November 29, 1993.

- Cash Flow

The SWRCB adopted Resolution No. 99-040 on May 20, 1999, changing the method for approving new loans to a cash flow system where loans are approved based on the availability of cash and Automated Clearinghouse (ACH) draws to cover projected disbursements.

- Equivalency Requirements

The SWRCB amended the SRF Policy on June 18, 1998, making changes to the application of the 16 statutory Title II requirements to California's SRF program.  The need to apply the 16 Title II requirements expired on October 1, 1994.  It is projected that California will meet the minimum amount needed to fulfill the cumulative equivalency requirement for FFY 1989 through FFY 1994.  The SWRCB, therefore, dropped ten of the Title II requirements, but will continue to apply six (6) Title II requirements.  (Sections 201(b), 201(g)(2), 201(g)(3), 204(b)(1), 204(d)(2), and 218) to wastewater treatment projects.

- California Environmental Quality Act (CEQA-plus)

The SWRCB is using the CEQA and additional reviews required by the National Environmental Policy Act (NEPA).  This process is referred to as "CEQA-plus".  The CEQA-plus process includes all of the NEPA provisions in the

November 29, 1993 Operating Agreement as well as an agreement that the SWRCB will consult with federal officials regarding disputes involving the Endangered Species Act and the National Historic Preservation Act before approving environmental documents and awarding of SRF assistance.

- Fiscal Year

The SWRCB will use the SFY for reporting purposes for the program.

- Endangered Species Act (ESA)

On July 26, 1994, the EPA designated the SWRCB to be their non-federal representative for ESA coordination involving all SRF equivalency projects in California as provided under 50 CFR 402.08.  As the non-federal representative, the SWRCB will coordinate and consult informally with the United States Fish and Wildlife Service (USFWS) and/or the National Marine Fisheries Service (NMFS) in compliance with Section 7 of the ESA.  The SWRCB will evaluate the potential for SRF projects to impact (directly or indirectly) federally listed threatened or endangered species and submit its findings to the USFWS and/or to the NMFS.  When the SWRCB, in consultation with the USFWS and/or NMFS, determines that the project may affect Federally listed species, it will notify the EPA of the need to request formal consultation with the USFWS and/or NMFS.  The EPA will participate as lead Federal agency in the formal consultation process and will ultimately be responsible for compliance with Section 7 of the ESA for all SRF projects.  The SWRCB will monitor or assist in monitoring any mitigation measures proposed to avoid or lessen impacts to Federally listed species.

- National Historic Preservation Act

Pursuant to a programmatic agreement dated March, 1990 among EPA, the Advisory Council on Historic Preservation, and the National Conference of State Historic Preservation officers concerning compliance with the National Historic Preservation Act (NHPA), EPA has delegated its responsibility for carrying out the requirements of Section 106 of the NHPA to the SWRCB.  The SWRCB Cultural Resources Officer is authorized to represent the EPA in correspondence related to Section 106 (See 36 CFR Part 800 as amended on June 17, 1999) compliance on SRF projects in California.  The SWRCB will notify the EPA if unresolved disputes occur in the SWRCB's routine consultation with the State Historic Preservation Officer.

- State Match

The SWRCB will use proceeds from the local match program as necessary to provide the State 20 percent match as necessary.

VI.	INFORMATION ON THE SRF ACTIVITIES TO BE SUPPORTED

Projects involving secondary treatment (Category I), advanced treatment (Category II), infiltration/inflow (I/I) correction (Category IIIA), major sewer system rehabilitation (Category IIIB), new collections systems (Category IVA), new interceptors (Category IVB), combined sewer overflow correction (Category V), storm drainage pollution correction (Category VI), and activities and projects necessary to correct nonpoint source and estuary pollution problems, (Category VII), are eligible to be funded under the loan program.  In addition, water recycling projects are eligible for loan assistance.

A.	For SFY 1999/2000, the SWRCB proposes to provide loan assistance as follows:

1)	Category I-- Secondary Treatment;  Category II--Advanced Treatment;  Category IIIA --I/I Correction;  Category IVA--New Collection Systems;  Category IVB--New Interceptors and Appurtenances;  and Category V--Combined Sewer Overflow will be funded by the SRF.  Included in these categories will be water reclamation projects.

2)	Category IIIB --Major Sewer System Rehabilitation will not be funded in

SFY 1999/2000.

3)	Category VI--Storm Water Pollution Control Projects.

4)	Catagory VII--Nonpoint source pollution control and estuary enhancement programs and projects.

B.	Types of assistance to be provided.

Only loans under the basic loan program will be provided in SFY 1999/2000.  The basic loan program provides for loans at one-half the interest rate of the most recent sale of State General Obligation Bonds and discounted loans where local government contributes the state match share for their project and pays no additional interest.  Loans will be completely amortized within twenty years of project completion.  Some of the loans issued in SFY 1999/2000 may involve the refinancing of existing local debt.

C.	SWRCB policies on implementation of the SRF Loan Program.

The SWRCB’s SRF Policy contains detailed information on the requirements for

obtaining a SRF loan for wastewater treatment and water reclamation projects.  Additional policies or regulations may be developed for inclusion in the Operating Agreement to cover administration of loans for nonpoint source, stormwater pollution control, and estuary enhancement projects and activities.  Program details necessary to implement the Local Match Program were adopted by the SWRCB on January 18, 1996 and amended on June 18, 1998.

VII.	OTHER FEDERAL AND STATE ASSISTANCE

As noted above, if Proposition 13 passes, the State will have $34 million for Small Community Grants, $60 million for Water Recycling Grants and Loans, and $15 million for seawater intrusion control loans.  A total of $75 million will also be available for grants to the municipalities of Madera, Orange Cove, Stockton, and Tracy.

VIII.	ASSURANCES, PROCEDURES AND PROPOSALS

A.	Environmental Review Certification

The State Environmental Review Procedures (SERP) are outlined in the Operating Agreement and the SRF Policy for Implementing the SRF Loan Program.  Beginning with new projects submitted after June 30, 1998, the SERP will encompass environmental reviews consistent with provisions of the California Environmental Quality Act and the National Environmental Policy Act.  The SERP have been approved by the EPA.

B.	Project Approval Procedures

The SWRCB approves projects in a two-step process.  The first approval occurs at the completion of facilities planning when the SWRCB makes a preliminary loan commitment from available funds.  Table 1 summarizes the funds available for preliminary loan commitments.

The second step is the issuance of binding loan commitments (signed loan contracts) after the final plans and specifications have been approved.  A total of $292 million in SWRCB preliminary loan commitments is available from all sources for issuing binding loan commitments (loan contracts) in SFY 1999/2000.

C.	Binding Commitment Certification

The SWRCB certifies that it will enter into binding loan commitments equal to at least 120 percent of the cumulative quarterly Capitalization Grant ACH schedule of increases within one year after receipt of each ACH increase.  Table 2 contains a list of projected binding loan commitments for SFY 1999/2000, and displays the projects scheduled for binding loan commitments by quarter for each Capitalization Grant.  We expect to issue about $540.5 million in binding loan commitments in SFY 1999/2000.

D.	Expeditious and Timely Expenditure Certifications

The SWRCB certifies that it will expend all funds in the SRF in an expeditious and timely manner.  The first listing in Table 3 is the projected federal disbursements for SFY 1999/2000 which total $107.1 million.  The second listing is the projected disbursements totaling $166.9 million from the Repayment Account for SFY 1999/2000.  Total expenditures for SFY 1999/2000 are expected to be $294.5 million, which includes $20.5 million in State expenditures.  Further, through the local match program, we expect local agencies to disburse $12.7 million.

E.	First Use of Enforceable Requirements Certification

California has satisfied the First Use Requirement.

F.	Compliance with Title II (Equivalency Requirement)

The State dropped the provision that all projects meet equivalency requirements when it amended the SRF Policy on June 18, 1998.  Projects with planning documents completed and approved before June 18, 1998 will continue to meet full equivalency requirements.  Agencies submitting planning documents after June 18, 1998 will not be required to meet equivalency requirements.  The SWRCB will continue to bank all Federal and State funds spent on projects in SFY 1999/2000 that meet Title II equivalency requirements.

G.	Transfer of Construction Management Assistance Grant (CMAG)

No CMAG funds provided under Section 205 (g) of the Act will be transferred to the SRF for administration.  The State will administer the loan program using the allowed four percent of the Capitalization Grant.

H.	Loan Defaults

California will make every effort to assure that loan recipients repay their loans.  In the event of any defaults, the Division of Clean Water Programs (DCWP) will have our Revenue Program Specialist review the agency’s user charges and budget and make recommendations for assuring continued loan repayments.  The SWRCB will also take whatever other steps are required, including judicial action, to assure timely repayments of loan obligations.  As a last resort, California will use the intercept provision in State law to recover lost funds should the SWRCB fail to resolve the default.  No defaults have been experienced to date.

I.	State Match

The State match for the FFY 2000 Capitalization Grant is expected to be met by using proceeds from Proposition 13 that will be before the voters for approval on March 7, 2000.  The bond issue contains $23.5 million for State Match.  If the bond issue fails, the SWRCB will use other fund sources and the Local Match Program to provide the needed match.  The total match amount for the FFY 2000 Grant is estimated to be $19.3 million.

J.	Automated Clearinghouse (ACH) Ceiling

Table 4 contains the proposed schedules for increasing the ACH ceiling amount for the FFY 2000 appropriation.

IX.	METHOD AND CRITERIA FOR THE DISTRIBUTION OF SRF FUNDS

A.	Criteria and method for determining the types of funding distribution to be provided.

The Division uses readiness to proceed to determine the projects scheduled for binding loan commitments.  Projects scheduled for binding loan commitments in SFY 1999/2000 are projects which have previously received a preliminary loan commitment from the SWRCB.  A total of about $191.4 million in new funds (See Table 1) will be available for loan issuance in SFY 1998/99.  In addition, unobligated balances from past capitalization grants and the Repayment Account will also be used to provide the funds needed to meet the $492.8 million binding loan commitments projected for SFY 1999/2000.  Table 2 contains the estimated project by project schedules for issuing the binding loan commitments using all the available funds.  The adopted and EPA approved SFY 1999/2000 Priority List identifies projects which will compete for loan assistance in SFY 1999/2000.

B.	Criteria and method for selecting specific projects to be funded.

Projects to be funded in SFY 1999/2000 are determined in accordance with the SWRCB’s State Revolving Fund Project Priority System which has been approved by EPA.  The State Priority System is based on public health and water quality considerations as described in the SRF Policy.  Included in the State Priority System are bypass provisions to allow other projects to be funded if anticipated local agency schedules are not met.  The fundable portion of the list for SFY 1998/99 will include Priority Classes A, B, C, and D projects which have received preliminary loan commitments from the SWRCB and which are expected to proceed to construction in SFY 1999/2000.  Loans will be issued only to projects on the fundable portion of the list.

X.	PERPETUATION OF THE SRF

The SWRCB will charge an interest rate equal to one-half the rate of the most recent sale of State General Obligation Bonds.  For communities participating in the Local Match Program, the SWRCB will issue loans with no interest charges in addition to the discount of the amount of the loan.  The SWRCB will also take whatever actions are necessary to recover loan funds should a loan recipient default on its loan repayments.  Refer to the Operating Agreement for a more detailed discussion of the  specific actions.

XI.	SCHEDULE

The schedule for the public review and comment process on the SFY 1998/99 IUP is:

- 02/17/00	SWRCB Adoption of SFY 1999/2000 IUP

- 03/15/00	Submittal of SFY 1999/2000 IUP to EPA for Approval

- 04/30/00	EPA Approval of SFY 1999/2000 IUP

XII.	ADMINISTRATIVE COSTS

Based on the expected appropriation for FFY 2000, California will apply for a

$96.3 million FFY 2000 Capitalization Grant.  Up to four percent of the grant amount,

or $3.9 million can be used for administration (See Table 1 for additional details).

XIII.	MARKET LOAN RATE

California will issue loans at one-half the interest rate on the most recent sale of State General Obligation Bonds or discounted local match loans.  These rates will always be below the market rate.  Because of this fact, a market rate survey will not be conducted.