STATE WATER RESOURCES CONTROL BOARD

BOARD MEETING SESSION -- DIVISION OF CLEAN WATER PROGRAMS

FEBRUARY 15, 2001

## ITEM 4

# SUBJECT

REAUTHORIZE STATE REVOLVING FUND (SRF) LOAN COMMITMENTS FOR THE LOS ANGELES COUNTY SANITATION DISTRICT’S (LACSD) JOINT WATER POLLUTION CONTROL PLANT (JWPCP), VALENCIA AND SAUGUS WATER RECLAMATION PLANTS (V&SWRP), AND THE SANTA ANA WATERSHED PROJECT AUTHORITY (SAWPA) PROJECTS, STATE REVOLVING FUND (SRF) PROJECT NOS. C-06-4001-(MULTIPLE CONTRACTS), C-06-4082 (MULTIPLE CONTRACTS), AND C-06-4452-(MULTIPLE CONTRACTS)

# DISCUSSION

The State Water Resources Control Board (SWRCB) adopted Resolution No. 97-70, on August 21, 1997, approving a $263 million SRF Loan funding commitment for the LACSD JWPCP upgrade to full secondary treatment.  This loan commitment was contingent upon LACSD submitting Final Plans and Specifications (FP&S) and the Division of Clean Water Programs’ (Division) approving the FP&S in accordance with the milestone schedule contained in the Division’s May 16, 1997, Facility Plan Approval Letter.

The SWRCB adopted Resolution No. 98-059, on June 18, 1998, approving a $35.16 million SRF Loan funding commitment for the LACSD V&SWRP Stage V Expansion and Nitrification/Denitrification Upgrade.  This loan commitment was contingent upon LACSD submitting Final Plans and Specifications for the Stage V Expansion by November 1, 1999 and the Nitrification/Denitrification Upgrade by April 1, 2001.

The SWRCB adopted Resolution No. 99-034, on April 29, 1999, approving a $21.7 million SRF Loan funding commitment for the SAWPA Temescal Valley Regional Interceptor (TVRI).  This loan commitment was contingent upon the TVRI’s Reach IV construction initiation by June 28, 1999.

None of these projects met the schedule outlined in the SWRCB’s Resolutions; however, all projects have subsequently submitted necessary information to ensure timely project completion.

# POLICY ISSUE

Should the SWRCB reauthorize SRF loan funding commitment for LACSD’s JWPCP and V&SWRP, as well as SAWPA’s TVRI Projects?

# RWQCB IMPACT

SRF Loan funding will allow both agencies to build projects necessary to maintain compliance with Regional Water Quality Control Board requirements and objectives.

# FISCAL IMPACT

Reauthorization of these SRF loans will have no impact on the current SRF fund balance.

STAFF RECOMMENDATION

The SWRCB adopt a resolution reauthorizing SRF Loan commitments.

DRAFT

STATE WATER RESOURCES CONTROL BOARD

RESOLUTION NO. 2001-___

REAUTHORIZATION OF A STATE REVOLVING FUND (SRF) LOAN COMMITMENT FOR

THE LOS ANGELES COUNTY SANITATION DISTRICT (LACSD)

JOINT WATER POLLUTION CONTROL PLANT UPGRADE (JWPCP)

SRF PROJECT NO. C-06-4001(MULTIPLE CONTRACTS)

LACSD’S VALENCIA AND SAUGUS WATER RECLAMATION PLANTS (V&SWRP)

UPGRADE AND NITRIFICATION/DENITRIFICATION PROJECTS

SRF PROJECT NO. C-06-4082(MULTIPLE CONTRACTS)

THE SANTA ANNA WATERSHED PROJECT AUTHORITY (SAWPA)

TEMESCAL VALLEY REGIONAL INTERCEPTOR (TVRI)

SRF PROJECT NO. C-06-4452(MULTIPLE CONTRACTS)

WHEREAS:

- The State Water Resources Control Board (SWRCB) adopted Resolution Nos. 97-70 and 98-059 committing $263 million and $35.16 million, respectively, to LACSD and Resolution No. 99-034 committing $21.7 million to SAWPA;

- Resolution No. 97-70 requires submittal and Division of Clean Water Programs’ (Division) approval of Final Plans and Specifications (FP&S) for the LACSD project in accordance with the Division’s May 16, 1997, Facility Plan Approval letter;

- Resolution No. 98-059 requires submittal by LACSD of FP&S for the V&SWRP Upgrade project by November 1, 1999 and the Nitrification/Denitrification project by April 1, 2001;

- Resolution No. 99-034 requires SAWPA’s TVRI construction initiation by June 28, 1999; and

- Construction for LACSD’s JWPCP and SAWPA’s TVRI project has commenced and LACSD has committed to construct the V&SWRP project.

THEREFORE BE IT RESOLVED THAT:

The State Water Resources Control Board amends Resolution Nos. 97-70, 98-059 and 99-034 by reauthorizing loan commitments for all contracts associated with these projects.

CERTIFICATION

The undersigned, Administrative Assistant to the Board, does hereby certify that the foregoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on February 15, 2001.

Maureen Marché

Administrative Assistant to the Board