STATE WATER RESOURCES CONTROL BOARD

BOARD MEETING SESSION – DIVISION OF CLEAN WATER PROGRAMS

FEBRUARY 15, 2001

# ITEM 5

## SUBJECT

WATER RECYCLING FACILITIES PLANNING GRANT PROGRAM, APPROVAL OF TIME EXTENSION FOR FACILITIES PLANNING GRANT STUDY, CITY OF BEAUMONT, STAGE I WASTEWATER RECYCLING PROJECT

## DISCUSSION

The Safe, Clean, Reliable Water Supply Act (1996 Bond Law) established a Water Recycling Subaccount and provided $60 million for low-interest loans for design and construction of water recycling projects and for grants for facilities planning of recycling projects.  The Safe Drinking Water, Clean Water, Watershed Protection, and Flood Protection Act (2000 Bond Law) provided an additional $40 million and provided for repayments and remaining funds from the 1996 Bond Law Water Recycling Subaccount to be transferred and deposited into the 2000 Bond Law Water Recycling Subaccount.

On April 17, 1997, the State Water Resources Control Board (SWRCB) approved the Water Recycling Funding Guidelines (WRF Guidelines) governing the Water Recycling Loan Program and the Water Recycling Facilities Planning Grant Program (FPGP).  Planning grants are authorized to cover 50 percent of eligible costs up to a maximum grant of $75,000.

The City of Beaumont (City) applied for an FPGP grant for the City of Beaumont Stage I Wastewater Recycling Project facilities planning study.  This grant was approved by the SWRCB by Resolution No. 98-114 on November 19, 1998.  The estimated eligible cost of the study is $150,000 and the grant requested and approved was $75,000.

The due date for the submittal of final facilities planning report specified in the SWRCB approval was August 1, 1999.  As provided under the WRF Guidelines, at the request of the City, the Office of Water Recycling approved an extension until August 1, 2000.  While the study has been proceeding, it has encountered unexpected delays.  The City has identified potential reclaimed water markets but must develop a financial program and institutional arrangements to make a project feasible.  The proposed extension would allow the City time to identify a viable financial program and would provide an opportunity to design the project in a coordinated manner with other public agencies that manage water resources in the San Gorgonio Pass area.  Therefore the City has requested another time extension until June 1, 2002.  In accordance with the WRF Guidelines, this time extension must be brought before the SWRCB for approval.  Because this is the second extension and would provide a total of 34 months beyond the initially approved date, the Division recommends that this be the final extension allowed for this study.

## POLICY ISSUE

Should the SWRCB approve a final time extension for the FPGP grant for the City of Beaumont Stage I Wastewater Recycling Project facilities planning study?

## RWQCB IMPACT

None.

## FISCAL IMPACT

There is no fiscal impact from a time extension for this grant.

## STAFF RECOMMENDATION

That the SWRCB adopt a resolution approving a final time extension for the FPGP grant to the City for the subject study.

DRAFT

STATE WATER RESOURCES CONTROL BOARD

RESOLUTION NO. 2001 -  ____

APPROVAL OF A TIME EXTENSION FOR

WATER RECYCLING FACILITIES PLANNING GRANT PROGRAM

GRANT TO CITY OF BEAUMONT

FOR THE STAGE I WASTEWATER RECYCLING PROJECT STUDY

WHEREAS:

- The Safe, Clean, Reliable Water Supply Act (1996 Bond Law) established a Water Recycling Subaccount and provided $60 million for low interest loans for the design and construction of water recycling projects and for planning grants;

- The Safe Drinking Water, Clean Water, Watershed Protection, and Flood Protection Act (2000 Bond Law) established a Water Recycling Subaccount and provided that remaining funds in the Water Recycling Subaccount of the 1996 Bond Law were to be transferred into the 2000 Bond Law Water Recycling Subaccount;

- The State Water Resources Control Board (SWRCB) established the Water Recycling Facilities Planning Grant Program (FPGP) by adoption of the Water Recycling Funding Guidelines (WRF Guidelines) on April 17, 1997, which implemented provisions of the 1996 Bond Law as well as other bond laws;

- A grant application was submitted by the City of Beaumont (City) requesting funding for the City of Beaumont Stage I Wastewater Recycling Project facilities planning study;

- The SWRCB approved a FPGP grant for the City for $75,000 by Resolution No. 98-114 on November 19, 1998;

- The due date for the submittal of final facilities planning report was August 1, 1999, and was extended by staff action to August 1, 2000, in accordance with the WRF Guidelines; and

- The City has requested a second time extension to June 1, 2002, which must be brought before the SWRCB for approval in accordance with the WRF Guidelines.

THEREFORE BE IT RESOLVED THAT:

The State Water Resources Control Board approves a final time extension until June 1, 2002, for the submittal of the final facilities planning report for the FPGP grant to City of Beaumont for the City of Beaumont Stage I Wastewater Recycling Project facilities planning study.

CERTIFICATION

The undersigned, Administrative Assistant to the Board, does hereby certify that the foregoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on February 15, 2001.

___________________________________

Maureen Marché

Administrative Assistant to the Board