STATE WATER RESOURCES CONTROL BOARD

WORKSHOP SESSION – DIVISION OF CLEAN WATER PROGRAMS

JANUARY 10, 2001

# ITEM 6

## SUBJECT

WATER RECYCLING FACILITIES PLANNING GRANT PROGRAM, APPROVAL OF TIME EXTENSION FOR FACILITIES PLANNING GRANT STUDY, SOUTH SAN LUIS OBISPO COUNTY SANITATION DISTRICT (SSLOCSD) WATER RECLAMATION PROJECT

## DISCUSSION

The Safe, Clean, Reliable Water Supply Act (1996 Bond Law) established the Water Recycling Subaccount and provided $60 million for low-interest loans for design and construction of water recycling projects and for grants for facilities planning of recycling projects.  The Safe Drinking Water, Clean Water, Watershed Protection, and Flood Protection Act (2000 Bond Law) provided an additional $40 million and provided for repayments and remaining funds from the 1996 Bond Law to be transferred and deposited into the 2000 Bond Law subaccount.

On April 17, 1997, the State Water Resources Control Board (SWRCB) approved the Water Recycling Funding Guidelines (WRF Guidelines) governing the Water Recycling Loan Program and the Water Recycling Facilities Planning Grant Program (FPGP).  Planning grants are authorized to cover 50 percent of eligible costs up to a maximum grant of $75,000.

The South San Luis Obispo County Sanitation District (SSLOCSD) applied for an FPGP grant for the SSLOCSD Water Reclamation Project facilities planning study.  This grant was approved by the SWRCB by Resolution No. 98-058 on June 18, 1998.  The estimated eligible cost of the study is $150,000 and the grant requested and approved was $75,000.

The due date for the submittal of final facilities planning report specified in the SWRCB approval was May 31, 1999.  As provided under the WRF Guidelines, at the request of the SSLOCSD, the Office of Water Recycling approved an extension until May 31, 2000, and the SWRCB approved an additional time extension until November 30, 2000.  While the study has been proceeding, it has encountered unexpected delays.  In particular, the SSLOCSD has been investigating the use of reclaimed water in areas within the San Luis Obispo County Flood Control and Water Conservation District (Zone3) and has explored joint financing and regulatory and scheduling issues with Zone 3 for implementing two projects together.  Therefore, the SSLOCSD has requested another time extension until June 30, 2001.  In accordance with the WRF Guidelines, this time extension must be brought before the SWRCB for approval.  Because this would be the third extension and would provide a total of 25 months beyond the initially approved date, the Division recommends that this be the final extension allowed for this study.

## POLICY ISSUE

Should the SWRCB approve a final time extension for the FPGP grant for the SSLOCSD Water Reclamation Project facilities planning study?

## RWQCB IMPACT

None.

## FISCAL IMPACT

There is no fiscal impact from a time extension for this grant.

## STAFF RECOMMENDATION

That the SWRCB adopt a resolution approving a final time extension for the FPGP grant to the SSLOCSD for the subject study.

_____________________________________________________________________________

December 28, 2000 Draft

STATE WATER RESOURCES CONTROL BOARD

RESOLUTION NO. 2001 - ___

APPROVAL OF A TIME EXTENSION FOR

WATER RECYCLING FACILITIES PLANNING GRANT PROGRAM

GRANT TO SOUTH SAN LUIS OBISPO COUNTY SANITATION DISTRICT

(SSLOCSD) FOR WATER RECLAMATION PROJECT

FACILITIES PLANNING STUDY

WHEREAS:

- The Safe, Clean, Reliable Water Supply Act (1996 Bond Law) established the Water Recycling Subaccount and provided $60 million for low interest loans for the design and construction of water recycling projects and for planning grants;

- The Safe Drinking Water, Clean Water, Watershed Protection, and Flood Protection Act (2000 Bond Law) established a Water Recycling Subaccount and provided that remaining funds in the Water Recycling Subaccount of the 1996 Bond Law were to be transferred into the 2000 Bond Law subaccount;

- The State Water Resources Control Board (SWRCB) established the Water Recycling Facilities Planning Grant Program (FPGP) by adoption of the Water Recycling Funding Guidelines (WRF Guidelines) on April 17, 1997, which implemented provisions of the 1996 Bond Law as well as other bond laws;

- A grant application was submitted by the SSLOCSD requesting funding for the SSLOCSD Water Reclamation Project facilities planning study;

- The SWRCB approved a FPGP grant for the SSLOCSD for $75,000 by Resolution No. 98-058 on June 18, 1998;

- The due date for the submittal of final facilities planning report was May 31, 1999, and was extended by staff action to May 31, 2000, and by SWRCB action to November 30, 2000, in accordance with the WRF Guidelines; and

- The SSLOCSD has requested a third time extension to June 30, 2001, which must be brought before the SWRCB for approval in accordance with the WRF Guidelines.

THEREFORE BE IT RESOLVED THAT:

The State Water Resources Control Board approves a final time extension until June 30, 2001, for the submittal of the final facilities planning report for the FPGP grant to the South San Luis Obispo County Sanitation District for the SSLOCSD Water Reclamation Project facilities planning study.

CERTIFICATION

The undersigned, Administrative Assistant to the Board, does hereby certify that the foregoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on January 25, 2001.

Maureen Marché

Administrative Assistant to the Board