STATE WATER RESOURCES CONTROL BOARD

BOARD MEETING SESSION – DIVISION OF CLEAN WATER PROGRAMS

MARCH 7, 2001

## ITEM  3

# SUBJECT

REAUTHORIZE STATE REVOLVING FUND (SRF) LOAN COMMITMENT FOR THE HILMAR COUNTY WATER DISTRICT’S (DISTRICT) WASTEWATER TREATMENT FACILITY IMPROVEMENTS; PROJECT NO. C-06-4596-110

# DISCUSSION

The State Water Resources Control Board's (SWRCB) adopted Resolution No. 99-022, on March 1999, approving a $4.2 million SRF Loan commitment for the District’s wastewater treatment facility improvements. This loan commitment was contingent upon the Division of Clean Water Programs’ (Division) approving the Final Plan and Specifications (FP&S) by November 30, 1999.  The District received FP&S approval on June 23,2000 and initiated construction in January 2001.  The District is fully committed to implement this project.

# POLICY ISSUE

Should the SWRCB reauthorize SRF loan funding commitment for the District’s wastewater treatment facility improvements?

# RWQCB IMPACT

SRF Loan funding will allow the District to complete the project and come into compliance with Central Valley Regional Water Quality Control Board Cease and Desist Order No. 97-103.

# FISCAL IMPACT

Reauthorization of SRF loan will have no impact on the current SRF fund balance.

# STAFF RECOMMENDATION

That the SWRCB adopt a resolution reauthorizing SRF Loan Commitment for the District’s project.

DRAFT

STATE WATER RESOURCES CONTROL BOARD

RESOLUTION NO. 2001 -

REAUTHORIZE STATE REVOLVING FUND (SRF) LOAN COMMITMENTS FOR

THE HILMAR COUNTY WATER DISTRICT’S (DISTRICT)

WASTEWATER TREATMENT FACILITY IMPROVEMENTS

PROJECT NO. C-06-4596-110

WHEREAS:

- The State Water Resources Control Board (SWRCB) adopted Resolution No. 99-022 committing $4.2 million to the District;

- Resolution No. 99-022 required submittal and Division of Clean Water Programs’ (Division) approval of Final Plan and Specifications by November 30, 1999;

- The District received FP&S approval on June 23,2000 and initiated construction in January 2001.  The District is fully committed to implement the wastewater treatment facility improvement project.

THEREFORE BE IT RESOLVED THAT:

The State Water Resources Control Board amends Resolution No. 99-022 by reauthorizing loan commitment for all contracts associated with this project.

CERTIFICATION

The undersigned, Administrative Assistant to the Board, does hereby certify that the foregoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on March 7, 2001.

Maureen Marché

Administrative Assistant to the Board