STATE WATER RESOURCES CONTROL BOARD MEETING

SACRAMENTO, CALIFORNIA

MAY 17, 2001

ITEM 2

# SUBJECT

VENTURA COUNTY’S (COUNTY) REQUEST TO WAIVE THE STATE WATER RESOURCES CONTROL BOARD’S (SWRCB) IMPLEMENTATION POLICY FOR THE SMALL COMMUNITIES GRANT (SCG) PROGRAM’S (POLICY) FIRST-COME FIRST-SERVE REQUIREMENT FOR THE EL RIO SEWER COLLECTION AND DISPOSAL SYSTEM PROJECT (PROJECT), PROJECT NO. SCG-805

# DISCUSSION

In accordance with the SWRCB’s SCG Policy, adopted on January 23, 1997, and amended and reauthorized on June 15, 2000, projects on the adopted SCG priority list are funded on a first-come first-serve basis.  Three types of grants are associated with SCG Program: Planning Grants, Design Grants, and Construction Grants.

The Division of Clean Water Programs (Division) offers Planning Grants to applicants that are in fundable categories on the SCG Priority List and have approved Planning Grant Application packages.  After the Division approves all documents associated with the planning process including:  California Environmental Quality Act (CEQA) documents, a revenue program, and the project report, Concept Approval is issued.  The applicant is then eligible for a Design Grant. Once the applicant has completed the final plans and specifications (P&S) for the project, the Division issues final P&S approval and earmarks needed SCG funds for the project in anticipation of the SWRCB approving construction grants.  An agenda item is then prepared for the next SWRCB Workshop, typically one to two months in advance, so that the SWRCB can consider approving an applicant’s construction grant.  All of these Grant offers are dependent upon the availability of SCG funds.

Division staff processes all project documents based on a first-received first-processed basis, and once these documents are approved, grants are awarded on a first-approved basis.  There are projects in all three phases of the SCG program.  Six projects received Final P&S approval in March 2001, and are being considered for SCG Construction Grants at the SWRCB’s May Workshop. These six projects will expend all but $76,343 of the SCG funds.

The County’s $26.3 million Project is currently eligible for funding, in Category B, on the SCG Priority List.  However, the County has not completed the planning process yet and is scheduled to submit necessary documentation and receive Concept Approval in late April or early May, well after the six communities received final P&S approval.  The County is requesting the SWRCB to waive the Policy’s first-come first-serve requirement, and not allow the Division to earmark construction funds after final P&S approval.  The County contends that the action of reserving or committing construction grants can only be done by the SWRCB at a scheduled Board Meeting, in this case May 17, 2001.  If the SWRCB followed this course of action, sufficient money would be available to fund the County’s $1,079,068 design grant; however, SCG funds are not available at this time to fund construction of the Project.  Approval of the County’s request will also result in one or more of the six projects receiving partial or no construction grant funds.

POLICY ISSUE

Should the SWRCB waive the SCG Policy’s first-come first-serve requirement to accommodate the District’s request to fund the design phase of the Project?

# RWQCB IMPACT

Yes - Los Angeles Regional Water Quality Control Board (RWQCB):

Approval of this item will enable the County to receive a Design Grant.  However, SCG funds are not available at this time to fund Project construction, which would enable compliance with Resolution No. 99-13 requiring elimination of all septic tank discharges in the El Rio Community.

Potentially - North Coast, Los Angeles, Central Valley, and Lahontan RWQCBs:

Projects from some or all of the RWQCBs listed above will receive partial or no grant funds to complete construction of their water quality capital improvement projects.

# FISCAL IMPACT

Approval of this waiver will reduce the projected May 2001 balance from $9,690,000 to $8,610,932 resulting in one or more of the listed projects receiving partial or no construction grants.

Projected SCG fund balance as of May 2001:	$9,690,000

Garberville Sanitation District		SCG-801	$1,155,000

Saticoy Sanitation District		SCG-806	$2,310,000

City of Live Oak		SCG-809	$2,557,580

Markleeville Public Utility District		SCG-810	$120,000

Calaveras County Water District		SCG-813	$705,000

Linda County Water District		SCG-815	$2,766,077

New SCG fund balance, if all the

May 2001 proposals are approved

by the SWRCB:	$76,343

# STAFF RECOMMENDATION

That the SWRCB deny the request by the County of Ventura to waive the Policy’s first-come first-serve requirement.

STATE WATER RESOURCES CONTROL BOARD

RESOLUTION NO. 2001 -  __

REQUEST FROM THE COUNTY OF VENTURA (COUNTY) TO WAIVE THE POLICY’S FIRST-COME FIRST-SERVE REQUIREMENT FOR SMALL COMMUNITIES GRANT (SCG) FUNDING

OF THE EL RIO SEWER COLLECTION AND DISPOSAL SYSTEM PROJECT (PROJECT)

PROJECT NO. SCG-805

WHEREAS:

- The Implementation Policy for the Small Communities Grant Program (Policy) was adopted by the State Water Resources Control Board on January 23, 1997, and amended and reauthorized on June 15, 2000;

- The policy requires SCG funding approvals on a first-come first-serve basis;

- The SWRCB can approve a construction grant after the Division has issued final plans and specification (P&S) Approval;

- Six projects have received P&S Approval prior to completion of the planning phase for the County’s project;

- District’s

- The six projects will expend all but $76,343 of the available SCG funds; and

- The County requests the SWRCB to waive the Policy’s first-come first-serve requirement for SCG funding;  and

- Approval of the county’s request would take funding away from the other six projects.

THEREFORE BE IT RESOLVED THAT:

The State Water Resources Control Board denies the County’s request to waive the Policy’s first-come first-serve requirement for SCG funding.

CERTIFICATION

The undersigned, Clerk to the Board, does hereby certify that the foregoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on May 17, 2001.

Maureen Marché

Clerk to the Board