STATE WATER RESOURCES CONTROL BOARD

BOARD MEETING SESSION – DIVISION OF CLEAN WATER PROGRAMS

NOVEMBER 19, 2002

# ITEM 7

### SUBJECT

CONSIDERATION OF AUTHORIZATION TO AMEND RESOLUTION NO. 2001-082 TO EXTEND THE TERMINATION DATE FOR THE PREVIOUSLY APPROVED MISSION BAY INVESTIGATION PROJECT FROM APRIL 30, 2003, TO JUNE 31, 2005

### DISCUSSION

On July 21, 2001, the State Water Resources Control Board (SWRCB) adopted Resolution 2001-082 to fund an investigation to determine the presence and sources of pathogenic viruses and bacteria in the recreational waters of Mission Bay and to fund an epidemiology study using data from the investigation to determine the actual associated threat to human health from recreational uses.  Currently, the resolution approves funding from the Cleanup and Abatement Account through April 30, 2003.  However, the San Diego Regional Water Quality Control Board (SDRWQCB) would like to extend the project end date to June 30, 2005, in order to allow for integration of the Mission Bay epidemiology project with a nationwide epidemiology study being conducted by the United States Environmental Protection Agency on beaches throughout the country.  That study will take longer to complete.  Coordination between the Mission Bay epidemiology project and the nationwide epidemiology study will allow for more information regarding health risks of swimmers in contaminated waters to be gained by having comparable results.  The Mission Bay epidemiology project is in the preliminary design phase and pilot studies began in late summer 2002.

### POLICY ISSUE

Should the SWRCB amend Resolution 2001-082 to extend the termination date for the Mission Bay epidemiology project to June 30, 2005?

### FISCAL IMPACT

None

### RWQCB IMPACT

This item has the support of the SDRWQCB.

STAFF RECOMMENDATION

The Division of Clean Water Programs recommends that the SWRCB approve the amendment to extend the termination date for the Mission Bay epidemiology project to June 30, 2005.

#### DRAFT

#### CONSIDERATION OF AUTHORIZATION TO AMEND RESOLUTION

NO. 2001-082 TO EXTEND THE TERMINATION DATE FOR THE PREVIOUSLY APPROVED MISSION BAY INVESTIGATION PROJECT

FROM APRIL 30, 2003, TO JUNE 31, 2005

WHEREAS:

- On July 21, 2001, the State Water Resources Control Board (SWRCB) adopted Resolution 2001-082 to fund an investigation to determine the presence and sources of pathogenic viruses and bacteria in the recreational waters of Mission Bay;

- Currently, Resolution 2001-082 approves funding from the Cleanup and Abatement through April 30, 2003;

- The San Diego Regional Water Quality Control Board would like to extend the date to June 30, 2005 in order to allow for integration with a nationwide epidemiology study being conducted by the United States Environmental Protection Agency on beaches throughout the country, and the study will take longer to complete;

- Coordination between Mission Bay epidemiology project and the nationwide epidemiology study will allow for more information regarding health risks of swimmers in contaminated waters to be gained by having comparable results.

THEREFORE BE IT RESOLVED THAT:

The State Water Resources Control Board approves the amendment to extend the  termination date for the Mission Bay epidemiology project to June 30, 2005.

#### CERTIFICATION

The undersigned, Clerk to the Board, does hereby certify that the forgoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on November 19, 2002.

_______________________________

Maureen Marché

Clerk to the Board