February 14, 2003

STATE WATER RESOURCES CONTROL BOARD

WORKSHOP--OFFICE OF CHIEF COUNSEL

MARCH 4, 2003

# ITEM 3

## SUBJECT

IN THE MATTER OF THE PETITION OF WEYRICH DEVELOPMENT COMPANY (ADMINISTRATIVE CIVIL LIABILITY ORDER NO. R3-2002-0028 FOR WEYRICH DEVELOPMENT COMPANY), CENTRAL COAST REGION
SWRCB/OCC FILE A-1486

## LOCATION

Paso Robles

## DISCUSSION

Weyrich Development Company, LLC (petitioner) filed a petition seeking review of an administrative civil liability order (ACL Order) issued by the Central Coast Regional Water Quality Control Board (Regional Board) in the amount of $192,375 for 93 alleged violations of the statewide General Permit for Storm Water Discharges Associated with Construction Activity (General Permit).  The calculation of the fine was based primarily upon a finding that the petitioner experienced economic savings of $61,250 through its noncompliance.  The draft order concludes that the calculation was in error, although there may be other factors the Regional Board did not consider that would justify the fine.  Upon remand, the Regional Board is directed to reconsider calculation of the fine and to clarify the General Permit violations.

## POLICY ISSUE

Should the State Water Resources Control Board adopt the proposed order remanding the matter to the Regional Board to justify the permit violations and calculation of the fine?

## FISCAL IMPACT

The activity is budgeted within existing resources and no additional fiscal demands will occur as a result of approving this item.

## RWQCB IMPACT

None.

## STAFF RECOMMENDATION

Staff recommends adoption of the proposed order.

STATE OF CALIFORNIA

STATE WATER RESOURCES CONTROL BOARD

ORDER WQO 2003-

In the Matter of the Petition of

# WEYRICH DEVELOPMENT COMPANY

For Review of Administrative Civil Liability Order 
No. R3-2002-0028 for Weyrich Development Company

Issued by the

California Regional Water Quality Control Board,

Central Coast Region

SWRCB/OCC FILE A-1486

BY THE BOARD:

On May 31, 2002, the Central Coast Regional Water Quality Control Board (Regional Water Board) adopted Administrative Civil Liability Order No. R3-2002-0028 (ACL or ACL Order).  Pursuant to California Water Code section 13385, the Regional Water Board imposed civil liability upon Weyrich Development Company, Inc. (petitioner) in the amount of $192,375 for 93 violations of SWRCB Order No. 99-06, the General Permit for Storm Water Discharges Associated with Construction Activity (permit or General Permit).  The State Water Resources Control Board (State Water Board) received a timely petition on July 1, 2002.

I.  BACKGROUND

Petitioner owns tract 2350, a 90-acre parcel located in Paso Robles.  In the summer of 2000, petitioner broke ground on a project to build 175 residential units at the site.  Owners of construction projects that will disturb five or more acres of land must obtain National Pollutant Discharge Elimination System (NPDES) permit coverage prior to construction, as required by the Clean Water Act.  Petitioner submitted a Notice of Intent (NOI) to comply with the permit on July 12, 2000.  While the date of initial grading is disputed, it appears that grading began approximately one month before submission of the NOI.

One of the permit’s requirements is to develop a detailed Storm Water Pollution Prevention Plan (SWPPP), which must set forth a comprehensive control strategy to prevent and reduce storm water pollution during and after construction.  The SWPPP must identify a series of Best Management Practices (BMPs), along with time schedules, that will be implemented over the life of the project.

Weyrich graded the entire site at once, a practice called “mass-grading.”  The permit requires extra precautions for mass-graded sites because of significant erosion potential.  Most sites are graded in incremental phases, and are not required to comply with the more stringent requirements for mass-grading.

The Regional Water Board staff first inspected the site on March 9, 2001, after receiving information that a landslide from the Weyrich property had temporarily closed the bordering Golden Hills Road.  After a March 13, 2001, follow-up meeting with project director Dan Lloyd, staff issued a notice of violation (NOV), which included photographs of eroded soil, criticized the existing BMPs, and recommended new BMPs.

Regional Water Board staff conducted site visits during the Spring of 2001 and throughout the 2001-2002 wet season.  During that time, staff members either inspected the site, met with petitioner, suggested new BMPs, or evaluated SWPPP revisions on nine separate occasions.  Staff also issued two more NOVs.  On April 12, 2002, the Regional Water Board Executive Officer issued an ACL complaint in the amount of $99,375 for 93 alleged violations of the permit.  The $99,375 was broken down as follows:  $61,250 for economic savings, $7,500 for staff costs, and $30,625 for culpability and the lack of voluntary cleanup efforts.  The $30,625 was set at one-half of the economic savings.  At the May 30, 2002, ACL hearing, the Regional

Water Board did not dispute that petitioner spent nearly $300,000 to implement erosion and sediment control BMPs.  The Regional Water Board proceeded to unanimously adopt the $192,375 ACL Order, which increased staff’s recommended amount by $93,000.  The ACL Order stated that it was based on the calculations in the complaint, but was increased because the factors of culpability and susceptibility to cleanup justified a higher amount.

II.  CONTENTIONS AND FINDINGS

Contention No. 1:  The Regional Water Board abused its discretion by miscalculating the economic savings component of the ACL Order.

Response:  Water Code section 13385(e) requires that ACL orders, at a minimum, recover any economic benefit that results from the noncompliance.  While a regional water board must consider other factors to determine the ACL, the ACL can never be imposed in an amount lower than the value of the economic benefit.

Petitioner alleges that it enjoyed no economic benefit from the alleged violation because its actual costs were substantially more than the average costs estimated in the ACL complaint.  The complaint estimated that a typical operator would have incurred $61,250 in compliance costs for a similar project.  The ACL Order identifies this entire amount as economic benefit to the petitioner.  On the other hand, petitioner detailed nearly $300,000 in actual compliance costs for many of the same BMPs included in the estimate, and none of these costs are credited by the ACL Order.

ACL orders must make findings that bridge the analytic gap between evidence in the record and the ultimate decision.  We find no evidence in the record that supports the conclusion that petitioner “saved” $61,250, when it implemented BMPs that cost approximately $240,000 more than this amount.  While the Regional Water Board’s finding that petitioner realized $61,250 in economic savings on pollution control was incorrect, it is apparent from the record that petitioner may have enjoyed economic savings by mass-grading the site without installation of special controls required by the permit.  Moreover, the Regional Water Board could have based its ACL Order entirely on the factors listed in Water Code section 13385(e), and then ensured that the amount was at least as great as the economic savings.  Instead, the calculation of the ACL in the complaint was based almost entirely on the assumption that petitioner “saved” $61,250.  We will remand the matter to the Regional Water Board to reconsider the amount of economic savings, and the proper amount of liability pursuant to section 13385(e).  Upon remand, the Regional Water Board should comply with our recently adopted Enforcement Policy (Resolution No. 2002-040).

Contention No. 2:  The alleged violations in the ACL Order lack adequate foundation.

Response:  Because we are remanding the ACL, we need not scrutinize each of petitioner’s arguments.  However, we identify some of petitioner’s claims that the Regional Water Board should address upon remand.

The ACL alleges that petitioner violated the permit during two distinct intervals.  Period A lasted 61 days (3/9/01 – 4/18/01 and 10/25/02 – 11/13/02) and period B stretched for 32 days (11/13/01 – 12/14/01), for a total of 93 days of violation.  Period A encompasses staff’s repeated site inspections and follow-up NOVs, while Period B mostly comprises the month when petitioner missed the staff-imposed deadline to amend the SWPPP.

During Period A, staff investigated petitioner’s landslide in March 2001, and found unprotected sediment piles placed in drainage channels, a breached detention basin, and

unprotected drain inlets.  In October 2001, staff found more sediment piles near unprotected storm drains, found large graded areas without effective erosion or sediment protections, and requested a SWPPP amendment.  The ACL Order contains a long list of Period A violations, including a violation of the permit’s non-storm water discharge prohibition, failure to implement the SWPPP during land disturbance, and failure to promptly implement the SWPPP.

For period A, we find that the ACL Order lacks foundation for some of the alleged violations.  The ACL Order alleges that petitioner violated a non-storm water discharge prohibition because it allowed sediment to discharge as runoff.  While the discharge of sediment is limited by the permit, when sediment is discharged in storm water runoff, it is not considered a non-storm water discharge.  Thus, the ACL Order refers to the wrong permit provision as being violated.  Next, the ACL charges that petitioner failed to develop and implement a SWPPP concurrent with the commencement of soil-disturbing activities.  The stated period of violation in the ACL Complaint, however, begins on March 9, 2001, almost a year after commencement of land disturbance.  The record suggests that petitioner completed its SWPPP on July 12, 2000.  While a violation may have occurred between May 2000 and July 12, 2000, the ACL Order does not refer to these days of violation, and instead refers to days after the SWPPP was developed.

Contention No. 3:  The Regional Water Board violated petitioner’s due process rights by denying its request to continue the hearing until the next Regional Water Board meeting.

Response:  Because we are remanding the matter, it is not necessary to address this contention.

III.  CONCLUSION

While the State Water Board affords a Regional Water Board substantial discretion to impose administrative civil liability, it will review orders when there is an abuse of discretion or misapplication of the law.  The Regional Water Board has not justified in the record its method of determining economic savings, and the Board used its determination of savings as the primary basis for the amount of administrative civil liability.  We remand this matter to the Regional Water Board to reconsider the issue in light of the above discussion.

IV.  ORDER

IT IS HEREBY ORDERED THAT the matter is remanded to the Regional Water Board for further findings and proceedings consistent with this Order.

CERTIFICATION

The undersigned, Clerk to the Board, does hereby certify that the foregoing is a full, true, and correct copy of an order duly and regularly adopted at a meeting of the State Water Resources Control Board held on March 19, 2003.

AYE:

NO:

ABSENT:

ABSTAIN:

DRAFT

Maureen Marché

Clerk to the Board

As a result of U.S. Environmental Protection Agency’s (USEPA) Phase II storm water regulations, the permitting requirement now extends to any construction project that disturbs more than one acre of land.  See permit (as modified on December 2, 2002).

The July 2000 NOI indicates that construction commenced on May 20, 2000.  At the Regional Water Board hearing, petitioner’s representative indicated that initial grading began in June 2000.  See Regional Water Board Hearing Transcript at p. 30.  Conversely, the petition claims that the NOI was filed in July 2000 and that initial grading began “shortly thereafter.”  Weyrich petition, at p. 3.

BMPs are schedules of activities, prohibitions of practices, maintenance procedures, and other management practices to prevent or reduce the pollution of waters of the United States.  40 C.F.R. § 122.2.

See Second NOV (dated Apr. 24, 2001) and Third NOV (dated Nov. 1, 2001).

This Order does not address all of the issues raised by the petitioner.  The State Water Board finds that the issues that are not addressed are insubstantial and not appropriate for State Water Board review.  See People v. Barry (1987) 194 Cal.App.3d 158, [239 Cal.Rptr. 349], Cal. Code Regs., tit. 23, § 2052.

A regional water board must consider the nature, circumstances, extent and gravity of the violation, whether the discharge is susceptible to cleanup or abatement, the degree of toxicity of the discharge, the discharger’s ability to pay, the ACL’s effect on the discharger’s ability to continue in business, any voluntary cleanup efforts undertaken, the compliance history, the degree of culpability, and other matters that justice may require.  Wat. Code § 13385(e).

Vendors contacted by Regional Water Board staff considered the site’s perimeter, the perimeter of its interior roads, and the acreage of “steep” slopes to estimate the cost of installing silt fences on the perimeter and interior roads, and hydroseeding the steepest slopes.

Id.  These BMPs included hydroseeding and silt fencing.

See, e.g., In the Matter of the Petition of Las Virgenes Municipal Water District, et al., Order No. WQ 2001-03, at p. 4 (citing Topanga Assn. For a Scenic Community v. County of Los Angeles (1974) 11 Cal.3d 506, 515, [113 Cal.Rptr. 836, 522 P.2d 12]); In the Matter of the Petition of the City and County of San Francisco, San Francisco Baykeeper, et al., Order No. WQ 95-4, at p. 23; and In the Matter of the Petition of the Cities of Palo Alto, Sunnyvale, and San Jose, et al., Order No. WQ 94-8, at p. 8.

The SWPPP must describe BMPs that will prevent a net increase of sediment load in storm water discharge compared to pre-construction levels.  Permit, Section A:  SWPPP, item 8.

A permittee must complete its SWPPP before breaking ground.  Permit, Section A:  SWPPP, item 2.

In the Matter of the Petition of the City of Los Angeles, Order WQ 2001-02, at p. 5.