REGIONAL WATER QUALITY CONTROL BOARD

SAN FRANCISCO BAY REGION

FINAL

REGIONAL TOXIC HOT SPOT CLEANUP PLAN

MARCH 1999

REGIONAL TOXIC HOT SPOT

CLEANUP PLAN

REGIONAL WATER QUALITY CONTROL BOARD

SAN FRANCISCO BAY REGION

Part I

I.	INTRODUCTION

In 1989, The California State legislature established the Bay Protection and Toxic Cleanup Program (BPTCP).  The BPTCP has four major goals: (1) to provide protection of present and future beneficial uses of the bays and estuarine waters of California; (2) identify and characterize toxic hot spots; (3) plan for toxic hot spot cleanup or other remedial or mitigation actions and; (4) develop prevention and control strategies for toxic pollutants that will prevent creation of new toxic hot spots or the perpetuation of existing ones within the bays and estuaries of the State.

This Regional Toxic Hot Spot Cleanup Plan (Cleanup Plan) is intended to provide direction for the remediation or prevention of toxic hot spots in the San Francisco Bay Region (pursuant to Water Code Sections 13390 et seq.).   Pursuant to Sections 13140 and 13143 of the Water Code, this Cleanup Plan is necessary to protect the quality of waters and sediments of the State from discharges of waste, in-place sediment pollution and contamination, and any other factor that can impact beneficial uses of enclosed bays, estuaries and coastal waters.

This Cleanup Plan includes a specific definition of a Toxic Hot Spot and site ranking criteria from the Water Quality Control Policy for Guidance on the Development of Regional Toxic Hot Spot Cleanup Plans (Part I).  In Part II of the Cleanup Plan the list of candidate toxic hot spots and the ranking matrix are presented.  The last section of the Cleanup Plan (Part III) contains a characterization of the high priority candidate toxic hot spots and the preliminary assessment of actions to address the problems identified at the sites.

Region Description

The San Francisco Bay Region is comprised of most of the San Francisco estuary up to the mouth of the Sacramento-San Joaquin Delta.  The San Francisco estuary conveys the waters of the Sacramento and San Joaquin rivers into the Pacific Ocean.  Located on the central coast of California, the Bay system functions as the only drainage outlet for waters of the Central Valley.  It also marks a natural topographic separation between the northern and southern coastal mountain ranges.  The region’s waterways, wetlands and bays form the centerpiece of the fourth largest metropolitan area in the United States, including all or major portions of Alameda, Contra Costa, Marin, Napa, San Francisco, San Mateo, Santa Clara, Solano and Sonoma counties (Figure 1).

The San Francisco Bay Regional Water Quality Control Board (RWQCB) has jurisdiction over the part of the San Francisco estuary which includes all of the San Francisco Bay segments extending east to the Delta (Winter Island near Pittsburg). Coastal embayments including Tomales Bay and Bolinas Lagoon are also located in this Region.  The Central Valley RWQCB has jurisdiction over the Delta and rivers extending further eastward.

The Sacramento and San Joaquin rivers, which enter the Bay system through the Delta at the eastern end of Suisun Bay, contribute almost all of the freshwater inflow to the Bay.  Many smaller rivers and streams also convey fresh water to the Bay system.  The rate and timing of these freshwater flows are among the most important factors influencing physical, chemical and biological conditions in the estuary.  Flows in the region are highly seasonal, with more than 90 percent of the annual runoff occurring during the winter rainy season between November and April.

The San Francisco estuary is made up of many different types of aquatic habitats that support a great diversity of organisms.  Suisun Marsh in Suisun Bay is the largest brackish-water marsh in the United States.  San Pablo Bay is a shallow embayment strongly influenced by runoff from the Sacramento and San Joaquin Rivers.  The Central Bay is

Figure 1. Region

the portion of the Bay most influenced by oceanic conditions.  The South Bay, with less freshwater inflow than the other portions of the Bay, acts more like a tidal lagoon.  Together these areas sustain rich communities of aquatic life and serve as important wintering sites for migrating waterfowl and spawning areas for anadromous fish.

Legislative Authority

California Water Code, Division 7, Chapter 5.6 established a comprehensive program to protect the existing and future beneficial uses of California's enclosed bays and estuaries.  SB 475 (1989),

SB 1845 (1990), AB 41 (1989), and SB 1084 (1993) added and modified Chapter 5.6 [Bay Protection and Toxic Cleanup (Water Code Sections 13390-13396.5)] to Division 7 of the Water Code.

The BPTCP has provided a new focus on RWQCB’s efforts to control pollution of the State's bays and estuaries by establishing a program to identify toxic hot spots and plan for their cleanup.  Water Code Section 13394 requires that each RWQCB complete a toxic hot spot cleanup plan.  Each Cleanup Plan must include:  (1) a priority listing of all candidate toxic hot spots covered by the Cleanup Plan; (2) a description of each toxic hot spot including a characterization of the pollutants present at the site; (3) an assessment of the most likely source or sources of pollutants; (4) an estimate of the total costs to implement the Cleanup Plan; (5) an estimate of the costs that can be recovered from parties responsible for the discharge of pollutants that have accumulated in sediments; (6) a preliminary assessment of the actions required to remedy or restore a toxic hot spot; and (7) a two-year expenditure schedule identifying State funds needed to implement the plan.

Limitations

This proposed regional toxic hot spot cleanup plan contains information on sites that are believed to be the worst sites in the Region.  The candidate toxic hot spots identified in the Cleanup Plan are not considered known toxic hot spots until approved by the State Water Resources Control Board (SWRCB) in the consolidated toxic hot spot cleanup plan.  Many of the actions presented in this plan are general and may be specified in more detail as the actions are implemented through RWQCB actions.

II.	TOXIC HOT SPOT DEFINITION

Codified Definition of A Toxic Hot Spot

Section 13391.5 of the Water Code defines toxic hot spots as:

"...[L]ocations in enclosed bays, estuaries, or adjacent waters in the 'contiguous zone' or the 'ocean' as defined in Section 502 of the Clean Water Act (33. U.S.C. Section 1362), the pollution or contamination of which affects the interests of the State, and where hazardous substances have accumulated in the water or sediment to levels which (1) may pose a substantial present or potential hazard to aquatic life, wildlife, fisheries, or human health, or (2) may adversely affect the beneficial uses of the bay, estuary, or ocean waters as defined in the water quality control plans, or (3) exceeds adopted water quality or sediment quality objectives."

Specific Definition of A Toxic Hot Spot

The following specific definition provides a mechanism for identifying and distinguishing between "candidate" and "known"  toxic hot spots.  A Candidate Toxic Hot Spot is considered to have enough information to designate a site as a Known Toxic Hot Spot except that the candidate hot spot has not been approved by the RWQCB and the SWRCB.  Once a candidate toxic hot spot has been adopted into the consolidated statewide toxic hot spot cleanup plan then the site shall be considered a known toxic hot spot and all the requirements of the Water Code shall apply to that site.

Candidate and known toxic hot spots are locations (sites in waters of the State) in enclosed bays, estuaries or the ocean.  Dischargers (e.g., publicly owned treatment works, industrial facilities, power generating facilities, agricultural land, storm drains, etc.) are not toxic hot spots.

Pesticide residues should not be considered under the Bay Protection and Toxic Cleanup Program if they are detected in the water column in a pattern of infrequent pulses moving by the sampling location.  Such detections will be addressed using cooperative approaches such as the Management Agency Agreement between the SWRCB and the Department of Pesticide Regulation, the NPS Management Plan, and existing authorities including the Porter-Cologne Water Quality Control Act and Clean Water Act.

Candidate Toxic Hot Spot:

A site meeting any one or more of the following conditions is considered to be a "candidate" toxic hot spot.

1.	The site exceeds water or sediment quality objectives for toxic pollutants that are contained in appropriate water quality control plans or exceeds water quality criteria promulgated by the U.S. Environmental Protection Agency (U.S. EPA).

This finding requires chemical measurement of water or sediment, or measurement of toxicity using tests and objectives stipulated in water quality control plans.  Determination of a toxic hot spot using this finding should rely on recurrent measurements over time (at least two separate sampling dates).  Suitable time intervals between measurements must be determined.

2.	The water or sediment exhibits toxicity associated with toxic pollutants that is significantly different from the toxicity observed at reference sites (i.e., when compared to the lower confidence interval of the reference envelope or, in the absence of a reference envelope, is significantly toxic as compared to controls (using a t-test) and the response is less than 90 percent of the minimum significant difference for each specific test organism), based on toxicity tests acceptable to the SWRCB or the RWQCBs.

To determine whether toxicity exists, recurrent measurements (at least two separate sampling dates) should demonstrate an effect.  Appropriate reference and control measures must be included in the toxicity testing.  The methods acceptable to and used by the BPTCP may include some toxicity test protocols not referenced in water quality control plans (e.g., the Bay Protection and Toxic Cleanup Program Quality Assurance Project Plan).  Toxic pollutants should be present in the media at concentrations sufficient to cause or contribute to toxic responses in order to satisfy this condition.

3.	The tissue toxic pollutant levels of organisms collected from the site exceed levels established by the United States Food and Drug Administration (FDA) for the protection of human health, or the National Academy of Sciences (NAS) for the protection of human health or wildlife.  When a health advisory against the consumption of edible resident non-migratory organisms has been issued by the Office of Environmental Health Hazard Assessment (OEHHA) or Department of Health Services (DHS), on a site or water body, the site or water body is automatically classified as a  "candidate" toxic hot spot if the chemical contaminant is associated with sediment or water at the site or water body.

Acceptable tissue concentrations are measured either as muscle tissue (preferred) or whole body residues.  Residues in liver tissue alone are not considered a suitable measure for known toxic hot spot designation.  Animals can either be deployed (if a resident species) or collected from resident populations.  Recurrent measurements in tissue are required.  Residue levels established for one species for the protection of human health can be applied to any other consumable species.

Shellfish:  Except for existing information, each sampling episode should include a minimum of three replicates.  The value of interest is the average value of the three replicates.  Each replicate should be comprised of at least 15 individuals.  For existing State Mussel Watch information related to organic pollutants, a single composite sample (20-100 individuals), may be used instead of the replicate measures.  When recurrent measurements exceed one of the levels referred to above, the site is considered a candidate toxic hot spot.

Fin-fish:  A minimum of three replicates is necessary.  The number of individuals needed will depend on the size and availability of the animals collected; although a minimum of five animals per replicate is recommended.  The value of interest is the average of the three replicates.  Animals of similar age and reproductive stage should be used.

4.	Impairment measured in the environment is associated with toxic pollutants found in resident individuals.

Impairment means reduction in growth, reduction in reproductive capacity, abnormal development, histopathological abnormalities.  Each of these measures must be made in comparison to a reference condition where the endpoint is measured in the same species and tissue is collected from an unpolluted reference site.  Each of the tests shall be acceptable to the SWRCB or the RWQCBs.

Growth Measures:  Reductions in growth can be addressed using suitable bioassays acceptable to the State or Regional Boards or through measurements of field populations.

Reproductive Measures:  Reproductive measures must clearly indicate reductions in viability of eggs or offspring, or reductions in fecundity.  Suitable measures include:  pollutant concentrations in tissue, sediment, or water which have been demonstrated in laboratory tests to cause reproductive impairment, or significant differences in viability or development of eggs between reference and test sites.

Abnormal Development:  Abnormal development can be determined using measures of physical or behavioral disorders or aberrations.  Evidence that the disorder can be caused by toxic pollutants, in whole or in part, must be available.

Histopathology:  Abnormalities representing distinct adverse effects, such as carcinomas or tissue necrosis, must be evident.  Evidence that toxic pollutants are capable of causing or contributing to the disease condition must also be available.

5.	Significant degradation in biological populations and/or communities associated with the presence of elevated levels of toxic pollutants.

This condition requires that the diminished numbers of species or individuals of a single species (when compared to a reference site) are associated with concentrations of toxic pollutants.  The analysis should rely on measurements from multiple stations.  Care should be taken to ensure that at least one site is not degraded so that a suitable comparison can be made.

Known Toxic Hot Spot:

A site meeting any one or more of the conditions necessary for the designation of a "candidate" toxic hot spot that has gone through a full SWRCB and RWQCB hearing process, is considered to be a "known" toxic hot spot.  A site will be considered a "candidate" toxic hot spot until approved by the SWRCB as a “known” toxic hot spot in the consolidated toxic hot spot cleanup plan.

III.	STATEWIDE MONITORING APPROACH

As part of the legislative mandates, the BPTCP has implemented regional monitoring programs to identify toxic hot spots (Water Code Section 13392.5).  The BPTCP has pioneered the use of effects-based measurements of impacts in California's enclosed bays and estuaries.  The Program has used a two-step process to identify toxic hot spots.  In most cases, the first step was to screen sites using toxicity tests.  In the second step, the highest priority sites with observed toxicity were retested to confirm the effects.  This section presents descriptions of the BPTCP monitoring objectives and sampling strategy.

Monitoring Program Objectives

The four objectives of BPTCP regional monitoring are:

1.	Identify locations in enclosed bays, estuaries, or the ocean that are potential or candidate toxic hot spots.  Potential toxic hot spots are defined as suspect sites with existing information indicating possible impairment but without sufficient information to be classified further as a candidate toxic hot spot.

2.	Determine the extent of biological impacts in portions of enclosed bays and estuaries not previously sampled (areas of unknown condition);

3.	Confirm the extent of biological impacts in enclosed bays and estuaries that have been previously sampled; and

4.	Assess the relationship between toxic pollutants and biological effects.

Sampling Strategy

Screening Sites and Confirming Toxic Hot Spots

In order to identify toxic hot spots in the sediment a two step process was used.  Both steps are designed around an approach with three measures (sediment quality triad analysis) plus an optional bioaccumulation component.  The triad analysis consists of toxicity testing, benthic community analysis, and chemical analysis for metals and organic chemicals.

The first step is a screening phase that consists of measurements using toxicity tests or benthic community analysis or chemical tests or bioaccumulation data to provide sufficient information to list a site as a potential toxic hot spot or a site of concern.  Sediment grain size, total organic carbon (TOC), NH3 and H2S concentrations are measured to differentiate pollutant effects found in screening tests from natural factors.

A positive result or an effect in any of the triad tests would trigger the confirmation step (depending on available funding).  The confirmation phase consists of performing all components of the sediment quality triad:  toxicity, benthic community analysis, and chemical analysis, on the previously sampled site of concern.  Assessment of benthic community structure may have not been completed if there was difficulty in measuring or interpreting the information for a water body.

Region-specific Modifications of the Monitoring Approach

In the San Francisco Bay Region over 120 reports were reviewed to determine if there was evidence that a site qualified as a potential toxic hot spot.  In addition to this list, sites were identified where there were potential sources of contaminants. After this review, 127 stations were selected for screening using two toxicity tests: the 10 day amphipod test measuring survival and the urchin larvae test measuring normal development.  In order to qualify as a toxic hot spot under the aquatic life definition, a site must have recurrent toxicity, therefore, toxicity tests were always conducted during both the screening and confirmation phases of sampling.  Mercury and PCB concentrations were analyzed at each station during screening to identify sites that may be sources of these contaminants to fish.  Mercury and PCBs were measured because high concentrations of these contaminants formed the basis of an advisory on consuming fish from San Francisco Bay (see Cleanup Plan A).  Full chemical analysis was conducted on sediment from sites that exhibited toxicity.  Confirmation sampling was conducted on sites that exhibited toxicity in the screening and had elevated levels of contaminants.

In San Francisco Bay benthic community analyses have been difficult to interpret due to fluctuations in salinity, grain size and total organic carbon.  Seasonal cycles of  many organisms in the benthic community are also not well understood.  In addition, non-indigenous organisms are continually being introduced and taking over the niches of established species.  Due to these uncertainties, in this Region, benthic organisms were collected and/or bioaccumulation tests were conducted and /or Toxicity Identification Evaluations (TIEs)  were performed at stations that went through the confirmation phase to form the third leg of the triad.  Benthic community analyses were most often conducted when a gradient was sampled at a site or when there was such high toxicity that benthic impacts were thought to be probable.

Surficial sediments were collected in this program to evaluate the effects of the bioavailable layer of sediment on aquatic organisms.  Recurrent samples were collected for toxicity tests to determine if this layer remained toxic over time.  Due to the dynamic nature of the sediments in this Region, sediment samples were collected to a depth of 5 cm., the same depth that is sampled in the San Francisco Estuary Regional Monitoring Program.  A description of methods and results of screening and confirmation studies in San Francisco Bay are included in Sediment Quality and Biological Effects in San Francisco Bay  (Hunt et al., 1998).

Special Studies Performed in the Region

Several other studies were conducted through the BPTCP in this region in addition to the screening and confirmation of toxic hot spots. In 1991 and 1992, the Pilot Regional Monitoring Program (PRMP) was conducted.  The main purpose of this study was to develop the design and methods for an ongoing regional monitoring program.  In 1993, the San Francisco Estuary Regional Monitoring Program (RMP) was established which is administered through the San Francisco Estuary Institute (SFEI) and funded by discharger groups.  Through this program,  water column chemistry and toxicity, sediment chemistry and toxicity and bioaccumulation are measured throughout the estuary several times a year.  Special studies are also conducted in order to gain a better understanding of contaminants in the estuary.  The PRMP also had a screening component where sediment chemistry and toxicity were measured in wetlands throughout the Bay.  The third component was a gradient study, conducted in Castro Cove, to develop methods for the BPTCP and the RMP.  The results of these studies are contained in San Francisco Estuary Pilot Regional Monitoring Program: Sediment Studies (Flegal et al., 1994).

In 1994, a study was conducted under the BPTCP to measure contaminant levels in fish in San Francisco Bay.  This was the first study conducted in the Bay to determine if concentrations of contaminants in fish being consumed by the public were elevated and if a health advisory was necessary.  Results of the study indicated that six chemicals or chemical groups exceeded screening levels developed for the study based on U.S. EPA guidance (U.S. EPA , 1993, 1995).  These chemicals were mercury, PCBs, DDT, dieldrin, chlordane and dioxins.  Results of the study are contained in the report Contaminant Levels in Fish Tissue from San Francisco Bay (SFBRWQCB, 1995).  As a result of the study, the Office of Environmental Health Hazard Assessment (OEHHA) issued an interim health advisory on consuming fish caught in San Francisco Bay and the Delta.  Regular monitoring of contaminants in fish, studies on consumption patterns and public outreach and education are currently being performed in this Region (see Cleanup Plan A).

In 1994 and 1995, a study was conducted to identify sediment reference sites in San Francisco Bay, identify toxicity test methods that may be more appropriate for the Bay and to develop a statistical method to distinguish between a toxic site and ambient conditions.  This study was important because sediment toxicity was being observed, using standard toxicological and statistical methods, at sites throughout the Bay that were selected to represent ambient conditions.  Since the purpose of the BPTCP was to identify toxic hot spots, new methods needed to be developed that could distinguish between ambient conditions and sites potentially needing cleanup.  This study identified five reference sites in the Bay (2 in San Pablo Bay, 1 in the Central Bay and 2 in the South Bay), evaluated nine different toxicity tests for use in toxic hot spot screening and confirmation studies and developed a statistical method to distinguish between ambient conditions and sites potentially needing cleanup.  The results of this study are in the report Evaluation and Use of Sediment Reference Sites and Toxicity Tests in San Francisco Bay (Hunt et al., 1998).  Once reference sites were identified, toxicity tests were chosen and the statistical method was developed, screening and confirmation studies began.

Region Specific Issues Regarding Cleanup of Toxic Hot Spots

Local regulations in the Bay area will require approval of any dredging or fill within San Francisco Bay by a local agency, the Bay Conservation and Development Commission (BCDC). This has been problematic on previous projects that had attempted to address some specific areas of contamination within bay sediments through consolidation and capping. An additional level of coordination and review will be required for all cleanup plans for toxic hot spots within San Francisco Bay that include dredging or capping, even with clean material. This may result in delays in implementation or the inability to implement the most cost effective remedy for some sites.

IV.	STATEWIDE CRITERIA FOR RANKING TOXIC HOT SPOTS

A value for each criterion described below shall be developed provided  appropriate information exists or estimates can be made.  Any criterion for which no information exists shall be assigned a value of “No Action”.  The RWQCB shall create a matrix of the scores of the ranking criteria.  The RWQCBs shall determine which sites are “high” priority based on the five general criteria (below) keeping in mind the value of the waterbody.  The RWQCBs shall provide the justification or reason a rank was assigned if the value is an estimate based on best professional judgment.

Human Health Impacts

Human Health Advisory issued for consumption of non-migratory aquatic life from the site (assign a “High”); Tissue residues in aquatic organisms exceed FDA/DHS action level and U.S. EPA screening levels (“Moderate”).

Aquatic Life Impacts

For aquatic life, site ranking shall be based on an analysis of the substantial information available.  The measures that shall be considered are: sediment chemistry, sediment toxicity, biological field assessments (including benthic community analysis), water toxicity, toxicity identification evaluations (TIEs), and bioaccumulation.

Stations with hits in any two of the biological measures if associated with high chemistry, are assigned a “High” priority.  A hit in one of the measures associated with high chemistry is assigned “moderate”, and high sediment or water chemistry only shall be assigned “low”.  In analyzing the substantial information available, RWQCBs should take into consideration that impacts related to biological field assessments (including benthic community structure) are of more importance than other measures of impact.

Water Quality Objectives:

Any chemistry data used for ranking under this section shall be no more than 10 years old, and shall have been analyzed with appropriate analytical methods and quality assurance.

Water quality objective or water quality criterion:  Exceeded regularly (assign a “High” priority), occasionally exceeded (“Moderate”), infrequently exceeded (“Low”).

Areal Extent of Toxic Hot Spot

Select one of the following values:  More than 10 acres, 1 to 10 acres,  less than 1 acre.

Natural Remediation Potential

Select one of the following values:  Site is unlikely to improve without intervention (“High”), site may or may not improve without intervention (“Moderate”), site is likely to improve without intervention (“Low”).

Overall Ranking

The RWQCB shall list the overall ranking for the candidate toxic hot spot.  Based on the interpretation and analysis of the previous ranking criteria, ranks shall be established by the RWQCBs as “high”, “moderate” or “low”.

V.	FUTURE NEEDS

This document is primarily oriented to the cleanup of specific sites that have contaminated sediments.  However, the goals of the Bay Protection and Toxic Cleanup Program are not only to clean up toxic hot spots but also to prevent them from occurring.  U.S. EPA and the State Board are strongly encouraging the development of watershed management plans to protect watersheds.  However, to develop watershed management plans there must be watershed monitoring and assessment in order to identify and prioritize current or potential problems.  Watershed monitoring is also important for the calculation of Total Maximum Daily Loads (TMDLs) and the development of implementation plans, which are required when waterbodies are listed as impaired under section 303(d) of the Clean Water Act.  Currently, approximately 500  waterbodies in the state are 303(d) listed yet the resources needed to calculate TMDLs and develop meaningful implementation plans are almost totally lacking.

Stormwater runoff is currently the major source of mass loading of contaminants that accumulate in the food chain and pesticides that cause acute toxicity to aquatic organisms.  In the past several years, the RMP and the Bay Area Stormwater Management Agencies Association (BASMAA) have been conducting some monitoring of runoff from urban creeks.  Through this monitoring Coyote Creek has been identified as a source of PCBs and chlorinated pesticides to the estuary.  In other urban creeks, high levels of toxicity have been identified during runoff events.  Toxicity Identification Evaluations (TIEs) have shown that in most of the samples tested toxicity was due to the pesticides diazinon and/or chlorpyrifos.  A recent RMP workgroup on PCBs that is using a model to conduct a preliminary calculation of  loadings has determined that there are probably significant ongoing sources of PCBs to the estuary.   Identification of the sources and an evaluation of the loadings of these contaminants are necessary to develop TMDLs and implementation plans, as well as watershed management plans to protect the beneficial uses of the estuary.  Remediation might take the form of cleanup, the implementation of best management practices or pollution prevention.  Yet, to solve watershed problems and plan for their prevention, a solid program of watershed monitoring and assessment is needed. At this time, the funding for the monitoring and assessment of watersheds is extremely inadequate and needs to be substantially increased if TMDLs and watershed management plans are to be meaningful.

Sites of Concern

There are additional sites of concern in the San Francisco Bay Region that don’t technically qualify as candidate toxic hot spots under the definition used in this program.  Most of these sites are military bases slated for closure or redevelopment properties.  Many of these sites are  undergoing large scale investigations, including environmental risk assessments.  Lauritzen Canal, which was previously listed as a potential toxic hot spot in 1993, went through a $2 million investigation under CERCLA and was cleaned up by the summer of 1997.

At military bases sediment pollution is evaluated in the larger context of determining the risk to human and ecological receptors.  Ecological risk assessments are generally rigorous and are required under CERCLA, the primary regulatory authority driving environmental investigations at military bases.  Jurisdictions other than the Regional Board, including the U.S. EPA, the U.S. Fish and Wildlife Service, the National Oceanic and Atmospheric Administration, the Ca. Department of Fish and Game  and the Ca. Department of Toxic Substances Control also participate in  designing and determining the scope of the characterization.  Although efforts were made at these sites to follow methods and protocols being used by the BPTCP, and in the beginning of the program were visited by the BPTCP, the study designs and the scale of the investigations were distinctly different.

Some military facilities were identified for investigation due to  suspected use or disposal practices, or elevated levels of contaminants identified upland.  Therefore, full characterization of these sites was conducted.  Study designs at these sites were driven by various programmatic requirements.  Characterization included defining the nature and extent of chemical contaminants, conducting synoptic toxicity tests and determining the risk to vertebrate species in proximity to the sites by conducting ecological risk assessments. The fact that samples were taken at deeper depths (see p. 12), toxicity tests were not recurrent and benthic community analyses were not conducted made data collected at these sites difficult to compare to BPTCP criteria.  In addition, the limited number of surficial sediment samples that the BPTCP took at these sites exhibited no toxicity and relatively low levels of chemicals of concern.   Subsequent studies at some military bases have identified toxicity in areas not sampled by the BPTCP and elevated levels of chemical contaminants at deeper depths that may potentially be a risk to human and/or environmental health.  However, since the cost of investigating one of these sites dwarfed the entire BPTCP budget, the BPTCP decided to concentrate on sites that were not already undergoing extensive investigations.

Limited funding and the desire to avoid regulatory overlap at sites already in the process of remedial investigations focused the BPTCP on performing sediment screening at 127 locations in the Bay.  For the aquatic life definition, candidate toxic hot spots are those with recurrent toxicity and associated high chemistry.  To be a “high priority” site they must have another biological measurement such as impacted benthic communities, high bioaccumulation or TIEs that associate the contaminants at the site with toxicity.  For the human health definition, “high priority” candidate toxic hot spots are sites which have a human health advisory on consuming aquatic non-migratory species and which have high levels of the chemicals of concern established in the advisory.  High priority sites will be required to conduct a site investigation, develop a feasibility study and remediate, as appropriate. Environmental risk assessments may also be conducted.

Several of the sites that were sampled by the BPTCP contained high levels of compounds, such as PAHs, that are known to cause chronic effects but do not cause acute effects, unless at very high concentrations, in the toxicity tests being used for screening.  These sites should be resampled in the future when tests are developed that are more sensitive to the chronic effects of these compounds.  These sites are also listed in the following table.

Sites of Concern (These sites do not qualify as Candidate Toxic Hot Spots)

| Waterbody Name | Segment Name | Site Identification | Pollutants Present | Status/Comments | Report reference |  |
| --- | --- | --- | --- | --- | --- | --- |
| San Francisco Bay | South Bay | Hunters Point Shipyard /Yosemite Creek & South Basin | PCBs, PAHs, DDT, chlordane, dieldrin, endrin, TBT, metals | Offshore Feasibility Study submitted in April 1998; studies in Yosemite Creek ongoing |  | 6, 8, 15, 16, 23, 28, 30 |
| San Francisco Bay | South Bay | Alameda Naval Air Station | Cr, Hg, PAHs, DDT, PCBs, TBT | Field work and analysis ongoing |  | 11, 16, 19, 22, 35 |
| San Francisco Bay | Central Bay | Treasure Island Naval Station | fuels, Ag, As, Cu, Hg, Pb, Zn | Offshore Remedial Investigation report submitted in June 1998 |  | 1, 3, 10, 16, 17, 18, 30, 36 |
| Napa River | Mare Island Straits | Mare Island Naval Shipyard | As, Ag, Cr, Cu, Hg, Zn, TBT, PAHs, PCBs, dieldrin, endrin toxaphene | Risk characterization in progress |  | 12, 16, 30, 37 |
| Suisun Bay | Suisun Bay | Concord Naval Weapons Station | As, Cd, Cu, Pb, Zn | Most contaminated area cleaned up, rest undergoing investigation |  | 14, 16, 21, 24, 25, 38, 39, 40 |
| San Francisco Bay | South Bay | Moffett Naval Air Station | Hg, Pb, Zn, PCBs, DDT, chlordane, PAHs | Finalizing Feasibility Study for cleanup at Eastern Diked Marsh and channels. Developing ecological monitoring program. |  | 9, 13, 16, 20, 26, 27 |

Sites of Concern (These sites do not qualify as Candidate Toxic Hot Spots)

| Waterbody Name | Segment Name | Site Identification | Pollutants present | Status/Comments | Report reference |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| San Francisco Bay | San Pablo Bay | Hamilton Army Airfield | Cr, Hg, Pb, PAHs, PCBs, DDT, petroleum | Currently validating ecological risk assessment |  |  | 7, 16, 33, 34, 41 |
| San Francisco Bay | South Bay | Shearwater/ U.S. Steel | Pb, PCBs | Regional Board approved remediation plan , Bay Area Conservation and Development Commission (BCDC) denied approval |  |  | 16, 29, 30, 31, 32 |
| San Francisco Bay | South Bay | Warmwater Cove | PAHs | No toxicity in screening despite high levels of PAHs |  | 4, 16, 30 |  |
| San Francisco Bay | Central Bay | Gashouse Cove | PAHs | Finished report on study to characterize aerial extent of contamination |  | 2, 16, 30 |  |
| San Francisco Bay | Richardson Bay | Waldo Point | PCBs, PAHs | EIR released |  | 5, 16, 30 |  |

### Reference list

- Anderson, S. L., J. P. Knezovich, J. Jelinski, and D. J. Steichen.  1995.  The Utility of Using Pore-Water Toxicity Testing to develop Site-Specific Marine Sediment Quality Objectives for Metals.  Report LBL-37615 UC-000, Lawrence Berkeley National Laboratory, University of California, Berkeley, CA.

- Advanced Biological Testing (ABT).  1997.  Results of Investigation of Sediments from Gashouse Cove in San Francisco Marina, San Francisco, CA.

- Aqua Terra Technologies (ATT).  1991. Environmental Sampling and Analysis Plan for Naval Station, Treasure Island, Hunters Point, San Francisco, CA.

- Dames & Moore.  1992.  Data Report, Offshore Sediment Sampling, Army Street Site, San Francisco, California for Union Pacific Realty Co., Job No. 16515-015-043  GN-O-111.006 , Project #96231.

- EDAW.  1997.  Draft Environmental Impact Report for Waldo Point Harbor, Marin County.

- EMCON Associates.  1987.  Confirmation Study Verification Step, Hunters Point Naval Shipyard.  Volumes 1-IV.  San Francisco, CA.

- Engineering-Science, Inc. (ESI).  1993.  Final Environmental Investigation Report, Hamilton Army Airfield, California.  Prepared for the U.S. Army.

- Environmental Science Associates (ESA).  1987.  Final Environmental Impact Statement: Homeporting Battleship Battle Group/Cruiser Destroyer Group, Volumes 1,2 and 3.  San Francisco, CA.

- ESA.  1988.  Dredge Sediment Evaluation, Naval Air Station, Moffett Field, Sunnyvale, CA.

- Hunt, J.W., B. Anderson, B. Phillips, J. Newman, R. Tjeerdema, M. Stephenson, M, Puckett, R. Fairey, R. Smith, K. Taberski. 1998.  Evaluation and Use of Sediment Reference Sites and Toxicity Tests in San Francisco Bay. For Ca. State Water Resources Control Board. pp. 132. Appendix A-D.

- Harding Lawson Associates (HLA).  1988.  Sediment Evaluation Alameda Naval Air Station, Piers 2 and 3, Alameda, CA.  Concord, CA.  Santina and Thompson, Inc.

- IT Corp.  1992.  Distribution and Environmental Fate of Metals and Organotin in Mare Island Strait near Building 900.  Prepared for the Department of the Navy, San Bruno, CA.

- Larry Walker and Associates & Kinnetic Laboratories.  1991.  Summary Data Report: Toxicity Testing of Sediment Collected in the Vicinity of the Sunnyvale Water Pollution Control Plant (1989-1990).  Prepared for the City of Sunnyvale.

- Lee, C.R., L.J. O’Neil, D.L. Brandon, R.G. Rhett, J.G. Skogerboe, A.S. Portzer, and R.A. Price.  1988.  Remedial Investigation of Contaminant Mobility at Naval Weapons Station, Concord, California.  Subtitle Appendix 2.5 - 1986/87 Data, Miscellaneous Paper EL-86-3 (Draft Final Report), US Army Engineer Waterways Experiment Station, Vicksburg, MS.

- O'Connor T. P. and B. Beliaeff.  1994.  Recent Trends in Coastal Environmental Quality: Results from the Mussel Watch Project. National Status and Trends Program. Marine Environmental Quality.  NOAA, NOS, ORCA, Coastal Monitoring and Bioeffects Division, Silver Spring, MD.

- Office of Environmental Health Hazard Assessment (OEHHA).  1994.  Health Advisory on Catching and Eating Fish-Interim Sport Fish Advisory for San Francisco Bay.  Sacramento, CA.

- PRC EMI Inc.  1993.  Draft Phase I Remedial Investigation Report for Naval Station Treasure Island, California.  Prepared for the Department of the Navy, San Bruno, CA.

- PRC EMI Inc.  1993.  Naval Station Treasure Island, California, Draft Ecological Risk Assessment Report.  Prepared for the Department of the Navy, San Bruno, CA.

- PRC EMI Inc.  1994.  Draft Naval Air Station Alameda Draft Ecological Assessment.  Prepared for the Department of the Navy, San Bruno, CA.

- PRC EMI Inc.  1996.  Final Station-Wide Remedial Investigation Report, Moffett Federal Airfield, California. Prepared for the Department of the Navy, San Bruno, CA.

- PRC EMI Inc.  1996.  After Remediation (Year 1) Monitoring Remedial Action Report, Litigation Area, Naval Weapons Station Concord, California.  Prepared for the Department of the Navy, San Bruno, CA.

- PRC EMI, Inc.  1996.  Naval Air Station Alameda, California.  Operable Unit 4 Ecological Risk Assessment Revision 2 Draft.  Prepared for the Department of the Navy, San Bruno, CA.

- PRC EMI, Inc.  1996.  Phase 1B Ecological Risk Assessment  Draft Report  Hunters Point Shipyard, San Francisco, CA.

- PRC EMI Inc.  1997a.  After Remediation (Year 2) Monitoring Remedial Action Report, Litigation Area, Naval Weapons Station Concord, California.  Prepared for the Department of the Navy, San Bruno, CA.

- PRC EMI Inc.  1997b.  Qualitative Ecological Assessment Report, Litigation Area, Naval Weapons Station Concord, California.  Prepared for the Department of the Navy, San Bruno, CA.

- PRC EMI Inc and Montgomery Watson.  1995.  Final Phase I Site-Wide Ecological Assessment Report, Moffett Federal Airfield, California. Prepared for the Department of the Navy, San Bruno, CA.

- PRC EMI Inc and Montgomery Watson.  1997.  Final Phase II Site-Wide Ecological Assessment Report, Moffett Federal Airfield, California. Prepared for the Department of the Navy, San Bruno, CA.

- Parcel F Feasibility Study Draft Report, Hunters Point Shipyard, San Francisco, CA. 1998. Prepared by Tetra Tech EM Inc., and Levine-Fricke-Recon Inc.

- San Francisco Bay Regional Water Quality Control Board (SFBRWQCB).  1996.  Order No. 96-102.  Adoption of Site Cleanup Requirements for USX Corporation and Bay West Cove LLC for the Property :Located at Shearwater Site, Oyster Point Blvd., South San Francisco, CA.

- Hunt, J., B. Anderson, B. Phillips, J. Newman, R. Tjeerdema, K. Taberski, C. Wilson, M. Stephenson, H. Puckett, R. Fairey, J. Oakden. 1998. Sediment quality and biological effects in San Francisco Bay. For Ca. State Water Resources Control Board. pp. 188 + appendices A-E.

- Treadwell and Rollo.  1995.  Draft Workplan for Onshore Investigative, Bay West Cove, South San Francisco, California.  Prepared for Bay West Cove LLC, San Francisco, CA.

- Treadwell and Rollo.  1997.  Workplan for Offshore Remediation and Wetland Mitigation, Bay West Cove, South San Francisco, California.  Prepared for Bay West Cove LLC, San Francisco, CA.

- United States Army Corps of Engineers (USACE).  Supplement to the Final Environmental Investigation Report, Hamilton Army Airfield, California.  Prepared for the U.S. Army.

- Woodward-Clyde, Inc.  1996.  Draft Additional Environmental Investigation Report, BRAC Property, Hamilton Army Airfield, California.

- Chemical Data Summary Report for Offshore Sediment and Wetland Areas at Alameda Point, Alameda, CA. 1998. Prepared by 	Tetra Tech Em Inc. for EFA West, San Bruno, CA.

- Remedial Investigation, Offshore Sediments Operable Unit, Naval Station Treasure Island, San Francisco, CA. 1998. Prepared 	by Tetra Tech EM Inc.

- Draft Offshore Areas Ecological Risk Assessment, Mare Island, Vallejo, CA. 1998. Prepared by Tetra Tech EM Inc.

- After Remediation (Year 1) Monitoring Report, Litigation Area Sites, Concord Naval Weapons Station. 1996.  Prepared by Tetra 	Tech EM Inc.

- After Remediation (Year 2) Monitoring Report, Litigation Area Sites, Concord Naval Weapons Station. 1997.  Prepared by Tetra 	Tech EM Inc.

- After Remediation (Year 3) Monitoring Report, Litigation Area Sites, Concord Naval Weapons Station. 1998.  Prepared by Tetra 	Tech EM Inc.

- Draft Comprehensive Remedial Investigation Report, BRAC property, Hamilton Army Airfield, Novato, CA. 1998.  Prepared by 	IT Corporation for the Department of the Army, United States Army Corps of Engineers.

Part II

Candidate Toxic Hot Spots (except for San Francisco Bay, sites are listed from north to south)

| Waterbody Name | Segment Name | Site Identification | Reason for Listing | Pollutants present at the site | Report reference |
| --- | --- | --- | --- | --- | --- |
| S.F. Bay | S.F. Bay | S.F. Bay | Human Health | Hg, PCBs, dieldrin, chlordane, DDT, dioxin, | 12, 24, 26, 27, 28, 30, 31, 32, 35, 54 |
| Suisun Bay | Suisun Bay | Peyton Slough | Aquatic Life | Ag, Cd, Cu, Se, Zn, PCBs, chlordane, ppDDE, pyrene | 3, 12, 35, 39, 40, 41, 42, 43, 44 |
| S.F. Bay | San Pablo Bay | Castro Cove | Aquatic Life | Hg, Se, PAHs, dieldrin | 7, 8, 9, 11, 12, 27, 33, 34, 35, 55 |
| S.F. Bay | Central Bay | Stege Marsh | Aquatic Life | As, Cu, Hg, Se, Zn, chlordane, dieldrin, ppDDE, dacthal, endosulfan I, endosulfan sulfate, dichlorobenzophenone, heptachlor epoxide, hexachlorobenzene, mirex, oxadiazon, toxaphene, PCBs | 19, 29, 35, 37, 45, 46, 47, 48, 49, 50, 51, 52 |
| S.F. Bay | Central Bay | Point Potrero/ Richmond Harbor | Human Health | Hg, PCBs, Cu, Pb, Zn | 2, 4, 14, 15, 16, 17, 18, 24, 35, 36 |
| S.F. Bay | Oakland Estuary | Pacific Dry Dock #1 (area in front of stormdrain) | Aquatic Life | Cu, Pb, Hg, Zn, TBT, ppDDE, PCBs, PAHs, chlorpyrifos, chlordane, dieldrin, mirex | 25, 35, 38 |
| S.F. Bay | South Bay | Mission Creek | Aquatic Life | Ag, Cr, Cu, Hg, Pb, Zn, chlordane, chlorpyrifos, dieldrin, mirex, PCBs, PAHs, anthropogenically enriched H2S & NH3 | 20, 35, 56 |
| S.F. Bay | Oakland Estuary | Fruitvale (area in front of stormdrain) | Aquatic Life | chlordane, PCBs | 35 |
| S.F. Bay | South Bay | Central Basin, S.F. | Aquatic Life | Hg, PAHs | 35 |
| S.F. Bay | South Bay | Islais Creek | Aquatic Life | PCBs, chlordane, dieldrin, endosulfan sulfate, PAHs, anthropogenically enriched H2S & NH3 | 1, 5, 6, 20, 21, 22, 23, 35, 53, 55 |
| S.F. Bay | South Bay | San Leandro Bay | Aquatic Life | Hg, Pb, Se, Zn, PCBs, PAHs, DDT, chlordane, dieldrin, ppDDE, hexachlorobenzene, heptachlor, chlorpyrifos | 10, 13, 35 |

Reference list

- Anderson, S. L., J. P. Knezovich, J. Jelinski, and D. J. Steichen.  1995.  The Utility of Using Pore-Water Toxicity Testing to develop Site-Specific Marine Sediment Quality Objectives for Metals.  Report LBL-37615 UC-000, Lawrence Berkeley National Laboratory, University of California, Berkeley, CA.

- California Department of Fish and Game (CDFG).  1997.  California Sport Fishing Regulations, Public Health Advisory on Fish Consumption, Richmond Harbor Channel, California.

- CH2MHILL.  1986.  Equivalent Protection Study for Stauffer Chemical Company, Martinez Sulfuric Acid Plant. Prepared for Stauffer Chemicals. December 1986. 78 p. and Appendices.

- California Office of Environmental Health Hazard Assessment (OEHHA). 1994. Public Health Advisory on Fish Consumption, Richmond Harbor Channel, California.

- Chapman, P.M., R.N. Dexter, and E.R.  Long.  1987.  Synoptic Measures of Sediment Contamination, Toxicity and Infaunal Community Composition.  The Sediment Quality Triad in San Francisco Bay.  Marine Ecology Progress Series 37:75-96.

- City and County of San Francisco, Department of Public Works, Bureau of Water Pollution Control, 1990-1993.  Southeast and Islais Creek Sediment Data.

- Entrix.  1990a.  Surface Sediment Monitoring Program for Castro Cove and Areas Adjacent to the Deep Water Outfall.  Final Report Prepared for Chevron U.S.A., Richmond Refinery.  96 pp. and Appendices.

- Entrix.  1990b.  Benthic Community Monitoring Program for Castro Cove and Areas Adjacent to the Deep Water Outfall.  Final Report Prepared for Chevron U.S.A., Richmond Refinery.  100 pp. and Appendices.

- E.V.S. Consultants, Inc.  1987.  A Chemical And Toxicological Evaluation of Sediments from San Pablo Bay. Prepared for Chevron Environmental Health Center, Inc. Project No. 2/320-01. Seattle, WA.

- E.V.S. Consultants, Inc.  1990.  Bioassay and Chemical Characterization of Sediments from San Leandro Bay.  Prepared for Alameda County Flood Control and Water District. Hayward, CA. 22 pp.

- E.V.S. Consultants, Inc.  1991.  Chemical and Toxicological Analyses of Sediments From Castro Cove, San Francisco Bay.  Prepared for Chevron USA, Richmond

- Flegal, A. Russel, R W. Risebrough, B. Anderson, J. Hunt, S. Anderson, J. Oliver, M. Stephenson and R. Packard.  1994.  San Francisco Estuary Pilot Regional Monitoring Program: Sediment Studies, Final Report for San Francisco Bay Regional Water Quality Control Board. July 1994.

- General Electric.  1980.  Sediment Survey for PCBs in Drainage Courses Below the Oakland Facility on November 20, 1980.  SFBRWQCB.

- Hart Crowser, Inc.  1993.  Final Remedial Investigation Report, Volume I, Port of Richmond, Shipyard No. 3 Scrap Area Site.  Richmond, CA.

- Hart Crowser, Inc.  1994.  Final Feasibility Study Operable Unit 1: Soil and Groundwater, Port of Richmond, Shipyard No. 3 Scrap Area Site.  Richmond, CA.

- Hart Crowser, Inc.  1995.  Final Remedial Action Plan, Port of Richmond, Shipyard No. 3 Scrap Area Site.  Richmond, CA.

- Hart Crowser, Inc.  1997.  Final Work Plan for Supplemental Sediment Characterization, Port of Richmond, Shipyard No. 3 Scrap Area Site, Operable Unit 2 and Operable Unit 3.  Richmond, CA.

- Herzog, Donald and Associates, Inc.  1989.  Final Report, Remedial Investigation/Feasibility Study, Seacliff Marina, Richmond Shipyard No. 3, Richmond, California.

- ICF Kaiser.  1997.  Wetlands Area Sampling Program Zeneca Ag. Products Richmond Facility

- CH2MHILL. 1979. Bayside Overflows. Report for City and County of San Francisco.

- Advanced Biological Testing Inc. 1998. Results of Chemical, Physical, and Bioassay Testing of Sediments for Maintenance Dredging at Pier 80A, San Francisco, California, Prepared for the Port of San Francisco.

- Long, E.R. and R. Markel.  1992.  An Evaluation of the Extent and Magnitude of Biological Effects Associated with Chemical Contaminants in San Francisco Bay, California. NOAA Tech Memo NOS ORCA 64. National Oceanic and Atmospheric Administration. 86 pp. + appendices.

- MEC Analytical Systems, Inc.  1997.  Sampling and Analysis of Sediment at Islais Creek, San Francisco, CA.  Prepared for the City and County of San Francisco, San Francisco, CA.

- Office of Environmental Health Hazard Assessment (OEHHA).  1994.  Health Advisory on Catching and Eating Fish-Interim Sport Fish Advisory for San Francisco Bay.  Sacramento, CA.

- PTI Environmental Services.  1994.  Supplemental Inshore Sediment Impairment Study. Crowley Marine Services, Inc. Pacific Dry-dock Yards I & II, June 1994. Volume I.

- Risebrough, R.W.  1994.  Contaminants in San Francisco Bay Sediments-Relationships with Toxicity Studies.  SFBRWQCB, SWRCB and U.S.EPA.

- San Francisco Estuary Institute (SFEI). 1995. 1996 Annual Report. San Francisco Estuary Regional Monitoring Program for Trace Substances, Richmond, Ca.

- SFBRWQCB, SWRCB, CDFG.  1994.  Contaminant Levels in Fish Tissue from San Francisco Bay

- SFBRWQCB.  1997.  Chemical Analytical Results for a Zeneca Sediment.

- San Francisco Estuary Institute (SFEI).  1994.  1993 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances, Richmond, CA.

- SFEI.  1995.  1994 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances, Richmond, CA.

- SFEI.  1996.  1995 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances, Richmond, CA.

- Spies, R.B., A.J. Gunther, J. Stegeman, B. Woodin, R. Smolowitz, B. Saunders, and L.Hain.  1993.  Induction of Biochemical, Genetic and Morphological Markers of Contamination in Speckled Sanddabs Citharichthys stigmaeus Experimentally Exposed to Sediments from San Francisco Bay.  Prepared for the SFBRWQCB.

- State Water Resources Control Board (SWRCB).  1995.  State Mussel Watch Program, 1987-1993 Data Report, 94-1WQ.  State Water Resources Control Board, California Environmental Protection Agency.

- Hunt, J., B. Anderson, B. Phillips, J. Newman, R. Tjeerdema, K. Taberski, C. Wilson, M. Stephenson, H. Puckett, R. Fairey, J. Oakden. 1998. Sediment Quality and Biological Effects in San Francisco Bay. For Ca. State Water Resources Control Board. pp. 188 + appendices A-E.

- U.S. Army Corps of Engineers and Port of Richmond.  1996.  Final Supplemental Environmental Impact Statement/Environmental Impact Report, Richmond Harbor Navigation Improvements.

- URS Consultants, Inc.  1994.  CERCLA Site Inspection, Stauffer Chemical Company, Richmond CA.  Prepared for U.S. EPA Region IX, San Francisco, CA.

- Versar.  1992.  Revised Inshore Sediment Impairment Study, Pacific Dry Dock and Repair Yard I, Oakland , California.  Prepared for Crowley Maritime Corporation.

- Harding Lawson Assoc. (HLA). 1998.  Results - Peyton Slough Sediment Investigation. For Rhodia Inc. Martinez. Ca.

- The MARK Group. 1987. Interim Report of Subsurface Conditions. Stauffer Chemical Company, Martinez, California.

- The MARK Group. 1988. Work Plan - Site Investigations Report. Sulphur Products Facility.  Stauffer Chemical Company,             	Martinez, California.

- The MARK Group. 1988. Two Solar Evaporation Surface Impoundments.  Amended Closure Plan.  Stauffer Chemical Company, 	Martinez, California.

- The MARK Group. 1989. Site Investigation Report. Sulfur Products Facility. Stauffer Chemical Company, Martinez, California.

- The MARK Group. 1989. Addendum to Site Investigation Report. Sulfur Products Facility.  Stauffer Chemical Company, 	Martinez, California.

- ICI Americas Inc. 1987. Assessment of Surface Impoundments at ICI Americas, Richmond, CA for TPCA.

- ICI Americas Inc. 1990. Solid Waste Assessment Test Proposal. July 23, 1990.

- The Mark Group. 1988. Report of Field Investigations Stege Plant.  Prepared for ICI Americas. January 22, 1988.

- The Mark Group. 1991. Water Quality Solid Waste Assessment Report, Cinder Fill Area, ICI Americas Inc., Richmond, 	California. Prepared for ICI Americas. July 1, 1991.

- May, M. 1995.  Tidal Marsh Evolution and Breakwater Construction, Richmond, California.  Unpublished.

- Pacific Eco-Risk Laboratories. 1998. Initial Data Report for the Phase I: Stage 2 Evaluation of Stege Marsh Sediments, Draft. 	September 30, 1998.

- Stauffer Chemical Company. 1987. Proposed Sample and Analysis Plan for NPDES Impoundments per the Toxic Pits Clean-up 	Act (TPCA). July 16, 1987.

- Woodward-Clyde Consultants. 1993. Supplemental Site Subsurface Investigation at Zeneca’s Agricultural Facility, Richmond, 	California.   Prepared for Zeneca Agricultural Products.  June 23, 1993.

- Advanced Biological Testing Inc. 1998. Results of Chemical, Physical, and Bioassay Testing of Sediments for Maintenance 	Dredging at Pier 80A, San Francisco, California. Prepared for the Port of San Francisco.

- Hornberger, M.I., S.N. Luoma, A. van Geen, C. Fuller, R. Anima. Historical Trends of Metals in the Sediments of San Francisco 	Bay, California. 1999. Mar. Chem. 64: 39-55.

- Hunt, J.W., B. Anderson, B. Phillips, J. Newman, R. Tjeerdema, M. Stephenson, M, Puckett, R. Fairey, R. Smith, K. Taberski. 	1998.  Evaluation and Use of Sediment Reference Sites and Toxicity Tests in San Francisco Bay. For Ca. State Water 	Resources Control Board. pp. 132. Appendix A-D.

- S.R. Hansen & Assoc. 1996. Development and Application of Estuarine Sediment Toxicity Identification Evaluations. Prepared 	for San Jose State Foundation. pp. 79. Appendix A&B.

Figure 2. Locations of Candidate Toxic Hot Spots

Ranking Matrix (except for San Francisco Bay, sites within an overall rank are listed from north to south)

| Waterbody Name | Site Identification | Human Health Impacts 1 | Aquatic Life Impacts | Water Quality Objectives | Areal Extent | Remediation Potential | Overall Rank |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S.F. Bay | S.F. Bay | High | NA | NA | > 10 acres | Moderate | High |
| Suisun Bay | Peyton Slough | High | High | NA | 1-10 acres | High | High |
| S.F. Bay | Castro Cove | High | High | NA | > 10 acres | High | High |
| S.F. Bay | Stege Marsh | High | High | NA | > 10 acres | High | High |
| S.F. Bay | Point Potrero/ Richmond Harbor | High | Low | NA | 1-10 acres | High | High 2 |
| S.F. Bay | Mission Creek | High | High | NA | 1-10 acres | High | High |
| S.F. Bay | Islais Creek | High | High | NA | 1-10 acres | Moderate | High |
| S.F. Bay | Pacific Drydock | High | Moderate | NA | <1 acre | High | Moderate |
| S.F. Bay | Fruitvale | High | Moderate | NA | <1 acre | High | Moderate |
| S.F. Bay | San Leandro Bay | High | Moderate | NA | unknown 3 | Moderate | Moderate |
| S.F. Bay | Central Basin | High | Moderate | NA | <1 acre | High | Moderate |

1. All sites within San Francisco Bay were ranked high in this category because a health advisory on fish consumption applies to the entire Bay and elevated levels of mercury and PCBs are found throughout the Bay.

2. This site was ranked high because it is in the area where the health advisory on fish consumption applies, the health advisory is based on PCBs and mercury and this site had the highest PCB and mercury concentrations in over 600 samples collected statewide in the BPTCP.  In addition, this site ranked high in other ranking criteria.

3.  A study is currently being conducted through the San Francisco Estuary Institute to define the areal extent of contamination at this 	site.

Part III

High Priority Candidate Toxic Hot Spot Characterization

Site A - San Francisco Bay

Description of site/ Background

San Francisco Bay is part of an estuarine system which conveys the waters of the Sacramento and San Joaquin rivers to the Pacific Ocean. This is a highly complex system that includes large brackish marshes, tidal lagoons and freshwater rivers and creeks.  The diversity of these ecosystems support a wide variety of organisms.  While the upper part of the estuary has been widely used for mining and agricultural activities the San Francisco Bay region has been heavily urbanized and is the site of many industrial activities and ports.

The San Francisco estuary has high concentrations of metals due to contributions from numerous sources, both natural and anthropogenic. Natural sources include drainage of water from formations that are naturally enriched in some metals, such as the Franciscan Formation that is exposed throughout the Bay area, and the rocks that make up the Sierra Nevada Mountains. This drainage flows into the streams that empty into the Bay. Localized concentrations of these metals were exploited in a great wave of mining activity from the 1820’s continuing, in some cases, into the 1970s.

Mercury was mined at numerous locations in the Coastal Range and then transported to the Sierra Nevada foothills to be used in the amalgamation of gold in placer and hydraulic mining. Drainage from natural mercury deposits, mine tailings, and directly from mining activities have had a major impact on the San Francisco Bay and estuary.

San Francisco Bay is an extremely dynamic depositional environment.  Sediments flow from the major river systems and are deposited in the Bay.  Strong winds and tidal currents resuspend and redeposit these sediments resulting in a system where sediments are well mixed. Bioaccumulative contaminants attach to sediments and are distributed and mixed by the same physical processes.  Therefore, the sediment acts as a sink for contaminants.  The sediment, however, is also a source of contaminants to organisms in the aquatic food chain and ultimately to humans.

Although the San Francisco estuary extends from the ocean up through the river systems, the jurisdiction of the San Francisco Bay RWQCB only extends to the area just west of Antioch.  The Central Valley RWQCB includes the Delta and extends through the river systems. Since the health advisory on fish consumption effects both Regions, it is important that a coordinated strategy is developed, especially in regard to mercury contamination.

Reason for listing

In 1994, the BPTCP conducted a study to measure the levels of contaminants in fish in San Francisco Bay (SFBRWQCB, 1995).  Results from the study indicated that six chemicals exceeded the screening levels based on U.S. EPA guidance (U.S. EPA, 1993, 1995) that were established prior to the study.  These chemicals were  PCBs, mercury, DDT, chlordane, dieldrin and dioxins.  In response to the results of the study, the Office of Environmental Health Hazard Assessment (OEHHA) issued a health advisory on consuming fish caught in San Francisco Bay and the Delta.  The health advisory was primarily based on elevated levels of PCBs and mercury in fish tissue and the human health risk related specifically to these chemicals.  While, DDT, dieldrin, chlordane and dioxins were also listed as chemicals of concern as a result of exceedance of screening values, OEHHA determined that the available data was insufficient to establish an advisory based on these other four chemicals.  Therefore, while the general discussion in Part III.B will include DDT, dieldrin, chlordane and dioxins, the remediation plan (Part III.D) for San Francisco Bay will focus on mercury and PCBs.

A.	Assessment of the areal extent of the THS

The San Francisco Bay and Delta cover approximately 1631 square miles.

B.	Assessment of the most likely sources of pollutants

Mercury

Mercury was mined in the Coast Range from the early 1800s through the mid-1900s. Initially most of the mercury was used in the amalgamation of gold in placer and hydraulic mining operations. Mining activity introduced mercury into the San Francisco Estuary system in a number of ways. Runoff from mercury mines within the region transported sediment rich in mercury to the Bay and estuary.  In the Sierra, mercury was added to sediment to aid in the separation of gold from waste in placer and hydraulic mining operations. Most of this mercury ended up in the aquatic system, becoming attached to sediment particles flushing downstream.  The mining of gold and silver ores may also expose surrounding rock that was enriched in mercury by the same geologic processes that created the gold and silver deposits, again introducing sediment enriched in mercury to the stream systems that drain into San Francisco Bay. Ongoing drainage from these mines has introduced mercury and other metals into the streams that drain into the estuary.

Core samples of Bay sediment indicate background concentrations of mercury of 0.06 +/- 0.02 ppm dw (Hornberger et al.,1999). Superimposed upon these background levels are concentrations that reflect historic and ongoing loadings.  Core samples of Bay sediment indicate that an historic gradient of contaminated sediment (up to 0.9 ppm Hg) entered the Bay from the Sacramento- San Joaquin Delta during the Gold Rush, then diffused into cleaner sediment as it moved seaward towards the Golden Gate.  These core samples indicate a contaminated (0.5-0.9 ppm Hg) layer buried in the sediment, the depth of which varies from location to location, with the most concentrated levels of mercury in the upper estuary.  Surficial sediments throughout the Bay system generally contain 0.3 to 0.4 ppm mercury, except in areas of the lower South Bay affected by drainage from the New Almaden mining area. Mixing between these two sediment layers is a key factor in determining the concentration of mercury in surficial sediments, the mass balance of mercury in the Bay and the rate at which concentrations can change.

The estuary, therefore, has become a sink for sediments rich in mercury and an ongoing source for the bioaccumulation of mercury up the food chain.  Monitoring data from the BPTCP shows that mercury concentrations in the estuary are elevated and highly dispersed.  There are a number of individual sites around the margins of the Bay where mercury concentrations higher than these generally elevated levels are found.  These are usually due to past industrial practices such as the smelting of ore.

Although there is very little active mining in the San Francisco Bay drainage system, runoff from abandoned mines and mine tailings continue to be an ongoing source of mercury to the estuary.   Data from the Sacramento River indicate that the Cache Creek drainage and the Sacramento drainage above the Feather River are major, ongoing sources to the lower watershed.  In the southern part of San Francisco Bay, the major ongoing source is the drainage from New Almaden mining region.  Other less significant sources include urban runoff, POTWs, industrial discharges and aerial deposition.  Recent pollution prevention audits indicate that human waste, water supplies, laundry waste, household products, thermometers, and waste from hospitals and dental facilities are the most significant sources to POTWs.  Known industrial discharges of mercury are from raw materials used in the facilities.  About half the aerial deposition appears to come from global fuel combustion and the other half from local fuel combustion.

The key environmental concern about mercury in the San Francisco Bay system is the extent to which it bioaccumulates in the food chain.  Bioaccumulation, in turn, is governed by the level of methyl mercury in the  aquatic environment. Methyl mercury is formed primarily by microbial activity, and only under certain physical and chemical conditions.  A complex set of factors influence the rate and net production of methyl mercury by bacteria.  These include chemical factors that change the oxidation state of mercury in the aquatic system; “habitat” characteristics that promote the growth of methylating bacteria such as the availability of sulfur compounds used as food and the presence of anoxic zones conducive to these bacteria; and much larger scale processes such as wind, tide, and runoff patterns that serve to mix and transport particle bound mercury throughout the estuary.  Significant changes in any of these factors may potentially change the rate of  mercury methylation.  These processes must be better understood in order to appropriately manage environmental risks associated with the existing reservoir of mercury, as well as to regulate ongoing sources.  A particular concern is to prevent the creation of environments, that is some subset of these physical and chemical factors, that may increase the rate of mercury methylation.

PCBs

PCBs have also accumulated in the sediments of the estuary due to historic use.  This class of chemicals is comprised of 209 compounds called congeners.  Mixtures of congeners have been manufactured in the U.S. since 1929 and sold under the trade name Aroclor.  These mixtures were used extensively in the U.S. prior to 1979 when their manufacture, processing, use and application was banned, except in totally enclosed applications such as transformers.  PCBs were used for industrial applications requiring fluids with thermal stability, fire and oxidation resistance, and solubility in organic compounds.  PCBs have proven to be extremely persistent in the environment.  RMP monitoring data indicate that in the water column PCBs exceed non-promulgated U.S.EPA water quality criteria throughout the estuary.  This is most probably due to resuspension from the sediments, although ongoing sources may still contribute a significant amount of PCBs.  BPTCP monitoring has shown that, except for a few areas (see Sites of Concern and Candidate Toxic Hot Spots), PCBs are fairly well mixed in the sediments of the estuary  where they provide an ongoing source to organisms in the food chain.

Although the use of PCBs has been banned there are historic deposits in the sediment and on land.  Point Potrero, at the Port of Richmond, had ten times the PCB concentration (19.9 ppm) of any other sample collected under this region’s BPTCP and the highest concentration of any BPTCP sample in the state.  Stormwater events can mobilize PCBs deposited on land and transport them into the estuary.  Recent monitoring by the RMP has shown that there seems to be current sources contributing to PCB loads in the South Bay from Coyote Creek.  In addition, a recent RMP workgroup evaluating PCBs has come to the preliminary conclusion that there are probably significant ongoing sources of PCBs to the Bay.  Increased monitoring is necessary to identify and cleanup any ongoing sources.

Chlorinated Pesticides

Three chlorinated pesticides exceeded screening levels in the BPTCP fish study: DDTs, chlordanes and dieldrin.  All three have similar properties in that they are extremely persistent in the environment and highly lipid soluble.  Since these lipid soluble compounds are not easily metabolized or excreted, they are stored in fatty tissue and can readily bioaccumulate in fish tissue with high lipid content.

Although all three of these chemicals have been banned for use in the U.S. for approximately 20 years they are still commonly detected in sediments and in tissue.  These compounds are dispersed in the sediments throughout the estuary.  One large historic source of DDT, Lauritzen Canal in Richmond Harbor, has been recently cleaned up.  Other sources may be detected through increased monitoring of stormwater.

Dioxins

Dioxins are released into the environment as by-products of thermal and chemical processes.  These chemicals are not intentionally manufactured.  Stationary sources include the incineration of municipal, hospital and chemical wastes, paper pulp chlorine bleaching, oil refining and the manufacturing of pesticides and PCBs.  Mobile sources include combustion engines in cars, buses and trucks, particularly those that use diesel fuel.  Since the great majority of dioxins are emitted directly to the air, their primary source to the aquatic environment is through aerial deposition and runoff.  The Bay Area Air Quality Management District has estimated that 69% of the current dioxin emissions in the Bay area is from on and off road mobile sources and 15% from residential wood burning.  The San Francisco Bay RWQCB staff has estimated that greater than 90% of dioxins entering the Bay are transported by stormwater runoff or result from direct deposition from the air to the Bay.

C.	Summary of actions that have been initiated by the Regional Board to reduce the accumulation of pollutants at existing THS and to prevent the creation of new THSs

Mercury

The Regional Board has developed a draft regulatory policy and program for mercury in the Region.  The proposed strategy would, in the long term, reduce mercury concentrations in the estuary.  It is not feasible to clean up the diffuse, historic sink of mercury in Bay sediments.  Natural processes such as outflow through the Golden Gate and capping by the natural deposition of cleaner sediments may effectively isolate this mercury.  Therefore, the proposed mercury strategy emphasizes the need to control all controllable sources.  The two goals of the strategy are to:  1) reduce the inflow of controllable sources so that natural cleanup rates will be maximized and 2) identify human activities that may increase the rate of mercury methylation in the system and to prevent the creation of environments that may increase that rate.

To ensure that controllable sources are controlled, the strategy sets up a process to focus on the most cost-effective measures first.  A preliminary evaluation indicates that the most cost-effective measures are to: 1) remediate abandoned mine sites on the western side of the Central Valley and the New Almaden district in the South Bay, 2) step up recycling programs for mercury users such as miners on the east side of the Central Valley, dentists and hospitals, 3) improve household product substitution such as laundry bleach and thermometers and 4) verify the status of the use of scrubber systems on sludge incinerators.  Many permitted entities in the San Francisco and Sacramento Regions have already implemented these measures.  In addition, as part of the mercury strategy, dischargers are implementing clean sampling and analytical techniques.  This will result in improved loading estimates and improve the evaluation of the most cost-effective remedial alternatives.

The RWQCB has worked with dischargers to set up programs for pollution prevention and source control of mercury and other chemicals of concern. The  Palo Alto Regional Water Quality Control Plant and the City and County of San Francisco have devoted significant resources in their service areas into identifying sources of these contaminants and determining methods of decreasing loads to their facilities.

In addition to these control measures, the draft strategy includes a provision for a pilot offset program for point source dischargers.  If successful, the pilot offset program would create an administrative tool that can help direct regulatory efforts toward cost-effective measures first.

The second goal of the proposed mercury strategy, to minimize the environmental risk associated with existing levels of mercury in the Bay system, requires a better understanding of the processes that control mercury methylation and the subsequent bioavailability of mercury to the food chain.  This understanding is necessary in order to determine whether methylation can be managed. The proposed regional pollutant policy includes provisions for defining water quality based effluent limits for point source discharges, and a series of actions to be taken by nonpoint source control agencies and entities. These provisions may serve as a TMDL for all segments of San Francisco Bay except possibly the extreme South Bay where a separate TMDL may be developed.  Adequate funding to complete both the TMDL Basin Planning process and the methylation research and management efforts has not been identified.

In order to identify and cleanup mercury sources under the jurisdiction of the Central Valley RWQCB, interregional coordination is necessary.  Because these sources contribute such a high proportion of the load to the estuary, control of these sources as part of  the San Francisco Bay Region’s mercury strategy is essential.  However, due to liability issues the State and interested private parties are limited in their ability to clean up mines in which there are no responsible parties.  An amendment to the Federal Clean Water Act is needed in order to resolve this issue.

In April 1998, the RWQCB completed a survey of all of the region’s abandoned mines.  In total, 41 mines were surveyed and mines that had actual or potential impacts to water quality were identified.  The survey documented conditions at the mines through field inspections, photographs and chemical analyses.  Five mercury mines with drainages to the San Francisco estuary were identified as having actual or potential impacts to water quality.  The New Almedan mine was one of these mines and was by far the largest with the highest water quality impact.  Recommendations were made for monitoring or controlling waste in these mines. The RWQCB is currently monitoring all of the North Bay tributaries to the Bay to identify areas with elevated mercury concentrations.

The New Almaden mercury mine was the second largest mercury mine in the world during its operation. The mine consists of several mines: those located within Santa Clara Almaden Quicksilver Park and those located outside the Park.  Those mines located within Santa Clara County Almaden Quicksilver Park are currently being remediated under CERCLA.  The Department of Toxic Substances Control is the lead agency, while the RWQCB provides input on water quality issues on this project.

Remediation of the mines within Santa Clara Almaden Quicksilver Park  was divided into two phases: Phase 1: remediation of Hacienda Furnace Yard, and Phase 2: remediation of the rest of the Park.  The Hacienda Furnace Yard was identified as the highest priority area, from a water quality perspective, of six areas in need of cleanup.  In this location mine tailings were eroding directly into Los Alamitos Creek, a tributary to San Francisco Bay.  Cleanup of this area began in the spring of 1996 and was completed in December 1997.  Phase 2 of the project, which includes remediation of Mine Hill, San Francisco Open Cut, Enriquita Mine, San Mateo Mine, and Senator Mine was started in August 1998 and is scheduled to be completed January 1999.  Mine Hill, San Francisco Open Cut and Enriquita Mine were identified as potential sources of mercury laden sediment that flow directly to Gualalupe and Almaden Reservoirs with surface runoff.    Because mercury strongly binds to particulates, these reservoirs may be serving as a sink for mercury, therefore minimizing fluxes to the Bay.  However, these reservoirs are currently posted with a health advisory on consuming fish because of mercury contamination.

With the completion of Phase 2 of the project, all known mine waste piles located within Santa Clara County Almaden Quicksilver Park will be either capped in place or moved to somewhere else in the Park and capped.  However, other remaining sources of potential mercury contamination, i.e. those mines located outside the Park and mercury laden sediment from the overburden natural formations within the greater watershed areas of Guadalupe and Almaden Reservoirs, are yet to be addressed.

PCBs

PCBs are ubiquitous and diffuse in the sediments throughout San Francisco Bay. Although several areas have been identified that have elevated sediment concentrations (see Sites of Concern and Candidate Toxic Hot Spots), these levels do not approach sediment concentrations that have been measured in the Great Lakes or many East Coast harbors.  Yet, the mass of PCBs in the estuary’s sediment and possible ongoing sources have contributed to levels in fish that are a potential threat to human health.  Sites with historically elevated levels of PCBs should be evaluated for cleanup (see Cleanup Plan E), however, identification and cleanup of ongoing sources is extremely important.

The RWQCB has been working with dischargers, both point and nonpoint, and the RMP to identify sources of PCBs to the estuary.  An article in the 1996 RMP annual report (SFEI, 1997)  indicates that ongoing sources of PCBs are discharging to the Bay.  To further this evaluation a RMP workgroup has been set up to evaluate PCB data from the Bay, perform a preliminary model of loadings and come up with conclusions and recommendations for future monitoring and studies.  Preliminary results indicate that there may be significant ongoing sources.  Results of  a 1997  RMP fish pilot study indicate that fish from Oakland Harbor have distinctly higher levels of contaminants than at other areas monitored in the Bay.  This was particularly true for mercury, PCBs, DDTs and dieldrin. Additional monitoring needs to be conducted in Oakland Harbor, particularly of stormwater runoff, to identify sources of  these contaminants.   A study was recently conducted by SFEI, with funds from an ACL from the Port of Oakland, in San Leandro Bay, a toxic hot spot just south of Oakland  Harbor. Contaminants from San Leandro Bay may accumulate in the fish from Oakland Harbor that were sampled.  The purpose of the study was to identify the extent and general sources of contamination.  The results of this study are not yet available.

Chlorinated Pesticides

Lauritzen Canal is an area in Richmond Harbor that had extremely elevated levels of DDT.  This site was recently cleaned up under CERCLA.  Although U.S.EPA was the lead agency, the RWQCB coordinated with U.S.EPA and other agencies to implement the cleanup.

As with the other chemicals previously discussed, it is important to monitor discharges (both point and nonpoint) to the estuary for the identification and cleanup of sources of chlorinated pesticides.  The Regional Board is working with dischargers and the RMP to identify sources of these contaminants.  However, as was discussed under Future Needs, increased resources for watershed monitoring and assessment are needed to address this issue in a significant manner.

Dioxins

The Regional Board has requested the assistance of the California Environmental Protection Agency in addressing the problem of dioxin contamination, due to the cross-media issues that are involved in identifying and controlling any ongoing dioxin sources.  Coordination with the Bay Area Air Quality Management District and the State Air Resources Board is essential in addressing this issue since the predominant source of this contaminant is through aerial deposition. A meeting was held in 1997 for scientists to present information on dioxin to the Regional Water Quality Control Board.  Since the majority of dioxins in the Bay Area is likely generated by fixed and mobile combustion of diesel fuel and emission into the air, regulation of point source discharges into the Bay is unlikely to have an impact on the concentration of dioxin in sediment or organisms. Since even areas removed from sources contain background levels of dioxins that are potentially harmful to humans and other organisms, and since this group of contaminants are very persistent and can be spread great distances through aerial deposition, a global strategy is truly needed.  This will probably require that the U.S. EPA take the lead in cooperation with the California Environmental Protection Agency in addressing this problem including instituting any additional control measures.

Summary of actions by government agencies in response to health advisory

Due to the large reservoir of mercury and PCBs in the estuary it may take decades for contaminant levels in fish to reach acceptable levels, even with full implementation of the cleanup plan.  Therefore, interim measures should be taken to:  (1) determine the rate of change in chemical concentrations in fish to determine if natural processes and required cleanup measures are having an effect, and over what time scale, (2) determine the risk of consuming fish from the Bay and identify high risk populations and (3) conduct public outreach and education programs, especially to high risk populations, in order to minimize their risk.

The RWQCB has been leading an effort through the RMP to conduct studies to address the first two issues.  Several committees have been put together with representatives from State and Federal agencies, environmental groups and dischargers (who fund the program). A five year plan has been developed to: 1) measure contaminant levels in fish throughout the Bay every three years, 2) conduct special studies on specific species, organs or chemicals of concern and 3) conduct a consumption study to quantify the parameters that would go into a risk assessment for San Francisco Bay and to identify high risk populations for public outreach and education.

The second monitoring study of contaminant levels in fish tissue in the Bay, after the BPTCP study, was carried out through the RMP in the summer of 1997 by the Department of Fish and Game.  Results will be published in the RMP’s 1997 Annual Report.  A special study was conducted in the spring of 1998 to measure contaminant levels in resident clams that are collected by clammers.  A special study will be conducted in the spring of  1999 to measure contaminant levels in crabs.  The State Department of Health Services has been hired to conduct the consumption study and this study is currently underway.

The Department of Health Services has been chairing a committee for Public Outreach and Education on Fish Contamination.  As a result, County Health Departments and the East Bay Regional Parks District have posted signs at public fishing areas in six different languages describing the advisory.  Currently, the committee is developing a strategy to more effectively educate the public on this issue.  This strategy, however , is limited due to the lack of funding for this effort and the fact that there is no legal mandate that requires any agency to address this issue.  Environmental groups have been using various forums to educate people who eat Bay fish on how to decrease their risk, but their funding is also very limited.

D.	Preliminary assessment of actions required to remedy or restore a THS to an unpolluted condition including recommendations for remedial actions

1.	Finish the cleanup of the New Almaden Mine.

2.	Clean up sediment at Point Potrero that is high in PCBs (see Cleanup

Plan #2).

3.	Finalize the Basin Plan amendment process to add the proposed TMDL, pilot permit offset program, and regional requirements for ongoing mercury sources.  Once adopted, implement the two main components of the Region-wide Mercury Strategy.  The first component is controlling ongoing, controllable sources, thereby enhancing the natural cleanup process and accelerating mine remediation work.  The second component involves developing new technical information about mercury methylation and sediment fate and transport within different zones of the estuary.  This information is needed to enable the Regional Board to manage methylation and bioaccumulation to the greatest extent possible.

4.	Increase investigations into ongoing sources of mercury and PCBs and  develop remediation plans for those sources.  This action would require an increase in watershed monitoring and assessment (see Future Needs) and in the case of mercury would require coordination with the Central Valley RWQCB.  PCBs should be fingerprinted to distinguish the difference between historic and ongoing sources.  Biomarker methods could be used to more inexpensively screen for PCBs.  The highest priority for monitoring should be in areas where fish contain higher levels of contaminants (Oakland Harbor), areas where sources of PCBs or mercury have been identified, and areas where these chemicals are or were used or produced.

5.	Continue RMP studies on fish contamination issues.

6.	Increase public education to:

a.	Inform people who consume San Francisco Bay fish, especially

high risk populations, about the health advisory and ways to 	decrease their risk and,

b.	Inform the public on product use and replacement in order to decrease concentrations of chemicals of concern.  This could include the use of dioxin free paper, the substitution or conservation of diesel fuel, limiting the use of fireplaces and wood stoves and the substitution of mercury containing products such as  thermometers.

Endangered species consultations will take place for any part of this plan for which it is required.

E.	Estimate of the total cost to implement the cleanup plan

1.	Cleanup of New Almaden Mine - $10 million (includes the amount already spent for cleanup, $5 million, and the additional amount expected to be needed to complete the cleanup).

2.  	Point Potrero cleanup - $ 800,000 - $3,000,000

3.  	Implement Mercury Strategy - $10-20 million

a.	Finalize and implement Basin Plan amendment

b.  Technical studies including:

Fate and transport of particle-bound mercury in Bay system

Mercury methylation studies

4.	Ongoing sources

a.  Watershed investigations to identify ongoing sources of the

chemicals of concern in the San Francisco Bay and Central Valley

Regions - $4 million over 5 years

b.  Costs of cleanup once sources are identified - Unknown

5.  		RMP studies (including monitoring of contaminant levels in fish every three years and special studies) -  Average $75,000/year (1998-99 special studies and consumption study are already funded)

6.  	Public Education

a.  	Outreach and education to people consuming fish from the Bay to reduce their health risk (including DHS staff, translations, training and educational materials) - $150,000 for first two years then $50,000/year

b.  	Educational efforts on source control and product substitution -

$50,000

Total to Implement Plan - Approximately $25 to $45 million (not including cleanup of ongoing sources that have not yet been identified)

Although there are costs to implementing this plan there are also benefits.  Currently, beneficial uses are being impacted by high concentrations of mercury and PCBs in San Francisco Bay that are accumulating in fish.  These concentrations have lead to a human health advisory on consuming fish but probably also impact other higher trophic organisms, such as marine mammals and birds that have a much higher consumption rate than humans, as well as possibly the fish themselves.  The beneficial uses that are impacted are OCEAN, COMMERCIAL AND SPORTFISHING (COMM), MARINE HABITAT (MAR), ESTUARINE HABITAT (EST), WATER CONTACT RECREATION (REC1), NONCONTACT WATER RECREATION (REC2) and probably WILDLIFE (WILD) and SHELLFISH HARVESTING (SHELL).  Implementation of this plan is intended to lower concentrations of these chemicals in fish and minimize or eliminate the impacts on beneficial uses.  For a more thorough description of the benefits to restoring beneficial uses see Appendix A.

F.	Estimate of recoverable costs from potential dischargers

Ongoing RMP studies are currently funded by dischargers at approximately $75,000/year. Cleanup of the New Almaden Mine in Santa Clara Almaden Quicksilver Park ($5 million) and Point Potrero ($0.8 - $3.0 million) will be paid for in full by the responsible parties.  The total equals approximately $5.8 million to $8 million plus $75,000/year for RMP studies.

G.	Two-year expenditure schedule identifying funds to implement the plans that are not recoverable from potential dischargers

Although funding is available for continuation of the RMP studies and the cleanup of Point Potrero and the part of New Almaden Mine in Santa Clara Almaden Quicksilver Park there is little or no funding for the other parts of the cleanup plan.

References

Flegal, A.R., R.W. Riseborough, B. Anderson, J. Hunt, S. Anderson, J. Oliver, M. Stephenson and R. Packard. 1994. San Francisco Estuary Pilot Regional Monitoring Program: Sediment Studies. Final Report for San Francisco Bay Regional Water Quality Control Board. July, 1994.

Hornberger, M.I., S.N. Luoma, A. van Geen, C. Fuller, R. Anima. 1999. Historical Trends of Metals in the Sediments of San Francisco Bay, California. Mar. Chem. 64: 39-55.

Hunt, J., B. Anderson, B. Phillips, J. Newman, R. Tjeerdema, K. Taberski, C. Wilson, M. Stephenson, H. Puckett, R. Fairey and J. Oakden. 1998. Sediment Quality and Biological Effects in San Francisco Bay. pp.188 + Appendices A-E.

Office of Environmental Health Hazard Assessment (OEHHA).  1994.  Health Advisory on Catching and Eating Fish-Interim Sport Fish Advisory for San Francisco Bay. Sacramento, CA.

San Francisco Bay Regional Water Quality Control Board (SFBRWQCB), SWRCB, CDFG.  1995.  Contaminant Levels in Fish Tissue from San Francisco Bay.

SFBRWQCB. 1998. Mines Report. pp.75.

San Francisco Estuary Institute (SFEI).  1994.  1993 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances. Richmond, CA.

SFEI.  1995.  1994 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances. Richmond, CA.

SFEI.  1996.  1995 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances. Richmond, CA

SFEI.  1997.  1996 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances. Richmond, CA

U.S. EPA. 1993. Guidance for Assessing Chemical Contaminant Data for Use in Fish Advisories. Volume 1. Fish Sampling and Analysis. EPA 823-R-93-002.  Office of Water. Washington, D.C.

U.S. EPA. 1995. Guidance for Assessing Chemical Contaminant Data for Use in Fish Advisories. Volume 1. Fish Sampling and Analysis. Second Edition. EPA 823-R-95-007. Office of Water. Washington, D.C.

Site B - Peyton Slough

Description of site

Peyton Slough is located in Martinez, northern Contra Costa County, California.  The slough discharges into the San Francisco estuary at the confluence of Suisun Bay and the Carquinez strait, near Bull Head Point, just east of the Benicia Bridge (Figure B-1).

Sediments in Peyton Slough are comprised of firm clays that do not appear to erode easily (CH2MHILL, 1986).  Sediments from Peyton Slough appear to have been dredged in the past with the dredge spoils deposited on the east and west shore forming levees.  There are openings in the east levee downstream of the tidal gate that provide exchange between Peyton Slough and a large brackish wetland to the east of the slough.

During the winter, Peyton Slough receives fresh water discharge from the Contra Costa Canal and storm water runoff from the surrounding area.  During the dry weather months, Peyton Slough receives fresh water discharge primarily from a waste water treatment plant (Mountain View Sanitary District) through a tidal gate.  Some minor flow from the Contra Costa Canal may also occur during the dry months. A tidal gate had been configured such that fresh water from upstream can be released when the water level is greater on the upstream side of the gate.  In 1998, this tidal gate was replaced with a newer gate which will allow water to flow from the bay into a wetland area situated upstream from Peyton Slough.

Two major historical industrial activities have taken place in the vicinity of Peyton Slough on a site currently owned and operated by Rhodia: sulfuric acid production and the smelting of copper.  Currently, treated waste water is discharged into Carquinez Straits via Peyton Slough by Mountain View Sanitary District.  Historically, the first recorded industrial use near Peyton Slough was by the Mountain Copper Company (MOCOCO).  This company used the site for a copper smelting operation from the early 1900s until 1966 at which time it was purchased by Stauffer Chemical Company.  During the smelting of copper, a fused silicate slag was generated which was discharged over the north and south sides of the hillside housing the smelter.  MOCOCO also roasted pyrite ore to recover its sulfur.  Resulting cinders remain on site.

Figure B-1. Peyton Slough

Cinder and slag, classified as Class B Mining Waste, from the smelting operations were stored in large piles on the site.  The north cinder/slag area covers 8.3 acres, while the south cinder/slag covers 7.1 acres.  Due to their weights, the cinder and slag piles subsided 30 to 35 feet into the softer bay mud below the existing ground surface.  Stauffer Chemical Company bought the site from MOCOCO and removed the cinder/slag piles to the depth of the water table, but it is estimated that over 500,000 tons of waste material remains below the surface.  The remaining north and south cinder/slag piles have been capped with a minimum of two feet of low permeability soil in 1978 and 1980 respectively.

In 1972, a leachate removal and containment system (LRCS) was installed in response to a cease and desist order No. 71-21 issued by the RWQCB (The MARK Group, 1988b).  The LRCS prevented leachate from moving to Carquinez Strait and Peyton Slough by a cut-off wall consisting of compacted bay mud along the bay shoreline.  Prior to 1988, the leachate from the north cinder/slag area was pumped to a north solar evaporation pond.  Leachate from the south cinder/slag piles was pumped from two deep sumps to the south solar evaporation pond.  Starting in 1988, the Process Effluent Purification (PEP) system was installed and began treating this leachate prior to discharge to a deep water outfall.  Cutoff walls were not constructed along Peyton Slough.  However, to date there is no evidence that leachate is being discharged into the slough.

Currently, the Contra Costa Mosquito Vector Control District (CCMVCD) is planning a restoration project in Shell marsh.  This project intends to restore the marsh south of  Peyton Slough back to a brackish marsh with regular inputs of salt water from  San Francisco Bay.  As part of this project, the CCMVCD has replaced the tidal gate in Peyton Slough and is proposing to dredge Peyton Slough to allow for higher flows of saline water up the slough into Shell marsh.  This project is partially funded by Caltrans to mitigate for discharge from Route 680 and to prevent flooding of the highway.  Rhodia is also working with CCMVCD to coordinate the dredging of Peyton Slough.  Regional Board staff has been helping to coordinate completion of the marsh restoration project in order to remediate the toxic hot spot, restore Shell marsh and alleviate flooding on Route 680.

Reason for listing

Multiple investigations have shown that sediments from Peyton Slough have elevated concentrations of metals, especially copper and zinc.  Copper and zinc concentrations (Table B-1) in Peyton Slough were the highest from over 600 samples analyzed statewide by the BPTCP.  The metal contamination can be traced to past activities at a nearby industrial site, and perhaps also to the continued presence of slag and cinder below the water table.  The contaminated sediment was shown to exhibit recurrent toxicity over time to two different aquatic organisms (Table B-2), and the Toxicity Identification Evaluation (TIE) points to metals as the source of toxicity (Table B-3).  In addition, although benthic community indices categorized this site as transitional, the upper and end stations rated only slightly higher than the cutoff of 0.3 (Table B-4).

CH2MHILL (1986)

This study was conducted to determine the chemical constituents of the effluent discharged from Stauffer Chemical Company (SCC).  Since 1988, this discharge has been  released to the deepwater outfall in Carquinez Strait.  The potential impacts of the effluent discharge on the aquatic habitat in Peyton Slough was also analyzed.  As part of this study, the following components were examined: water quality, benthic organisms, plankton and fish larvae, fish, and mussel bioaccumulation.

The mean metal concentrations in effluent were greater than the chronic marine Ambient Water Quality Criteria (AWQC) for lead and zinc and the acute AWQC for copper and zinc.  Sediment metals also had elevated concentrations of copper and zinc.  Although, the abundance and diversity of benthic infauna varied more in Peyton Slough than in Carquinez strait, this report concluded that benthic infauna do not seem to be impacted by SCC discharge.  No significant bioaccumulation of copper and zinc in mussel tissue was detected in Peyton Slough.

The MARK Group (1988a, 1988b, 1989a, 1989b)

The MARK Group conducted several investigations at the former Stauffer Chemical Co. site.  The studies on the cinder/slag area and the solar evaporation ponds relate to potential sources of metals released to Peyton Slough.  The results of these investigations are described below.

The sludge in both solar evaporation ponds had elevated zinc concentrations.  Cadmium, chromium, copper, lead and mercury were released by the WET procedure from both pond sludges at concentrations greater than the, Title 22, STLC (The MARK Group, 1988b).

The concentrations of metals were measured in both north and south cinder piles.  Cinders in the north area had elevated copper and zinc concentrations of 3150 mg/kg and 6600 mg/kg respectively.  Cinders from the south area had elevated copper, lead and zinc concentrations of 1580, 1030 and 1190 mg/kg respectively.

Bay Protection and Toxic Cleanup Program

# Pilot Regional Monitoring Program (Flegal et al., 1994)

As part of the Pilot Regional Monitoring Program (PRMP), two marsh sediment samples were collected in Peyton Slough on July 24, 1991: one from the mouth and the other at the south end.  Both samples were analyzed for chemical constituents (Table B-1).  The sample from the south end of Peyton Slough had the greatest concentrations of cadmium (19.5 mg/kg), copper (2960 mg/kg), and zinc (4390 mg/kg) detected in San Francisco estuary marsh sediments as part of the PRMP.  In toxicity tests, mortality of Eohaustorius estuarius for the sediment sample collected from the south end of Peyton slough was significantly higher than a home sediment from Monterey Bay (Table B-2).

# Screening and Confirmation Studies (Hunt et al., 1998)

Under the Bay Protection and Toxic Cleanup Program, the RWQCB collected two screening and three confirmation samples from Peyton Slough (Figure B-1).  Sampling location 21006 (1995 and 1997) is located in the upper portion of Peyton Slough.  Sample location 21305 (1997) is located mid-gradient in the slough.  Sample locations 21306 (1997) and 21005 (1995) are located end-gradient and at the mouth of the slough respectively.

One 1995 sample (21006) and all three 1997 samples were analyzed for chemical constituents.  Table B-1 compares analytical results to ambient concentrations in San Francisco Bay and to NOAA’s Effects Range Median (ERMs) values.  Elevated concentrations of cadmium, copper, lead, silver and zinc were detected in these sediments.  Copper and zinc concentrations of 7800 mg/kg and 6000 mg/kg were the highest detected in over 600 samples collected statewide in the BPTCP.  Mean ERM quotients of 3.58 and 2.35 were measured in the 1995 and 1997 upper site samples (21006).  Mean ERM quotients greater than 0.5 are believed to represent elevated concentrations of mixtures of chemicals.

The sediments collected at the upper portion of the site, location 21006, exhibited

recurrent toxicity in the 10-day solid phase amphipod test in 1995 and 1997 (Table B-2).  Toxicity to Eohaustorius estuarius was also found in the mid and end-gradient sediments (21305 and 21306) collected in 1997.  Sea urchins, Strongylocentrotus purpuratus, also exhibited recurrent toxicity in porewater and sediment-water interface exposures.

Toxicity Identification Evaluations (TIEs) were performed on porewater from the upper Peyton Slough site.  Reduction of toxicity was shown for the treatments that remove metals from solution, such as EDTA and STS.  The evidence from the TIE results indicate that toxicity to aquatic organisms could be linked to metals such as copper and zinc, which are present at elevated concentrations in these sediments (Table B-3).

Benthic community analyses of the three confirmation samples showed transitional aquatic communities.  However, at the upper and end stations, the Relative Benthic Index (RBI) was just greater than the BPTCP cutoff of 0.3 for significantly impacted benthic communities. The RBI is a calculated value considering the total fauna, total mollusk species, crustacean species and indicator species at a site.  A RBI of less than or equal to 0.3 is an indicator that pollutants or other factors are negatively impacting the benthic community (Table B-4).  The RBI ranges from 0 - 1.0.

Harding Lawson Associates (1998)

Under direction from the RWQCB, Rhodia asked Harding Lawson Associates (HLA) to conduct a site investigation in Peyton Slough.  HLA collected sediment cores of varying depths at eight sampling locations in Peyton Slough.  Multiple depth intervals from each core were analyzed for selected metals.  Elevated concentrations of cadmium, copper, lead and zinc were detected throughout Peyton Slough (Table B-5).  In specific locations, vertical extent of contamination could not be determined as the deepest sample, 8 feet below the sediment surface, still showed elevated concentrations of one or more metals.

Table B-1. Selected Concentrations of Analytes in Peyton Slough Sediments

## BPTCP Studies (Pilot RMP and Screening/Confimation Studies)

| ANALYTE | Ambient Valuesa | ERMb |  |  | Sampling Location |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | MF22 (7/24/91) | MF23 (7/24/91) | 21006 (5/1/95) | 21006 (4/2/97) | 21305 (4/2/97) | 21306 (4/2/97) |
| METALS (mg/kg) |  |  |  |  |  |  |  |  |
| Arsenic | 15.3 | 70 | NA | NA | 53.5 | 32.1 | 36.3 | 20.5 |
| Cadmium | 0.33 | 9.6 | 19.5 | 0.32 | 27.9 | 19.6 | 2.14 | 0.82 |
| Chromium | 112 | 370 | 124 | 78.5 | 277 | 127 | 141 | 76.8 |
| Copper | 68.1 | 270 | 2,960 | 92.2 | 7,800 | 3,780 | 386 | 132 |
| Lead | 43.2 | 218 | 62.6 | 14.2 | 214 | 1,140 | 63.1 | 23.8 |
| Mercury | 0.43 | 0.71 | NA | NA | 0.568 | 0.268 | 0.31 | 0.258 |
| Nickel | 112 | 51.6 | 101 | 79.4 | 145 | NA | NA | NA |
| Selenium | 0.64 | NA | NA | NA | 2.27 | 0.623 | 1.16 | 0.536 |
| Silver | 0.58 | 3.7 | 1.76 | 0.53 | 3.81 | 5.85 | 2.02 | 0.23 |
| Tin | NA | NA | NA | NA | 45.2 | 72.7 | 3.84 | 2.95 |
| Zinc | 158 | 410 | 4,390 | 234 | 6,000 | 4,680 | 741 | 718 |
| CHLORINATED ORGANICS (ug/kg) |  |  |  |  |  |  |  |  |
| Chlordanes, total | 1.1 | NA | 7.17 | 0.985 | 20.9 | 5.8 | 1.3 | 1.8 |
| PCBs, total | 14.8 | 180 | 80.3 | 14.5 | 217 | 41.9 | 59.8 | 54.0 |
| DDTs, total of 6 isomers | 7 | 46.1 | 22.1 | 3.5 | 95.7 | 23.4 | 16.4 | 19.5 |
| POLYNUCLEAR AROMATIC HYDROCARBONS (ug/kg) |  |  |  |  |  |  |  |  |  |  |
| PAHs, total | 3,390 | 44,792 | 1727 | 469 | 9,251 | 1,027 | 691 | 2,744 |
| High molecular weight PAHs, total | 434 | 9,600 | 1,537 | 429 | 8,115 | 887 | 578 | 1,192 |
| Low molecular weight PAHs, total | 3,060 | 3,160 | 40.9 | 40 | 1,137 | 140 | 113 | 1,552 |
| a) San Francisco Bay Ambient Concentrations (SFB-RWQCB, 1998) |  |  |  |  |  |  |  |  |
| b) NOAA Effects Range-Medium (Long et al., 1995) |  |  |  |  |  |  |  |  |
| NA Not Available |  |  |  |  |  |  |  |  |

Table B-2. BPTCP Bioassay Results for Sediments from Peyton Slough

| Species | End Point | Medium | Duration | #### Sampling Location |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | MF22 (7/24/91) | MF23 (7/24/91) | 21005 (5/1/95) | 21006 (5/1/95) | 21006 (4/2/97) | 21305 (4/2/97) | 21306 (4/2/97) |
| Strongylocentrotus p. | Percent normal development | 100% Pore Water | 96 hours | NA | NA | 63 | 0* | 0* | NA | NA |
| Strongylocentrotus p. | Percent normal development | 50% Pore Water | 96 hours | NA | NA | 84 | 0* | 0* | NA | NA |
| Strongylocentrotus p. | Percent normal development | 25% Pore Water | 96 hours | NA | NA | 89 | 1* | 0* | NA | NA |
| Strongylocentrotus p. | Percenent normal development | Sediment-water interface | 96 hours | NA | NA | NA | NA | 1* | 0* | 81 |
| Eohaustorius e. | Percent survival | Bulk sediment | 10 days | 60* | 80 | 87 | 1* | 69* | 59* | 14* |
| NA - Not Applicable - Test not performed |  |  |  |  |  |  |  |  |  |  |
| * Samples toxic |  |  |  |  |  |  |  |  |  |  |

Table B-3 Toxicity Identification Evaluation (TIE) for Upper Site Sediment Peyton Slough

| Percent Normal Development |  |  |  |  |  |  | Effective Treatment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TIE Treatment | Porewater Concentration (%) |  |  |  |  |  |  |
|  | 0 | 3 | 5 | 15 |  |
| Baseline | 87 | 98 | 69 | 0 |  |
| EDTA | 96 | 97 | 97 | 97 | Yes |
| STS | 76 | 98 | 96 | 79 | Yes |
| Aeration | 98 | 85 | 79 | 0 |  |
| Filtration | 95 | 72 | 96 | 94 | Yes |
| C18 Column | 95 | 95 | 100 | 94 | Yes |
| Methanol Eluate | 99 | 98 | 96 | 99 | Yes |
| pH 7.9 | 97 | 45 | 52 | 0 |  |
| pH 8.1 | 97 | 94 | 84 | 0 |  |
| pH 8.4 | 95 | 96 | 51 | 0 |  |
| PBO | 97 | 95 | 79 | 0 |  |

Table B-4. Community Analysis Results for Sediments from Peyton Slough BPTCP Study

| Sampling Location | Station | Total Individuals | Number of Species | Benthic Index |
| --- | --- | --- | --- | --- |
| Upper (#1) | 21006 | 250 | 4.3 | 0.36 |
| Mid (#2) | 21305 | 1,296 | 7.7 | 0.51 |
| End (#3) | 21306 | 29 | 3.0 | 0.34 |

Table B-5. Concentration of Selected metals in Peyton Slough Sediments HLA Study (1998)

| Sampling Location | Sample Depth | Analyte |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Cadmium | Copper | Lead |  | Zinc |  |
| 1 | 0' to 1' | 7 |  | 817 |  | 55 |  | 1,700 |
|  | 1' to 2' | 8 |  | 1,610 |  | 72 |  | 2,120 |
|  | 2' to 3' | 15 |  | 3,200 |  | 54 |  | 2,530 |
|  | 4' to 5' | NA |  | 455 |  | NA |  | 852 |
| 2 | 0' to 1' | 3 |  | 278 |  | 62 |  | 1,640 |
|  | 1' to 2' | 2 |  | 501 |  | 65 |  | 1,180 |
|  | 2' to 3' | ND (1) |  | 97 |  | 43 |  | 581 |
|  | 3' to 5' | NA |  | 29 |  | NA |  | 112 |
| 3 | 0' to 2' | 19 |  | 3,980 |  | 72 |  | 2,830 |
|  | 2' to 3' | 32 |  | 6,540 |  | 73 |  | 3,920 |
|  | 3' to 4' | 6 |  | 1,250 |  | 70 |  | 1,860 |
|  | 5' to 6' | NA |  | 341 |  | NA |  | 1,330 |
| 4 | 0' to 3' | 47 |  | 10,300 |  | 77 |  | 7,260 |
|  | 3' to 4' | 40 |  | 7,630 |  | 75 |  | 5,300 |
|  | 4' to 5' | 17 |  | 3,660 |  | 59 |  | 3,700 |
|  | 5' to 6' | NA |  | 1,800 |  | NA |  | 2,760 |
| 5 | 0' to 4' | 133 |  | 61,100 |  | 400 |  | 21,700 |
|  | 4' to 5' | 118 |  | 28,400 |  | 115 |  | 15,400 |
|  | 5' to 6' | 63 |  | 18,600 |  | 93 |  | 11,000 |
|  | 7' to 8' | NA |  | 12,200 |  | NA |  | 7,130 |
| 6 | 0' to 2' | 6 |  | 2,980 |  | 67 |  | 1,220 |
|  | 2' to 3' | 6 |  | 3,700 |  | 61 |  | 1,300 |
|  | 3' to 4' | 3 |  | 2,530 |  | 32 |  | 667 |
|  | 5' to 6' | NA |  | 70 |  | NA |  | 97 |
| 7 | 0' to 4' | 25 |  | 49,900 |  | 201 |  | 6,360 |
|  | 0' to 2' | NA |  | 121,000 |  | NA |  | 7,680 |
|  | 2' to 4' | NA |  | 6,280 |  | NA |  | 5,480 |
|  | 4' to 5' | ND (1) |  | 131 |  | ND (20) |  | 101 |
|  | 5' to 6' | ND (1) |  | 64 |  | ND (20) |  | 88 |
| 8 | 0' to 1' | ND (1) |  | 51 |  | ND (20) |  | 71 |
|  | 1' to 2' | ND (1) |  | 35 |  | ND (20) |  | 81 |
|  | 2' to 3' | ND (1) |  | 33 |  | ND (20) |  | 79 |
| Culvert Site | NA | 2 |  | 245 |  | ND (20) |  | 522 |
| 40 Pole Site | NA | 3 |  | 73 |  | ND (20) |  | 427 |

A.	Assessment of areal extent of the THS

Elevated metal concentrations were detected from the mouth of Peyton Slough all the way to the tidal gate.  Toxicity to aquatic organisms was found at all BPTCP locations, but recurrent toxicity was only measured at the upper sampling location.  The areal extent of the channel is approximately 1.25 acres.

B.	Assessment of the most likely sources of pollutants

The most likely source of contaminants in Peyton Slough is the historical industrial activity associated with the creation of the cinder/slag piles.  Potential current subsurface transport of metals in groundwater from the buried cinder piles to Peyton Slough is not known.

C.	Summary of actions that have been initiated by the Regional Board to reduce the accumulation of pollutants at existing THS and to prevent the creation of new THSs

In 1972, a leachate removal and containment system (LRCS) was installed in response to a cease and desist order No. 71-21 issued by the RWQCB (The MARK Group, 1988b).  The LRCS prevented leachate from moving to Carquinez Strait and Peyton Slough by a cut-off wall consisting of compacted bay mud along the bay shoreline.  Prior to 1988, the leachate from the north cinder/slag area was pumped to a north solar evaporation pond.  Leachate from the south cinder/slag piles was pumped from two deep sumps to the south solar evaporation pond.  Starting in 1988, the Process Effluent Purification (PEP) system was installed and began treating this leachate prior to discharge to a deep water outfall.  Cut-off  walls were not constructed along Peyton Slough, however, to date there is no evidence that leachate is being discharged in to the slough.

Waste Discharge Requirements for Rhodia have been regulated under the National Pollution Discharge Elimination System (NPDES) Permit No. CA 0006165 and Order 93-060 in June 1993, which was amended by order 96-033 in March 1996.  Recently, the SFB-RWQCB reissued Waste Discharge Requirements, under Order No. 97-121, which rescinded previous Orders.  Leachate from the onsite cinder and slag piles are mixed with the treated process waste water. Until recently, this discharge was located in the tidal section of Peyton Slough about 800 yards upstream of its confluence with Carquinez Strait and 200 feet downstream of the tidal gate.  Currently, this discharge goes to a deepwater outfall located in the Carquinez Strait.  Another source of discharge from the Rhodia site originates from storm water runoff from the Caltrans I-680 and Benecia bridge, and from the western highlands drain collection system located on this property.  This runoff flows via a pipeline into a usually submerged discharge point in Peyton Slough.

As part of the reissuance of Waste Discharge Requirements in Order No. 97-121, Rhone Poulenc, now Rhodia, was asked to submit a workplan, including a detailed schedule, for investigation of metal contamination in Peyton Slough sediments.  The workplan has been submitted, and a site investigation is being completed.  Results of this site investigation are provided in a previous section (Reason for Listing).  The RWQCB has asked Rhodia to provide a remedial workplan based on these results.

Mountain View Sanitary District (MVSD) discharges an average of 1.47 million gallons per day MGD to 21 acres of intensively managed marsh ponds at a location 1,000 yards upstream of the tidal gate under NPDES Permit No. CA 0037770, Order 93-001.  Wet weather flows have been approximately 3.5 MGD, with wet weather peaks of 11.1 MGD allowed.  Effluent in Peyton Slough backs up onto 68 acres of wetland also managed by the discharger.

D.	Preliminary assessment of actions required to remedy or restore THS to an unpolluted condition including recommendations for remedial actions

The CCMVCD Shell marsh restoration project needs to deepen Peyton Slough in order to enhance salt water flow into Shell marsh.  Rhodia is currently coordinating their remediation plan for Peyton Slough with this project, and is studying the feasibility of various other activities.  Dredging of contaminated sediments to three feet below needed depth and back filling with clean materials has been proposed for Peyton Slough since contamination has been shown to extend to at least 8 feet below the sediment surface.  Dredging and capping with clean compatible fill seem to be the most feasible alternative since contamination is so deep and the slough is so narrow removal of all contaminated sediment would cause instability of the sidewalls. Follow-up monitoring would be required to make sure that the cap stays in place and is effective.  Contaminated sediments to be dredged are estimated at 12,000 cubic yards and will be disposed at a regulated off site landfill.  An endangered species consultation with all appropriate agencies is currently in progress.

E.	Estimate of the total cost to implement the cleanup plan

Based on the proposed remediation, the estimated cost is for 12,000 cubic yards of sediments to be dredged and disposed, and for a three-foot cap to be put in place in the entire slough.  The range of costs are approximately $400,000 to $1,200,000 depending on the methodology followed for the cleanup, and other potential activities such as building a subsurface cut-off wall or a cap on the sidewall along the slough to control groundwater discharge.  Follow-up monitoring would cost approximately $5,000 -$10,000/year.  RWQCB staff costs are estimated at $10,000 to $50,000 over the entire course of the project.

Although there are costs to implementing this plan there are also benefits.  Currently, beneficial uses are being impacted by high concentrations of chemicals at this site.  The beneficial use that is impacted is ESTUARINE HABITAT (EST).  Sediments from this site cause toxicity to test organisms and may have an impact on the benthos.  Since Peyton Slough will be the main conduit of water from Carquinez Straits to the restored Shell marsh, cleanup of this site will prevent other marsh organisms from being exposed to chemicals from the slough.  Implementation of this plan will minimize or eliminate this impact on the beneficial use. For a more thorough description of the benefits to restoring beneficial uses see Appendix A.

F.	Estimate of recoverable costs from potential dischargers

The responsible party or parties are accountable for all costs incurred as a result of site cleanup at Peyton Slough as well as the cost for RWQCB and other regulatory staff oversight.  However, Caltrans has budgeted $300,000 toward the CCMVCD restoration project which can be partially used to defray the cost of dredging.

G.	Two-year expenditure schedule identifying funds to implement the plans that are not recoverable from potential dischargers

The responsible party or parties are accountable for all costs incurred as a result of site investigations and cleanup at Peyton Slough as well as the cost for RWQCB and other regulatory staff oversight

References

CH2MHILL. 1986.  Equivalent Protection Study for Stauffer Chemical Company, Martinez Sulfuric Acid Plant. Prepared for Stauffer Chemicals. December 1986. 78 p. and Appendices.

Flegal, A. R., R. W. Risebrough, B. Anderson, J. Hunt, S. Anderson, J. Oliver, M. Stephenson and R. Packard. 1994.   San Francisco Estuary Pilot Regional Monitoring Program, Sediment Studies, Final Report, July, 1994.

Harding Lawson Associates (HLA). 1998. Results-Peyton Slough Sediment Investigation-Rhodia Inc. Martinez, CA.

Hunt J.W., B.S. Anderson, J. Newman, R.S. Tjeerdema, K. Taberski, C.J Wilson, M. Stephenson, H.M. Puckett, R. Fairey and J. Oakden. 1998. Sediment Quality and Biological Effects in San Francisco Bay. Final Technical Report. pp.118. Appendices A-E.

The MARK Group. 1987.  Interim Report of Subsurface Conditions.  Stauffer Chemical Company, Martinez, California. August 1987.

The MARK Group. 1988a.  Work Plan-Site Investigations Report. Sulphur Products Facility.  Stauffer Chemical Company, Martinez, California. May 1988.

The MARK Group.  1988b.  Two Solar Evaporation Surface Impoundments. Amended Closure Plan

The MARK Group. 1989a.  Site Investigation Report. Sulfur Products Facility.  Stauffer Chemical Company, Martinez, California. March 1989.

The MARK Group. 1989b.  Addendum to Site Investigation Report. Sulfur Products Facility.  Stauffer Chemical Company, Martinez, California. May 1989.

San Francisco Bay Regional Water Quality Control Board (SFBRWQCB). Ambient Concentrations of Toxic Chemicals in San Francisco Bay Sediments. May 1998.

Site C - Castro Cove

Description of site

Castro Cove is a protected embayment located in the southern portion of San Pablo Bay in Richmond, CA (Figure C-1).  Castro Cove is defined as the cove enclosed by a line drawn from the Point San Pablo Yacht Club breakwater to the northwest corner of the West Contra Costa Sanitary Landfill.  The embayment is protected by diked margins on the west, south and most of its eastern margin.  The southeastern portion, where Castro Creek enters the cove, is a salt marsh.  Castro Cove is shallow with extensive mudflats and marshlands that are subject to tidal action.  Castro Creek empties into a channel that is about 30 to 75 feet wide and about three to six feet deep at mean lower low water.

Reason for listing

Since studies started in 1987 for Chevron’s deep water outfall, petroleum hydrocarbons have been detected in Castro Cove.  Several  studies showed high levels of PAHs in the southwest portion of Castro Cove, the area where an historic outfall was located.  The last surface sample collected in Castro Cove by the BPTCP, in 1995, had the highest concentration of PAHs measured in over 600 samples analyzed for PAHs statewide.  The concentration of PAHs in this sample (227,800 ppb) was over four times the ERM and was collected in the top five centimeters of sediment.  This was the highest concentration of PAHs ever collected at this site.  Individual PAHs also exceeded ERMs.  Several studies, including the BPTCP, also showed levels of mercury exceeding the ERM.  In the last BPTCP sampling, chlordane was measured at levels exceeding the ERM and selenium and dieldrin were measured at elevated concentrations.

Toxicity tests have been conducted on sediments from Castro Cove on five separate occasions.  Significant toxicity has been observed in several species of amphipods and in urchin and bivalve development tests during the five sampling events.  The southwest portion of the cove always showed toxicity when sampled.  The last samples collected by the BPTCP, in 1995, had 0% amphipod survival and 0% normal urchin development.

For three years, from 1988 to 1990, the State Mussel Watch Program deployed mussels in Castro Cove.  Their results showed increasing concentrations of PAHs over these three years.  In addition, the last sample collected had the second highest PAH concentration (40,210 ppb dry weight) of any sample measured statewide in the 20 year history of the program.

The benthic community at Castro Cove has been sampled three times, in 1989, 1990 and 1991.  All three sampling events identified species in Castro Cove that were indicative of stressed or frequently disturbed environments.  An evaluation of the 1991 data in the 1996 RMP Annual Report categorized this site as a moderately contaminated sub-assemblage due to the presence of species indicative of stressed environments.

As part of the PRMP gradient study conducted in Castro Cove in 1991, speckled sanddabs were exposed to Castro Cove sediment in the laboratory.  Results showed increasing effects with increasing PAH concentrations.  The most significant effects were seen in fish exposed to sediment from the area of the old outfall.  Fish exposed to sediments collected at stations in Castro Cove showed statistically significant gill histopathology.  Gill histopathology was significantly correlated with PAH concentration of the sediment, as well as with P4501A content in the gills and hepatic EROD activity, both indicators of exposure to PAHs.  These studies are described in more detail below.

E.V.S. investigations (1987)

This study was performed in order to comply with State Order 86-4 and an NPDES permit requiring an investigation of sediment quality along a deep-water outfall.  The 1987 E.V.S. study was undertaken to determine the quality of deep sediments at sites along the location of the deepwater outfall.  As part of this investigation, three replicate cores from five stations in San Pablo Bay, including a reference site, were collected. Two of these stations were in Castro Cove. The three replicate cores from each station were composited and homogenized.

All five  samples were analyzed for grain size, percent moisture, total organic carbon, total petroleum hydrocarbons, biochemical oxygen demand, and total and dissolved sulfides.  Additionally, two sediment toxicity tests, a ten-day amphipod survival bioassay and a 48-hour suspended phase bivalve larvae development test, were performed for all five composite samples.

Figure C-1. Castro Cove

Oil and grease and petroleum hydrocarbons were detected at one location just outside Castro Cove.  The results of the amphipod survival test showed lower survival rates with sediments from stations in Castro Cove.  For the bivalve larvae bioassay, all five test samples had significantly lower rates of normal development than the sediment control.

Entrix Investigations (1990a, 1990b)

Entrix conducted a three-year monitoring program at Castro Cove and the adjacent portions of San Pablo Bay to monitor potential changes in sediment chemistry, benthic organisms, and eelgrass chemistry after relocation of the effluent discharge.  The monitoring activity results are presented in two reports (Entrix, 1990a, 1990b).  Ten surface sediment locations within Castro Cove were sampled six times over a three-year period.  Sediment and tissue samples were also collected at offshore and shoal locations.  Sediment samples were analyzed for chemical and physical parameters, as well as for benthic organisms.  Tissue samples were analyzed for metals only.

Castro Cove sediments were finer than those from Castro Creek and from San Pablo Bay.  Oil and grease was detected both in Castro Cove and in offshore sediments.  The greatest concentrations of oil and grease within Castro Cove were usually detected where Castro Creek enters Castro Cove.  Mercury was detected at concentrations greater than the ERM in Castro Cove.

The Benthic Community Monitoring Program Report (Entrix, 1990b) presented the results of the October 1989 and May 1990 sediment sampling and analysis.  In both sampling events, the number of benthic taxa was greatest in Castro Cove followed by the area around the deep water outfall diffuser.  The Castro Creek sampling locations had lower numbers of benthic taxa then the Castro Cove stations. The top four species detected in Castro Cove in both surveys were the same and are considered indicators of stressed or frequently disturbed environments.

E.V.S. study (1991)

This study was undertaken to complement the previous EVS study (EVS, 1987) to complete the requirements of State Order 86-4.  An NPDES permit also required Chevron to monitor sediments for metals, organic compounds and benthic organisms in Castro Cove and offshore areas.  Core and grab samples were collected at 11 stations within Castro Cove and at two reference locations in San Pablo Bay.  The sediment analyses included physical and chemical parameters, and two toxicity tests. Physical parameters consisted of grain size and percent solids.  Chemical parameters consisted of oil and grease, total organic carbon, total sulfide, eight metals, SVOCs, phenols and organochlorine pesticides.  A 10-day amphipod survival test and a 48-hour bivalve larvae development test were performed on the top 0.5-foot section of each core sample.

Most sediment samples had detected concentrations of oil and grease.  Elevated concentrations of oil and grease were detected in the southwest portion, the area of the historic discharge, and at the entrance of Castro Cove.  SVOCs were detected in surface sediments in the southwest of Castro Cove.

The surface sediments showed significantly decreased amphipod survival at both stations in Castro Creek and at five of nine stations in Castro Cove compared to that for reference and control sediments.  Sediments from the southwest and northeast portions of Castro Cove exhibited the highest amphipod mortality.  Sediments from the northeast and southern portion of Castro Cove exhibited significantly higher abnormal development in bivalves when compared to a control.

Mussel Watch Program (1988, 1990)

As part of the State Mussel Watch Program, bioaccumulation of contaminants was measured in Castro Cove (SWRCB, 1995).  Mussels were deployed on three separate sampling events.  They were collected on January 18, 1988, December 29, 1988, and on March 21, 1990.  PAHs were detected in mussel tissues at concentrations of 12,530, 24,960 and 40,210 ppb dry weight, for those respective dates.  The concentration of PAHs from mussels collected on March 21, 1990 was the second highest concentration measured statewide in the 20 year history of the State Mussel Watch Program.

Bay Protection and Toxic Cleanup Program

Castro Cove was sampled three different times under the BPTCP to determine if sediments were being naturally capped.  Chemical analyses and toxicity tests were performed to determine if concentrations of contaminants or the levels of toxicity were decreasing.  Samples were collected in Castro Cove under the Pilot Regional Monitoring Program, the Reference Site Study and the Screening/ Confirmation Studies.

Pilot Regional Monitoring Program (Flegal et al., 1994)

As part of the PRMP, sediment quality was assessed along a contamination gradient in Castro Cove in May 1991.  The gradient study objectives were to evaluate sediment sampling, chemistry and toxicity test methods for the BPTCP and the RMP.  Several different sediment toxicity tests were evaluated for a series of sampling stations for which previous studies had shown a gradient of chemical contamination.  Three stations  located in the southwest, middle and northeast of Castro Cove were sampled along with a reference site.  The southwest station was located near the historic outfall.  Shallow and subsurface sediments were collected.  Subsurface sediments had a noticeable smell of petroleum hydrocarbons.  The sediments were analyzed for selected trace metals, PCBs, chlorinated pesticides, and PAHs.  Toxicity tests performed were a 10-day amphipod survival test and elutriate and porewater bivalve larval development tests.  Some experimental tests were also performed.

All sediment samples had mean metal concentrations less than their respective ERM.  In this study selenium, arsenic and mercury were not measured.  The southwest sediment station, which was closest to the old outfall, had a PAH concentration greater than the ERM at depth and greater than the ERL on the surface.

In the amphipod test, all stations from Castro Cove, in both shallow and deep samples, showed toxicity when compared to control and reference sediment.  However, amphipod mortality was greatest in the samples from the southwest and northeast stations.  In a dilution series experiment, sediment from the southwest station had to be mixed with over 80% reference sediment in order to increase amphipod survival to acceptable levels.  Porewater and elutriate tests on bivalve larvae showed no discernible trends for the shallow layers.  Porewater development tests for the deep core layers indicated significant toxicity at three of the four Castro Cove sites, including the southwest station, relative to the reference site.  Only the southwest station exhibited toxicity in the deep core elutriate urchin larvae development test.

The benthic infauna displayed similar number of taxa at all stations within Castro Cove with the highest diversity at the northeast location and the lowest at the southwest location.  Faunal assemblages were similar for all stations, with one or two species dominant in each of the three major taxonomic groups (amphipod, crustacean and polychaete).  A reevaluation of the benthic assemblages concluded that the benthic community at Castro Cove was representative of a moderately contaminated sub-assemblage due to the presence of species indicative of stressed environments (SFEI, 1996).

As part of this same study, the effects of exposure to sediments on speckled sanddabs was investigated (Spies et al., 1993).  This study compared sediments from three stations in Castro Cove with reference and control samples.  The results showed increased biological effects with increasing PAH concentrations in the sediments.  The most significant biological effects were seen at the station closest to the historic outfall. This station also had the highest concentration of PAHs.  All sediments collected at stations in Castro Cove caused slight but statistically significant alteration of gills of speckled sanddabs.  Gill histopathology was significantly correlated with PAH concentration of the sediment, as well as with P4501A content in the gills and hepatic EROD activity, both indicators of exposure to PAHs.

Reference site study (Hunt et al., 1998a)

Under the BPTCP’s reference site study, samples were collected in the southwest corner of Castro Cove in 1994.  Ten-day amphipod survival tests were performed with two species, Ampelisca abdita and Eohaustorius estuarius.  Echinoderm larvae development tests were performed on the sediment with two different exposures, porewater and sediment-water interface. In both amphipod species there was a statistically significant increase in mortality in the Castro Cove sediment as compared to reference and control sediments.

Screening/confirmation studies (Hunt et al., 1998b)

Under the BPTCP’s screening/ confirmation studies, samples were collected from the top 5 cm. of sediment in southwest Castro Cove in 1995.  The sediment was analyzed for chemical parameters including metals, PAHs, PCBs and pesticides.  Both the 10-day amphipod survival test and the urchin development test in porewater were performed on the sediment.  Grain size and total organic carbon were measured in the sample.  Ammonia and hydrogen sulfide were measured at the beginning and end of the toxicity tests.

This 1995 sample had the highest total PAH concentration (227,800 ppb) of the more than 600 sediment samples analyzed for PAHs statewide in the BPTCP.  This was the highest level of PAHs ever collected in sediments at this site.  Mercury and chlordanes were detected at concentrations greater than the ERM.  Selenium and dieldrin also had elevated concentrations.  Toxicity test results showed 100 % amphipod mortality and 100 % abnormal development in the urchin development test.

A.	Assessment of areal extent of the THS

Based on the distribution of oil and grease and PAHs, two main areas of contamination can be delineated: the south/southwest and the north/northeastern portions of Castro Cove. Similar patterns in the surface distribution of mercury are also evident.  The distribution of biological effects is slightly more extensive than the chemical distribution, but overlays the spatial area delineated by detection of oil and grease and PAHs.  Although horizontal extent has not been bounded, the contaminated area is estimated to range between 10 and 100 acres based on past studies and the established boundaries of Castro Cove.  The depth of contamination has not been determined, but in one set of core samples the depth of visible petroleum hydrocarbons seemed to extend from the surface to approximately three feet below the sediment surface, the maximum depth of the cores.

B.	Assessment of the most likely sources of pollutants

The Chevron refinery and the San Pablo Sanitary District discharged effluent directly into Castro Cove until the 1980s.  Currently, the refinery and San Pablo Sanitary District discharge their waste effluent into San Pablo Bay via two separate deep-water outfalls.  Contaminants may have also entered Castro Cove via Castro Creek due to urban runoff.

From the turn of the century, Chevron discharged wastewater which was only treated by an oil water separator into Castro Creek up to a rate of 50 MGD.  The Chevron U.S.A. refinery discharged treated effluent into Castro Cove from 1972 until 1987. San Pablo Sanitary District discharged untreated sewage into Castro Creek  near the confluence with Wildcat Creek until 1955 when construction of a municipal treatment plant was completed.  From 1955 to 1981, the district discharged treated effluent directly into the cove through a channel running along the southern end of the West Contra Costa Landfill.  In 1981, the district relocated its outfall to a deep-water site offshore of Point Richmond.  These discharges were not associated with the Chevron Refinery effluent discharges.

Based on the historical discharge of untreated waste by the Chevron refinery and the presence of petroleum related contaminants (oil and grease and PAHs), Chevron is the most likely source of the contamination in Castro Cove.

C.	Summary of actions that have been initiated by the Regional Board to reduce the accumulation of pollutants at existing THS and to prevent the creation of new THSs

RWQCB actions regarding Castro Cove have been to control the sources of contamination through NPDES permitting and ACLs.  All municipal and industrial point source discharges to Castro Cove were eliminated by 1987.  Process effluent discharge from the Chevron refinery into Castro Cove was prohibited after July 1, 1987 under NPDES permit CA0005134, thereby eliminating the source of contaminated effluent into Castro Cove.  This NPDES permit regulates discharges from the deep-water outfall.  Discharges regulated by this NPDES permit include: thermal waste, cooling tower blowdown, gas scrubber blowdown from an incinerator, treated process wastewater, cooling water, and storm water.  As stated previously, the San Pablo Sanitary District discharge was relocated to an offshore deep-water site which is also under permit.  The City of Richmond is required by its municipal stormwater permit to implement and document the effectiveness of best management practices to reduce or prevent pollutant discharge through the city’s stormwater runoff collection system.

The RWQCB has also conducted sampling and analysis of sediments in Castro Cove as discussed in the previous section.  State Order 86-4  required Chevron to evaluate the quality of the sediments in Castro Cove resulting in the Entrix and EVS studies.  In June 1998, RWQCB staff requested, under section 13267 of the California Water Code, that Chevron submit a workplan and schedule for characterization of sediment contamination in Castro Cove due to sources from the refinery.  Specific items that RWQCB staff requested the workplan to address included: 1) a delineation of sediment contamination gradients originating from refinery-related source areas, 2) an evaluation of the effects of the bioavailable layer of sediment on aquatic organisms by means of concurrent toxicity and chemistry testing, 3) a characterization of the vertical extent of sediment contamination in conjunction with an estimation of sediment deposition and erosion rates, and 4) an evaluation of the bioaccumulation/biomagnification potential for contaminants in the sediment.

Chevron submitted a workplan in August 1998 that proposed a tiered ecological risk assessment consisting of a new round of surficial sediment sampling and chemical analysis with subsequent comparison of the resulting chemical concentrations to established ecological benchmarks.  If chemicals likely associated with refinery releases exceed the proposed benchmarks and complete exposure pathways exist, Chevron proposed conducting a second tier risk assessment to address specific ecological concerns.  This second tier may contain bioassays and a bioaccumulation/biomagnification evaluation in addition to a refined predictive risk assessment.  The workplan also proposed conducting a bathymetric survey and comparing the results to a previous survey made in 1989 to evaluate sediment accretion or erosion rates in Castro Cove.  RWQCB staff conditionally approved the workplan in September 1998 with the  provision that additions would be made to the plan.  RWQCB staff collected five core samples in Castro Cove in November 1998 to begin characterization of the vertical contaminant profile.  In December 1998 Chevron took deep core samples in Castro Cove.

D.	Preliminary assessment of actions required to remedy or restore THS to an unpolluted condition including recommendations for remedial actions

Corrective actions for Castro Cove sediments will require the following phases:

1.    Preparation of a Sampling and Analysis Plan (SAP) in order to

delineate vertical and horizontal extent of contamination,

2.   Completion of a Site Investigation to complete goals of SAP,

3.    Preparation of a Feasibility Study (FS) based on the findings of the

Site Investigation (at a minimum the following cleanup options will

be considered: natural recovery, in-place containment, dredging

with various disposal options and dredging and capping),

4.   Sediment clean up following option(s) selected from the FS and,

5.    Follow-up monitoring to make sure that the site has been cleaned

up.

An endangered species consultation with all appropriate agencies will be conducted before remediation plans are finalized.

E.	Estimate of the total cost to implement the cleanup plan

The uncertainty regarding the horizontal and vertical extent of sediment contamination results in a range of potential cleanup costs.  All options including natural recovery, dredging, dredging with upland disposal and capping will be considered for remediation.  The cost is estimated based on a contaminated area ranging from a minimum of 10 acres to a maximum of 100 acres.  Sediments will be assumed to be contaminated to a depth of at least three feet below the sediment surface.  The cost of performing a full site investigation and feasibility study is estimated at $2,000,000.  The cost of remediating Castro Cove, depending on the chosen remedial alternative, and follow-up monitoring is estimated at $1,000,000 to $20,000,000.  Follow-up monitoring will be required regardless of the chosen remedial alternative.  RWQCB staff costs are estimated at $200,000 over the entire course of the project.

Although there are costs to implementing this plan there are also benefits.  Currently, beneficial uses are being impacted by high concentrations of chemicals at this site.  The beneficial use that is impacted is ESTUARINE HABITAT (EST).  Implementation of this plan will minimize or eliminate this impact on the beneficial use.  For a more thorough description of the benefits to restoring beneficial uses see Appendix A.

F.	Estimate of recoverable costs from potential dischargers

The responsible party or parties are accountable for all costs incurred as a result of site investigation and cleanup at Castro Cove as well as the cost for RWQCB and other regulatory staff oversight.

G.	Two-year expenditure schedule identifying funds to implement the plans that are nor recoverable from potential dischargers

The responsible party or parties are accountable for all costs incurred as a result of site investigation and cleanup at Castro Cove as well as the cost for RWQCB and other regulatory staff oversight.

References

California Department of Fish and Game (CDFG).  1995.  State Mussel Watch Program, 1987-1993 Data Report, 94-1WQ.  State Water Resources Control Board.

Entrix.  1990a.  Surface Sediment Monitoring Program for Castro Cove and Areas Adjacent to the Deep Water Outfall.  Final Report Prepared for Chevron U.S.A., Richmond Refinery.  96 pp. and Appendices.

Entrix.  1990b.  Benthic Community Monitoring Program for Castro Cove and Areas Adjacent to the Deep Water Outfall.  Final Report Prepared for Chevron U.S.A., Richmond Refinery.  100 pp. and Appendices.

E.V.S. Consultants, Inc.  1987.  A Chemical And Toxicological Evaluation of Sediments From San Pablo Bay. Prepared for Chevron Environmental Health Center, Inc. Project No. 2/320-01. Seattle, WA.

E.V.S. Consultants, Inc.  1991.  Chemical and Toxicological Analyses of Sediments From Castro Cove, San Francisco Bay. Vol. 1. For Chevron USA, Richmond

Flegal, A. R., R. W. Risebrough, B. Anderson, J. Hunt, S. Anderson, J. Oliver, M. Stephenson and R. Packard. 1994.   San Francisco Estuary Pilot Regional Monitoring Program,: Sediment Studies, Final Report, July, 1994.

Hunt, J., B. Anderson, B. Phillips, J. Newman, R. Tjeerdema, M. Stephenson, M. Puckett, R. Fairey, R.Smith, K. Taberski. 1998a. Evaluation and Use of Sediment Reference Sites and Toxicity Tests in San Francisco Bay. For Ca. State Water Resources Control Board. pp. 133 + Appendices A-D.

Hunt, J., B. Anderson, B. Phillips, J. Newman, R. Tjeerdema, K. Taberski, C. Wilson, M. Stephenson, H. Puckett, R. Fairey and J. Oakden. 1998b. Sediment Quality and Biological Effects in San Francisco Bay. pp.188 + Appendices A-E.

SFEI.  1996.  Annual Report: San Francisco Estuary Regional Monitoring Program for Trace Substances.  Prepared by the San Francisco Estuary Institute, Richmond, CA. 324 p.

Spies, R.B., A.J. Gunther, J. Stegeman, B. Woodin, R. Smolowitz, B. Saunders and L.Hain.  1993.  Induction of Biochemical, Genetic and Morphological Markers of Contamination in Speckled Sanddabs Citharichthys stigmaeus Experimentally Exposed to Sediments from San Francisco Bay.  Prepared for the SFBRWQCB.

Site D - Stege Marsh

Description of site

Stege marsh occupies approximately 23 acres on the western margin of San Francisco Bay in the City of Richmond, California (Figure D-1).  Eastern Stege marsh is located on property currently owned by Zeneca Agricultural Products. Western Stege marsh is currently owned by the University of California Richmond Field Station. The cinder landfill separates east and west Stege marsh (Figure D-1).   The East Bay Parks District currently owns the land south of the historic railroad track which is now a hiking trail.

Eastern Stege marsh rests directly on the alluvial fan-deltaic deposits of Carlson Creek interspersed with Bay mud.  Bedrock at the site is likely to be Franciscan Formation rocks, cretaceous and younger in age, consisting of an assemblage of marine sedimentary and volcanic, and some metamorphic rocks (The Mark Group, 1988).  Western Stege Marsh is fed by Meeker Creek.  Between 1947 and 1969, a railroad track was constructed just south of Stege marsh resulting in siltation and thus the extension of the tidal marsh into a previously subtidal area (May, 1995).

Stauffer Chemical Company is the prior owner of the Zeneca industrial facility and associated marsh.  Stauffer Chemical Company utilized the site to roast pyrite ores for the production of sulfuric acid from about 1919 until 1963.  This industrial process resulted in the production of cinders, which were placed on the site surface.  Elevation at the bottom of the cinders is at mean sea level throughout the facility, which indicates past placement of cinders at ground level.  The presence of a layer of peaty silt under the base of the cinders also supports that cinders were disposed of on the site surface.  The cinder pile extends along the north and east sides of eastern Stege marsh (Figure D-1).  The cinders were covered with a one-foot clay layer, with a permeability of 10-7 cm/sec or less, that was itself covered by a one-foot layer of topsoil to comply with RWQCB Order No. 73-12 and its 1974 amendment.

Besides pyrite cinders, other products that have been generated or utilized on the site include fuels, sulfuric acid, ferric sulfate, proprietary pesticides, solvents and alum.  Until recently, Zeneca produced proprietary agricultural chemicals on the

Figure D-1. Stege Marsh

industrial portion of the site.  Currently, Zeneca uses the site solely as a research laboratory.  The discharges resulting from past industrial activities were treated through a series of settling, neutralization and alum mud ponds ending in two evaporation ponds situated just north of the marsh.  Effluent from the evaporation ponds was discharged into the marsh southeast of the evaporation ponds (discharge 001).  Another discharge (002) consists of untreated storm water from building roofs, parking lots and streets.  Most of the ponds were closed in the early 1970s and replaced with new lined ponds.  The discharge of stream waste to the marsh ended in the 1980s.  Since then, treated effluent has been discharged from the evaporation ponds into the Richmond sanitary sewer system.  Under wet weather conditions, when the city of Richmond cannot handle inflow and the holding capacity of the Zeneca Facility are exhausted, discharges to the marsh are permitted.  Contaminated groundwater from the industrial portion of the site is being removed by an intercept trench, treated and discharged with the treated industrial effluent.

In western Stege marsh several explosives manufacturing companies had been in production since the 1840s.  During this time various areas were used for the production of mercury fulminate, manufacturing of ammunition shells and blasting caps, and storage and testing of explosives (Jonas and Associates 1990).

Reason for listing

In 1991, URS Corporation performed a site investigation for U.S.EPA and found elevated concentrations of metals and metalloids (arsenic, copper, lead, mercury, selenium, and zinc) and organic contaminants (DDTs and PCBs) (Table D-2).  A follow up sediment investigation by ICF Kaiser also found elevated concentrations of metals and metalloids (arsenic, copper, lead, and zinc) (Table D-4).  Organic contaminants were not detected by ICF Kaiser, but were reported with elevated detection limits due to analytical interferences.  Zeneca and the RWQCB independently analyzed a split sediment sample from the north-western section of the eastern marsh and found elevated concentrations of metals, metalloid and organic contaminants (Table D-5).

The BPTCP program collected screening sediment samples at three locations: 21401 in the Richmond field station, 21402 in the north-west section of eastern Stege marsh and 21403 near outfall 002 , as well as a reference sample in Carlson Creek (21404).  All three marsh samples had elevated concentrations of metals, metalloids and organic compounds (Table D-6), and resulted in 100% mortality of Eohaustorius estuarius.  Locations 21401 and 21402 were resampled as part of the BPTCP confirmation sampling.  Both sediment samples were toxic to Eohaustorius estuarius with 99 and 100 % mortality respectively. The Relative Benthic Indices of 0 were measured at these two sampling locations, indicating the lack of living organisms present at the time of the sampling.  Stege marsh falls in the high priority toxic hot spot category due to elevated chemistry (including the highest concentrations of arsenic, selenium and several pesticides measured by the BPTCP statewide), recurrent sediment toxicity, and impairment to in-situ benthic organisms.

A summary of investigations conducted at Stege marsh is presented in the following sections.

ICI Americas Investigations (1987)

In 1987, ICI Americas sampled 10 foot cores of sludge and the underlying soil in the neutralization pond, surge pond, carbon column pond, agriculture yard pond and both evaporation ponds.  The sludge samples were analyzed for total and WET extractable metals.  Elevated concentrations of arsenic, copper and zinc were found in samples from the two evaporation ponds.  Soluble threshold limit concentrations (STLC) were also exceeded for arsenic and lead in samples from the evaporation ponds.  Effluent from these two evaporation ponds was regularly discharged to the marsh in the past.  Samples from other ponds had elevated concentrations of copper, lead, selenium and zinc.  These samples also had detected concentrations greater than STLCs for copper and zinc.  Metal contaminated soil below the sludge in the ponds may contribute to these concentrations since both soil and sludge were sampled and homogenized.  Relevant analytical results are listed in Table D-1.  This study indicates that the evaporation ponds may have been a source of contaminants to Stege marsh.

The Mark Group Investigations (1990, 1991)

These two reports present the results of an underground site investigation of the cinder area next to Stege marsh.  Hydrologic data are also reported but are not discussed in this report.

These investigations resulted in the production of cross-sections depicting the horizontal and vertical extent of the cinders in upland soils.  Potential presence of cinders in the marsh was not investigated, although the presence of subsurface cinders was mapped in upland soils up to the edges of Stege marsh.  Also, the chemical constituents of the cinders were not reported as part of this site investigation.  Cinders may have been and/or remain a potential source of contamination in or near Stege marsh.

URS Corporation Investigation (1991)

URS Corporation performed an investigation of the chemistry of the marsh sediments in 1992 for the U.S. EPA.  The relevant data obtained in this investigation are listed in Table D-2.  Elevated concentrations of arsenic, copper, lead, mercury, selenium, zinc, DDTs and PCBs were detected in samples throughout Stege marsh during this investigation.  Results are presented in Table D-2.  This investigation indicated that Stege marsh is contaminated with multiple chemicals.

Woodward-Clyde Consultants Investigation (1993)

Woodward-Clyde Consultants performed a subsurface investigation next to Stege marsh of the extent of cinders and groundwater hydrology and chemistry.  Cinders were found next to the marsh, but the marsh was not investigated for the presence of cinders.  Groundwater chemistry results showed low pH and elevated solution concentrations of metals and metalloids in some monitoring wells next to Stege marsh (Table D-3).  This investigation suggests that subsurface transport of chemicals was and/or remains a pathway for contamination in Stege marsh.

ICF Kaiser Investigation (1997)

### In 1997, ICF Kaiser undertook a follow-up investigation to that by URS Corporation.  Arsenic, copper, lead and zinc were again detected with elevated concentrations (Table D-4).  Mercury and selenium concentrations were detected but at lower concentrations than in the URS Corp. investigation.  Since chemical concentrations were reported on a wet weight basis in this study, comparisons to other analytical results and to screening guidelines are not possible.  DDTs, DDEs and DDDs were not detected in sediment samples in this investigation likely due to the elevated detection limits reported for these compounds.  Mercury concentrations were not as elevated as in the URS investigation, but the areas with elevated mercury concentrations were not sampled by ICF Kaiser.  As with the URS Corporation investigation, contamination of Stege marsh by metals and metalloids was evident in these data.

### Zeneca and RWQCB sediment sample (1997)

In 1997, Zeneca and SFB-RWQCB jointly collected a sediment sample in the northwest corner of Stege marsh based on a complaint received by the SFB-RWQCB of a barren area in this location.  Split samples were sent to two independent laboratories for chemical analyses.  Metal results show elevated concentrations of arsenic, cadmium, copper, lead, selenium and zinc.  Organic compounds detected at concentrations above San Francisco Bay ambient sediment concentration include chlordanes, dieldrin, hexachlorohexanes, DDTs and PCBs.  Analytical results are presented in Table D-5.  Again note that the results from the Zeneca split sample are reported on a wet weight basis.  Contamination of Stege marsh is evident by the elevated concentration of chemicals reported.

Bay Protection and Toxic Cleanup Program (1998)

Under the Bay Protection and Toxic Cleanup Program, the RWQCB collected three screening and two confirmation samples from Stege marsh, as well as a reference sample from Carlson Creek.  Sampling location 21401 is located in the Richmond field station in the vicinity of the cinder pile.  Sampling location 21402 is situated in the barren portion of the Stege marsh on Zeneca property.  This is in the vicinity of the SFB-RWQCB sample discussed in the previous section.  Sample location 21403 is situated in Stege marsh south of evaporation pond 1 near outfall 002.  Reference samples (location 21404) were also collected from Carlson Creek during both screening and confirmation sampling events.

The three screening samples were analyzed for chemical constituents.  As with the URS Corp. study, elevated concentrations of arsenic, copper, mercury, selenium, zinc and DDTs were detected at concentrations much greater than both ERM and ambient concentrations (Table D-6).  Arsenic and selenium concentrations were the highest measured in 544 samples collected statewide in the BPTCP.  In these samples, PCBs were also detected at concentrations much greater than both ERM and ambient concentrations.  Also, multiple chlorinated pesticides were detected at elevated concentrations.  Dieldrin, endosulfan sulfate, mirex, oxadiazon and toxaphene were detected in Stege marsh at the highest concentrations from over 600 samples collected statewide by the BPTCP.  The mean ERM quotients were 2.7 (21401), 0.61 (21402) and 2.59 (21403).  Mean ERM quotients greater than 0.5 are believed to represent elevated concentrations of mixtures of chemical compounds.  These chemicals are detected at concentrations in Stege marsh that are believed to pose a threat to waters of the state.

Exposure to all three sediment samples from Stege marsh resulted in 100 percent mortality to Eohaustorius estuarius in the 10-day solid phase bioassay (Table D-7).  The two confirmation samples also exhibited high mortality (99 and 100 percent) for the same bioassay.  Urchin development bioassays using a sediment-water interface exposure resulted in 100 percent abnormal development for the two sediment screening samples.  These results denote a significant impact of the sediments to these test species.

Benthic community analysis of the two confirmation samples from Zeneca marsh found no living individuals (Table D-8).  The measured Relative Benthic Index was zero denoting the total absence of benthic organisms in these sediments.  This represents a significant impact to the marsh biota.

# Pacific Eco-Risk Laboratories

In 1998, Zeneca Agricultural performed a site investigation in sloughs and the northwest corner of  eastern Stege marsh.  The results showed elevated concentrations of arsenic, copper, lead, mercury, selenium and zinc in the sediments (Table D-9).  Toxicity to the bivalve embryo Mytilus edulis was found at multiple locations in the sloughs and in the northwest corner of eastern Stege marsh (Table D-10).  Toxicity to Eohaustorius estuarius was found at all locations sampled in Stege marsh (Table D-10).  The pH of sediment and porewater samples at this site was, in general, unusually low.  The pH of several highly acidic sediment and porewater samples was adjusted to a normal pH and toxicity tests were repeated.  Although pH adjustment lowered the toxicity of most samples, high levels of toxicity remained in all undiluted porewater samples and in 1 out of the 2 sediment samples in which pH was successfully adjusted.  In addition, there was toxicity at stations with normal pH.  Low pH seems to contribute to toxicity at some stations at this site, however, it is clear that other factors play a significant role.  Benthic community analyses showed decreased populations in the northwest corner of eastern Stege marsh.

Table D-1. Selected Maximum and Total Soluble Metal Concentration in Sludges from Various Stauffer Chemical Company Field Investigations

| Pond | Total |  |  |  |  | Soluble |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Arsenic | Copper | Lead | Selenium | Zinc | Arsenic | Copper | Lead | Selenium | Zinc |
|  | mg/kg dry weight |  |  |  |  |  | mg/L |  |  |  |  |
| Neutralization | 60 | 429 | 522 | 67 | 448 | 1.6 | 0.06 | 18.2 | 0.5 | NA |
| Surge | 15 | 456 | 134 | 24 | 832 | NA | 11.4 | 0.9 | 0.7 | 23 |
| Carbon Column | 7.4 | 999 | 193 | 20 | 7,275 | NA | ND (0.04) | 0.04 | 0.6 | 106 |
| Agricultural Yard | 8.8 | 10,631 | 72 | 44 | 10,099 | NA | 600 | 0.2 | 1.1 | 279 |
| Evaporation 1 | 208 | 649 | 143 | 36 | 1,235 | 7.8 | 11 | 3.4 | 0.4 | NA |
| Evaporation 2 | 159 | 570 | 130 | 28 | 654 | 9 | 0.14 | 55 | 0.5 | NA |

Table D-2. Selected Concentration of Analytes in Stege Marsh Sediments

## URS Corporation Field Investigation

| Sampling Location | Analyte |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Metals (mg/kg dry weight) |  |  |  |  |  |  |  |  | Organics (g/kg dry weight) |  |  |  |  |  |  |  |  |
|  | Arsenic | Copper | Lead | Mercury | Selenium | Zinc | DDTs (total) | HCH alpha | HCH beta | HCH delta | HCH gamma | PCBs total |
| E-1 | 496 | 315 | 310 | 10.9 | 60.7 | 957 | 212 | 57 | 16 | ND | 11 | 160 |
| E-2 | 749 | 239 | 563 | 5.8 | 124 | 863 | 521 | 300 | 66 | ND | 14 | ND |
| E-3 | 96.3 | 169 | 145 | 5.3 | ND | 215 | 31 | ND | ND | ND | ND | 140 |
| E-4 | 20.3 | 88.7 | 74.8 | 0.89 | ND | 231 | 28 | ND | ND | ND | ND | 120 |
| E-5 | 104 | 649 | 69.2 | 1.9 | ND | 431 | 294 | ND | ND | ND | ND | ND |
| E-6 | 20.6 | ND | 10 | ND | ND | 31.6 | 58 | 200 | 46 | 70 | 12 | ND |
| E-7 | 146 | 34.4 | 54.7 | 0.88 | ND | 150 | 321 | 5 | 2 | 2 | 1 | ND |
| E-8 | 294 | 600 | 192 | 4.5 | 7.3 | 1,250 | 374 | ND | ND | ND | ND | ND |
| E-9 | 27.3 | 149 | 116 | 1.2 | ND | 354 | 147 | ND | ND | ND | ND | ND |
| E-10 | 1,660 | 189 | 78.4 | 1.6 | 5.7 | 348 | 311 | 3 | 9 | ND | ND | ND |
| E-11 | 177 | 170 | 55.6 | 0.8 | ND | 457 | 98 | ND | 7 | ND | ND | ND |
| E-12 | 32.1 | 111 | 75.1 | 0.83 | ND | 286 | 72 | ND | ND | ND | ND | ND |
| E-13 | 12.6 | 942 | 64.7 | 1.7 | 7.2 | 490 | 181 | 38 | 20 | ND | ND | ND |
| E-15 | 12.3 | 116 | 75.1 | 3 | ND | 296 | 140 | ND | ND | ND | ND | ND |
| E-16 | 60.1 | 816 | 84.1 | 1.6 | 4.5 | 440 | 273 | ND | ND | ND | ND | ND |
| E-17 | 65 | 87.2 | 157 | 0.88 | ND | 270 | 13 | ND | ND | ND | 0.8 | ND |
| E-20 | 810 | 1,930 | 210 |  | 9.3 | 5,490 | 269 | ND | ND | 4 | ND | ND |
| E-21 | 651 | 104 | 202 | 2.3 | 16.3 | 4,820 | 332 | ND | ND | 39 | ND | ND |

Table D-3. Selected Concentrations in Groundwater near Stege Marsh

Woodward-Clyde Consultants

| Well Cluster | Sampling Location | Analyte |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | pH | Sulfate | Aluminum | Arsenic | Cadmium | Copper | Iron | Lead | Zinc |
|  |  |  | mg/L |  |  |  |  |  |  |  |
| A | H-38 | 3.7 | 4430 | 109 | 3.91 | 0.127 | 11.6 | 1370 | 0.138 | 84.6 |
|  | H-39 | 6.2 | 2610 | 0.568 | ND(0.006) | 0.012 | ND(0.033) | 0.468 | ND(0.001) | 0.043 |
|  | H-59 | 7.3 | 244 | 7.68 | ND(0.006) | ND(0.011) | ND(0.033) | 5.26 | 0.001 | 0.023 |
| B | H-40 | 5.8 | 3190 | 2.33 | 0.085 | ND(0.011) | 0.039 | 630 | ND(0.001) | 0.093 |
|  | H-41 | 7.1 | 3080 | 0.849 | ND(0.002) | ND(0.011) | ND(0.033) | 0.864 | ND(0.001) | ND(0.022) |
|  | H-42 | 7 | 2960 | 3.12 | 0.006 | ND(0.011) | ND(0.033) | 2.23 | ND(0.001) | ND(0.022) |
| C | H-46 | 3.6 | 3310 | 162 | 0.053 | 0.017 | 0.812 | 587 | 0.013 | 14.7 |
|  | H-47 | 4.5 | 2240 | 17.9 | 0.031 | ND(0.011) | 0.139 | 403 | 0.004 | 12.3 |
|  | H-48 | 6.8 | 3580 | 0.917 | ND(0.006) | ND(0.011) | ND(0.033) | 0.769 | ND(0.001) | 0.052 |
| D | H-49 | 6.2 | 421 | 3.39 | 0.029 | ND(0.011) | 0.039 | 21 | 0.006 | 0.142 |
|  | H-60 | 6.7 | 2670 | 0.687 | ND(0.006) | ND(0.011) | ND(0.033) | 0.409 | ND(0.001) | 0.401 |

Table D-4 Selected Concentrations of Metals in Stege Marsh Sediments

ICF-Kaiser Field Investigation

| Sampling Location | Analyte |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Arsenic | Copper | Lead | Mercury | Zinc |
|  | mg/kg wet weight |  |  |  |  |  |
| MSM-1 | 26 | 97 | 72 | 0.69 | 230 |
| MSM-6 | 570 | 300 | 84 | ND (0.44) | 550 |
| MSM-8 | 71 | 300 | 63 | ND (0.6) | 1,400 |
| MSM-9 | 10 | 23 | 8.6 | ND (0.25) | 21 |
| MSM-10 | 400 | 5.7 | 35 | 0.65 | 50 |
| MSM-11 | 16 | ND (1.3) | 12 | ND (0.24) | ND (2.6) |
| MSM-12 | 240 | 350 | 120 | ND (0.53) | 720 |

Table D-5. Selected Concentrations in Stege Marsh Sediment

## RWQCB and Zeneca Split Sample

|  | RWQCB (dry weight) | ZENECA (wet weight) |
| --- | --- | --- |
| Metals (mg/kg) |  |  |
| Arsenic | 570 | 210 |
| Copper | 11,000 | 11,000 |
| Lead | 340 | 110 |
| Mercury | 9.1 | 1.5 |
| Selenium | 20.0 | 14.0 |
| Zinc | 2,100 | 1,300 |
| Organics (g/kg) |  |  |
| Chlordane, total | 165 | ND (80) |
| Dieldrin | 17 | ND (10) |
| HCH, alpha | 50 | 30 |
| HCH, beta | 40 | ND (20) |
| HCH, gamma (Lindane) | 14.0 | ND (10) |
| HCH, delta | 24 | ND (10) |
| DDT, total | 287 | 110 |
| PCBs, total | 335 | 400 |
| * total HCH |  |  |
| NA-Not Available |  |  |

Table D-6. Selected Concentrations of Analytes in Stege marsh Sediments

BPTCP Field Investigation

| Analyte | Sampling Locations |  |  |  | ERM | Ambient Concentrations |
| --- | --- | --- | --- | --- | --- | --- |
|  | 21401 | 21402 | 21403 |  |  |
|  | 06-Oct-97 | 06-Oct-97 | 06-Oct-97 |  |  |
| Metals (mg/kg dry weight) |  |  |  |  |  |
| Arsenic | 1,140 | 61.8 | 343 | 70 | 15.3 |
| Copper | 373 | 624 | 450 | 270 | 68.1 |
| Lead | 180 | 72.2 | 102 | 218 | 43.2 |
| Mercury | 5.5 | 1.1 | 2.2 | 0.71 | 0.43 |
| Selenium | 35.7 | 7.9 | 3.8 | NA | 0.64 |
| Zinc | 2,500 | 434 | 1,020 | 410 | 158 |
| Organics (g/kg dry weight) |  |  |  |  |  |
| Chlordane, total | 14.6 | 7.1 | 32.3 | NA | 1.1 |
| Dieldrin | 10.6 | 5.93 | 62.6 | NA | 0.44 |
| Endosulfan Sulfate | 7.0 | 0.9 | 163 | NA | NA |
| Hexachlorobenzene | 19.9 | 7.5 | 6.0 | NA | 0.48 |
| HCH, alpha | 292 | 26.1 | ND (0.1) | NA | 0.78* |
| HCH, beta | 56.8 | 9.8 | ND (0.5) | NA |  |
| HCH, gamma (Lindane) | 8.4 | 6.3 | ND (0.1) | NA |  |
| HCH, delta | 99.4 | 14.4 | 0.25 | NA |  |
| Mirex | ND (0.25) | ND (0.25) | 103 |  | NA |
| trans- Nonachlor | 1.8 | 1.2 | 1.6 | NA | NA |
| Oxadiazon | ND (1) | ND (1) | 114 | NA | NA |
| Toxaphene | ND (5) | ND (5) | 15,700 | NA | NA |
| DDT, total | 472 | 304 | 542 | 46.1 | 7 |
| PCBs, total | 758 | 122 | 2,546 | 180 | 21.6 |
| PAH, low molecular weight | 1,468 | 598 | 583 | 3,160 | 434 |
| PAH, high molecular weight | 6,734 | 2,508 | 2,123 | 9,600 | 3,060 |
| PAH, total | 8,203 | 3,106 | 2,706 | 44,792 | 3,390 |
| * total HCH |  |  |  |  |  |
| NA-Not Available |  |  |  |  |  |

Table D-7. Bioassay Results for Sediments from Stege Marsh

BPTCP Field Investigation

| SCREENING |  |  |  |
| --- | --- | --- | --- |
| Sampling Location | Sampling Date | 96 hr.-Sediment-Water Interface Test | 10 day-Bulk sediment |
|  |  | Strongylocentrotus p. | Eohaustorius e. |
|  |  | Percent normal-development | Percent survival |
| 21401 | 06-Oct-97 | 0 | 0 |
| 21402 | 06-Oct-97 | 0 | 0 |
| 21403 | 06-Oct-97 | 19 | 0 |
| 21404 | 06-Oct-97 | 24 | 54 |
| CONFIRMATION |  |  |  |
| Sampling Location | Sampling Date | 10 day-Bulk sediment |  |
|  |  | Eohaustorius e. |  |
|  |  | Percent survival |  |
| 21401 | 03-Dec-97 | 1 |  |
| 21402 | 03-Dec-97 | 0 |  |
| 21404 | 03-Dec-97 | 85 |  |

Table D-8. Benthic Community Analysis Results for Sediments from Stege Marsh BPTCP Field Investigation

| Sampling Location | Total Individuals | Number of Species | Benthic Index |
| --- | --- | --- | --- |
| 21401 | 0 | 0 | 0 |
| 21402 | 0 | 0 | 0 |
| 21404 | 557 | 18 | 0.51 |

Table D-9 Selected Concentrations of Analytes in Stege Marsh

Pacific Eco-Risk Laboratories Field Investigation

| Sampling Location | Metals (mg/kg dry weight) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Arsenic | Copper | Lead | Mercury | Selenium | Zinc |
| SM1 | 33 | 166 | 93.4 | 1.5 | ND(1) | 549 |
| SM2 | 77 | 187 | 71.3 | 1.2 | ND(1) | 582 |
| SM3 | 60 | 254 | 102 | 1.9 | 2 | 721 |
| SM4 | 91 | 292 | 106 | 2.4 | 4 | 1,030 |
| SM5 | 124 | 309 | 111 | 2 | 3 | 1,170 |
| SM6 | 260 | 483 | 232 | 10.9 | 25 | 1,240 |
| SM7 | 62.1 | 131 | 45.4 | 0.6 | 3 | 681 |
| SM8 | 47 | 75 | 15.7 | 0.3 | 4 | 864 |
| SM9 | 38 | 109 | 64.7 | 1 | ND(1) | 432 |
| SM10 | 170 | 536 | 152 | 2.4 | 6 | 1,260 |
| SX1 | 45 | 723 | 35.5 | 0.8 | 8 | 2,510 |
| SX2 | 24 | 20 | 3.4 | ND(0.2) | ND(1) | 201 |
| SX3 | 214 | 24 | 6.1 | ND(0.2) | ND(1) | 1,330 |
| SX4 | 56 | 50 | 9.4 | ND(0.2) | 3 | 1,340 |
| SX5 | 31 | 84 | 8.3 | ND(0.2) | 4 | 2,070 |

Table D-10 Selected Toxicity Results for Sediments from Stege Marsh Pacific Eco-Risk Laboratories Field Investigation

| Sampling Location | Sediment Porewater Test (100%) | Bulk Sediment Test | Sediment Water Interface Test |
| --- | --- | --- | --- |
|  | Mytilus e. | Eohaustorius e. | Atherinops a. |
|  | Percent Normal Development | Percent Survival | Percent Hatchability |
| SM1 | 90 | 0 | 100 |
| SM2 | NR | 0 | NR |
| SM3 | 96.8 | 0 | 22 |
| SM4 | NR | 0 | NR |
| SM5 | 19.2 | 0 | 18 |
| SM6 | 90.9 | 0 | 84 |
| SM7 | 1 | 0 | 76 |
| SM8 | 0 | 0 | 0 |
| SM9 | 66.8 | 1.2 | 98 |
| SM10 | 0 | 15 | 90 |
| SX1 | 0 | 0 | 0 |
| SX2 | NR | NR | NR |
| SX3 | NR | NR | NR |
| SX4 | 0 | 0 | 0 |
| SX5 | NR | NR | NR |

A.	Assessment of areal extent of the THS

Based on the distribution of elevated concentrations of metals, metalloids and organic compounds, three areas of contamination can be seen.  The first is near evaporation pond 1 and outfall 2.  This area has elevated concentrations of arsenic, mercury, zinc and DDTs.  The second area is in the northwest corner of eastern Stege marsh and is characterized by low pH measurements, elevated concentrations of arsenic, copper, zinc and DDTs, aquatic toxicity, and is devoid of benthic organisms.  The third area is located in the U.C. Richmond Field Station.  This location is characterized by elevated concentrations of arsenic, mercury, selenium, zinc, DDTs and aquatic toxicity, and is devoid of benthic organisms.  Further study may show that these areas are continuous rather than discrete.  Regardless, the areal extent of the THS is greater than 10 acres.  The entire marsh encompasses an area of 23 acres.

B.	Assessment of the most likely sources of pollutants

Oxidation of pyrite cinders in the presence of sulfides is the most likely source of the low pH at the site.  Leaching of metal at this low pH is a probable source of toxicity.  Subsurface transport of metals from upland cinders may also be a source of contaminants to Stege marsh.  Effluent discharge from the two evaporation ponds is also a likely source of contaminants to Stege marsh.   Contaminants may have also entered Stege marsh via Carlson or Meeker Creeks in urban runoff or from upland industrial facilities.  In western Stege marsh munitions manufacturing is a possible source.

C.	Summary of actions that have been initiated by the Regional Board to reduce the accumulation of pollutants at existing THS and to prevent the creation of new THSs

RWQCB actions regarding Stege marsh have been to control the sources of contamination through NPDES permitting. NPDES permit No. CA0006157 (Order No. 95-008) requires that wastewater from the evaporation ponds be discharged into the City of Richmond sanitary sewer.  Discharge to Stege marsh is only allowed during storm events when the sanitary sewer capacity and on-site storage capacity have been exhausted.  A prior NPDES permit requested that the cinders be capped and that an interceptor trench be built to limit discharges from the pyrite cinders.

Other actions by the RWQCB have included a request to Zeneca Agricultural products for sampling and analyses of sediments.  In December 1996, the RWQCB requested, under section 13267 of the California Water Code, that Zeneca Agricultural Products perform sediment studies in order to propose a conceptual site model to evaluate potential impacts of contaminants including ecological and human health impacts.  The studies by ICF Kaiser and Pacific Eco-Risk Laboratories were in response to this request.  However, these studies are just the beginning of studies that will be required to develop a full conceptual site model.

D.	Preliminary assessment of actions required to remedy or restore THS to an unpolluted condition including recommendations for remedial actions

1.	Completion of a Sampling and Analysis Plan (SAP) in order to finish delineating vertical and horizontal extent of contamination (in progress);

2.	Completion of a Site Investigation to complete goals of SAP including development of a conceptual site model and ecological and human health risk assessments (in progress);

3.	Preparation of a Feasibility Study (FS) based on the findings of the Site Investigation (at a minimum the following cleanup options will be considered: natural recovery, in-place containment, dredging with various disposal options, and dredging and capping);

4.	Sediment clean up following option(s) selected from the FS and,

5.	Follow-up monitoring to ensure that the site has been cleaned up to agreed levels.

An endangered species consultation with all appropriate agencies will be conducted before remediation plans are finalized.

E.	Estimate of the total cost to implement the cleanup plan

The uncertainty regarding the horizontal and vertical extent of sediment contamination, the potentially varied nature of the sources of contamination and the cleanup options results in a range of potential clean-up costs. The cost is estimated based on a minimum of 10 acres and a maximum of 23 acres being remediated.  The estimated range of costs are $1,500,000 to $10,000,000 depending on the range of clean-up options selected and the areal extent remediated.   RWQCB staff costs are estimated at $100,000 to $200,000 over the entire course of the project.

Although there are costs to implementing this plan there are also benefits.  Currently, beneficial uses are being impacted by high concentrations of chemicals at this site.  The beneficial use that is impacted is ESTUARINE HABITAT (EST) at a minimum.  Due to high concentrations of bioaccumulative compounds, such as selenium, WILDLIFE HABITAT (WILD) and PRESERVATION OF RARE AND ENDANGERED SPECIES (RARE) may also be impacted.  Implementation of this plan will minimize or eliminate these impacts on beneficial uses.  For a more thorough description of the benefits to restoring beneficial uses see Appendix A.

F.	Estimate of recoverable costs from potential dischargers

The responsible party or parties are accountable for all costs incurred as a result of site investigation and cleanup at Stege marsh as well as the cost for RWQCB and other regulatory staff oversight.

G.	Two-year expenditure schedule identifying funds to implement the plans that are not recoverable from potential dischargers

The responsible party or parties are accountable for all costs incurred as a result of site investigation and cleanup at Stege marsh as well as the cost for RWQCB and other regulatory staff oversight.

References

Hunt J.W., B.S. Anderson, J. Newman, R.S. Tjeerdema, K. Taberski, C.J Wilson, M. Stephenson, H.M. Puckett, R. Fairey and J. Oakden. 1998. Sediment Quality and Biological Effects in San Francisco Bay. Final Technical Report. pp118. Appendix A-E.

ICF Kaiser. 1997. Wetlands Area Sampling Program, Zeneca Ag Products, Richmond Facility. November 1997.

ICI Americas Inc.  1987.  Assessment of Surface Impoundments at ICI Americas, Richmond, CA for TPCA.  November 2, 1987.

ICI Americas Inc.  1990. Solid Waste Assessment Test Proposal.  July 23, 1990.

Jonas and Associates. 1990.  Sampling and Analysis Report.  Richmond Field Station.  Report submitted to University of California, Richmond Field Station.

The Mark Group.  1988.  Report of Field Investigations Stege Plant.  Prepared for ICI Americas.  January 22, 1988.

The Mark Group.  1991.  Water Quality Solid Waste Assessment Test Report, Cinder Fill Area, ICI Americas Inc., Richmond, California. Prepared for ICI Americas.  July 1, 1991.

May, M.  1995.  Tidal Marsh Evolution and Breakwater Construction, Richmond, California.  Unpublished.

Pacific Eco-Risk Laboratories.  1998. Initial Data Report for the Phase I:Stage 2 Evaluation of Stege Marsh Sediments, Draft.  September 30, 1998.

SFBRWQCB. 1997.  Chemical Analytical Results for a Stege marsh Sediment.

San Francisco Bay Regional Water Quality Control Board (SFBRWQCB). Ambient Concentrations of Toxic Chemicals in San Francisco Bay Sediments. May 1998.

Stauffer Chemical Company.  1987.  Proposed Sample and Analysis Plan for NPDES Impoundments per the Toxic Pits Clean-up Act (TPCA).  July 16, 1987.

URS Consultants. 1994. CERCLA Site Inspection, Stauffer Chemical Company.

Woodward-Clyde Consultants.  1993.  Supplemental Site Subsurface Investigation at Zeneca’s Agricultural Facility, Richmond, California.  Prepared for Zeneca Agricultural Products.  June 23, 1993.

Site E - Point Potrero/Richmond Harbor

Description of Site

The site designated Point Potrero/Richmond Harbor is a 400 foot long intertidal embayment, the Graving Inlet, on the western side of the Shipyard #3 Scrap Area at the Port of Richmond (Figure E-1).   Shipyard #3 is currently used as a parking lot, but in the past the site has been used for shipbuilding, ship scrapping, sand blasting and metal recycling. The geographic feature identified with the site is Point Potrero, although the original configuration of the point has been modified by quarrying of a bedrock hillside and filling of intertidal mudflats.

The embayment known as the Graving Inlet (Inlet) was excavated in 1969 to allow ships to be beached in shallow water for final scrapping operations.  Site investigations have shown that the sediments in the Inlet have the same levels and types of contaminants found on the adjacent Shipyard #3, including heavy metals, PCBs and PAHs.   While the most heavily contaminated sediments are in the intertidal zone and shallow subtidal zone within the inlet, elevated levels of PCBs and metals are also found in the subtidal zone outside of the inlet.

Reason for Listing

Point Potrero has been listed as a candidate toxic hot spot due to the extremely high levels of bioaccumulative contaminants, including the highest levels of PCBs (19.9 mg/kg) and mercury (9.1 mg/kg) found by the BPTCP in over 600 samples collected statewide.  These two contaminants are listed in the San Francisco Bay/Delta Fish Advisory as primary chemicals of concern to human health due to fish consumption (OEHHA, 1994; RWQCB, 1995).  In addition, there is a site-specific health advisory for the Richmond Harbor Channel area based on PCBs and DDTs that was issued by the Office of Environmental Health Hazard Assessment (OEHHA, 1994) and published by California Department of Fish and Game (1997).  Lauritzen Canal, the source of the DDT was cleaned up, under CERCLA, by the summer of 1997.

Figure E-1. Point Potrero

The levels of contaminants found in the Inlet are shown in Table E-1. Also included are Effects Range Median (ERM) guidelines; NOAA derived values which are the 50th percentile value associated with adverse biological effects for any particular chemical. Levels of PCBs have been measured up to 19.9 ppm and levels of mercury have been measured up to 7.5 ppm.  The table shows that PCBs exceed ERMs by up to 110 times and mercury by over 10 times.  Metals such as copper, lead and zinc have been measured at levels exceeding ERMs by 6, 10 and 5 times, respectively.  Attempts have been made to associate sediment concentrations with unacceptable concentrations of particular contaminants in fish tissue.  The Washington State Dept. of Ecology has proposed a human health based sediment quality criteria for PCBs of 0.012 ppm based on 1% TOC (WA. State Dept. of Ecology, 1997).   Concentrations of PCBs at Point Potrero are more than 3 orders of magnitude over this value.  Ambient levels of PCBs and mercury in S.F. Bay are, in general, below 0.015 ppm and  0.5 ppm respectively (SFEI, 1993, 1994, 1995, 1996; SFBRWQCB, 1998).

A.	Assessment of the areal extent of the THS

Estimated area: At least 1 acre.

The area that has the highest levels of contaminants (Graving Inlet) has a well-characterized boundary and comprises about one acre.  This area is surrounded on three sides by land and the open end of the inlet has been defined by five cores with subsamples at 0 to 0.5 feet, 0.5 to 2.5 feet and 2.5 to 4.5 feet.  Other areas along the waterfront have elevated levels of metals (including mercury), PCBs and PAHs, but there is conflicting data on the concentrations and extent of contamination. It is possible that contaminants may extend over one or two additional acres.

B.	Assessment of the most likely sources of pollutants

The contaminants found in the sediments near Point Potrero are the same as those found on the adjacent upland: metals, PCBs and PAHs.  These areas were the site of shipbuilding operations during World War II and later ship scrapping activities.  The sediments with the highest chemical concentrations are found in the Graving Inlet.

Industrial activities that have taken place at the site in the past include: shipbuilding, ship scrapping, and metal scrap recycling.  Prior to 1920 the site consisted of unimproved marshland and tidal flats at the foot of the Point Potrero hills.  During World War II, the U.S. government appropriated much of the waterfront for wartime ship construction.  The two finger piers on the west side of the site were constructed between 1942 and 1949.  From the end of World War II until 1964 the site was leased to Willamette Iron and Steel for use as a ship repair, construction, scrapping and steel fabrication facility.  After 1964 the shipbuilding and steel fabrication ended when Levin Metals took over the site, but scrapping and recycling continued until 1987.  In 1969, the Graving Inlet was excavated into the northwest shoreline of the property to allow final dismantling of the keels of scrapped ships.  These activities are the most probable source of sediment contamination at the Graving Inlet and around Point Potrero.

Regulatory agencies became involved with the onshore portion of the site in 1984, starting with investigations of leaking and/or unlabeled drums.  PCBs, metals and oil and grease were identified in the soils and sandblast waste at the site.  Between 1987 and 1988, preliminary remedial actions occurred onshore (removal of drums, sand blast waste and underground storage tanks), the site was graded, storm drains were installed and up to two feet of road base aggregate was added to the site.

C.	Summary of actions that have been initiated by the Regional Boards to reduce the accumulation of pollutants at existing THSs and to prevent the creation of new THSs.

Regional Board staff, in cooperation with staff of the Department of Toxic Substances Control, have overseen the design and implementation of a Remedial Investigation (Hart Crowser, 1993) and a Feasibility Study (Hart Crowser, 1994) for the onshore area that recommended capping of the upland source of the contaminated sediments.  Placement of dredged material on the site was completed in December 1997 and the dredged material will be capped with asphalt when it has completed drying (projected for the summer of 1999).

Regional Board staff have written Waste Discharge Requirements (WDRs) for the onshore portion of the site.  The WDRs serve to regulate the placement of dredged material on top of the upland source material to isolate it from human contact and provide a base for an asphalt surface.

Staff approved Supplemental Sediment Characterization in January 1997 and the preliminary results were made available in December 1997.  The results provided better documentation of the horizontal and vertical extent of contamination at the mouth of the Graving Inlet.  The data indicates that the areas of greatest contamination are limited to the Inlet and a smaller area at the southern extent of the property.  Regional Board staff have provided comments on a draft Remedial Action Workplan (Terra Verde, 1998) that described five remedial action alternatives and participated in meetings with the Port of Richmond, Bay Conservation and Development Commission, and Department of Toxic Substances Control.

D.	Preliminary assessment of actions required to remedy or restore a THS to an unpolluted condition including recommendations for remedial actions.

Actions at this site to date have defined the horizontal and vertical extent of contaminants and shown that beneficial uses of waters of the state are impaired by the levels of contaminants in the Graving Inlet.  A draft Remedial Action Workplan (RAP) has been submitted and is being finalized by the Port.  Remedial action alternatives described in the RAP include: 1) No action, 2) Sheetpile Bulkhead, Capping and Institutional Controls, 3) Rock Dike Bulkhead, Capping and Institutional Controls, 4) Excavation and Off-Site Disposal, and 5) Excavation and Reuse or Disposal Onsite.  Excavation or capping would require restoration of the site or restoration of an offsite location to mitigate for the loss of intertidal habitat.

Alternative 2: Sheetpile Bulkhead, Capping and Institutional Controls, is the alternative preferred by the Port, since it has a relatively low cost and would provide additional flat property that can be used by the Port.  While this would provide a financial benefit to the landowner, it would require mitigation for loss of habitat and for filling of the Bay.  This mitigation would probably require more than one acre of habitat restoration and/or public access improvements to be acceptable to the San Francisco Bay Regional Water Quality Control Board and the San Francisco Bay Conservation and Development Commission.  Any requirement for endangered species consultation will be completed before finalization of the remediation plan.

E.	Estimate of the total cost to implement the cleanup plan

Preliminary cost estimates for the remedial action alternatives described in the RAP include: 1) No action ($0), 2)Sheetpile Bulkhead, Capping and Institutional Controls ($792,000), 3) Rock Dike Bulkhead, Capping and Institutional Controls ($1,344,000), 4) Excavation and Off-Site Disposal ($3,010,000), and 5) Excavation and Reuse or Disposal Onsite ($881,000).  Regional Board staff costs are estimated at $30,000 ($10,000/yr for 3 years). There may be additional costs for mitigation of wetlands.

Although there are costs to implementing this plan there are also benefits.  Currently, beneficial uses are being impacted by high concentrations of mercury and PCBs in San Francisco Bay that are accumulating in fish.  These concentrations have lead to a human health advisory on consuming fish but probably also impact other higher trophic organisms, that have a much higher consumption rate than humans, as well as possibly the fish themselves.  The beneficial uses that are impacted are OCEAN COMMERCIAL  AND SPORTFISHING (COMM), MARINE HABITAT (MAR), ESTUARINE HABITAT (EST), NONCONTACT WATER RECREATION (REC 1), WATER CONTACT RECREATION and possibly WILDLIFE HABITAT (WILD).  Point Potrero has the highest concentrations of mercury and PCBs in over 600 samples collected statewide in the BPTCP.  Implementation of this plan would contribute to lowering concentrations of these chemicals in fish and minimize the impacts on beneficial uses.  For a more thorough description of the benefits to restoring beneficial uses see Appendix A.

F.	Estimate of recoverable costs from potential dischargers

The responsible party or parties are accountable for all costs incurred as a result of site investigation and cleanup at Point Potrero, as well as cost for RWQCB staff oversight.

G.	Two-year expenditure schedule identifying funds to implement the plans that are not recoverable from potential dischargers

The responsible party or parties are accountable for all costs incurred as a result of site investigation and cleanup at Point Potrero, as well as cost for RWQCB staff oversight.

| Table E-1. Contaminant Levels in Point Potrero Graving Inlet (all units are mg/kg) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Data Source | Sample Location | Depth | Cadmium | Chromium | Copper | Lead | Mercury | Nickel | Zinc | PCBs Ar-1254 | PAHs |
| ERM |  |  | 9.6 | 370 | 270 | 218 | 0.71 | 51.6 | 410 | 0.180 | 44.8 |
| Herzog (1986) | D1/2 | NR | 20 | 340 | 1600 | 2300 | 10 U | 270 | 400 | 1.8 | NA |
| Hart Crowser (1992) | SD-1 | 0-10 cm | 4.4 | 190 | 870 | 840 | 7.5 | 84 | 2100 | 7.2 | 24 |
| Hart Crowser (1992) | SD-1 | 11-18 cm | 3.4 | 220 | 1000 | 560 | 6.3 | 110 | 1500 | 4.1 | 43 |
| Hart Crowser (1997) | SD-1-s | 0-15 cm | 0.92 | 45 | 160 | 200 | 2.9 | 28 | 450 | 2.1 | >1.0 |
| BPTCP (1997) | 21013.0 | 0-5 cm | NA | NA | NA | NA | 4.6 | NA | NA | 19.9* | NA |

ERM = NOAA’s Effects Range Median;  NA = Not Analyzed;  NR = Not Reported; U = Below Detection Limit

< = Less than, data below detection limits counted as one half of the detection limit; * PCBs measured as total congeners

References

California Department of Fish and Game (CDFG).  1997.  California Sport Fishing Regulations, Public Health Advisory on Fish Consumption, Richmond Harbor Channel, California

California Office of Environmental Health Hazard Assessment (OEHHA). 1994.  Health Advisory on Catching

and Eating Fish-Interim Sport Fish Advisory for San Francisco Bay.  Sacramento, CA.

California Office of Environmental Health Hazard Assessment (OEHHA). 1994.  Public Health Advisory on Fish

Consumption , Richmond Harbor Channel, California.

Hart Crowser, Inc.  1993.  Final Remedial Investigation Report, Volume I, Port of Richmond, Shipyard No. 3 Scrap Area Site.  Richmond, CA.

Hart Crowser, Inc.  1994.  Final Feasibility Study Operable Unit 1: Soil and Groundwater, Port of Richmond, Shipyard No. 3 Scrap Area Site.  Richmond, CA.

Hart Crowser, Inc.  1995.  Final Remedial Action Plan, Port of Richmond, Shipyard No. 3 Scrap Area Site.  Richmond, CA.

Hart Crowser, Inc.  1997.  Final Work Plan for Supplemental Sediment Characterization, Port of Richmond, Shipyard No. 3 Scrap Area Site, Operable Unit 2 and Operable Unit 3.  Richmond, CA.

Herzog, Donald and Associates, Inc.  1989.  Final Report, Remedial Investigation/Feasibility Study, Seacliff Marina, Richmond Shipyard No. 3, Richmond.

Hunt J.W., B.S. Anderson, J. Newman, R.S. Tjeerdema, K. Taberski, C.J Wilson, M. Stephenson, H.M. Puckett, R. Fairey and J. Oakden. 1998. Sediment Quality and Biological Effects in San Francisco Bay. Final Technical Report. pp118. Appendix A-E.

San Francisco Bay Regional Water Quality Control Board, SWRCB, CDFG.  1995.  Contaminant Levels in Fish Tissue from San Francisco Bay.

San Francisco Bay Regional Water Quality Control Board (SFBRWQCB). Ambient Concentrations of Toxic Chemicals in San Francisco Bay Sediments. May 1998.

San Francisco Estuary Institute (SFEI).  1994.  1993 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances. Richmond, CA.

SFEI.  1995.  1994 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances. Richmond, CA.

SFEI.  1996.  1995 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances. Richmond, CA.

SFEI. 1997. 1996 Annual Report, San Francisco Estuary Regional Monitoring Program for Trace Substances. Richmond, CA.

Terra Verde. 1998. Draft Remedial Action workplan, Operable Units 2 and 3, Port of Richmond, Shipyard No. 3 Scrap Area Site, Richmond, California. April 9, 1998.

Washington State Department of Ecology. 1997. Developing Health Based Sediment Quality Criteria for Cleanup Sites: A Case Study Report.  Ecology Publication 97-114.

U.S. Army Corps of Engineers and Port of Richmond. 1996. Final Supplemental Environmental Impact Statement/ Environmental Impact Report, Richmond Harbor Navigation Improvements.

Site F - Mission Creek

Description of site

Mission Creek is a 0.75 mile long arm of the Bay in the eastern side of the San Francisco waterfront (Figure F-1 and F-2).  Formerly, the estuary of Mission Creek reached back a couple of miles.  It was filled to roughly its present dimension before the turn of the century.  Currently, the creek is 100 to 200 feet wide in most sections and narrower at the two bridges at 3rd and 4th Streets.  Concrete rip rap and isolated bands of vegetation line Mission Creek’s banks.

Ten to fifteen houseboats are docked at the Mission Creek Harbor located between 5th and 6th Streets along the south shore of the creek.  Many of the houseboats have year round on-board residents.

The City and County of San Francisco operates seven combined sewer overflow structures in Mission Creek from 3rd Street to the upper end at 7th Street.  Light industrial and urban development line the shores of Mission Creek.  A new baseball stadium will soon open on the north shore at the mouth of Mission Creek near 2nd Street in China Basin.  Currently, demolition debris cover the remainder of the north shore.  According to City plans, new retail development will occupy this area in the near future.  Along the south shore, there is a golf driving range near 6th Street, warehouse facilities, and a sand and gravel operation near the mouth of the Creek. Finally, Interstate Freeway 280 crosses over Mission Creek between 6th and 7th Streets.

Reason for listing

The upper end of Mission Creek in the vicinity of 6th Street meets the definition of a toxic hot spot due to impacts on aquatic life resulting from contaminated sediment.  This is definition number 2 in the SWRCB’s Guidance on Development of Toxic Hot Spot Cleanup Plans.  Definition number 2 defines a toxic hot spot as exhibiting recurrent toxicity associated with pollutants that is significantly different compared to reference site

Figure F-1. Mission Creek

Figure F-2. Mission Creek -Detail

conditions (see Part I Specific Definition of a Toxic Hot Spot).  The primary basis for the determination is the BPTCP data.  Also, data from a 1979 study the City and County of San Francisco commissioned support the determination.  Below is a summary of these data and the specific reason for listing.

According to the State Board Guidance Document, a site is ranked high in aquatic life impact if 1) recurrent toxicity testing, 2) chemical analysis, and 3) benthic community analysis combine to provide a weight-of-evidence determination in the commonly used “sediment quality triad” described by Chapman et al. (1987).

The BPTCP data show that the upper end of Mission Creek has recurrent sediment toxicity, elevated concentrations of chemicals, and an impacted benthic community.  The report, Sediment Quality and Biological Effects in San Francisco Bay (Hunt et al., 1998a), contain details of these data.  Also, the 1979 study the City and County of San Francisco commissioned to assess the impacts of their wastewater overflows (CH2M Hill, 1979) provides support that there are elevated metals and an impaired benthic community at this site.  Below are summaries of each of the three factors.

The BPTCP results show recurrent toxicity to both the amphipod and sea urchin tests at a station located in the upper end of Mission Creek.  The BPTCP collected sediment samples from this station (number 21030) during a screening phase in 1995, and two years later during a confirmation phase.  The amphipod survival was 5 and 19 percent, in the screening and confirmation phases, respectively.  Sea urchin larvae development was zero percent normal in the pore water and 11 percent normal in the sediment-water interface exposure.  All of these results were lower than the respective reference envelope limits for that test, less than 90% the appropriate minimum significant difference (MSD), and significantly different than controls.

This toxicity is associated with mean ERM quotients of 0.51 for the screening phase and 3.93 for the confirmation phase.  The value of 3.93 is the highest of all the BPTCP stations in the Bay.  The chemicals consistently found above the ERM values are chromium, lead, and chlordane.  Mercury, copper, silver, zinc, dieldrin, PCBs, phenanthrene, and PAHs were also found above the ERM values during confirmation sampling.  In addition, chlorpyrifos and mirex levels were in the top 10% of samples in the statewide BPTCP database.

The 1979 study supports the conclusion that there are elevated metals in the sediments at this site.  Data from a station 20 yards upstream of 6th Street show metals in the sediment above the ERM levels for copper, lead, mercury, nickel, silver, and zinc.

The BPTCP benthic community analysis for station 21030 shows a Relative Benthic Index (RBI) of zero.  A RBI of less than or equal to 0.3 is an indicator that pollutants or other factors are negatively impacting the benthic community.

The 1979 study found no benthic organisms with the exception of one invertebrate, an oligochaeta, in one out of five sampling events between February and April.

During the reference site study a large composite sediment sample was collected from Mission Creek for a Phase I Toxicity Identification Evaluation (TIE).  This sample was toxic to the amphipod Eohaustorius.  There were high levels of unionized ammonia and hydrogen sulfide in the sample.  After the ammonia and hydrogen sulfide were removed toxicity remained.  This residual toxicity had to be due to toxicants other than ammonia and sulfide, since those two compounds were reduced to non-toxic levels. However, the residual cause of the toxicity could not be determined (S.R. Hansen & Assoc., 1996).

A.	Assessment of areal extent of the toxic hot spot

Our best estimate of the areal extent of the toxic hot spot at this time is approximately 9 acres.  This includes the entire width of Mission Creek from its upper end at 7th Street down to the 4th Street bridge.  This is a rough estimate based on data from the BPTCP, as discussed below.  The precise areal extent is unknown at this time because there are insufficient sampling locations.  Additional sampling is necessary to define the actual areal extent, however, it is estimated that it may range from 5 to 12 acres.

The BPTCP collected samples at three stations along Mission Creek:  one at the upper end near 6th Street, another near the mouth and a third (added during the confirmation phase) located midway between the two near 4th street.  It is data from the upper end station that forms the primary basis for determining that this area is a toxic hot spot.

For the western boundary of the toxic hot spot, we assumed that the upper end station is representative of the sediments upstream to the end at 7th Street.  This is a conservative assumption and accurate if the primary source of pollutants is from the combined sewage overflow discharge points located at 6th and 7th Streets.  Data from a 1979 study also supports this assumption.  The data show elevated metals and impaired benthic community in sediment collected upstream of 6th Street (CH2M Hill, 1979).

We believe the eastern boundary of the toxic hot spot may extend to the 4th Street bridge based on data from the BPTCP midway station (number 21301).  The data show that the sediments here are somewhat impacted though not as impacted as at the upper end station.  There was toxicity to amphipods with 58% survival, and elevated metals with a mean ERM quotient of 1.0 and three chemicals above the ERM (chlordane, PCBs, and PAH).

B.	Assessment of the most likely sources of pollutants

The most likely source of pollutants are the combined sewer overflows (CSO) operated by the City and County of San Francisco.  Other sources may include deposition from air emissions from vehicles traveling the Interstate 280 overpass and surrounding streets.  PAHs are associated with fossil fuel combustion and mercury along with other metals are a contaminant in diesel exhaust.  However, compared to the CSO contribution, these are expected to be minor sources.

The City and County of San Francisco operates seven CSO discharge points into Mission Creek.  The largest one is located at the upper end near 7th Street (often referred to as the Division Street overflow structure).  The City reports that this CSO structure receives approximately 95% of the overflows.  Other CSO structures are located along Mission Creek at 6th, 5th, 4th and 3rd Streets.  CSO discharges consist of sanitary sewage, industrial wastewaters, and storm water runoff from the City’s combined sewer system.  Currently, CSO discharges occur when storm water and wastewater flows exceed the treatment capacity of the City’s treatment plants.  The City is currently permitted to overflow an average of ten times per year to the structures in Mission Creek.  Before about 1988, the overflows were  untreated and occurred anytime rainfall exceeded 0.02 inches per hour.  After 1988, newly constructed storage and consolidation facilities provided treatment of the overflows equivalent to primary treatment standards.  Primary treatment involves removal of a significant portion of settleable and floatable solids from the wastewaters.

Although there is sparse data on the quality of the historic overflows to Mission Creek, data from recent discharges and other similar sources support the conclusion that the CSOs are the most likely source of the pollutants.  These data show that most if not all the pollutants exceeding ERMs in the sediment at this site are also present in urban runoff and/or sewage.  Additionally, a 1979 study commissioned by San Francisco concluded that the accumulative impact of the CSOs on the sediments was evident (CH2M Hill, 1979).

C.	Summary of actions that have been initiated by the Regional Board to reduce the accumulation of pollutants at existing THS and to prevent the creation of new THSs

Since 1967, the Regional Board has issued resolutions and orders prescribing requirements on the discharges from the CSO structures.  One of the more significant ones is Cease and Desist Order No. 79-119 in 1979 requiring San Francisco to construct overflow consolidation structures to reduce wet weather overflow frequencies to allowable levels.  San Francisco completed the consolidation structures for the CSOs into Mission Creek around 1988.  These consolidation structures also provided settleable and floatable solids removal treatment for the overflows.

More recently in June 1998, the Regional Board issued a draft Water Code Section 13267 letter requiring San Francisco to define the extent of the sediment contamination, and determine if the CSOs are continuing to cause the contamination or acting to resuspend contaminated sediments already there.  Section 13267 is a legal administrative tool with enforcement powers for the Regional Board to require collection of technical information.  The Regional Board followed up with three more letters in August and September 1998 and March 1999 to further define and formalize the requirements of the investigation.  San Francisco submitted a Sampling and Analysis Plan, and in October 1998 started the investigation.

D.	Preliminary assessment of actions required to remedy or restore THS to an unpolluted condition including recommendations for remedial actions

Corrective actions for Mission Creek sediments will require the following phases:

1.	Completion of a site investigation that delineates the vertical and horizontal extent of contamination, and whether and to what extent the CSOs are continuing to contribute pollutants.

2.	Preparation of a Feasibility Study based on the findings of the Site Investigation.  At a minimum the following cleanup options will be considered, if the CSOs are not contributing pollutants:

a.  natural recovery,

b.  dredging with disposal and capping, and

c.  dredging with disposal of sediments.

If the CSOs are continuing to contribute pollutants, the cleanup options will include those listed above plus, at a minimum, the following:

d.	reduce or eliminate the number of overflows by changing the operation or the storage and treatment capacity of the current system, and/or

e.	implement upstream measures that reduce the volume or intensity of runoff.  An example of this would be a program to encourage increasing permeable cover.

3.	Implement the remediation option(s) selected from the Feasibility Study.

4.	Follow-up monitoring to make sure that the site has been cleaned up and remains clean.

An endangered species consultation with all appropriate agencies will be conducted before remediation plans are finalized.

E.	Estimate of the total cost to implement the cleanup plan

We estimate that the cost of performing a full site investigation and feasibility study will be $1 million; the cost of remediation and follow-up monitoring will be $800,000 to $1,800,000 with dredging options; if option (d) is added and significant structural changes are needed the cost could increase to approximately $75 million.   Regional Board staff costs will be $100,000 to $200,000 over the entire course of the project.

In estimating the remediation cost, we used an areal extent of 5 acres as a minimum and 12 acres as a maximum, and contamination to a depth of at least 3 feet below the sediment surface.  Furthermore, we used dredging as the preferred option for cleanup, with sediment disposal in an upland facility, either a Class I landfill or a reuse site based on the degree of contamination.  Following dredging, we also assume that the area would be backfilled with clean sediment.

Although there are costs to implementing this plan there are also benefits.  Currently, beneficial uses are being impacted by high concentrations of chemicals at this site.  The beneficial uses that are impacted are ESTUARINE HABITAT (EST), WATER CONTACT RECREATION (REC 1) AND NONCONTACT WATER RECREATION (REC 2).  Implementation of this plan will minimize or eliminate these impacts on beneficial uses.  For a more thorough description of the benefits to restoring beneficial uses see Appendix A.

F.	Estimate of recoverable costs from potential dischargers

The responsible party or parties are accountable for all costs for the site cleanup.  Costs for Regional Board and other regulatory staff oversight are recoverable from the responsible party after the Regional Board issues a Cleanup and Abatement Order to that party.

G.	Two-year expenditure schedule identifying funds to implement the plans that are not recoverable from potential dischargers

In the next two years, we estimate the expenditure will be $1,100,000.  This includes the completion of the site investigation and feasibility study with Regional Board staff oversight.

Currently, the City and County of San Francisco is funding the site investigation.  The plan is for the Regional Board to issue a Cleanup and Abatement Order to the responsible party or parties subsequent to completion of the site investigation, at which point, staff oversight costs and the feasibility study will be recoverable from that party.

References

Chapman, P.M., Dexter, R.N., and Long, E.R.  1987.  Synoptic Measures of Sediment Contamination, Toxicity and Infaunal Community Composition.  The Sediment Quality Triad in San Francisco Bay.  Marine Ecology Progress Series 37:75-96.

CH2M Hill.  1979.  Bayside Overflows.  Report for City and County of San Francisco.

Hunt, J.W., Anderson, B.S., Phillips, B.M., Newman, J., Tjeerdema, R.S., Taberski, K.M., Wilson, C.J., Stephenson, M., Puckett, H.M., Fairey, R., and Oakden, J.  1998a.  Sediment Quality and Biological Effects in San Francisco Bay. Prepared for Ca. State Water Resources Control Board. pp. 188 + appendices A-E.

SFBRWQCB.  1996.  Fact Sheet.  Prepared by staff of the California Regional Water Quality Control Board, San Francisco Bay Region for Amendment of Waste Discharge Requirements for Order No. 94-149 for City and County of San Francisco, Southeast Water Pollution Control Plant.

S.R. Hansen & Assoc. 1996. Development and Application of Estuarine Sediment Toxicity Identification Evaluations. Prepared for San Jose State Foundation. pp. 79 Appendix A&B.

Site G - Islais Creek

Description of site

Islais Creek is a one mile long channel of the Bay running east-west on the San Francisco waterfront near the foot of Potrero Hill and Caesar Chavez Street (Figure G-1 and G-2).  Formerly, the estuary of Islais Creek reached back a couple of miles as far as Bayshore Boulevard, and was fed by a creek that ran down what is now Alamany Boulevard.  Before the turn of the century, the area was filled to roughly its present size.

A bridge at Third Street forms a narrow 100-foot wide constriction that physically divides the channel into two segments.  The eastern segment is approximately 400 to 500 feet wide; the western, 250 to 300 feet wide.

The City and County of San Francisco operates four wet weather overflow structures that discharge into the western segment.  San Francisco also operates a sewage treatment plant effluent outfall that discharges into the western segment at Quint Street.

The banks of Islais Creek are covered with concrete rip-rap with narrow bands of vegetation in small isolated areas.  Long stretches of creek bank in the eastern segment are under pier structures.  Old pier pilings dot the southern shore of the western segment.

Light industrial and urban development surround Islais Creek.  On the shores of the eastern segment are a sand and gravel facility, grain terminal, oil and grease rendering facility, warehouse, and container cargo terminal.  Auto dismantlers and auto parts dealers, scrap metal recyclers, and warehouses make up the bulk of the current activities surrounding the western segment.  Interstate 280 passes over the western end of Islais Creek.

Figure G-1. Islais Creek

Figure G-2. Islais Creek - Detail

Reason for listing

The western segment of Islais Creek meets the definition of a toxic hot spot due to impacts on aquatic life resulting from contaminated sediment.  This is

definition number 2 in the SWRCB’s Guidance on Development of Toxic Hot Spot Cleanup Plans.  Definition number 2 defines a toxic hot spot as exhibiting recurrent toxicity associated with pollutants that is significantly different compared to reference site conditions (see Part I Specific Definition of a Toxic Hot Spot).  The primary basis for our determination is the BPTCP data.  Data from various other studies also support our determination.  Below is a summary of these data and the specific reasons for listing.

According to the State Board Guidance Document, a site has a high ranking in aquatic life impact if 1) recurrent toxicity testing, 2) chemical analysis, and 3) benthic community analysis combine to provide a weight-of-evidence determination in the commonly used “sediment quality triad” described by Chapman et al. (1987).  The BPTCP data show that the western segment of Islais Creek has sediment toxicity, elevated concentrations of chemicals, and an impacted benthic community.  The report  Sediment Quality and Biological Effects in San Francisco Bay (Hunt et al., 1998a) contain these data.  The BPTCP report Evaluation and Use of Sediment Reference Sites and Toxicity Tests in San Francisco Bay (Hunt et al., 1998b) contain additional details.  Also, a research study in 1987 and a study MEC conducted for San Francisco provide supporting data for our determination that this site is a toxic hot spot.  Below are summaries of the data related to each of the three factors.

Recurrent Toxicity

The BPTCP results show recurrent toxicity to both the amphipod and sea urchin tests at a station located in the western segment of Islais Creek.  The BPTCP collected sediment samples from this station (number 20011) during the reference site study in 1995 (which served as the screening for this site), and two years later during a confirmation phase.

The amphipod survival was 57% and 0%, in the screening and confirmation phase, respectively.  The sea urchin larvae development was 0% normal in the pore water and sediment-water interface during the screening phase.  In the confirmation phase, there was only 8% normal development.  All of these results were lower than the respective reference envelope limits for that test, less than 90% of the appropriate minimum significant difference (MSD), and significantly different than controls.

During the reference site study, a large composite sediment sample was collected for a Phase  I Toxicity Identification Evaluation (TIE).  The results of the Phase I Characterization procedures indicated that the sediments from Islais Creek were toxic to the urchin  Strongelocentrotus p. and contained 20 TUs (toxic units).  Sediments were high in unionized ammonia and hydrogen sulfide.  When the ammonia and hydrogen sulfide were removed there were still 10 TUs remaining.  The residual toxicity had to be due to toxicants other than ammonia and hydrogen sulfide since those two compounds were reduced to non-toxic levels.  The cause of the remaining toxicity was not identified but may have been due to polar organics (S.R. Hansen & Assoc., 1996).

Data from a research study in 1987 supports the finding of toxicity in sediments in the western segment of Islais Creek.  This study found toxicity to amphipods and mussel larvae (Chapman et al., 1987).

A study MEC conducted for the City and County of San Francisco in 1996 shows toxicity to amphipods compared to controls in four out of fifteen samples in the western segment (MEC, 1996).  Although this study did not find toxicity at all locations in the western segment, the results still support recurrent toxicity and may suggest sediment quality is dynamic in this segment.

Elevated Chemicals

The toxicity described above is associated with a mean ERM quotient of 1.18 for the confirmation phase.  This quotient is calculated from the concentrations of a list of metals and organic compounds divided by an average of sediment quality guideline values (ERMs) for those compounds.  Sediments with a quotient of greater than 0.5 are considered to have elevated chemical concentrations.  The chemicals found above the ERM values are chlordane, dieldrin, PCBs, and low molecular weight PAHs.  In addition, endosulfan sulfate was in the top 10% of samples in the statewide BPTCP database.

Data from a 1979 study by CH2M Hill and another research study in 1987 support the conclusion that there are elevated PCBs in the sediments in the western segment.  The 1979 study found a mean of 500 ug/kg total Aroclor (CH2M Hill, 1979); the 1987 study found total PCBs at 255 ug/kg (Chapman et al., 1987).  Furthermore, the 1987 study found sediments with elevated low and high molecular weight PAHs (Chapman et al., 1987).

These studies also found metals in the western segment sediments above ERM values (Chapman et al., 1987; CH2MHill, 1979).  The metals include lead, mercury, and silver.  Sediment monitoring in the western segment of Islais Creek by the City and County of San Francisco from 1990 to 1993 show levels of mercury exceeding the ERM in every year except 1990.  The ERM value for lead was also exceeded in 1991 (CCSF, 1990-1993).

Impacted Benthic Community

The BPTCP benthic community analysis of the western segment of Islais Creek shows a Relative Benthic Index (RBI) of 0.22.  A RBI of less than or equal to 0.3 is an indicator that pollutants or other factors are negatively impacting the benthic community.

The 1979 study found few to no benthic organisms in five sampling events between February and April in the western segment of Islais Creek.  There were a total of only eleven species, six of which the report’s authors noted as being unusual because they were freshwater organisms or fly larvae common at sewage treatment plants.

A 1987 research study concluded that this area of Islais Creek was the most depauperate compared to other sites in the study, in terms of taxa richness and total abundance (Chapman et al., 1987).

A.	Assessment of areal extent of the toxic hot spot

At this time, our best estimate of the areal extent of the hot spot is approximately 11 acres, comprising the entire width of Islais Creek from its upper end at Selby Street down to Third Street.  This is a rough estimate based on data from the BPTCP, as discussed below.  The precise areal extent is unknown at this time because there are insufficient sampling locations.  Additional investigation is necessary to determine the actual areal extent which may range from 5 to 35 acres.

The BPTCP collected samples at three stations along Islais Creek:  one at the upper end near Selby Street, and the other two down stream about 200 feet west (mid-gradient) and 400 feet east (lower end) of the Third Street Bridge.  The last two were added during the confirmation phase.  It is data from the upper end station that forms the primary basis for determining that that area is a toxic hot spot.  Therefore, the western boundary for the toxic hot spot is the upper end of Islais Creek at Selby Street.

The eastern boundary of the toxic hot spot extends out to the Third Street Bridge and probably farther east towards the Bay.  The BPTCP data show that the sediments at the mid-gradient station are impacted though not as highly impacted as at the upper end station.  The sediment at this station was toxic to sea urchin larvae with 47% normal development, had elevated chemicals with an ERM quotient of 0.6, and had a Relative Benthic Index (RBI) of 0.25.

Support for the statement that the toxic hot spot extends farther east of the Third Street Bridge comes from the last BPTCP station and other studies.  These other studies show that the quality of sediments in the eastern segment of Islais Creek has high variability either spatially or temporally.  These studies include one by the National Oceanic and Atmospheric Administration in 1992 (Long et al., 1992), another by the Lawrence Berkeley National Laboratory in 1995 (Anderson et al., 1995), and two others by Advanced Biological Testing in 1998 (ABT, 1998a and 1998b).

In 1997, the sediments at the BPTCP lower end station appear impacted.  The sediment was toxic to amphipods with 49% survival, and had elevated chemicals with an ERM quotient of 0.62.  However, the benthos was less impacted than the other two BPTCP stations with a RBI of 0.43.

A 1992 study collected sediments from Islais Creek at stations further east of the BPTCP stations.  These data show mercury, PAHs, and PCBs at concentrations above ERM levels (Long et al., 1992).  There was also observed cytogenetic effects on mussel and sea urchin larvae exposed to sediments at these stations compared to controls (Long et al. 1992).  The 1995 study also found sediment in this vicinity to be toxic to sea urchins and mussels compared to a reference site (Anderson et al., 1995).

Studies conducted in 1998 for the Port of San Francisco sampled sediments midway along the north shore of the eastern segment of Islais Creek (ABT 1998a and 1998b).  The purpose of the studies was to characterize the sediments for maintenance dredging.  The data did not show elevated concentrations of chemicals although several samples were toxic to mussel larvae and one sample was toxic to amphipods.

B.	Assessment of the most likely sources of pollutants

The most likely source of pollutants are the combined sewer overflows (CSO) operated by the City and County of San Francisco.  Another likely source is San Francisco’s treatment plant discharge outfall at Quint Street.  Because of recent improvements in the quality of the discharges from these sources in the past two years, historic discharges are probably more of a factor.  Other sources may also contribute.  Additional description of all these sources and potential sources are below.

CSOs

The City and County of San Francisco operates four CSO discharge points into Islais Creek.  Two are at the upper end near Selby Street (referred to as the Selby Street and Marin Street overflow structures).  The other two CSO structures are at Third Street.

CSO discharges consist of sanitary sewage, industrial wastewaters, and storm water runoff from the City’s combined sewer system.  CSO discharges occur when storm water and wastewater flows exceed the treatment capacity of the City’s treatment plants.  The City is currently permitted to overflow an average of four times per year to the structures in Islais Creek.  Newly constructed storage and consolidation facilities provide treatment of the overflows equivalent to primary treatment standards.  Primary treatment involves removal of a significant portion of settleable and floatable solids from the wastewaters.  However, prior to the completion of these consolidation facilities in 1996, the overflows were untreated and occurred anytime rainfall exceeded 0.02 inches per hour.

Although there is sparse data on the quality of the historic overflows to Islais Creek, data from recent discharges and other similar discharges support the conclusion that the CSOs are the most likely source of the pollutants.  Most if not all the pollutants exceeding ERMs in the sediment at this site are or were pollutants in urban runoff and/or sewage.  Additionally, a 1979 study commissioned by San Francisco concluded that the accumulative impact of the CSOs on the sediments was evident (CH2M Hill, 1979).

Quint Street Outfall

This outfall is at the south shore of Islais Creek at Quint Street just west of the Third Street Bridge.  San Francisco uses this outfall when wastewater flows from the Southeast Wastewater Treatment Plant exceed the capacity of the main deep water discharge outfall to the Bay.  The capacity of the deep water outfall is 100 million gallons per day.

After completing a re-piping project and increasing the secondary treatment capacity of the plant in 1997, San Francisco discharges only secondary treated wastewater to the outfall.  Prior to 1997, the Quint Street outfall received a blend of primary and secondary treated wastewaters from the treatment plant.

Secondary treatment is a higher level of treatment than primary.  Primary treatment relies on physical separation and removal of settleable and floatable solids.  Secondary involves using biological treatment technologies which can remove dissolved pollutants.  Secondary treatment standards require removal of at least 80% of the suspended solids and oxygen consuming matter from the sewage.

As is the case for the CSO, most if not all the pollutants exceeding the ERMs in the sediment at this site are or were pollutants in treated sewage.  Therefore, the discharges from the Quint Street Outfall are or were a likely source.

Other Potential Sources

Other sources of pollutants to Islais Creek may include sheet runoff or any past discharges from auto dismantlers and metal recycling facilities bordering Islais Creek.  Deposition from air emissions from vehicles traveling the Interstate 280 overpass and surrounding streets may also contribute.  PAHs are associated with fossil fuel combustion.  Mercury and other metals are contaminants in diesel exhaust.  However, compared to the CSO and Quint Street outfall contributions, these are estimated to be minor sources.

C.	Summary of actions that have been initiated by the Regional Board to reduce the accumulation of pollutants at existing THS and to prevent the creation of new THSs

Since 1967, the Regional Board has issued numerous resolutions and orders prescribing requirements on the discharges from the CSO structures.  One of the more significant ones is Cease and Desist Order No. 79-119 in 1979 requiring San Francisco to construct overflow consolidation structures to reduce wet weather overflow frequencies to allowable levels throughout the city.  For Islais Creek, San Francisco completed the consolidation structures in 1996.  These consolidation structures also provided settleable and floatable solids removal treatment for the overflows.

Order No. 79-119 also required the City to develop alternatives to address the discharge from the Quint Street outfall.  The outcome of this order was improvement in the quality of the discharge to the outfall.  Starting in 1997, the Quint Street outfall received only secondary treated wastewater.  San Francisco accomplished this by a major re-piping project and increasing the secondary treatment capacity of their Southeast Treatment Plant.

More recently in June 1998, the Regional Board issued a draft Water Code Section 13267 letter requiring San Francisco to define the extent of the sediment contamination, and determine if the CSOs and Quint Street outfall are continuing to cause the contamination or may act to resuspend contaminated sediments already there.  Section 13267 is a legal administrative tool with enforcement powers for the Regional Board to require collection of technical information.  The Regional Board followed up with three more letters in August and September 1998 and March 1999 to further define and formalize the requirements of the investigation.  San Francisco submitted a Sampling and Analysis Plan, and in October 1998 started the investigation.

D.	Preliminary assessment of actions required to remedy or restore THS to an unpolluted condition including recommendations for remedial actions

Corrective actions for Islais Creek sediments will require the following phases:

1.	Completion of a Site Investigation that delineates the vertical and horizontal extent of contamination, and whether and to what extent the CSOs and Quint Street outfall are continuing to contribute pollutants.

2.	Preparation of a Feasibility Study based on the findings of the Site Investigation.  At a minimum the following cleanup options will be considered, if the CSOs and Quint Street outfall are not contributing pollutants:

a.  natural recovery,

b.  partial dredging with disposal and capping, and

c.  dredging with disposal of sediments.

If the CSOs and Quint Street outfall are continuing to contribute pollutants, the cleanup options will include those listed above plus at a minimum the following:

d.	reduce or eliminate the number of overflows by changing the operation or increasing the storage and treatment capacity of the current system, and/or

e.	implement upstream measures that reduce the volume or intensity of runoff.  An example of this would be a program to encourage increasing permeable cover.

3.	Implement the remediation option(s) selected from the Feasibility Study.

4.	Follow-up monitoring to make sure that the site has been cleaned up and remains clean.

An endangered species consultation with all appropriate agencies will be conducted before remediation plans are finalized.

E.	Estimate of the total cost to implement the cleanup plan

We estimate that the cost of performing a full site investigation and feasibility study will be $1 million; the cost of remediation and follow-up monitoring will be $800,000 to $5,200,000 with dredging options; if option (d) is added and significant structural changes are needed the cost could increase to approximately $75 million.  Regional Board staff costs will be $100,000 to $200,000 over the entire course of the project.

In estimating the remediation cost, we used an areal extent of 5 acres as a minimum and 35 acres as a maximum, and contamination to a depth of at least 3 feet below the sediment surface.  Furthermore, we used dredging as the preferred option for cleanup, with sediment disposal in an upland facility, either a Class I landfill or a reuse site based on the degree of contamination.  Following dredging, we also assume that the area would be backfilled with clean sediment.

Although there are costs to implementing this plan there are also benefits.  Currently, beneficial uses are being impacted by high concentrations of chemicals at this site.  The beneficial use that is impacted is ESTUARINE HABITAT(EST) and NONCONTACT WATER RECREATION (REC 2).  Implementation of this plan will minimize or eliminate these impacts on beneficial uses.  For a more thorough description of the benefits to restoring beneficial uses see Appendix A.

F.	Estimate of recoverable costs from potential dischargers

The responsible party or parties are accountable for all costs for the site cleanup.  Costs for Regional Board and other regulatory staff oversight are recoverable from the responsible party after the Regional Board issues a Cleanup and Abatement Order to that party.

G.	Two-year expenditure schedule identifying funds to implement the plans that are not recoverable from potential dischargers

In the next two years, we estimate the expenditure will be $1,100,000.  This includes the completion of the site investigation and feasibility study with Regional Board staff oversight.

Currently, the City and County of San Francisco is funding the site investigation.  The plan is for the Regional Board to issue a Cleanup and Abatement Order to the responsible party or parties subsequent to completion of the site investigation, at which point staff oversight costs and the feasibility study will be recoverable from that party.

References

Advanced Biological Testing Inc. 1998a.  Results of Chemical, Physical, and Bioassay Testing of Sediments for Maintenance Dredging at Pier 80A, San Francisco, California.  Prepared for the Port of San Francisco.

Advanced Biological Testing Inc. 1998b.  Results of Chemical, Physical, and Bioassay Testing of Sediments for Maintenance Dredging at Pier 80B, San Francisco, California.  Prepared for the Port of San Francisco.

Anderson, S.L., Knezovich, J.P., Jelinski, J., and Steichen, D.J.  1995.  The Utility of Using Pore-Water Toxicity Testing to develop Site-Specific Marine Sediment Quality Objectives for Metals.  Final Report.  LBL-37615 UC-000. Lawrence Berkeley National Laboratory, University of California, Berkeley, California.

Chapman, P.M., Dexter, R.N., and Long, E.R.  1987.  Synoptic Measures of Sediment Contamination, Toxicity and Infaunal Community Composition.  The Sediment Quality Triad in San Francisco Bay.  Marine Ecology Progress Series 37:75-96.

City and County of San Francisco, Department of Public Works, Bureau of Water Pollution Control.  1990-1993.  Tabulated data on Southeast and Islais Creek Sediment submitted by Jim Salerno to the California Regional Water Quality Control Board, San Francisco Bay Region.

CH2M Hill.  1979.  Bayside Overflows.  Report for City and County of San Francisco.

Hunt, J.W., Anderson, B.S., Phillips, B.M., Newman, J., Tjeerdema, R.S., Taberski, K.M., Wilson, C.J., Stephenson, M., Puckett, H.M., Fairey, R., and Oakden, J.  1998a.  Sediment Quality and Biological Effects in San Francisco Bay. pp. 118 + Appendices A-E.

Hunt, J., B. Anderson, B. Phillips, J. Newman, R. Tjeerdema, M. Stephenson, M. Puckett, R. Fairey, R.Smith, K. Taberski. 1998b. Evaluation and Use of Sediment Reference Sites and Toxicity Tests in San Francisco Bay. For Ca. State Water Resources Control Board. pp. 133 + Appendices A-D.

Long, E.R. and Markel.  1992.  An Evaluation of the Extent and Magnitude of Biological Effects Associated with Chemical Contaminants in San Francisco Bay, California.  NOAA Technical Memorandum NOS ORCA 64.  National Oceanic and Atmospheric Administration.

MEC Analytical Systems Inc.  1996.  Sampling and Analysis of Sediment at Islais Creek, San Francisco, CA.  Report prepared for the City and County of San Francisco, Department of Public Works, Water Quality Planning.

San Francisco Bay Regional Water Quality Control Board (SFBRWQCB).  1996.  Fact Sheet.  Prepared by staff of the California Regional Water Quality Control Board, San Francisco Bay Region for Amendment of Waste Discharge Requirements for Order No. 94-149 for City and County of San Francisco, Southeast Water Pollution Control Plant.

SFBRWQCB. Ambient Concentrations of Toxic Chemicals in San Francisco Bay Sediments. May 1998.

S.R. Hansen & Assoc. 1996. Development and Application of Estuarine Sediment Toxicity Identification Evaluations. Prepared for San Jose State Foundation. pp. 79 + Appendices A&B.

APPENDIX A

BENEFICIAL EFFECTS OF REMEDIATION *

| Beneficial effect | Values quantifying these beneficial effects | Beneficial use affected |
| --- | --- | --- |
| Lower toxicity in planktonic and benthic organisms | Greater survival of organisms in toxicity tests. | MAR, EST |
| Undegraded benthic community | Species diversity and abundance characteristic of undegraded conditions. | MAR, EST |
| Lower concentrations of pollutants in water | Water column chemical concentration that will not contribute to possible human health impacts. | MIGR, SPWN, EST, MAR, REC 1, REC 2 |
| Lower concentrations of pollutants in fish and shellfish tissue | Lower tissue concentrations of chemicals that could contribute to possible human health and ecological impacts. | MAR, EST, REC 1, COMM |
| Area can be used for sport and commercial fishing. | Anglers catch more fish. Impact on catches and net revenues of fishing operations increase. | REC 1, COMM |
| Area can be used for shellfish harvesting or aquaculture | Jobs and production generated by these activities increase. Net revenues from these activities are enhanced. | SHELL, AQUA |
| Improved conditions for seabirds and other predators | Increase in populations. Value to public of more abundant wildlife. | WILD, MIGR, RARE |
| More abundant fish populations | Increase in populations. Value to public of more abundant wildlife. | MAR, EST |
| Commercial catches increase | Impact on catches and net revenues of fishing operations. | COMM |
| Recreational catches increase, more opportunities for angling | Increased catches and recreational visitor-days. | REC 1 |
| Improved ecosystem conditions | Species diversity and abundance characteristic of undegraded conditions. | EST, MAR |
| Improved aesthetics | Value to public of improved aesthetics. In some cases, estimates of the value to the public of improved conditions may be available from surveys. | REC 2 |
| More abundant wildlife, more opportunities for wildlife viewing | Impact on wildlife populations. Impact on recreational visitor-days. | MAR, WILD, RARE, REC 2 |

* From State Water Resources Control Board. Water Quality Control Policy for Guidance on Development of Regional Toxic Hot Spot Cleanup Plans. September 1998. pp 43.

1.  Water quality objectives to be used are found in Regional Water Quality Control Board Basin Plans or the California Ocean Plan (depending on which plan applies to the water body being addressed).  Where a Basin Plan contains a more stringent value than the statewide plan, the regional water quality objective will be used.