CENTRAL COAST REGIONAL

TOXIC HOT SPOT CLEANUP PLAN

DECEMBER 1998

TABLE OF CONTENTS

PART 1

            - Introduction…………………………………………………3

- Toxic Hot Spot Definition…………………………….…….6

            - Monitoring Approach………………………………………10

- Criteria for Ranking Hot Spots…………………………….14

- Future Needs……………………………………………….16

- Sites of Concern……………………………………………17

PART 2

I.  	Candidate Toxic Hot Spot List……………………………..22

II.	Reference List……………………………………………....26

- Ranking Matrix……………………………………….…….28

##### PART 3    High Priority Candidate Toxic Hot Spot Characterization

##### I.  	Moss Landing Harbor……………………………………….29

##### Assessment of Areal Extent………………………………..32

##### Assessment of Most Likely Sources of Pollution………….34

##### Summary of Actions initiated by the Regional Board and other agencies…………………………………………………….39

##### Preliminary Assessment of Actions required to remedy or restore Moss Landing Harbor………………………………………50

##### Estimate of total costs to implement the Cleanup Plan.……59

##### Estimate of recoverable costs from  potential dischargers…64

##### Five year expenditure schedule…………………...………..66

##### II. 	Canada de la Huerta………………………………………….67

##### A.  Assessment of Aerial Extent………………………………..68

##### B.  Assessment of Most Likely Sources of Pollution…………..72

##### Summary of Actions initiated by the Regional Board……...73

##### Preliminary Assessment of Actions required to remedy or restore Canada de la Huerta…………………………………………74

##### Estimate of total costs to implement the Cleanup Plan……...75

##### Estimate of recoverable costs from  potential dischargers…..76

##### Two year spending schedule…………………………………76

Document References……………………………………………………77

Appendix A……………………………………………………………....82

##### REGIONAL TOXIC HOT SPOT

CLEANUP PLAN

REGIONAL WATER QUALITY CONTROL BOARD

CENTRAL COAST REGION

Part I

I.	INTRODUCTION

In 1989, The California State legislature established the Bay Protection and Toxic Cleanup Program (BPTCP).  The BPTCP has four major goals: (1) to provide protection of present and future beneficial uses of the bays and estuarine waters of California; (2) identify and characterize toxic hot spots; (3) plan for toxic hot spot cleanup or other remedial or mitigation actions; (4) develop prevention and control strategies for toxic pollutants that will prevent creation of new toxic hot spots or the perpetuation of existing ones within the bays and estuaries of the State.

This Regional Toxic Hot Spot Cleanup Plan (Cleanup Plan) is intended to provide direction for the remediation or prevention of toxic hot spots in the Central Coast Region (pursuant to Water Code Sections 13390 et seq.).   Pursuant to Sections 13140 and 13143 of the Water Code, this Cleanup Plan is necessary to protect the quality of waters and sediments of the State from discharges of waste, in-place sediment pollution and contamination, and any other factor that can impact beneficial uses of enclosed bays, estuaries and coastal waters.

This Cleanup Plan includes a specific definition of a Toxic Hot Spot and site ranking criteria from the Water Quality Control Policy for Guidance on the Development of Regional Toxic Hot Spot Cleanup Plans (Part I).   In Part II of the Cleanup Plan the list of candidate toxic hot spots and the ranking matrix are presented.  The last section of the Cleanup Plan contains a characterization of the high priority candidate toxic hot spots and the preliminary assessment of actions to address the problems identified at the sites.

Region Description

The Central Coast Regional Board has jurisdiction over a 300-mile long by 40-mile wide section of the State’s central coast.  Its geographic area encompasses all of Santa Cruz, San Benito, Monterey, San Luis Obispo, and Santa Barbara Counties as well as the southern one-third of Santa Clara County, and small portions of San Mateo, Kern, and Ventura Counties.  Included in the region are urban areas such as the Monterey Peninsula and the Santa Barbara coastal plain; prime agricultural lands as the Salinas, Santa Maria, and Lompoc Valleys; National Forest lands, extremely wet areas like the Santa Cruz mountains; and arid areas like the Carrizo Plain.

Historically, the economic and cultural activities in the basin have been agrarian.  Livestock grazing persists, but it has been combined with hay cultivation in the valleys.  Irrigation, with pumped local ground water, is very significant in intermountain valleys throughout the basin.  Mild winters result in long growing seasons and continuous cultivation of many vegetable crops in parts of the basin.

While agriculture and related food processing activities are major industries in the region, oil production, tourism, and manufacturing contribute heavily to its economy.  The northern part of the region has experienced a significant influx of electronic manufacturing, and the southern part has been heavily influenced by offshore oil exploration and production.  Total population of the region is estimated to be 1.22 million people.

Water quality problems frequently encountered in the Central Coastal Basin include excessive salinity or hardness of local ground waters.  Increasing nitrate concentration is a growing problem in a number of areas, both in ground water and surface water.  Surface waters suffer from bacterial contamination, nutrient enrichment, and siltation in a number of watersheds. Pesticides are of concern in agricultural areas and associated downstream water bodies.

Legislative Authority

California Water Code, Division 7, Chapter 5.6 established a comprehensive program to protect the existing and future beneficial uses of California's enclosed bays and estuaries.  SB 475 (1989), SB 1845 (1990), AB 41 (1989), and SB 1084 (1993) added and modified Chapter 5.6 [Bay Protection and Toxic Cleanup (Water Code Sections 13390-13396.5)] to Division 7 of the Water Code.

The BPTCP has provided a new focus on RWQCBs efforts to control pollution of the State's bays and estuaries by establishing a program to identify toxic hot spots and plan for their cleanup.

Water Code Section 13394 requires that each RWQCB complete a toxic hot spot cleanup plan.  Each Cleanup Plan must include:  (1) a priority listing of all toxic hot spots covered by the Cleanup Plan; (2) a description of each toxic hot spot including a characterization of the pollutants present at the site; (3) an assessment of the most likely source or sources of pollutants; (4) an estimate of the total costs to implement the Cleanup Plan; (5) an estimate of the costs that can be recovered from parties responsible for the discharge of pollutants that have accumulated in sediments; (6) a preliminary assessment of the actions required to remedy or restore a toxic hot spot; and (7) a two-year expenditure schedule identifying State funds needed to implement the Cleanup Plan.

Limitations

This regional toxic hot spot cleanup plan contains information on sites that are believed to be the worst sites in the Region.  The candidate toxic hot spots identified in this Cleanup Plan are not considered known toxic hot spots until approved by the State Water Resources Control Board (SWRCB) in the consolidated toxic hot spot cleanup plan.  Many of the actions presented in this plan are general and may be specified in more detail as the actions are implemented through RWQCB actions.

II.	TOXIC HOT SPOT DEFINITION

Codified Definition of A Toxic Hot Spot

Section 13391.5 of the Water Code defines toxic hot spots as:

"...[L]ocations in enclosed bays, estuaries, or adjacent waters in the 'contiguous zone' or the 'ocean' as defined in Section 502 of the Clean Water Act (33. U.S.C. Section 1362), the pollution or contamination of which affects the interests of the State, and where hazardous substances have accumulated in the water or sediment to levels which (1) may pose a substantial present or potential hazard to aquatic life, wildlife, fisheries, or human health, or (2) may adversely affect the beneficial uses of the bay, estuary, or ocean waters as defined in the water quality control plans, or (3) exceeds adopted water quality or sediment quality objectives."

Specific Definition of A Toxic Hot Spot

The following specific definition provides a mechanism for identifying and distinguishing between "candidate" and "known" toxic hot spots.  A candidate toxic hot spot is considered to have enough information to designate a site as a known toxic hot spot except that the candidate hot spot has not been approved by the RWQCB and the SWRCB.  Once a candidate toxic hot spot has been adopted into the consolidated statewide toxic hot spot cleanup plan then the site shall be considered a known toxic hot spot and all the requirements of the Water Code shall apply to that site.

Candidate and known toxic hot spots are locations (sites in waters of the State) in enclosed bays, estuaries or the ocean.  Dischargers (e.g., publicly owned treatment works, industrial facilities, power generating facilities, agricultural land, storm drains, etc.) are not toxic hot spots.

Candidate Toxic Hot Spot

A site meeting any one or more of the following conditions is considered to be a "candidate" toxic hot spot.

1.	The site exceeds water or sediment quality objectives for toxic pollutants that are contained in appropriate water quality control plans or exceeds water quality criteria promulgated by the U.S. Environmental Protection Agency (U.S. EPA).

This finding requires chemical measurement of water or sediment, or measurement of toxicity using tests and objectives stipulated in water quality control plans.  Determination of a toxic hot spot using this finding should rely on recurrent measures over time (at least two separate sampling dates).  Suitable time intervals between measurements must be determined.

2.	The water or sediment exhibits toxicity associated with toxic pollutants that is significantly different from the toxicity observed at reference sites (i.e., when compared to the lower confidence interval of the reference envelope or, in the absence of a reference envelope, is significantly toxic as compared to controls (using a t-test) and the response is less than 90 percent of the minimum significant difference for each specific test organism), based on toxicity tests acceptable to the SWRCB or the RWQCBs.

To determine whether toxicity exists, recurrent measurements (at least two separate sampling dates) should demonstrate an effect.  Appropriate reference and control measures must be included in the toxicity testing.  The methods acceptable to and used by the BPTCP may include some toxicity test protocols not referenced in water quality control plans (e.g., the BPTCP Quality Assurance Project Plan).  Toxic pollutants should be present in the media at concentrations sufficient to cause or contribute to toxic responses in order to satisfy this condition.

3.	The tissue toxic pollutant levels of organisms collected from the site exceed levels established by the United States Food and Drug Administration (FDA) for the protection of human health, or the National Academy of Sciences (NAS) for the protection of human health or wildlife.  When a health advisory against the consumption of edible resident non-migratory organisms has been issued by Office of Environmental Health Hazard Assessment (OEHHA) or Department of Health Services (DHS), on a site or water body, the site or water body is automatically classified a "candidate" toxic hot spot if the chemical contaminant is associated with sediment or water at the site or water body.

Acceptable tissue concentrations are measured either as muscle tissue (preferred) or whole body residues.  Residues in liver tissue alone are not considered a suitable measure for candidate toxic hot spot designation.  Animals can either be deployed (if a resident species) or collected from resident populations.  Recurrent measurements in tissue are required.  Residue levels established for one species for the protection of human health can be applied to any other consumable species.

Shellfish:  Except for existing information, each sampling episode should include a minimum of three replicates.  The value of interest is the average value of the three replicates.  Each replicate should be comprised of at least 15 individuals.  For existing State Mussel Watch information related to organic pollutants, a single composite sample (20-100 individuals), may be used instead of the replicate measures.  When recurrent measurements exceed one of the levels referred to above, the site is considered a candidate toxic hot spot.

Fin-fish:  A minimum of three replicates is necessary.  The number of individuals needed will depend on the size and availability of the animals collected; although a minimum of five animals per replicate is recommended.  The value of interest is the average of the three replicates.  Animals of similar age and reproductive stage should be used.

4.	Impairment measured in the environment is associated with toxic pollutants found in resident individuals.

Impairment means reduction in growth, reduction in reproductive capacity, abnormal development, or histopathological abnormalities.  Each of these measures must be made in comparison to a reference condition where the endpoint is measured in the same species and tissue is collected from an unpolluted reference site.  Each of the tests shall be acceptable to the SWRCB or the RWQCBs.

Growth Measures:  Reductions in growth can be addressed using suitable bioassay acceptable to the SWRCB or RWQCBs or through measurements of field populations.

Reproductive Measures:  Reproductive measures must clearly indicate reductions in viability of eggs or offspring, or reductions in fecundity.  Suitable measures include:  pollutant concentrations in tissue, sediment, or water which have been demonstrated in laboratory tests to cause reproductive impairment, or significant differences in viability or development of eggs between reference and test sites.

Abnormal Development:  Abnormal development can be determined using measures of physical or behavioral disorders or aberrations.  Evidence that the disorder can be caused by toxic pollutants, in whole or in part, must be available.

Histopathology:  Abnormalities representing distinct adverse effects, such as carcinomas or tissue necrosis, must be evident.  Evidence that toxic pollutants are capable of causing or contributing to the disease condition must also be available.

5.	Significant degradation in biological populations and/or communities associated with the presence of elevated levels of toxic pollutants.

This condition requires that the diminished numbers of species or individuals of a single species (when compared to a reference site) are associated with concentrations of toxic pollutants.  The analysis should rely on measurements from multiple stations.  Care should be taken to ensure that at least one site is not degraded so that a suitable comparison can be made.

Known Toxic Hot Spot

A site meeting any one or more of the conditions necessary for the designation of a "candidate" toxic hot spot that has gone through a full SWRCB and RWQCB hearing process, is considered to be a "known" toxic hot spot.  A site will be considered a "candidate" toxic hot spot until approved by the SWRCB as a “known” toxic hot spot in the consolidated toxic hot spot cleanup plan.

III.	MONITORING APPROACH

As part of the legislative mandates, the BPTCP has implemented regional monitoring programs to identify toxic hot spots (Water Code Section 13392.5).  The BPTCP has pioneered the use of effects-based measurements of impacts in California's enclosed bays and estuaries.  The Program has used a two-step process to identify toxic hot spots.  The first step is to screen sites using toxicity tests.  In the second step, the highest priority sites with observed toxicity are retested to confirm the effects.  This section presents descriptions of the BPTCP monitoring objectives and sampling strategy.

Monitoring Program Objectives

The four objectives of BPTCP regional monitoring are:

1.	Identify locations in enclosed bays, estuaries, or the ocean that are potential or candidate toxic hot spots.  Potential toxic hot spots are defined as suspect sites with existing information indicating possible impairment but without sufficient information to be classified further as a candidate toxic hot spot.

2.	Determine the extent of biological impacts in portions of enclosed bays and estuaries not previously sampled (areas of unknown condition);

3.	Confirm the extent of biological impacts in enclosed bays and estuaries that have been previously sampled; and

4.	Assess the relationship between toxic pollutants and biological effects.

Sampling Strategy

Screening Sites and Confirming Toxic Hot Spots

In order to identify toxic hot spots a two step process was used.  Both steps are designed around an approach with three measures (sediment quality triad analysis) plus an optional bioaccumulation component.  The triad analysis consists of toxicity testing, benthic community analysis, and chemical analysis for metals and organic chemicals.

The first step is a screening phase that consists of measurements using toxicity tests or benthic community analysis or chemical tests or bioaccumulation data to provide sufficient information to list a site as a potential toxic hot spot or a site of concern.  Sediment grain size, total organic carbon (TOC), NH3 and H2S concentration are measured to differentiate pollutant effects found in screening tests from natural factors.

A positive result or an effect in any of the triad tests would trigger the confirmation step (depending on available funding).  The confirmation phase consists of performing all components of the sediment quality triad: toxicity, benthic community analysis, and chemical analysis, on the previously sampled site of concern.  Assessment of benthic community structure may have not been completed if there was difficulty in measuring or interpreting the information for a water body.

### Region-specific Modifications of the Monitoring Approach

No specific modifications to the standard approach were initiated by Region 3.  However, due to a lack of resources benthic community assessment was employed only in Monterey Harbor.   Bioaccumulation data from the State Mussel Watch Program, the Toxic Substances Monitoring Program, and other sources supplemented BPTCP data related to biological impacts.

In a number of sites in the Region, data was either not collected more than once or was archived for future analysis.  As a result of this, a number of potential sites cannot be fully evaluated as toxic hot spots due to lack of information.  Where appropriate, future resources should be committed to resampling these sites for confirmation purposes.

### At the Shell Hercules site in Santa Barbara County, data utilized for the determination was collected as part of a post-remediation site monitoring program following an initial cleanup effort.  No data was collected through the BPTCP.

### Special Studies Performed in the Region

Tembladero Slough

Water quality problems at Moss Landing Harbor led to a site specific study by BPTCP.  Tembladero Slough, one of the major inflows to the Harbor, was selected as an area for a more focused study.  Three monitoring stations were placed on Tembladero Slough itself; one just downstream of the City of Salinas (Upper Tembladero), one just upstream of Alisal Slough (Central Tembladero), and one at its junction with the Old Salinas River Channel (Tembladero Mouth).  Other stations were sited at the confluence of the slough with its major tributaries.  These included the Old Salinas River Channel, Espinosa Slough, and Alisal Slough.  Sites were sampled for sediment and water toxicity, basic water quality parameters, metals and organic chemicals in sediment, and organic chemicals in semi-permeable membrane devices.  Sediment toxicity tests were run on several species (Hyalella at fresh water sites, and on Eohaustorius in areas of marine influence).

Study results indicate water toxicity at the central and upper Tembladero Slough sites.  Sediment toxicity was found at Sandholdt Bridge, Tembladero mouth, Old Salinas River channel, Espinosa Slough and Upper Tembladero.  During this study, only the Upper Tembladero site (below the City of Salinas) showed toxicity in both water and sediment tests. Grain size of sediment can effect the results of toxicity testing for certain organisms.  Some of the sediment toxicity at the lower stations may be related to grain size of sediment.  Chemistry analysis showed elevated levels of chlordane, dieldrin, and other chemicals at almost all of the sites, with highest levels found in the upper areas of the watershed, particularly at the site immediately below the City of Salinas (SWRCB et al., 1998).

Monterey Harbor Slag Heap

A gradient study was designed to evaluate potential remaining impacts from a lead slag heap which was removed from Monterey Bay Harbor in the late 1980s.  Four sites were located with increasing distance from the slag heap location, and were evaluated for lead concentration and benthic invertebrate composition. Toxicity testing and a full organic scan on sediment chemistry were conducted at the slag heap site only.  Benthic invertebrates showed no negative indications with proximity to the site.  The site clearly showed a lead gradient away from the slag heap, but none of the levels exceeded Effects Range-Median (ERM) or Probable Effects Limit (PEL) guidelines.  Toxicity was seen only at the slag heap site itself, but exceedances by other chemicals were also found there.  Toxicity cannot be attributed to lead based on these results (SWRCB, 1998).

IV.	CRITERIA FOR RANKING TOXIC HOT SPOTS

A value for each criterion described below shall be developed provided appropriate information exists or estimates can be made.  Any criterion for which no information exists shall be assigned a value of “No Action”.  The RWQCB shall create a matrix of the scores of the ranking criteria.  The RWQCBs shall determine which sites are “High” priority based on the five general criteria (below) keeping in mind the value of the water body.  The RWQCBs shall provide the justification or reason a rank was assigned if the value is an estimate based on best professional judgment.

Human Health Impacts

Human Health Advisory issued for consumption of non-migratory aquatic life from the site (assign a “High”); Tissue residues in aquatic organisms exceed FDA/DHS action level or U.S. EPA screening levels (“Moderate”).

Aquatic Life Impacts

For aquatic life, site ranking shall be based on an analysis of the   substantial information available.  The measures that shall be considered are:  sediment chemistry, sediment toxicity, biological field assessments (including benthic community analysis), water toxicity, toxicity identification evaluations (TIEs), and bioaccumulation.

Stations with hits in any two of the biological measures if associated with high chemistry, assign a “High” priority.  A hit in one of the measures associated with high chemistry is assigned “moderate”, and high sediment or water chemistry only shall be assigned “low”.  In analyzing the substantial information available, RWQCBs should take into consideration that impacts related to biological field assessments (including benthic community structure) are of more importance than other measures of impact.

Water Quality Objectives

Any chemistry data used for ranking under this section shall be no more than 10 years old, and shall have been analyzed with appropriate analytical methods and quality assurance.

Water quality objective or water quality criterion:  Exceeded regularly (assign a “High” priority), occasionally exceeded (“Moderate”), infrequently exceeded (“Low”).

Areal Extent of Toxic Hot Spot

Select one of the following values:  More than 10 acres, 1 to 10 acres,  less than 1 acre.

Natural Remediation Potential

Select one of the following values:  Site is unlikely to improve without intervention (“High”), site may or may not improve without intervention (“Moderate”), site is likely to improve without intervention (“Low”).

Overall Ranking

The RWQCB shall list the overall ranking for the candidate toxic hot spot.  Based on the interpretation and analysis of the five previous ranking criteria, ranks shall be established by the RWQCBs as “high”, “moderate” or “low.”

#### V.	FUTURE NEEDS

For several of the data sets collected in the Central Coast Region, sediment samples which were collected were archived pending outcome of toxicity tests, but were not subsequently analyzed before the holding time expired.  Sites which showed toxicity should be targeted for additional assessments using some combination of toxicity testing, sediment chemistry testing, bioaccumulation, and benthic assemblage analysis to confirm or deny the existance of problems.

A number of sampling stations have shown toxicity, sediment chemistry problems or other indications of pollutants, but insufficient evidence is currently available to consider them “candidate toxic hot spots”.  Further information should be gathered at these sampling stations to either confirm them as Toxic Hot Spots or remove them from further consideration.  Several of these stations have been identified as Sites of Concern in Section VI.

VI.  SITES OF CONCERN (Sites that do not currently qualify as Candidate Toxic Hot Spots)

The sites described below showed indications of toxicity or other related problems, but insufficient evidence was available to rank them as candidate hot spots.  They are listed here for consideration as targets of future monitoring or analysis efforts.  Chemicals which exceeded ERMs or PEL for sediment; EPA Screening Levels, NAS or FDA Action levels for tissue are indicated in bold print.   (*  See references listed under Candidate Sites)

| Water body name | Segment Name | Site Identification | Reason for Listing | Pollutants present at the site | Report reference * |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Santa Maria River | Santa Maria Estuary | Santa Maria Estuary – Station #30020 | Aquatic Life Concerns, Human Health Concerns - Only one sample taken by BPTCP, but high values of some chemicals, sediment toxicity, bioaccumulation | DDT, Dieldrin, Nickel, Toxaphene, Endrin | 1, 3 |  |  |  |
| Santa Cruz Harbor | Santa Cruz Yacht Harbor | Santa Cruz Yacht Basin – Station #30001.0, #35001.0, #35002.0 | Aquatic Life Concerns – Sediment Chemistry, bioaccumulation; limited toxicity data | PAHs, PCBs, Copper, Mercury, Chlordane, Tributyltin | 1, 5 |  |  |  |
| Monterey Harbor | Monterey Yacht Harbor Marina | Monterey Yacht Club - #30002.0 | Aquatic Life Concerns – Sediment Toxicity, Sediment Chemistry, bioaccumulation (multiple visits) | PAHs, Copper, Zinc, Toxaphene, PCBs, Tributyltin | 1, 5 |  |  |  |
|  | Monterey Boatyard | Monterey Boatyard - Station #35003.0, #30012.0 | Aquatic Life Concerns - Sediment Toxicity with associated Sediment Chemistry (single visit) | PAHs | 1 |  |  |  |
|  | Monterey Harbor - Mid Harbor | Monterey Stormdrain #3 - Station #30014.0 | Aquatic Life Concerns - Sediment toxicity with associated Sediment Chemistry (single visit) | PAHs | 1 |  |  |  |
| Pajaro River | Pajaro River Estuary | Pajaro River Estuary – Station #30006.0 | Aquatic Life Concerns - Limited sediment toxicity data with associated sediment chemistry, bioaccumulation | Nickel, Chromium, Dieldrin, PCB, Toxaphene, DDT (upstream sites also show endosulfan, chlordane, endrin, heptachlor epoxide) | 1, 6, 7 |  |  |  |

Additional Comments on Sites of Concern

Santa Maria River Estuary

Though insufficient data was collected to designate the Santa Maria Estuary as a candidate Toxic Hot Spot, the single visit to this site showed high levels of some chemicals, as well as high toxicity.  DDT values were the highest in the Region, exceeding guideline values even after organic carbon normalization.

The Department of Fish and Game has collected toxicity data on the lower Santa Maria River, as part of the Guadalupe Natural Resources Damage Assessment for the cleanup effort at Unocal’s Guadalupe Oil Field site.  The Santa Maria River site was selected as a reference site in one study for the Damage Assessment, but showed high toxicity (Melissa Boggs, pers. comm.).  The final results of these studies have not yet been released for public use, but once available should provide additional insight into the problems at the Santa Maria site.  Additional monitoring of this site is warranted.

Santa Cruz Harbor

Santa Cruz Harbor had a wide variety of chemical exceedances, including mercury, copper, PCBs, PAHs, and chlordane, resulting in the highest ERM and PEL quotient values in the Region 3 BPTCP dataset.  Quotient values are used to characterize overall pollution content, when more than one pollutant is present at a site.  Toxicity was only detected from one of multiple visits at the Yacht Harbor, but was not conducted at other sites in the Harbor.  Additional monitoring of this site is warranted.

Pajaro River Estuary

BPTCP identified elevated levels of nickel and chromium in the single sample analyzed for this site.  These two metals are widespread throughout the Region and are thought to be geological in origin.  In addition, low confidence is placed in the ERM and PEL values for these metals (Long et al., 1998 in SWRCB et al., 1998).  Tissue data from the State Mussel Watch Program indicates elevated levels of a wide variety of chemicals in the lagoon, particularly banned organochlorine pesticides.  A focused study of this area by the University of Santa Cruz revealed toxicity in 78% of agricultural drainage ditch samples, 14% of tributary slough samples, and 19% of river and estuary samples.   Temporal patterns indicated that agricultural ditches and the upper river may be more important sources of toxic runoff to the estuary than were the freshwater sloughs (Hunt et al, in press).  Additional monitoring of this site is underway as part of a joint AMBAG/RWQCB effort and should further characterize the problem.  Initial results from this effort did not detect sediment toxicity at the four sites monitored in the watershed.

Monterey Harbor

Recent data submitted by the City of Monterey to the RWQCB indicate that levels of PAHs in sediments in the Harbor taken as a result of dredge spoil testing and other activities show minimal impact from the chemicals of concern identified by BPTCP in previous years.

Benthic assemblages showed no significant impacts at Monterey Boatyard where a lead slag heap had been cleaned up in the late 1980s, nor did associated lead values exceed ERM or PEL guideline values.  The patterns of species abundance and distribution showed no clear pattern as distance increased from the cleanup site, and in fact was most complex near the site, but this may be attributable to differences in habitat (SWRCB et al., 1998).  The Monterey Yacht Harbor had pollutants present typical of marinas, including copper, zinc, PAHs and tributyltin.  Multiple toxicity was shown from two visits, with associated chemistry.  However, toxicity was also seen at “reference” sites outside the Harbor mouth.  This confounds interpretation of toxicity data within the Harbor.

Mussel Watch data showed bioaccumulation values at the Marina exceeding EPA Screening Levels for Toxaphene, PCBs, and Tributyltin in 1991, 1992, and 1993 (SMW, 1995).  However, no FDA or NAS standards were exceeded.  The Harbor is relatively well flushed.

Because the pollutants of concern in Monterey Harbor are typical of those found in harbor and urban areas, it is recommended that existing efforts by the Monterey Bay National Marine Sanctuary and local agencies to address nonpoint pollution in the Sanctuary continue to be supported by State and federal funding mechanisms.  The Sanctuary has developed Action Plans to address urban and harbor nonpoint source pollution.  The City of Monterey is one of the collaborators in recent development of a Model Urban Runoff Program for the Sanctuary.

The aggressive and continuing implementation of Best Management Practices in the Harbor by the City, new stormwater programs being developed in the area, and the recent announcement of a new contract position for Harbor Water Quality Project Manager in the Monterey Bay National Marine Sanctuary ensure that Monterey Harbor will continue to benefit from water quality improvements in the future.

Other Sites

Samples from Morro Bay either were toxic but had no associated chemistry analysis, or had exceedances of chromium and nickel but did not prove to be toxic.  Other sites in the Region which showed toxicity from a single visit, but for which associated sediment chemistry testing was not conducted include Santa Barbara Harbor, Goleta Slough, Scott Creek, Soquel Lagoon, and San Luis Harbor.  All of these sites warrant further investigation for sediment chemistry and toxicity, and will be assessed as part of the Central Coast Ambient Monitoring Program coastal confluences assessment.

- CANDIDATE TOXIC HOT SPOT LIST

These waterbodies warrant consideration as Toxic Hot Spots because they meet criteria for Candidate status described earlier in this report. Specific site information provides supporting documentation for the designation of the waterbody.  “Pollutants present at each site” includes information from the Bay Protection and Toxic Cleanup Program, State Mussel Watch Program, Toxic Substances Monitoring Program, RWQCB sampling activities, and others.  Chemicals which exceeded ERMs or PEL for sediment; EPA Screening Levels, NAS or FDA Action levels for tissue; or Basin Plan or Ocean Plan water quality violations are indicated in bold print.

| Waterbody name |  | Segment Name | ###### Site Identification | Reason for Listing |  | Pollutants present at the site |  | Report reference |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Moss Landing Harbor & Tributaries | Moss Landing Harbor |  | Sandholdt Bridge - Station #30007.0 | Aquatic Life Concerns - Sediment Chemistry, Sediment Toxicity (multiple visits), bioaccumulation | Dieldrin, Chlordane, Total DDT, Toxaphene, PCBs, Endosulphan, Chlorpyrifos, Dacthal, Aldrin, HCH, Nonachlor, Diazinon, Endosulphan, Endrin, Ethion, Ethylparathion, gamma-chlordene, heptachlor epoxide, hexachlorobenzene, methoxychlor, chlorbenside |  | 1, 3, 5, 6 |  |
|  | Moss Landing Harbor |  | Moss Landing Yacht Harbor - Station #30004.0, Moss Landing South Harbor - Station #30005.0 | Aquatic Life Concerns - Sediment Toxicity (single visit), Sediment Chemistry, bioaccumulation | Tributyltin, Dieldrin, PCBs, Total DDT, Toxaphene, Nickel, Dacthal, Endosulphan, Endrin, Heptachlor epoxide |  | 1, 3, 5 |  |
| Moss Landing Harbor & Tributaries Moss Landing Harbor & Tributaries | Elkhorn Slough |  | Andrews Pond - Station #31003.0, Egret’s Landing - Station # 31001.0, Portrero Rd - Station #30028.0 | Aquatic Life Concerns - Sediment Toxicity (multiple visits except Portrero Rd.), Sediment Chemistry, bioaccumulation (multiple exceedances of NAS and/or FDA guidelines) | Dieldrin, Nickel, Endosulphan, Endosulphan sulphate, Chemical Group A, Chromium, Dathal, Heptachlor epoxide, PCBs, Toxaphene, Endrin, Hexachlorocyclohexane (HCH) |  | 1, 2, 5, 6 |  |
|  | Bennett Slough |  | Bennett Slough - Station #30023.0 | Aquatic Life Concerns - Sediment Toxicity (multiple visits), Sediment Chemistry | Dieldrin, Nickel, Chromium |  | 1 |  |
|  | Tembladero Slough |  | Upper Tembladero (Alisal) – downstream of Salinas City - Station #36004.0, Tembladero - Station #36002.0 | Aquatic Life Concerns, Human Health Concerns - Sediment Toxicity associated with Sediment Chemistry (single visit), bioaccumulation (multiple exceedances of NAS and/or FDA guidelines) | Chlordane, Dieldrin, Total DDT, Toxaphene, PCBs, Lindane, PAH, Endosulphan, Endosulphan sulphate, Chemical Group A, Aldrin, Chlorpyrifos, Dathal, Endrin, Heptachlor epoxide, Hexachlorobenzene, Oxadiazon |  | 1, 2, 6 |  |
|  | Old Salinas River |  | Old Salinas River Channel - Station #36007.0 | Aquatic Life Concerns - Sediment Toxicity associated with Sediment Chemistry (single visit), bioaccumulation | Dieldrin, Total DDT, Toxaphene, PCBs, gamma HCH, Aldrin, Chlorpyrifos, Dacthal, Endrin, Heptachlor epoxide, Hexachlorobenzene, Methoxychlor, oxydiazinon, Endosulphan |  | 1, 5, 6 |  |
|  | Espinosa Slough |  | Espinosa Slough - Station #36005.0 | Aquatic Life Concerns, Human Health Concerns - Sediment Toxicity associated with Sediment Chemistry (single visit), bioaccumulation (multiple exceedances of NAS and/or FDA guidelines) | Dieldrin, DDT, Toxaphene, PCBs, Chlordane, Endosulphan,Endosulphan sulphate, Endrin, Heptachlor Epoxide, Chemical Group A |  | 1, 2 |  |
|  | Moro Cojo Slough |  | Moro Coho Slough - Station #30019.0 | Aquatic Life Concerns - Sediment Toxicity associated with Sediment Chemistry (single visit), bioaccumulation | Nickel, Dieldrin, Total DDT, Toxaphene, PCBs, Dacthal, Endosulphan, Heptachlor epoxide |  | 1, 5 |  |
|  | Salinas Reclamation Canal |  | Salinas Reclamation Canal – State Mussel Watch Sites #408.8, 408.9, 409.0 | Human Health and Aquatic Life Concerns - bioaccumulation (multiple exceedances of NAS and/or FDA guidelines) | Chlordane, Total DDT, PCBs, Dieldrin, Chemical Group A, Endrin, Toxaphene, Endosulphan, Endosulphan sulphate, Heptachlor Epoxide, Diazinon, Aldrin, Dacthal, Hexachlorobenzene, Methoxychlor, Chlorpyrifos, alpha-Chlordene, gamma HCH, gamma-Chlordene, nonachlor |  | 2, 5, 6 |  |
|  | Blanco Drain |  | State Mussel Watch Sites #407.4, 407.5, 407.8 | Human Health and Aquatic Life Concerns - Bioaccumulation (multiple exceedances of NAS and FDA guidelines) | Chlordane, Total DDT, Dieldrin, PCBs, Toxaphene, Chemical Group A, Endrin, nonachlor, Aldrin, Hexachlorobenzene, Chlorpyrifos, Dacthal, Alpha-chlordene, gamma-chlordene |  | 3, 4, 5, 6 |  |
| Moss Landing Harbor & Tributaries | Salinas River Lagoon |  | State Mussel Watch Sites #405.6, 405.7, 405.8 | Human Health and Aquatic Life Concerns - Bioaccumulation (multiple exceedances of NAS and FDA guidelines) | Total DDT, Dieldrin, PCBs, Toxaphene, Chlorpyrifos, Hexachlorobenzene, Aldrin, Dachthal, methoxychlor, Endrin, Endosulphan sulphate, Alpha-chlordene, Chlorbenzide, gamma HCH, Heptachlor epoxide |  | 1, 5 |  |
| Canada de la Huerta | Shell Hercules Gas Plant, Santa Barbara County |  | Multiple Sites | Aquatic Life Concerns - Sediment and water toxicity, sediment chemistry, bioaccumulation Water Quality Concerns – violation of Basin Plan and Ocean Plan standards | PCBs |  | 8, 9, 10, 11, 12 |  |

References

1.	State Water Resources Control Board, Central Coast Regional Water Quality Control Board California Department of Fish and Game, Moss Landing Marine Laboratories, University of California Santa Cruz.  1998. Chemical and Biological Measures of Sediment Quality in the Central Coast Region.

- Rasmussen, D. and H. Blethrow. 1991.  Toxic Substances Monitoring Program 1988-89 Data Report.  State Water Resources Control Board, California Environmental Protection Agency.  91-1WQ

3.  	Rasmussen, D.  1992.  Toxic Substances Monitoring Program 1990 Data Report.  State Water Resources Control Board, California Environmental Protection Agency.  92-1WQ.

4.	Rasmussen, D.  1993.  Toxic Substances Monitoring Program 1991 Data Report.  State Water Resources Control Board, California Environmental Protection Agency.  93-1WQ.

5.  	Rasmussen, D.   1995a.  State Mussel Watch Program 1987-1993 Data Report (94-1WQ).  State Water Resources Control Board, California Environmental Protection Agency.

6.  	Rasmussen, D.  1996.  State Mussel Watch Program 1993-1995 Data Report (96-2WQ).  November.  State Water Resources Control Board, California Environmental Protection Agency.

7.	Hunt, J. W., B.A. Anderson, B. M. Phillips, R.S. Tjeerdema, H. M. Puckett, and V. deVlaming.  In press.  Patterns of aquatic toxicity in an agriculturally dominated coastal watershed in California.  Agriculture, Ecosystems and Environment.

8.	Regional Water Quality Control Board Central Coast Region.  October 1997.   Post-Remediation Monitoring Report, Canada de la Huerta, Gaviota, Santa Barbara County.

9.	Dames & Moore Consultants.  January 15, 1998 “September 1997 Quarterly Sampling, Hercules Gas Plant Site, Area Energy LLC.  Prepared for Area Energy LLC.

10.	Dames & Moore Consultants.  March 12, 1998.  December 1997 Quarterly Sampling, Hercules Gas Plant Site, Area Energy LLC.  Prepared for Area Energy LLC.

11.	Dames & Moore Consultants.  July 1, 1998.  March 1998 Quarterly Sampling, Hercules Gas Plant Site, Area Energy LLC.  Prepared for Area Energy LLC.

12.	Dames & Moore Consultants.  October 5, 1998.  June 1998 Quarterly Sampling, Hercules Gas Plant Site, Area Energy LLC.  Prepared for Area Energy LLC.

RANKING MATRIX

A waterbody was ranked as a high priority candidate toxic hot spot if data collected to evaluate any of the first three categories (Human Health Impacts, Aquatic Life Impacts, or Water Quality Objectives) suggested that a "high" was merited.  Information on aerial extent, and natural remediation potential are also included in the ranking matrix, when available, to help describe the problem.  "No Action" indicates that no data is available for consideration (see Section IV).

| Waterbody Name | Human Health Impacts | Aquatic Life Impacts | Water Quality Objectives | Areal Extent | Remediation Potential | Overall Ranking |
| --- | --- | --- | --- | --- | --- | --- |
| Moss Landing Harbor & Tributaries | Moderate | High | No Action | >10 acres | Moderate | High |
| Canada de la Huerta | Moderate | High | High | >10 acres | High | High |

Part III

High Priority Candidate Toxic Hot Spot Characterization

I.  Moss Landing and Tributaries

Moss Landing Harbor and associated drainages appear to meet the Bay Protection and Toxic Cleanup Program’s criteria for a “high priority toxic hot spot”.  Moss Landing and the surrounding vicinity has special importance for both the State and Nation.  Because of the unique nature of the marine environment within the area, the National Oceanographic and Atmospheric Administration (NOAA) established the Monterey Bay National Marine Sanctuary in 1992.  Elkhorn Slough is a NOAA National Estuarine Research Reserve.  These designations reflect the high resource values found within the area.  Figure 1 shows the location of the Moss Landing area and associated subwatersheds of interest within Region 3.

Because of a “high” ranking for impacts to aquatic life due to sediment toxicity with confirming chemistry and tissue bioaccumulation, the areal extent of the problem, and the sensitive nature of the area, "high priority toxic hot spot" status is warranted for the Moss Landing area.  The area was given a moderate ranking for Human Health because of pesticide levels in tissue repeatedly exceeding federal standards.  It was not give a "high" ranking for Human Health because health advisories have not been issued recently.

Sediments from Moss Landing Harbor have been shown for a number of years to contain high levels of pesticides, in some cases at levels which cause concern for human and aquatic life.  Concentrations of a number of pesticides in fish and shellfish tissue have exceeded National Academy of Sciences (NAS) Guidelines, USEPA Screening Values, and Food and Drug Administration (FDA) Action Levels.

In addition to pesticides, PCBs have also been identified as a concern in the Harbor and its watershed; they have been detected in shellfish tissue by the State Mussel Watch Program at elevated concentrations for many years.

Figure 1.   Moss Landing Harbor and subwatershed areas of interest

Region 3

High levels of tributyltin exceeding EPA Screening Values have been detected in mussel tissue at several locations in the Harbor. The Harbor’s watershed supports substantial agricultural and urban activities, which are sources of pesticides and other chemicals.  Several chemicals detected by the program have been banned for many years (Figure 2).  Although chemical types and useages have changed, banned chemicals, particularly chlorinated hydrocarbons, are still mobilized through eroding sediments.  Actions to alleviate this problem consist of proper disposal of dredged materials, source control management measures for the chemicals of concern, and management of erosion of associated sediment.

| Aldrin Chlordane DDT (Total DDT) Dieldrin Endrin Heptachlor Toxaphene PCBs Tributlytin Chlorpyrifos Dacthal Diazinon Endosulfan | No longer in use No longer in use No longer in use No longer in use No longer in use No longer in use No longer in use No longer in use No longer in use Currently in use Currently in use Currently in use Restricted |
| --- | --- |

Figure 2.  Use Status of Some of the Chemicals Found in Moss Landing Harbor and its Watershed.

Moss Landing was given a moderate "remediation potential" ranking according to BPTCP guidelines, since improvements may or may not occur over time without intervention.  Although concentrations of persistent chemicals which have been banned will eventually decrease without action in aquatic systems, the time involved in significant reductions in the Harbor would have to be measured in decades.   Reducing land erosion and implementing Best Management Practices in urban, agricultural and harbor areas will remediate the problem more rapidly and provide other benefits for both the land and Harbor.  Both chemical concentrations and the volumes of sediment which must be dredged from the Harbor will be reduced, improving aquatic habitat and reducing problems with dredge spoil disposal.  Implementation of appropriate erosion control practices will serve to restore and protect the status of beneficial uses including navigation, aquatic life, and human health.

A.	Assessment of areal extent. (Greater than 10 acres)

Moss Landing Harbor receives drainage water from Elkhorn Slough watershed, Moro Cojo Slough watershed, Tembladero Slough watershed, the Old Salinas River, and the Salinas River.  Figure 3 shows the location of these water bodies.   Elevated levels of chemicals were found associated with all of these water bodies.

The watershed areas include only the lower portions of the Salinas watershed.  Some Salinas River water drains to the Old Salinas River and then to Moss Landing Harbor.  A slide gate near the mouth of the Salinas River permits approximately 250 cubic feet per second to pass to the Old Salinas River (Gilchrist, et al., 1997).  Other watercourses such as the Blanco Drain and the Salinas Reclamation Canal also drain either directly or indirectly to Moss Landing Harbor. The size of water bodies of immediate concern and their associated watershed subareas are indicated in Figure 4.

Old Salinas River

Moro Cojo Slough

Moss Landing  Harbor

Elkhorn Slough

Tembladero Slough

Salinas Rec Canal

Blanco Drain

Salinas River

Figure 3.  Location of various waterbodies of interest.

Water Body							Size

Moss Landing Harbor						160 acres

Old Salinas River Estuary 						55 acres

Moro Cojo Slough							345 acres

Elkhorn Slough							2500 acres

Tembladero Slough							150 acres

Lower Salinas River 						20 miles

Hydrologic Subarea		Subarea #			Acreage

Bolsa Nueva				#306.00			50,339

Lower Salinas Valley 		#309.10			77,204

Chualar				#309.20			60,053

Figure 4.   Size of various water bodies of concern, and acreage of associated watersheds.

B.	Assessment of most likely sources of pollutants.

The majority of chemicals found at excessive concentrations in the Harbor and its tributaries are pesticides, and most have already been banned.  Figure 5 shows a summary of chemical exceedances of various guideline values for State Mussel Watch and Toxic Substances Monitoring Program data collected within the Moss Landing watershed in the past ten years in fish and shellfish data (Rasmussen, 1991, 1992, 1993, 1995a, 1995b, 1995c, 1996, 1997).

Tissue data (Rasmussen, 1995, 1996, 1997) shows that total DDT values in the southern Harbor increased dramatically after the end of the drought of the mid and late 1980’s.  Other pesticides follow a similar trend (Figure 6).   Nesting failure of the Caspian Tern (a bird species of special interest) in Elkhorn Slough in the heavy rain year of 1995 was attributed to high tissue levels of DDT resulting from storm-driven sediments (Parkin, 1998).  High flow events carry large amounts of chemical-laden sediments into sensitive aquatic habitats and the Moss Landing Harbor.  Soil erosion from numerous sources is a major transport mechanism for a variety of chemicals impacting the Harbor (Kleinfelder, 1993).

Figure 5.  Number of exceedences of  EPA Screening Levels, FDA Action Levels, and/or NAS levels for protection of Human Health and Wildlife for various chemicals in the Moss Landing Watershed (compiled from the State Mussel Watch and Toxic Substances Monitoring Program (1988 – 1996), and Bay Protection and Toxic Cleanup Program (1998).

Figure 6.  Tissue levels of six pesticides in mussels at Sandholdt Bridge, 1982 - 1995.  Measured in parts per billion, wet weight (of these, only Chlorpyrifos and Dacthal are still in use).

Agricultural Activities - Past and present storage and use of agricultural biocides is a primary source of chemicals found in Moss Landing Harbor. Fine sediment in runoff from agricultural land is the primary transport mechanism for many chemicals (Kleinfelder, 1993; NRCS, 1994; AMBAG, 1997).  Erosion from farm land is a concern for private landowners and the public alike.  Though most of the chemicals of concern are no longer applied to agricultural land, they are still present in soils.  Banned chemicals found in soils tested on agricultural land in the Elkhorn Slough watershed include DDT and its breakdown products, Dieldrin, Endrin, Chlordane and Heptachlor Epoxide ( Kleinfelder, 1993, RWQCB, raw data 1998).  Though PCBs were used extensively in industrial applications, prior to 1974 they were also components of pesticide products and may originate from agricultural as well as industrial sources (U.S. EPA Envirofacts, 1998).  Several currently applied chemicals have been detected at various sites in the watershed, including Chlorpyrifos, Diazinon, Dimethoate and Endosulphan (Ganapathy, et al., draft).   Amounts of a few of the pesticides applied during 1994-95 in the Salinas watershed are shown in Figure 7.

| Methomyl Diazinon Chlorpyrifos Malathion Dimethoate Carbofuran Endosulfan | 63,149 lbs. (Aug 94-July 95) 62,000 lbs. (Aug 94–July 95) 52,095 lbs. (Aug 94-July 95) 42,519 lbs. (Aug 94-July 95) 33,024 lbs. (Aug 94–July 95) 19,982 lbs. (Aug 94-July 95) 2,953 lbs. (Aug 94-July 95) |
| --- | --- |

Figure 7.  Examples of annual application rates of some pesticides in the Salinas Watershed (from Ganapathy, et al., draft).

River and Stream Maintenance Activities

Local agency personnel indicate DDT was used for mosquito control in the sloughs draining to Moss Landing in past years (Stillwell, pers. comm., 1997).  This must have introduced large amounts of DDT and its breakdown products directly into the river and estuarine systems.

River systems in the area have been treated for riparian plant control for a number of years in order to increase water supply and channel capacity (Anderson-Nichols & Co., 1985). Vegetation removal, which increases flow velocities and consequent sediment transport, may exacerbate erosion and transport of chemicals of concern.

Urban Activities

Large amounts of certain pesticides are used in the urban environment.  These have included chlordane and dieldrin for treatment of termites and other wood boring insects, and diazinon and other chemicals for household and garden use.

PCBs were widely used in industrial applications prior to 1974, when their use was confined to transformers and capacitors.  They have not been used in any application since 1979.  Because of their diverse past use and extreme persistence, they are still present at many sites throughout the watershed.

Polyaromatic Hydrocarbons (PAHs) are petroleum related chemicals.  These are common pollutants in urban runoff, from improperly handled waste oil, street and parking lot runoff, and other sources.

Sampling conducted in Tembladero Slough for BPTCP found highest levels of dieldrin below the City of Salinas, exceeding Effects Range Median (ERM) values by six-fold. Concentrations of this chemical generally decreased with distance below the City.  Other concentrations for nearly all measured pesticides and PAHs were higher here than anywhere else measured in the drainage.  Both sediment and water toxicity were found at this site.  (SWRCB et al., 1998).  Because agricultural activity occurs above the City of Salinas and no sampling site was placed upstream of the City, it is not possible to discriminate between agricultural and urban sources at this time.  However, the decrease in concentrations in downstream agricultural areas indicate that urban sources may be significant contributors and should be the subject of further study.

Harbor Activities

Tributyltin has been documented over the years at several sites in Moss Landing Harbor.  This chemical was the active ingredient in antifouling paint for boat bottoms.  Its use has been banned for many years, but it is persistent in the environment.  Other chemicals associated with Harbor activities include PAHs, copper, zinc, and other metals.

C.	A summary of actions that have been initiated by the Regional Board to reduce the accumulation of pollutants at Moss Landing Harbor and to prevent the creation of new THSs.

The Regional Board has long been involved in activities to address water quality issues in the Moss Landing area.   The following are some of the Regional Board activities which either directly or indirectly address pollution at Moss Landing Harbor and its tributaries:

- Issuance and enforcement of Discharge Permits and CWA 401 Certifications

- 303(d) listings of water quality limited water bodies

- Watershed Management Initiative activities

Issuance of Discharge Permits and CWA 401 Certifications

Existing RWQCB Waste Discharge Requirements for the Moss Landing Harbor District, U.S. Army of Corps of Engineers, National Refractories, and Pacific Gas and Electric Co. (now Duke Energy), contain prohibitions and limitations on the quality of effluent discharges to the ocean.  These limitations are for the protection of beneficial uses. RWQCB staff also review Army Corps permitted activity, pursuant to the Clean Water Act Section 401 Water Quality Certification Program.

Harbor Dredging Activities

The Moss Landing Harbor has suffered from severe sedimentation for a number of years; this has been exacerbated by high flows during the winter of 1997/98 which have made the Harbor nearly unusable for many vessels and landlocked some at their moorings.  The Harbor District requested an increase of up to 150,000 cubic yards for 1998 and 1999 to address the current sedimentation problems.

Recent results of sediment sampling and analysis (Harding, Lawson, & Assoc., July 7, 1998 Draft) indicate that sediment quality in Moss Landing Harbor varies with depth and location, with some sediments showing significant toxicity and high chemical concentrations, and others suitable for unconfined aquatic disposal.

Suitable dredge material has been used for beach replenishment, or is disposed offshore at one of two areas.  The disposal areas are located within the Monterey Bay National Marine Sanctuary and authorization to dispose of material at these sites is allowed under a grandfather clause.  Dredging activities have occurred since the early 1950’s, but there have been no focused studies of unconfined aquatic disposal of inner harbor material, and ultimate impacts are unknown.

Because of the long history of monitoring data indicating elevated levels of pesticides in inner harbor sediments, several regulatory agencies, including the U.S. Environmental Protection Agency and the Monterey Bay National Marine Sanctuary, expressed concerns in recent years regarding the suitability of the material for unconfined aquatic disposal. Dredging of inner harbor fine grain sediments has been limited during the past five years as a result of these concerns.  Dredged materials which do not meet certain quality standards must be disposed of using sites located on land.  The cost of upland disposal is considerably more expensive than unconfined aquatic disposal (Jim Stillwell, pers. comm., 1997).

The Regional Board has worked with other regulatory agencies in an effort to develop a sediment sampling and disposal suitability plan for the Monterey area. The basis of Board approval is a determination of beneficial use protection.  The Board is currently involved in a dialog with the U.S. EPA, U.S. Army Corps of Engineers, California Dept. of Fish and Game, the California Coastal Commission, and Monterey Bay National Marine Sanctuary, regarding sampling and disposal of dredge spoils in the Moss Landing area.  Moss Landing Harbor District has recently obtained several million dollars in Federal Emergency Management Act funding for dredging the Harbor, securing an upland disposal site, and possibly conducting a ecological risk assessment on contaminated sediments in the Harbor.

303(d) Listings of Water Quality Limited Water Bodies

Currently, the Regional Board has listed Moss Landing Harbor, Elkhorn Slough, Espinosa Slough, Moro Cojo Slough, Old Salinas River Estuary, Salinas River Lagoon, Salinas River Reclamation Canal, and Tembladero Slough on the 303(d) list of water quality limited water bodies.  All of these water bodies are listed for pesticides and other problems.   A Total Maximum Daily Load analysis for pesticides, which assesses sources and allocates loadings appropriately, must be developed for all of these waters.  Once developed, management activities will be prioritized to best address various sources.  The Regional Board will coordinate development of Total Maximum Daily Loads for pesticides with interested and responsible landowners, organizations and agencies. Coordination will occur through meetings, workshops, preparation and review of written documentation and implementation of existing memorandums of understanding or management agency agreements.  For example, in the case of currently registered pesticides, the Regional Board will coordinate with DPR through the State Water Resources Control Board’s Management Agency Agreement.

Watershed Management Initiative

In order to more effectively utilize limited resources, the Regional Board is implementing the Watershed Management Initiative (WMI), the purpose of which is to direct State and federal funds to the highest priority activities needed to protect water quality. The WMI is attempting to achieve water quality goals in all of California's watersheds by supporting development of local solutions to problems with full participation of all affected parties (this constitutes a “watershed management approach”).

One objective of the Regional Board’s WMI effort is to integrate and coordinate permitting, enforcement, implementation of the Coastal Zone Act Reauthorization Amendments, basin planning, monitoring and assessment, total maximum daily load (TMDL) analysis, groundwater protection and nonpoint source (NPS) pollution control activities within watersheds.

As part of the WMI effort, the Regional Board has identified several target watersheds in the region, based on severity of water quality impacts.  The Salinas River Watershed is currently the Region’s top priority watershed.

Salinas River Watershed Strategy

In 1996, the Central Coast Regional Board established the Salinas River Watershed Team to develop a pilot watershed management approach to address water resource issues in the Salinas River watershed.  The Team has outlined a two-year Salinas River Watershed Team Strategy (1996) to develop a Watershed Management Action Plan, which is scheduled to be completed by December 1998.  The Team's goal is to promote integrated/coordinated water resource protection, enhancement, and restoration in the Salinas River Watershed.  The general steps to accomplish this goal include the following:

1.	Implement Existing Regulatory Responsibilities within the Watershed

2.	Implement Watershed Activities

3.	Characterize the Watershed

4.	Identify and Evaluate Water Resource Issues/Areas

5.	Develop a Watershed Management Action Plan

6.	Implement the Plan

7.	Evaluate Progress

Staff is currently implementing watershed activities by facilitating grant funding, supporting and participating in activities of the Water Quality Protection Program of the Monterey Bay National Marine Sanctuary, coordinating with the Central Coast Regional Monitoring Program, participating and supporting education and outreach efforts, and coordinating with other agencies on permit streamlining and resource protection activities. The Regional Board has committed staff time and resources towards watershed management in the Salinas River watershed.  The Regional Board has also given the Salinas River Watershed priority for receipt of grant funding under Sections 205(j) and 319(h) of the Clean Water Act.

Nonpoint Source Program

The Regional Water Quality Control Board has been implementing its nonpoint source program in the tributaries to Moss Landing for a number of years and is continuing to do so as part of its WMI effort.  The Regional Board’s nonpoint source program incorporates a tiered strategy for obtaining control of nonpoint source pollution.  Consistent with the 1988 State Board Nonpoint Source Management Plan, Region 3 advocates three approaches for addressing nonpoint source management in the tributaries to Moss Landing Harbor (from the Central Coast Basin Plan, 1996).

1.	Voluntary implementation of Best Management Practices

Property owners or managers may volunteer to implement Best Management Practices.

2. 	Regulatory Encouragement of Best Management Practices

Although the California Porter-Cologne Water Quality Control Act constrains Regional Boards from specifying the manner of compliance with water quality standards, there are two ways in which Regional Boards can use their regulatory authorities to encourage implementation of Best Management Practices.

First, the Regional Board may encourage Best Management Practices by waiving adoption of waste discharge requirements on condition that dischargers utilize Best Management Practices.  Alternatively, the Regional Board may encourage the use of Best Management Practices indirectly by entering into management agreements with other agencies which have the authority to enforce the use of Best Management Practices.

3. 	Adoption of Effluent Limitations

The Regional Board can adopt and enforce requirements on the nature of any proposed or existing waste discharge, including discharges from nonpoint sources.  Although the Regional Board is constrained from specifying the manner of compliance with waste discharge limitations, in appropriate cases, limitations may be set at a level which, in practice, requires the implementation of Best Management Practices.

In general, the Regional Board’s approach to addressing sediment and its associated pollutants follows this three tiered approach.  The voluntary approach is predominantly utilized, with resources committed to planning, educational outreach, technical assistance, cost-sharing and BMP implementation.

Urban Runoff Management

Regional Board has been reviewing phases of the application for an NPDES Municipal Storm Water Permit from the City of Salinas.  The city of Salinas is developing and implementing management practices and will be conducting monitoring of urban discharges as part of that permit.

Regional Board staff participated in development of The Model Urban Runoff Guide with the Cities of Monterey and Santa Cruz and the Monterey Bay National Marine Sanctuary.  This project was funded under a 319(h) grant.

Implementation of strategies contained in the MBNMS Action Plan for Implementing Solutions to Urban Runoff (1996) are currently in progress. Seven strategies are identified in this plan:

- Public Education and Outreach

- Technical Training

- Regional Urban Runoff Management

- Structural and Nonstructural Controls

- Sedimentation and Erosion

- Storm Drain Inspection

- CEQA Additions

Clean Water Act Section 319(h) and 205(j) Grants

A number of projects have been undertaken in the affected area using Clean Water Act (CWA) funding, provided by the United States Environmental Protection Agency and administered by the State and Regional Boards.  Some of these projects are described in more detail below.

The Elkhorn Slough Agricultural Watershed Demonstration Program was developed by the State Coastal Conservancy and the Elkhorn Slough Foundation.  This project included implementation of a series of BMP's on agricultural lands in Elkhorn Slough watershed, including filter strips, sediment basins, farm road revegetation and realignment, and riparian corridor restoration.  The project also included developing a characterization of agricultural activities in the watershed in cooperation with U.C. Santa Cruz, the Elkhorn Slough Foundation and the Nature Conservancy, developing a demonstration project and associated agricultural/environmental education outreach program, and coordinating with activities of various agencies.

A 205(j) grant was obtained by the Association of Monterey Bay Area Governments (AMBAG) to develop the "Northern Salinas Valley Watershed Restoration Plan”.  The Watershed Restoration Plan discusses pesticide pollution entering Moss Landing Harbor through its southern tributaries, including the Salinas River, Tembladero Slough, and Moro Cojo Slough, and recommends Best Management Practices to help alleviate this problem.  The program emphasizes the use of "wet corridors" as a means of reducing sediment delivery to waterways.  A number of Best Management Practices have been implemented associated with this plan.  Several wet corridors have been installed by the Watershed Institute (California State University at Monterey Bay).  Several other project sites for wet corridors have been identified in need of funding.

The Moro Cojo Slough Management and Enhancement Plan, prepared for the State Coastal Conservancy and Monterey County, was funded by a number of agencies, including the State Board.  This document examines several alternative plans for management of the lower slough and recommends Best Management Practices for implementation in the entire watershed.  As part of plan implementation, two hundred acres in the lower slough have recently been acquired through Coastal Conservancy funds for restoration as wetland and floodplain.

The Elkhorn Slough Uplands Water Quality Management Plan, developed for AMBAG, examined the effectiveness of Best Management Practices at reducing pesticide runoff from strawberry fields on study sites in the Elkhorn Slough watershed, and makes recommendations for Land Use Policies and implementation of Best Management Practices.

The Model Urban Runoff Program, developed under a 319(h) contract, is a pilot project by the cities of Monterey and Santa Cruz  which has produced a user’s guide for small municipalities to help them develop effective storm water management programs.

There are currently five new 319(h) contracts awarded in the Salinas River Watershed. These projects will demonstrate the use of restored wetlands as filters for pollutants and as ground water recharge areas; reduce nitrate loading to ground water through demonstrating and promoting agricultural best management practices; promote citizen monitoring in the watersheds of the Monterey Bay National Marine Sanctuary; reduce erosion and sedimentation on the east side of the Salinas Valley; and develop an expedited permitting process to encourage implementation of agricultural best management practices for reduction of erosion and sedimentation.

Coordination with Existing Resource Protection Efforts

A number of other programs have been initiated in the past decade to address erosion and pesticide problems impacting Moss Landing Harbor and its watershed.  The Regional Board has been involved in funding or providing technical support for many of these programs.  Numerous land management plans have been developed for the various watersheds and tributaries within the Moss Landing watershed, and extensive effort has been dedicated to education, outreach, and technical assistance to agricultural landowners and operators.

The Water Quality Protection Program for the Monterey Bay National Marine Sanctuary (WQPP) is a cooperative effort of many agencies and entities working in the watersheds of the Sanctuary to protect the water quality of the Sanctuary. The Regional Board is a signatory of a Memorandum of Agreement between agencies which deals with water quality activities within the Sanctuary and its watersheds. The Regional Board participates in a number of programs related to Sanctuary efforts, including the WQPP.  Regional Board staff are members of the WQPP Water Quality Council.  Staff attend meetings and have worked with other Council members in developing and reviewing strategies to address problems facing the Sanctuary.

The WQPP has developed Action Plans to address water quality needs related to Urban Runoff and Boating and Marinas within the Sanctuary.  These documents contain information pertinent to problems identified at Moss Landing Harbor.  Full implementation of these plans will help address problems related to tributyltin, PCBs, PAHs, and other pollutants found in the Harbor and downstream of the City of Salinas.

The WQPP is currently involved in work with the agricultural community to develop an Agricultural Action Plan to better protect water quality. A number of meetings have been held with the agricultural community to acquire its input during the plan development process. The Regional Board has been an active participant in these meetings. The Action Plan focuses on a variety of ways to encourage the adoption of management measures to reduce sedimentation, pesticide and nitrate runoff through improvements in technical training, education, demonstration projects, economic incentives, regulatory coordination, etc.

The plan will be linked with the State Farm Bureau Federation’s new Nonpoint Source Initiative which proposes that Farm Bureaus take a leadership role in establishing landowner committees and active projects to address nonpoint pollution.  Six county Farm Bureaus on the Central Coast have developed an intercounty agreement to work together as an agricultural implementation arm of the WQPP, and to establish Farm Bureau-led pilot projects which will evaluate and implement management measures and track success over time.  The local and state Farm Bureaus will work with the various WQPP members, particularly with the Regional Board as a key player, to ensure that their nonpoint efforts can help meet the water quality goals of a variety of agencies and sustain the agricultural economy.

The Natural Resources Conservation Service (NRCS) and Monterey County Resource Conservation District have been involved in technical assistance and bilingual educational outreach to the growers in the Elkhorn and Moro Cojo Slough watersheds, through the Elkhorn Slough Watershed Project (1994).  This project focuses particularly on outreach to ethnic minority farmers and strawberry growers.  Its goal is to produce a fifty percent reduction in erosion,  sediment, and sediment-borne pesticides.  It strives to reconcile some of the socio-economic factors hindering adoption of BMPs, including high land rental and production costs, leasing arrangements and unfamiliarity with technical services and opportunities.  Funding has been provided to this program through the SWRCB Cleanup and Abatement Fund.

The U.S. Army Corps of Engineers has issued a regional, watershed permit to the NRCS and the Resource Conservation District for activities in and around streams associated with restoration efforts in the Elkhorn Slough area.  This is a pilot permit streamlining effort to encourage landowners to implement management practices which protect water quality. Landowners working with the NRCS on approved management practices and meeting specific design conditions can be included in a regional watershed permit held by NRCS and the Resource Conservation District rather than applying for individual permits or agency approvals.

The Farm Services Agency and the Natural Resources Conservation Service of the U.S. Department of Agriculture have designated Elkhorn Slough and the Old Stage Road area on the East Side of the Salinas Valley as priority areas for cost sharing under the Environmental Quality Incentive Program (EQIP). Decisions on priority areas and other aspects of the EQIP program are made by local work groups, whose members include landowners, and staff from NRCS, resource conservation districts, Regional Boards, county planning departments and UC Cooperative Extension.

The State Coastal Conservancy and the County of Monterey funded the Elkhorn Slough Wetlands Management Plan (1989).  This document describes problems in Elkhorn Slough resulting from erosion, pesticides, bacteria and sea water intrusion, describes enhancement plans for five major wetlands in the Slough, plans for public access, and proposed implementation for management problem areas.  It includes a lengthy discussion of pesticide use in Elkhorn Slough and the Salinas River area.

Monterey County Water Resources Agency and the Salinas River Lagoon Task Force, with funding provided by a number of agencies, developed the Salinas River Lagoon Management and Enhancement Plan (MCWRA, 1997).  This document describes natural resources of the area, as well as some land management issues of concern associated with this lagoon. The document encourages the participation of Task Force members in the WQPP planning process, and recommends that an Interagency/Property Owners Management Committee be formed to ensure implementation of the Management Plan.  Funds have recently been obtained to begin implementation of portions of this plan related to bank revegetation.

Monterey County Water Resources Agency has also developed a Nitrate Management Program as part of the Salinas Valley Water Project (formerly the Basin Management Plan).  This long-term program will address reduction of the transport of toxic pollutants, specifically nitrate, through implementation of “on-farm management” outreach and education programs, as recommended by the Salinas Valley Nitrate Technical Advisory Committee in October 1997.  Additionally, the Water Conservation Section of the Agency has promoted and fostered water conservation and fertilizer management programs since the early 1990s.  These efforts have been focused on reducing the transport of toxic pollutants, specifically nitrate to ground water.  Simultaneously, they have resulted in reducing the transport of toxic pollutants to surface waters as well.

D.	Preliminary Assessment of Actions required to remedy or restore Moss Landing Harbor to an unpolluted condition.

Actions necessary to restore Moss Landing Harbor to an unpolluted condition include both removal of contaminated sediments through dredging and control of the sources of pollutants in the watersheds tributary to the harbor.

As discussed previously, the pollutants of concern in Moss Landing Harbor and its tributaries include sediment, pesticides, tributyltin and several metals.  Sources include urban runoff, runoff from agricultural fields and activities associated with boating and marinas.

Listed below are recommended actions, followed by a more detailed description of each item:

- Dredging and appropriate disposal of sediments

- Control of Harbor Pollutants: Implementation of the Marinas and Boating Action Plan developed by WQPP

- Control of Urban Runoff:

- Implementation of the Urban Runoff Action Plan developed by WQPP

- Implementation of an approved storm water management plan for the City of Salinas

- Use of the Model Urban Runoff Guide by small municipalities

- Implementation of management practices to reduce nonpoint source pollution from agriculture

Dredging

It is not the intent of this cleanup plan to originate new requirements or actions associated with the dredging of the Harbor. The problems associated with dredging projects are well known and are the topic of continuing interagency discourse.  The gravity of the problems facing the Moss Landing Harbor caused the United State Congress to seek funding specifically for this purpose.  In addition, several million dollars in Federal Emergency Management Act money have been acquired by the Harbor District to address dredging issues.

Sediment originating in upland watershed areas will continue to be deposited in the harbor and disrupt navigation.  This material will continue to present a dredging and disposal problem, as long as it contains pesticides and other pollutants. An upland site for drying and processing dredge spoils has been established in the North Harbor area, but upland disposal is significantly more expensive and labor intensive than offshore disposal. The sedimentation itself, and the financial burden of dredge spoil disposal, create adverse impacts to the Harbor District, marine research community, fishing industry and other harbor interests.  The best long term solution is source control of sediment within the watershed.

The current dredging activities are expected to deal with much of the excess sediment in the Harbor area itself.  However, dredging will provide only a partial solution to an ongoing problem of sediment and pollutants entering the harbor from the watershed.  This plan focuses cleanup efforts at the sources of sediment and associated pollutants.

Control of Harbor Pollutants

A number of activities are generated at harbors as a result of boat maintenance and other activities.  Tributyltin, one of the chemicals of major concern, has long since been banned.  However, other problem chemicals, including PAHs, copper, zinc, and other metals, can still create pollution problems in poorly flushed Harbor areas.

Implementation of the Boating and Marinas Action Plan Developed by the WQPP will contribute to reduction of pollutants resulting from harbor activities.  Seven strategies are identified in this this plan:

- Public Education and Outreach

- Technical Training

- Bilge Waste Disposal and Waste Oil Recovery

- Hazardous and Toxic Materials Management

- Topside and Haul-out Vessel Maintenance

- Underwater Hull Maintenance

- Harbor Pollution Reduction Progress Review

A postion has recently been created to address the various water quality issues in the Harbors and Marinas of the Sanctuary.

Control of Urban Runoff

Urban runoff from the city of Salinas is a probable source of some of the contamination in the Moss Landing Harbor watershed.  The city of Salinas is in the process of obtaining an NPDES Municipal Storm Water Permit through the RWQCB, and will implement management practices and conduct monitoring of urban discharges as part of that permit.

Other smaller cities will soon be required to develop municipal storm water programs as well.  The Model Urban Runoff Guide developed by the Cities of Monterey and Santa Cruz and the Monterey Bay National Marine Sanctuary under a 319(h) grant will be promoted for use by small municipalities throughout the area.

Continued and increased implementation of strategies contained in the MBNMS Action Plan for Implementing Solutions to Urban Runoff (1996) will also reduce urban pollution discharges. Seven strategies are identified in this plan:

- Public Education and Outreach

- Technical Training

- Regional Urban Runoff Management

- Structural and Nonstructural Controls

- Sedimentation and Erosion

- Storm Drain Inspection

- CEQA Additions

The State Water Resources Control Board’s management agency agreement with the Department of Pesticide Regulation (DPR) provides another mechanism for developing strategies for reducing problems associated with runoff of pesticides into urban waters.  The Regional Board will coordinate with DPR in developing and implementing such strategies.

Implementation of Management Practices to Reduce Nonpoint Source Pollution from Agriculture

There are currently many activities taking place within upland areas which can potentially reduce the movement of sediments containing pesticides from agricultural lands. In order to ensure increased implementation of management practices, the following actions are recommended:

- Implement the Regional Board’s Watershed Management Initiative. To further the restoration process in the tributaries to Moss Landing Harbor the Regional Board will continue with implementation of the Salinas River Watershed Team Strategy and development of a watershed management action plan for the Salinas River Watershed.  The scope of this effort should be expanded to include all tributaries to Moss Landing Harbor.  This expansion will not be feasible without the addition of another staff person. Funding for this person is included in the estimates of cleanup costs in Section E of this Cleanup Plan.

- Increase support for education and outreach. Many activities and planning efforts are already underway by other agencies in the tributaries to Moss Landing Harbor, and have been described in this report.  The Regional Board supports many of these activities through funding, technical support, or other means.  It is important that implementation activities be continued and whenever possible, accelerated.  The importance of education and outreach can not be overemphasized.  Providing and facilitating funding for these efforts is a priority action of this cleanup plan.

- Develop and promote a variety of tools to control agricultural nonpoint source pollution. Agricultural nonpoint source pollution is diffuse by nature and is generated from a variety of crop types and land use configurations.  Landowner attitudes towards government involvement in private property management vary considerably.  It is important that a number of tools be available for implementing solutions and that a wide variety of approaches be applied by various agencies.   These may include development of land management plans, cost sharing programs, educational programs, technical support programs, demonstration projects, land easement acquisition programs, purchase of critical areas for floodplain restoration and wetland buffer development, and so on.  The Regional Board will work with state and local Farm Bureaus and the WQPP to develop effective strategies.

- Coordinate implementation of existing land management plans. A number of agencies and landowners have developed land management plans and are already actively involved in erosion control activities in the tributaries to Moss Landing.  Many of these documents list Best Management Practices and make recommendations for site specific implementation projects.  To ensure that the numerous management plans developed for this area are implemented in a coordinated and effective fashion, it is recommended that an agency and landowner task force or other coordinating body be designated to assume a lead role in prioritizing and implementing actions.

- Build on existing plans and programs. Work with the Natural Resources Conservation Service and other agricultural extension agencies to develop resource management plans which address both economic and environmental concerns.

- Increase effective use of land use policies and local ordinances. Local agencies can utilize land use policies and ordinances to provide incentives for retirement of marginal or highly erodible agricultural lands which are sources of sediment and pollutants, such as those on steep slopes. Local agencies should utilize erosion control policies and ordinances to discourage activities which create excessive soil erosion. Local agencies, however, are often underfunded.  Investigation of means of increasing the ability of local agencies to effectively enforce ordinances would be of benefit.

- Increase technical assistance and outreach to landowners.  Most private landowners are concerned with soil loss and pesticide use, for both environmental and economic reasons. Excessive or inappropriate use of pesticides can increase operating costs.  Excessive soil erosion can increase land maintenance costs and result in irreversible impacts to land productivity.  It has been estimated that strawberry farmers in the Elkhorn Slough watershed lose $1.7 million per year as a result of soil erosion (NRCS, 1994).  Many landowners are familiar with Integrated Pest Management and basic erosion control practices and have worked with the Natural Resources Conservation Service and other technical agencies on land management issues.  However, many farmers are uncomfortable or unfamiliar with the use of government assistance, and are unsure how to obtain such assistance (NRCS, 1994). This effort could be facilitated through development of short courses for row crops and vineyards, similar to the Ranch Water Quality Planning courses being offered statewide the University of California Cooperative Extension.

- Support joint efforts of the California Farm Bureau Federation’s Nonpoint Source Initiative and the Water Quality Protection Program.  The California Farm Bureau Federation has developed a statewide nonpoint source initiative to address water quality concerns.  The initiative is based on a voluntary watershed planning process to be developed by landowners and coordinated through local farm bureaus.  Farm bureaus in three watersheds tributary to Monterey Bay National Marine Sanctuary, including the Salinas River Watershed, will be working with the Water Quality Protection Program of the Sanctuary to develop pilot projects. Work with the WQPP and the Farm Bureau to ensure that the action plans developed for protection of water quality in the Sanctuary reflect agricultural needs and issues as well as regulatory requirements.

- Encourage broad implementation of management practices to solve multiple problems. Many practices exist which can reduce the delivery of pesticides to waterways.  It is not the intent of this document to present a comprehensive list of practices that should be implemented.  Many sources of guidance are available which address this issue.  Also, these practices must be selected and tailored to the specific conditions at each site, combining the expertise of the grower/rancher and technical outreach by agencies as necessary. Some of the major approaches which can be utilized by the agricultural community are summarized below:

- Maintain a vegetative buffer area between creek drainages and agricultural activities.  Wider buffer areas should be utilized adjacent to larger creeks.

- Revegetate drainageways with grass or suitable wetland vegetation.

- If levees are utilized, set them back from creek channels to provide a flood plain within the area of channelized flow.

- Restore channelized areas wherever possible to a more natural flood plain condition.

- Seek funding for riparian enhancement and easement development to offset financial losses from land conversion immediately adjacent to creek areas.

- Utilize cover crops and grassed field roads during winter months to reduce soil erosion and pesticide runoff during rain events.

- Utilize low till and no till farming practices wherever feasible.

- Monitor land for evidence of soil loss; implement control measures as needed.

- Use sediment basins and other detention or retention devices to help capture sediment before it leaves the property.

- Reduce overall use of pesticides; utilize integrated pest management practices.

- Time application of pesticides to minimize runoff.

- Avoid overspraying and spraying when wind can transport chemicals.

- Make use of cost sharing programs and available technical assistance to address erosion control problems and pesticide application issues.

- Wherever possible, retire steeply sloped farmland to grazing or other, less erosive uses.

- Utilize irrigation/runoff management such as underground outlets and irrigation tailwater return systems.

10.	Coordinate with the Department of Pesticide Regulation.  The State Water Resources Control Board’s management agency agreement with DPR establishes a unified and cooperative program to protect water quality related to the use of pesticides.  The State Water Resources Control Board and DPR have produced the California Pesticide Management Plan which provides for outreach programs, compliance with water quality standards, ground and surface water protection programs, self-regulatory and regulatory compliance, and interagency communication. The Regional Board will coordinate with DPR and implementation efforts of the California Pesticide Management Plan.

Summary

A large number of planning and implementation activities have been undertaken in the tributaries to the Moss Landing Harbor to specifically address erosion control and chemical management issues.  Some of these have been done at a "demonstration" scale on public lands, but other projects have been on private lands working with the cooperation of local landowners.  All of these plans identify erosion and pesticide movement as a major problem, and all recommend various land treatments to help ameliorate the problem.  These activities are an extremely important component of watershed restoration.  The implementation of these plans should be continued, in order to achieve the long-term improvements which are needed in the watershed.  Increased effort should be aimed at coordinating and implementing recommendations of existing plans, including those of the Regional Board’s Watershed Management Initiative and Salinas River Watershed Strategy, and the Water Quality Protection Program of the Monterey Bay National Marine Sanctuary.

Environmental Benefits

The actions described above will result in reduction of total sediment and smaller percentages of polluted sediment. These environmental benefits will impact a wide variety of beneficial uses throughout the watershed.  Benefits of the plan in terms of Beneficial Uses designated in the Region 3 Basin Plan for Moss Landing Harbor, adjacent waters, and tributaries, include the following:

# Navigation

- Reduction of impairments to navigation resulting from siltation in the Harbor area.

- Reduction of complications and cost of dredging the harbor.

Shellfish Harvesting

- Reduction of elevated levels of pollutants found in shellfish.

Commercial and Sport Fishing

- Reduction of elevated levels of pollutants found in finfish and the benthic invertebrates which serve as food for a number of species.

# Aquaculture

- Reduction of elevated levels of pollutants found in shellfish.

Wildlife Habitat

- Reduction of elevated levels of pollutants found in the food chain and evidenced by bioaccumulation in fish and shellfish.

Warm Freshwater Habitat

- Reduction of elevated levels of pollutants found in the food chain and evidenced by bioaccumulation in fish and shellfish.

Cold Freshwater Habitat

- Reduction of elevated levels of pollutants found in the food chain and evidenced by bioaccumulation in fish and shellfish.

Estuarine Habitat

- Reduction of elevated levels of pollutants found in the food chain and evidenced by bioaccumulation in fish and shellfish.

# Preservation of Biological Habitats of Special Significance

- Reduction of elevated levels of pollutants found in the food chain in special habitats:

- Elkhorn Slough National Estuarine Research Reserve

- Monterey Bay National Marine Sanctuary

- Salinas River Wildlife Refuge

Rare, Threatened, and Endangered Species

- Reduction of elevated levels of pollutants found in the food chain and evidenced by bioaccumulation in birds, fish and shellfish.

Industrial Service Supply

- Reduction of sediment and turbidity in power plant cooling water intake, resulting in increased plant efficiency.

E. 		An estimate of the total costs to implement the cleanup plan

Cost estimates for implementation of this Cleanup Plan are partitioned into four general categories:

1) Regional Board Program Coordination costs

2) Harbor implementation costs

3) Urban implementation costs

4) Agricultural implementation costs

1) Regional Board Program costs

The Watershed Management Initiative Chapter (1997) for Region 3 states “Although the state has had a Nonpoint Source (NPS) Program for many years, funding has been extremely limited and inadequate to address NPS problems in the Region, and in the Salinas River watershed in particular, which has relatively few point source discharges.”   In the WMI, for FY 99/00, a staffing deficit of 1.6 Personnel Years (PYs) has been identified related to implementation of the Watershed Management Action Plan, Nonpoint Source activities, and this Cleanup Plan in the Salinas and Elkhorn watersheds.  Because only a portion of the Salinas Watershed is considered in this cleanup plan, 1.0 PY is recommended for funding to implement this cleanup effort.

In addition to an allocation for this PY, an allocation has been made to cover other expenses expected to be incurred by the Regional Board in connection with its administration of the plan and in connection with water and habitat monitoring in support of the implementation of this plan.  First year expenses include provisions for a monitoring program and equipment to aid in selection of implementation sites and for collecting baseline data to be used during subsequent years in the performance evaluation phase of monitoring the BMP installations.

2) Harbor implementation costs

Cost estimates for this aspect of the Cleanup Plan were developed using Action Plan III, Marinas and Boating, Water Quality Protection Program for Monterey Bay National Marine Sanctuary, May 1996.  This plan dealt with the entire Sanctuary area and involved a broad range of agency and private sector stakeholder involvement in its development.  Cost estimates included in the document were prorated to provide estimates for use in this Cleanup Plan in Moss Landing Harbor only.

| Strategy | First Year |  | Second Year |  |
| --- | --- | --- | --- | --- |
|  | Low Estimate | High Estimate | Low Estimate | High Estimate |
| Public Education and Outreach | 5,000 | 6,667 | 10,000 | 15,000 |
| Technical Training | 4,000 | 5,000 | 6,667 | 11,667 |
| Bilge Waste Disposal and Waste Oil Recovery | 5,000 | 8,333 | 18,333 | 21,667 |
| Hazardous and Toxic Materials Management | 1,667 | 3,000 | 11,667 | 16,667 |
| Topside and Haulout Maintenance | 1,667 | 1,667 | 13,333 | 16,333 |
| Underwater Hull Maintenance | 1,667 | 3,000 | 4,000 | 6,333 |
| Harbor Pollution Reduction Review | 1,667 | 1,667 | 3,333 | 6,667 |
| Overall Harbor Costs | 20,667 | 29,334 | 67,333 | 94,333 |

3) Urban implementation costs

Cost estimates for this aspect of the Cleanup Plan were developed using Action Plan I, Implementing Solutions to Urban Runoff, Water Quality Protection Program for Monterey Bay National Marine Sanctuary, May 1996.  This plan dealt primarily with the coastal urban areas of the Sanctuary and involved a broad range of agency and private sector stakeholder involvement in its development.  Cost estimates included in the document were used as guidelines to provide estimates for use in this Cleanup Plan.

| Strategy | First Year |  | Second Year |  |
| --- | --- | --- | --- | --- |
|  | Low Estimate | High Estimate | Low Estimate | High Estimate |
| Education and Outreach | 22,500 | 22,500 | 10,000 | 10,000 |
| Technical Training | 10,500 | 10,500 | 6,500 | 6,500 |
| Regional Urban Runoff Mgmt Program | 134,000 | 134,000 | 75,500 | 85,500 |
| Structral/Non-Structural Controls | 30,000 | 40,000 | 30,500 | 67,500 |
| Sedimentation / Erosion | 7,500 | 12,500 | 15,000 | 32,500 |
| Stormdrain Inspection | 17,500 | 20,000 | 27,500 | 35,000 |
| CEQA additions | 3,500 | 4,500 | 3,500 | 3,500 |
| Overall Urban Costs | 225,500 | 244,000 | 168,500 | 240,500 |

4) Agricultural implementation costs

The overall area of the Moss Landing watershed used for this cost estimate is approximately 210,000 acres.  The cost estimates were derived by evaluating several local land improvement plans and prorating costs contained in those plans to the area under consideration in this plan.  Some elements of these plans are already being implemented, and recalculations based on these activities will reduce overall clean up cost estimates.

Primary source documents evaluated to provide a basis for the estimates contained in this document are:

1.	Elkhorn Slough Uplands Water Quality Management Plan (Kleinfelder, 1993)

This plan estimates that implementation of Best Management Practices in the area will cost between $1,000 and $1,500 per acre of land treated.

2.	Elkhorn Slough Watershed Project (SCS, 1994)

This plan includes the Elkhorn Slough and Moro Cojo Slough watersheds.  It estimates implementation costs at about $650 per acre.  It proposes to reduce erosion and the resulting transport of sediment and sediment borne pesticides by 50%.  The plan encompasses a 44,900 acre portion of the Moss Landing watershed, of which approximately 10,000 acres are agricultural land and 5,450 acres are proposed for treatment.  The plan emphasizes agricultural land treatment measures, and gives special attention to strawberry growing operations in the area.

In addition to providing remediation for some of the problems in Moss Landing, this plan estimates that its implementation would reduce the cost of erosion damage on strawberry lands by an average of $1,100,000 per year, public road cleanup costs by $64,000 per year and traffic delay costs by $9,000 per year.

3.	Guidance Specifying Management Measures For Sources of Nonpoint Pollution in Coastal Waters (USEPA, Jan 1993)

While this guidance document is general in nature, it provides cost estimates for a wide variety of land treatment measures and offers a framework for comparison of the cost benefit ratios for various management measures.

For the purposes of this Cleanup Plan, the acreage of irrigated agricultural land being considered for treatment was roughly estimated at 100,000 acres, using Association of Monterey Bay Area Governments(AMBAG) Geographic Information System data layers which employed satellite imagery as a basis for land cover classification. Only a portion of this total acreage is targeted for implementation efforts.

Documented cost estimates for the types of treatment deemed suitable and feasible range from $650/acre (NRCS 1994) to $1,500/acre (Kleinfelder 1993).  Though Kleinfelder cites a higher treatment cost per acre than NRCS, the variability appears to be based on the topography and actual cropping practices in their respective study areas.  Further inquiry into cost estimates indicates that because of the flatter overall topography of the Tembladero and lower Salinas area the costs will actually be lower.  NRCS indicates that estimates of $500/acre are reasonable (D. Mountjoy, pers. comm. 1997). The use of a focused, results-oriented implementation management approach, which gives high priority to projects at sites which produce maximum benefits, will have a significant impact on overall costs.

The cost estimates below are based on implementation of Best Management Practices on 10 to 15% of the estimated 100,000 acres of agricultural land addressed by this Cleanup Plan.

Overall Agricultural Implementation Cost Estimate

| Strategy | First Year |  | Second Year |  |
| --- | --- | --- | --- | --- |
|  | Low Estimate | High Estimate | Low Estimate | High Estimate |
| Education and Outreach | 75,000 | 100,000 | 40,000 | 50,000 |
| Technical Training | 50,000 | 75,000 | 40,000 | 40,000 |
| Sedimentation / Erosion Control Projects | 100,000 | 500,000 | 1,300,000 | 1,400,000 |
| Land Use Practice BMP Assistance | 100,000 | 300,000 | 100,000 | 100,000 |
| Overall Agricultural Costs | 325,000 | 975,000 | 1,480,000 | 1,590,000 |

F.  	An estimate of recoverable costs from potential dischargers

Harbor

Moss Landing Harbor District currently bears the financial burden of dredging sediment from the Harbor.  Providing funding for regular maintenance dredging of the harbor will continue to be the responsibility of the harbor department.  Federal funding for the large dredging project required by recent extreme sedimentation has been appropriated through the Federal Emergency Management Act (FEMA).

Urban

Urban stormwater control activities by municipalities in the area are currently underway and the cost of administering and implementing these activities is being borne by municipalities, the State, and Federal government.  The majority of funding for the urban stormwater component of this plan will be borne by the cities as part of their implementation of stormwater management plans.

Agricultural

Implementation of management measures to control erosion is most frequently carried out by a combination of public and private sector funds.  A variety of cost sharing programs exist which will be employed as a part of the overall funding strategy.  These cost sharing programs generally require a project proponent share of 25% to 50% of the overall project cost.  Many of the needed management measures produce continuing economic benefits to landowners and land users in general. Accordingly, a portion of the land treatment cost is expected to be absorbed by individuals and organizations which receive direct benefit from the land treatment measures.

The cleanup plan implementation program will incorporate inducements for private and public sector investment, and will include a spectrum of grants, fees, tax incentives, and public-private partnerships.  In the case of management measures which produce a predictable return on investment, State Revolving Funds may be considered as temporary financing to encourage private and public sector investment by amortizing implementation costs.  Other mechanisms, such as conservation banking and mitigation banking, can combine many small sources of funding into an asset pool capable of supporting larger scale projects.

Currently, there is no plan to issue waste discharge requirements or otherwise regulate agricultural land uses in the tributaries to Moss Landing Harbor.  Consequently, no directly recoverable costs are anticipated from agricultural land owners.  However, if voluntary compliance continues to be inadequate to address pollution problem in the Harbor, regulatory action may be considered at some point, particularly for individual landowners whose actions are shown to cause significant impact.  The RWQCB has existing authority to initiate such action, under the Porter Cologne Act Water Quality Control Act.

G.	A five-year expenditure schedule identifying funds to implement the plans that are not recoverable from potential dischargers.

Expenditures in the first year of the program will be largely committed to identifying and prioritizing specific implementation measures and target sites. First year expenses would include the addition of one full time position for Region 3 staff, and staff time expenditures by several other agencies.  The Region 3 staff position would be dedicated to “land treatment implementation management”.  The individual would initially be charged with the creation of a prioritized candidate project list for focused remediation of the Moss Landing sedimentation and pesticide problems.  This list would include financing and performance monitoring options for each project. This effort will require and result in an increase in coordination and assistance with existing projects and programs.

Second year funding, as well as funding for following years will emphasize implementation activities and monitoring for success.

|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | 5 Year Totals |
| --- | --- | --- | --- | --- | --- | --- |
| Harbor | 25,001 | 80,833 | 80,833 | 80,833 | 80,833 | 348,334 |
| Urban | 234,750 | 204,500 | 204,500 | 204,500 | 204,500 | 1,052,750 |
| Agricultural | 650,000 | 1,535,000 | 1,535,000 | 1,535,000 | 1,535,000 | 6,790,000 |
| Program Management | 185,000 | 185,000 | 185,000 | 185,000 | 185,000 | 925,000 |
| Monitoring | 198,000 | 110,000 | 110,000 | 110,000 | 150,000 | 678,000 |
| Total Program | 1,292,751 | 2,115,333 | 2,115,333 | 2,115,333 | 2,155,333 | 9,794,084 |

II.  Canada de la Huerta – Shell/Hercules Site

The Shell Western/Hercules Gas Plant site (now owned by Aera Energy LLC (Aera)) is located adjacent to Canada de la Huerta, approximately 18 miles west of Goleta in Santa Barbara County.  In 1986 soils at the site were discovered to contain PCBs and other chemicals, as a result of operation and maintenance of the plant, and storage of a heat transfer fluid onsite.

In 1988, a remedial investigation was initiated, as a result of a Consent Agreement between Shell Western and the Department of Toxic Substances Control.  As a result of that investigation, soil containing PCBs in concentrations exceeding 50 parts per million (ppm) was excavated from the site and removed to a landfill for disposal.  A Human Risk Assessment comprised a large part of the analysis associated with the Remedial Action Plan.  The analysis only considered individuals in direct contact with the site.  Cleanup at 50 ppm was deemed appropriate to protect Human Health given a “Reasonable Maximum Exposed “ individual. This corresponds to the Toxic Substances Control Act Protection Level for PCBs, but is considerably less protective than other suggested protection levels as published in the National Sediment Quality Survey (U.S. EPA, 1997).

Data collected as part of the post-remediation monitoring program in 1997- 98 indicate that PCB levels at the site still violate EPA, Ocean Plan, and Basin Plan standards in both surface and ground water by orders of magnitude (Figures 8 and 9).  Toxicity has been documented in both water and sediment.  Sediment PCB levels from post-remediation sampling have ranged at some sites between 3,000 and 20,000 ppb (wet weight).  These values are orders of magnitude higher than numerous protective levels referenced in the 1997 U.S. EPA document which are intended to provide protection for various beneficial uses.

A number of different species still show elevated tissue levels of PCBs, with many exceedances of EPA Screening levels (10 ppb), FDA Action Levels (2,000 ppb), and/or NAS Guidelines for protection of wildlife (500 ppb).  Worm tissue collected at the site is particularly high in PCBs.  Tissue from marine species, including mussels and shore crabs, are also elevated above EPA Screening levels and Maximum Tissue Residual Levels.  Average values of mussels collected at the marine sites in 1997 and 1998 are compared to averages from Regions 1 and 3 State Mussel Watch data in Figure 10.  Data are averaged over both regions and in the nonurbanized areas only, for comparison purposes.  A summary of data collected, a map of sampling locations during the first year of monitoring, and a timeline of important events are shown in Appendix A.

Figure 10.  Average concentrations of total PCB (ppb, wet weight) from State Mussel Watch data (1988 – 1996) for the North Coast and Central Coast Regions.  Data from non-urbanized areas has excluded major harbors, urban areas, and areas with known pollution problems.  This data is representative of relatively undeveloped open coast in California.

It was assumed at the onset of post-remediation monitoring that the site could take a year or more to stabilize following treatment. The first year of monitoring data indicates both water quality violations and tissue bioaccumulation concerns.  In spite of prior remediation efforts, the site appears to qualify at this time as a high priority toxic hot spot based on Bay Protection and Toxic Cleanup Program guidelines; we recommend that it be included as a “known toxic hot spot”.

- Assessment of areal extent. (Greater than 10 acres)

The Shell Hercules Gas Plant site is approximately 25 miles west of the City of Santa Barbara.  The plant was constructed in 1963 and operated until 1988.  It processed natural gas from offshore wells for pipeline transport.  The site is located in a canyon (known as Canada de la Huerta) that is approximately 3600 feet in length (from the headwaters of the canyon to the ocean) and approximately 1200 feet wide (from ridge to ridge).  This canyon can be divided into four zones described as follows:

- Sea Cliff - This zone is approximately 400 feet in length and includes the canyon’s point of discharge from a three-foot diameter culvert to the sea wall and into the ocean.  The culvert inlet is located on the north side of Highway 101 and runs beneath the highway and the Union-Pacific Railroad right-of-way.

- Lower Canyon – This zone is approximately 700 feet in length and includes a riparian area with a perennial surface water flow fed by groundwater seepage.

- Fill Pad – This zone is approximately 600 feet in length and was the former location of Shell Western E&P Inc.’s gas plant.  Shell constructed a terraced fill pad, involving three levels, through this zone.  The Fill Pad was constructed from soils excavated at the head of this canyon.  A four-foot diameter culvert is located beneath and along the full length of this zone.  The culvert’s inlet is located in a sediment retention basin, described below, and terminates at the head of the Lower Canyon.

- Upper Canyon – This zone is approximately 1500 feet in length and includes riparian areas along an ephemeral stream.  There is a sediment retention basin at the south end of this zone.  As indicated, the head of the Upper Canyon was the borrow site for constructing the Fill Pad.

Aera (formerly Shell) owns 56 acres of this canyon (a portion of the Lower Canyon, the Fill Pad and Upper Canyon).   Four acres of Aera’s property was used as the gas plant site area (essentially the Fill Pad zone).  Kennedy/Jenks (1994) described the pollution prior to the 1997 remediation efforts as follows:

“PCB-impacted soils have been detected in localized areas throughout the Site.  The plant site area was determined to be the most impacted by small leaks and spills over time.  Impacted soils in the upper canyon area (immediately north of the Plant Site) resulted from discarding of drums containing residual oils with PCBs and subsequent erosion and deposition of impacted soils down the canyon during storm events.  Impacted soils in the lower canyon area (immediately south of the Plant Site) resulted from erosion of impacted soils in the upper canyon and the plant site area.  In addition, PCBs were detected in the Seacliff area, where the canyon meets the coastline.  It is likely that PCBs were transported to the Seacliff area in stormwater runoff from the Site.”

The Kennedy/Jenks report indicated that approximately 13 acres of the 51-acre site had detectable levels of PCBs in studies from the late 1980’s.  Though the site was excavated and capped as a result of the remediation effort in Winter 1997, data still indicates toxicity, contamination of surface and ground water, and bioaccumulation in a number of resident organisms.

It is unclear to what extent the remediation effort has reduced the areal extent of contamination at the site, but it is likely that the areas remediated are still a source of contamination (e.g., soils were taken from a  sediment retention basin onsite to fill the excavated area in the lower canyon).  At least ten acres may still require additional remediation in order to fully protect beneficial uses. We are proposing amending the Post-Remediation Monitoring Program to address this issue.

- Assessment of most likely sources of pollutants.

## The Shell Western E & P Inc. Hercules Gas Plant used a heat transfer fluid, Therminol oil, as part of the treatment process while in operation from 1963 to 1989.  This fluid contained Polychlorinated biphenyls (PCB).  PCBs were released to site soils, ground waters and surface waters from Shell’s various practices at this site.  In addition to PCBs, activities at the plant caused releases to the environment of benzene, toluene, xylenes, ethylbenzene, total petroleum hydrocarbons and polynuclear aromatic hydrocarbons, along with many other chemicals and some metals.

Some contamination, though probably minimal, may possibly also originate from Highway 101 and railroad right-of-way stormwater runoff, which discharges to the seawall culvert onsite.

- A summary of actions that have been initiated by the Regional Board to reduce the accumulation of pollutants at the Shell Hercules site and to prevent the creation of new THSs.

During the Fall of 1996 and Winter of 1997, the site was excavated and capped, per a remedial action plan (RAP) approved by the Department of Toxic Substances Control (DTSC).  The excavation was based on removing PCB contaminated soils to 50 ppm, to a depth of five feet and a site average concentration of 10-ppm.  This Regional Board and other local and state agencies, prior to RAP approval, advised DTSC that water quality and the environment were not adequately assessed by the plan.  Further, Regional Board staff indicated that the 50-ppm standard would not sufficiently protect water quality or the environment.  DTSC disagreed with the other agencies and the Regional Board and approved the RAP on June 15, 1994. The time period between June of 1994 and the summer of 1997 was spent negotiating with DTSC and Aera over the inclusion and details of a post-remediation monitoring program.

It was agreed that the post-remediation monitoring plan would continue for a minimum of five years.  Data collected from the first year of monitoring are shown in Appendix A.   Also in this appendix is a time-line of events, along with a rainfall record.   A few post-remediation monitoring results are described as follows:

- Mean PCB-Arochlors and Benzene concentrations have been found at 100 times and 1300 times drinking water and ground water standards, respectively.

- PCB-Arochlors concentrations in surface waters are 300 times higher than USEPA’s guidelines for protecting fresh water aquatic organisms.

- Total PCB-congeners, at 23 parts per million (ppm), in the Lower Canyon sediments, exceed the 10-ppm remediation cleanup criteria described above.

- Some invertebrate marine organisms are bioaccumulating PCBs at 11,000 times the USEPA’s guideline for protection of saltwater organisms and 30 times the USEPA’s recommended toxicity limit.

- Laboratory bioaccumulation studies using worm tissue show toxic levels of total PCBs at 43 ppm.

- Laboratory toxicity tests show PCBs are at toxic levels for water and sediment dwelling organisms located in the lower riparian area.

- Preliminary Assessment of Actions required to remedy or restore Canada de la Huerta to an unpolluted condition.

The following actions are planned for this site.  The success of implementing these actions depends on the cooperation of Aera, the Department of Toxic Substances Control, Department of Fish and Game, Santa Barbara County Planning and Protection Services, and this Regional Board.

- Continue the post-remediation monitoring program for minimum of five years after remediation (one year has already past).  Aera has taken the position time is needed to allow the site to stabilize, and that once stable, there will be a significant reduction in releases of constituents of concern to the environment.  The above agencies have generally agreed with this position provided there is a substantial reduction in concentrations for constituents of concern within a very short period of one or two years.

- Within this five-year monitoring period, particularly during the period of site stabilization, the implemented remedial action plan’s effectiveness at protecting water quality and the environment will be evaluated.

- If it is determined that water quality or the environment are not being protected, the monitoring program will be modified to assess the source of the contamination and the RAP will be amended to eliminate the source of contamination.

- An ecological risk assessment may be appropriate to determine to what extent this site is impacting the environment.

- Deed restriction on groundwater use should remain in place on the property until monitoring data demonstrate beneficial uses are being protected

Environmental Benefits

A number of environmental benefits will result from action taken to fully remediate the Shell Hercules site. Benefits of cleanup, in terms of existing and foreseeable Beneficial Uses designated in the Region 3 Basin Plan, include the following:

#### Commercial and Sport Fishing

- Reduction of elevated levels of pollutants found in finfish and the benthic

invertebrates which serve as food for a number of species.

# Aquaculture

- Reduction of elevated levels of pollutants found in shellfish.

#### Wildlife Habitat

- Reduction of elevated levels of pollutants found in the food chain

evidenced by bioaccumulation in various species.

#### Cold/Warm Freshwater Habitat

- Reduction of elevated levels of pollutants found in the food chain

evidenced by bioaccumulation in various species.

#### Rare, Threatened, and Endangered Species

- Reduction of elevated levels of pollutants found in the food chain and

evidenced by bioaccumulation in various species which may serve as

prey for rare, threatened or endangered species.

E. 		An estimate of the total costs to implement the cleanup plan

At this time the amount of excavation and/or groundwater extraction needed to fully protect beneficial uses is unknown.  Assuming additional excavation is required to remedy the contamination problem once the site has stabilized, estimates of cost can be estimated from past remediation efforts.

The Remedial Action Plan for the first cleanup effort estimated that 6,600 cubic yards of material would need to be excavated and disposed of properly.  The plan determined that offsite disposal would be the most cost effective alternative.  The total preliminary estimate for offsite disposal was $2,945,200.  This estimate included clearing and grubbing, excavating, transportation, disposal, filling, grading and revegetating the site.  Assuming that as much material must be removed and disposed of as was in the initial project, the total cost would probably be similar to the cost of the initial remediation effort.  Obviously, this estimate will be highly dependent on the outcome of monitoring efforts directed at determining the areal extent and specific nature of the remaining problems.

Costs may be approximated as follows:

Monitoring ($30,000/yr for 10 years)		$300,000

Additional Site Assessment			$250,000

Amended Remedial Action Plan		$50,000

Implement Remediation Alternative		$2,000,000

Total							$2,600,000

- An estimate of recoverable costs from potential dischargers

The Remediation Action Plan provides a non-binding preliminary allocation of financial responsibility.  The document states that Shell Western E & P, Inc. (Aera) is allocated 100 percent financial responsibility for cleanup of this site.

G.	A two-year expenditure schedule identifying funds to implement the plans that are not recoverable from potential dischargers.

This schedule assumes that continued monitoring shows insufficient improvement in water, sediment and biological measures.

Year 1 – 	Continued Monitoring and Assessment			$30,000

Regional Board staff time(160 hrs @ $70/hr)			$11,200

Year 2 – 	Continued Monitoring and Assessment			$30,000

Detailed assessment and RAP revision to address	 $250,000

cleanup needs

Regional Board staff time(160 hrs @ $70/hr)			$11,200

Estimated costs for first two years		$332,400

All funds to be recovered from discharger.

Document References

ABA Consultants, 1989.  Elkhorn Slough Wetland Management Plan.  Prepared for the California State Coastal Conservancy and the Monterey County Planning Department.

Action Plan 1:  Implementing Solutions to Urban Runoff.  1996.  Water Quality Protection Program for the Monterey Bay National Marine Sanctuary.

Action Plan III:  Marinas and Boating.  1996.  Water Quality Protection Program for the Monterey Bay National Marine Sanctuary.

AMBAG, 1997.  Northern Salinas Valley Watershed Restoration Plan:  Final Report of AMBAG’s Water Quality Planning Project entitled Nonpoint Source Pollution in Coastal Harbors & Sloughs of the Monterey Bay Region: Problem Assessment and Best Management Practices.

Anderson-Nichols & Co., 1985.  Salinas River Study Phase 3 Report:  Phreatophyte Water Use.

Boggs, Melissa.  California Department of Fish and Game.  Telephone conversation on July 31, 1998.

Central Coast Basin Plan, 1996.  Central Coast Regional Water Quality Control Board.

Central Coast Regional Water Quality Control Board, Region 3.  Watershed Management Initiative Chapter.  May, 1998.  Prepared for the U.S Environmental Protection Agency.

Coastlinks:  News from the Water Quality Protection Program for the Monterey Bay National Marine Sanctuary.  Winter, 1997.

Cotter, P. and L. Strnad. 1997.  Compilation of Monitoring Data for the Elkhorn Slough Watershed and the Lower Salinas River Drainage Area.  California Coastal Commission.

Document References, cont.

Dames & Moore Consultants.  January 15, 1998 “September 1997 Quarterly Sampling, Hercules Gas Plant Site, Area Energy LLC.  Prepared for Area Energy LLC.

Dames & Moore Consultants.  March 12, 1998.  December 1997 Quarterly Sampling, Hercules Gas Plant Site, Area Energy LLC.  Prepared for Area Energy LLC.

Dames & Moore Consultants.  July 1, 1998.  March 1998 Quarterly Sampling, Hercules Gas Plant Site, Area Energy LLC.  Prepared for Area Energy LLC.

Dames & Moore Consultants.  October 5, 1998.  June 1998 Quarterly Sampling, Hercules Gas Plant Site, Area Energy LLC.  Prepared for Area Energy LLC.

EDAW, Inc.  1998.  Draft Environmental Impact Report: Salinas River Vegetation Management Program.  State Clearinghouse No. 98021039.

Ganapathy, C., C. Nordmark, K. Bennett, A. Bradley, H. Feng, J. Hernandez, J. White, in draft.  Temporal Distribution of Insecticide Residues in Four California Rivers.  Environmental Hazards Assessment Program, Environmental Monitoring and Pest Management Branch, California Dept. of Pesticide Regulation, Sacramento.

Habitat Restoration Group, 1996.  Moro Cojo Slough Management and Enhancement Plan.  Prepared for the Monterey County Planning and Building Inspection Department and the State Coastal Conservancy.

Harding Lawson & Associates (1997).  Amphipod toxicity and sediment chemistry testing for the Moss Landing Harbor District.

Hunt, J. W., B.A. Anderson, B. M. Phillips, R.S. Tjeerdema, H. M. Puckett, and V. deVlaming.  In press.  Patterns of aquatic toxicity in an agriculturally dominated coastal watershed in California.  Agriculture, Ecosystems and Environment.

Document References, cont.

Kennedy/Jenks Consultants.  April 1994.  Final Remedial Action Plan, Hercules Gas Plant Site, Santa Barbara County, California.  Prepared for Shell Western E&P Inc.  K/J 920042.00.

Kleinfelder, 1993.  Uplands Water Quality Management Plan for Elkhorn Slough.  Prepared for the Association of Monterey Bay Area Governments.

Model Urban Runoff Program – A How-To Guide For Developing Urban Runoff Programs for Small Municipalities.  April, 1998 Draft.  MBNMS, Calif. Coastal Commission, RWQCB, City of Monterey, City of Santa Cruz, AMBAG.

National Academy of Sciences.  1973.  Water Quality Criteria, 1972.

Oakden, J.M. and J.S. Oliver (1988).  Pesticide Persistence in Fields and Drainages of the Central Monterey Bay Area.  Prepared for the Regional Water Quality Control Board.

Parkin, J. L.  1998.  Ecology of Breeding Caspian Terns (Sterna caspia) in Elkhorn Slough, California.  Thesis presented to the Faculty of Moss Landing Marine Laboratories, San Jose State University.

Rasmussen, D. and H. Blethrow. 1991.  Toxic Substances Monitoring Program 1988-89 Data Report.  State Water Resources Control Board, California Environmental Protection Agency.  91-1WQ

Rasmussen, D.  1992.  Toxic Substances Monitoring Program 1990 Data Report.  State Water Resources Control Board, California Environmental Protection Agency.  92-1WQ.

Rasmussen, D.  1993.  Toxic Substances Monitoring Program 1991 Data Report.  State Water Resources Control Board, California Environmental Protection Agency.  93-1WQ.

Rasmussen, D.   1995a.  State Mussel Watch Program 1987-1993 Data Report (94-1WQ).  State Water Resources Control Board, California Environmental Protection Agency.

Document References, cont.

Rasmussen, D.  1995b.  Toxic Substances Monitoring Program 1993-94 Data Report.  State Water Resources Control Board, California Environmental Protection Agency.  95-1WQ.

Rasmussen, D.  1996.  State Mussel Watch Program 1993-1995 Data Report (96-2WQ).  November.  State Water Resources Control Board, California Environmental Protection Agency.

Rasmussen, D.  1997.  Toxic Substances Monitoring Program 1994-95 Data Report.  State Water Resources Control Board, California Environmental Protection Agency.

Regional Water Quality Control Board, Central Coast Region.  January 1997.  Pre-Remediation Monitoring Report, Canada de la Huerta, Gaviota, Santa Barbara County.

Regional Water Quality Control Board Central Coast Region.  October 1997.   Post-Remediation Monitoring Report, Canada de la Huerta, Gaviota, Santa Barbara County.

Regional Water Quality Control Board, Central Coast Region.  November 6, 1998.  Position Paper, Shell Hercules Gas Plant, Canada de la Huerta, Santa Barbara County.

Salinas River Watershed Team Strategy, 1996.  Central Coast Regional Water Quality Control Board.

Salinas River Lagoon Management and Enhancement Plan (March, 1997).  Prepared by John Gilchrist & Assoc., the Habitat Restoration Group, Philip Williams and Associates, Wetlands Research Associates, and the staff of the Monterey County Water Resources Agency for the Salinas River Lagoon Task Force.

State Water Resources Control Board.  1998.  Final Functional Equivalent Document – Water Quality Control Policy for Guidance on the Development of Regional Toxic Hot Spot Cleanup Plans.  Division of Water Quality.

Document References, cont.

State Water Resources Control Board, Central Coast Regional Water Quality Control Board California Department of Fish and Game, Moss Landing Marine Laboratories, University of California Santa Cruz.  1998. Chemical and Biological Measures of Sediment Quality in the Central Coast Region.

Stillwell, Jim.  Moss Landing Harbor District.  Telephone conversation in November, 1997.

Sustainable Conservation. 1996.  Partners in Restoration:  Creating Model Incentives and Access for Watershed Restoration.  Grant No.95-8694.  Final Report to the David and Lucille Packard Foundation.

U.S. Environmental Protection Agency, 1990.  Guidance Specifying Management Measures for Sources of Nonpoint Pollution in Coastal Waters.  USEPA Office of Water.  840-B-92-002.

U.S. EPA Envirofacts, 1998.  U.S. EPA World Wide Web Site.

U.S. EPA.  1993.  Guidance Specifying Management Measures For Sources of Nonpoint Pollution in Coastal Waters (6217(g)).  Issued under the Authority of the Coastal Zone Act Reauthorization Amendments of 1990.

U.S. EPA.  1993b.  Guidance for assessing chemical contaminant data for use in fish advisories.  Volume 1.  EPA 823-R-93-002.  Office of Water. Washington, D.C.

U. S EPA, 1997.  The incidence and severity of sediment contamination in surface waters of the United States.  Volume 1, National Sediment Quality Survey. Document No. EPA 823-R-97-006.

U.S. Food and Drug Administration.  1984.  Shellfish Sanitation Interpretation:  Action Levels for Chemical and Poisonous Substances.

APPENDIX A – Compilation of Data Collected by the California Department of Fish and Game (pre-treatment, 1996) and Dames and Moore (post-treatment, 1997-98) at the Canada de la Huerta Site

| Shell Hercules Gas Plant, Canada de la Huerta, Santa Barbara County |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Sampling Site |  |  |  |  |  |  |  |  | Standards |  |  |  |
|  | Date | MW-2 | MW-3 | MW-3S | MW-4 | LC3 |  | R1/LC2 | R2/LC1 | M1/B | COP | CTR | BP | ERL |
| PCB, ug/l (ppb) in Groundwater |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jan-89 | 12.0 |  |  | 66.0 |  |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Sep-89 | 79.0 |  |  |  |  |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Oct-90 | 45.0 |  |  | NA |  |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Aug-96 | 11.8 | ND | Dry |  |  |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Mar-97 | 22.0 | ND | Dry |  |  |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Jun-97 | 6.2 | ND | Dry |  |  |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Sep-97 | 19.0 | ND | Dry |  |  |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Dec-97 | 210.0 | ND | Dry |  |  |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Mar-98 | 14.0 | ND | ND |  |  |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
| Benzene, ug/l (ppb) in Groundwater |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jan-89 | 30000.0 |  |  | 0.9 |  |  |  |  |  | 5900 | 1.2 | 1 |  |
|  | Sep-89 | 8900.0 |  |  |  |  |  |  |  |  | 5900 | 1.2 | 1 |  |
|  | Oct-90 | 1600.0 |  |  | ND |  |  |  |  |  | 5900 | 1.2 | 1 |  |
|  | Aug-96 | 4400.0 | ND | Dry |  |  |  |  |  |  | 5900 | 1.2 | 1 |  |
|  | Mar-97 | 2300.0 | ND | Dry |  |  |  |  |  |  | 5900 | 1.2 | 1 |  |
|  | Jun-97 | 1700.0 | ND | Dry |  |  |  |  |  |  | 5900 | 1.2 | 1 |  |
|  | Sep-97 | 850.0 | ND | Dry |  |  |  |  |  |  | 5900 | 1.2 | 1 |  |
|  | Dec-97 | 160.0 | ND | Dry |  |  |  |  |  |  | 5900 | 1.2 | 1 |  |
|  | Mar-98 | 1500.0 | ND | ND |  |  |  |  |  |  | 5900 | 1.2 | 1 |  |
| Toluene, ug/l (ppb) in Groundwater |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jan-89 | 1900.0 |  |  | ND |  |  |  |  |  | 85000 | 6800 |  |  |
|  | Sep-89 | 380.0 |  |  |  |  |  |  |  |  | 85000 | 6800 |  |  |
|  | Oct-90 | 47.0 |  |  | ND |  |  |  |  |  | 85000 | 6800 |  |  |
|  | Aug-96 | 52.0 | ND | Dry |  |  |  |  |  |  | 85000 | 6800 |  |  |
|  | Mar-97 | 240.0 | ND | Dry |  |  |  |  |  |  | 85000 | 6800 |  |  |
|  | Jun-97 | ND | ND | Dry |  |  |  |  |  |  | 85000 | 6800 |  |  |
|  | Sep-97 | ND | ND | Dry |  |  |  |  |  |  | 85000 | 6800 |  |  |
|  | Dec-97 | 5.0 | ND | Dry |  |  |  |  |  |  | 85000 | 6800 |  |  |
|  | Mar-98 | 11.0 | ND | ND |  |  |  |  |  |  | 85000 | 6800 |  |  |
| Ethylbenzene, ug/l (ppb) in Groundwater |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jan-89 | 390.0 |  |  | 3.0 |  |  |  |  |  | 4100 |  | 680 |  |
|  | Sep-89 | 60.0 |  |  |  |  |  |  |  |  | 4100 |  | 680 |  |
|  | Oct-90 | ND |  |  | ND |  |  |  |  |  | 4100 |  | 680 |  |
|  | Aug-96 | ND | ND | Dry |  |  |  |  |  |  | 4100 |  | 680 |  |
|  | Mar-97 | ND | ND | Dry |  |  |  |  |  |  | 4100 |  | 680 |  |
|  | Jun-97 | 25.0 | ND | Dry |  |  |  |  |  |  | 4100 |  | 680 |  |
|  | Sep-97 | ND | ND | Dry |  |  |  |  |  |  | 4100 |  | 680 |  |
|  | Dec-97 | 9.0 | ND | Dry |  |  |  |  |  |  | 4100 |  | 680 |  |
|  | Mar-98 | ND | ND | ND |  |  |  |  |  |  | 4100 |  | 680 |  |
| Total Xylenes, ug/l (ppb) in Groundwater |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jan-89 | 100.0 |  |  | ND |  |  |  |  |  |  |  | 1750 |  |
|  | Sep-89 | 60.0 |  |  |  |  |  |  |  |  |  |  | 1750 |  |
|  | Oct-90 | 2.0 |  |  | ND |  |  |  |  |  |  |  | 1750 |  |
|  | Aug-96 | 200.0 | ND | Dry |  |  |  |  |  |  |  |  | 1750 |  |
|  | Mar-97 | ND | ND | Dry |  |  |  |  |  |  |  |  | 1750 |  |
|  | Jun-97 | ND | ND | Dry |  |  |  |  |  |  |  |  | 1750 |  |
|  | Sep-97 | 19.0 | ND | Dry |  |  |  |  |  |  |  |  | 1750 |  |
|  | Dec-97 | 6.0 | ND | Dry |  |  |  |  |  |  |  |  | 1750 |  |
|  | Dec-97 | 34.0 | ND | ND |  |  |  |  |  |  |  |  | 1750 |  |
| TPH, ug/l (ppb) ijn Groundwater |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Aug-96 | 2300.0 | ND | Dry |  |  |  |  |  |  |  |  |  |  |
|  | Mar-97 | 2600.0 | ND | Dry |  |  |  |  |  |  |  |  |  |  |
| PCB, ug/l (ppb) in Surface Water |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jan-89 |  |  |  |  | 3.6 |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Sep-89 |  |  |  |  | 12.0 |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Oct-90 |  |  |  |  | 120.0 |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Apr-93 |  |  |  |  | 0.5 |  |  |  |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Jun-96 |  |  |  |  |  |  | 2.7 | 4.3 | 1.4 | 0.000019 | 0.00017 | 0.3 |  |
|  | Aug-96 |  |  |  |  | 2.6 |  | 1.2 | 1.2 |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Mar-97 |  |  |  |  |  |  |  | 14.0 | 2.9 | 0.000019 | 0.00017 | 0.3 |  |
|  | Mar-97 |  |  |  |  | 6.5 |  | 3.3 | 3.1 |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Jun-97 |  |  |  |  | 2.3 |  | 2.3 | 1.2 |  | 0.000019 | 0.00017 | 0.3 |  |
|  | Sep-97 |  |  |  |  | 4.7 |  | 1.0 | 1.0 | 9.5 | 0.000019 | 0.00017 | 0.3 |  |
|  | Dec-97 |  |  |  |  | 4.7 |  | 6.2 | 4.5 | 5.3 | 0.000019 | 0.00017 | 0.3 |  |
|  | Mar-98 |  |  |  |  | 1.2 |  | 1.2 | 1.2 | 0.5 | 0.000019 | 0.00017 | 0.3 |  |
| TPH, ug/l (ppb) in Surface Water |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  |  |  |  |  |  | 1900.0 | 1000.0 |  |  |  |  |  |
|  | Aug-96 |  |  |  |  | 410.0 |  | 370.0 | 280.0 |  |  |  |  |  |
|  | Mar-97 |  |  |  |  |  |  |  | ND | 230.0 |  |  |  |  |
|  | Mar-98 |  |  |  |  | 240.0 |  | 240.0 | 180.0 |  |  |  |  |  |
| PCB, ug/kg (ppb) in Sediment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Pre-90 |  |  |  |  |  | 6600000.0 |  |  | 38000.0 |  |  |  | 180. |
|  | Jun-96 |  |  |  |  |  | 6700.0 |  | 24000.0 | 2800.0 |  |  |  | 180. |
|  | Mar-97 |  |  |  |  |  |  |  | 180.0 | 280.0 |  |  |  | 180. |
|  | Mar-98 |  |  |  |  | 320 | 960 |  | 230 | 4100 |  |  |  | 180. |
| TPH, ug/kg (ppb) in Sediment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Pre-90 |  |  |  |  |  |  | 3500000.0 |  |  |  |  |  |  |
|  | Jun-96 |  |  |  |  |  |  | 81000.0 | 92000.0 | 110000.0 |  |  |  |  |
|  | Mar-97 |  |  |  |  |  |  |  | 28000.0 | 51000.0 |  |  |  |  |

COP = California Ocean Plan – Objectives for Protection of Human Health (30-day average)

CTR = USEPA California Toxics Rule – For Protection of Human Health in water or organisms – 40CFR, vol. 62, no. 150.  August 5, 1997

BP = Central Coast Regional Water Quality Control Board Basin Plan – General Objectives for PCBs, Protection of Domestic or Municipal Supply for Benzene, Ethylbenzene, and Xylene

ERM = NOAA Effects Range Median

| Shell Hercules Gas Plant, Canada de la Huerta, Santa Barbara County |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Sampling Site |  |  |  |  |  |  |  | Standards |  |  |  |  |  |  |
|  | Date | LC3 | R1/LC2 | R2/LC1 | M1/B | M2 | M3 | M4 | MTRL | EPA | NAS | FDA | ERL |
| PCB - Congeners, ng/g (ppb) In Sediment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Aug-96 | 20111 | 16484 | 35253 |  |  |  |  |  |  |  |  |  |
|  | Mar-97 | 26204 | 37252 | 5395 |  |  |  |  |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Aug-96 | 13118 | 10731 | 20440 |  |  |  |  |  |  |  |  | 180. |
|  | Mar-97 | 13927 | 21453 | 3364 |  |  |  |  |  |  |  |  | 180. |
| PCB - Congeners, ng/g (ppb) (Bioaccumulation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tadpoles |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  | 97450 | 56485 |  |  |  |  |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  | 8283 | 5310 |  |  |  |  | 0.6 | 10 | 500 | 2000 |  |
| Shore Crabs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  |  |  | 497.3 |  |  |  |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  |  |  | 140.7 |  |  |  | 0.6 | 10 | 500 | 2000 |  |
| Mussels |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  |  |  | 37.7 |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  | 347.6 |  | 61.0 | 230.7 |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  |  |  | 4.5 |  |  |  | 0.6 | 10 | 500 | 2000 |  |
|  | Mar-97 |  |  |  | 36.8 |  | 7.7 | 29.1 | 0.6 | 10 | 500 | 2000 |  |
| Sand Crabs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  |  |  | 20.7 | 10.5 |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  | 328.8 |  | 261.3 | 256.4 |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  |  |  | 3.2 | 1.7 |  |  | 0.6 | 10 | 500 | 2000 |  |
|  | Mar-97 |  |  |  | 61.2 |  | 49.1 | 48.6 | 0.6 | 10 | 500 | 2000 |  |
| Fish Tissue, Rubberlip Surfperch |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  |  | 16.6 |  |  |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  |  | 1.8 |  |  | 0.6 | 10 | 500 | 2000 |  |
| Fish Tissue, Barred Surfperch |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  |  | 35.2 |  |  |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  |  | 3.9 |  |  | 0.6 | 10 | 500 | 2000 |  |
| Liver Tissue, Rubberlip Surfperch |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  |  | 197.6 |  |  |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  |  | 64.0 |  |  | 0.6 | 10 | 500 | 2000 |  |
| Liver Tissue, Barred Surfperch |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  |  | 232.1 |  |  |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  |  |  | 100.2 |  |  | 0.6 | 10 | 500 | 2000 |  |
| Worm Tissue |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dry Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Aug-96 | 428823 | 1135240 | 428823 |  |  |  |  |  |  |  |  |  |
|  | Mar-97 | 91646 | 17285 | 19729 |  |  |  |  |  |  |  |  |  |
|  | Wet Weight |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Aug-96 | 279721 | 739041 | 248632 |  |  |  |  | 0.6 | 10 | 500 | 2000 |  |
|  | Mar-97 | 11217 | 2116 | 2415 |  |  |  |  | 0.6 | 10 | 500 | 2000 |  |
| Sediment Toxicity (% Survival) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  | TOXIC | TOXIC | TOXIC |  |  |  |  |  |  |  |  |
|  | Aug-96 | TOXIC | TOXIC | NON-TOXIC |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  | NA | NON-TOXIC | NON-TOXIC |  |  |  |  |  |  |  |  |
|  | Mar-97 | TOXIC | TOXIC | NON-TOXIC |  |  |  |  |  |  |  |  |  |
|  | Mar-98 |  |  | NON-TOXIC | NON-TOXIC |  |  |  |  |  |  |  |  |
| Sediment Toxicity (Growth) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  | NON-TOXIC | NON-TOXIC | TOXIC |  |  |  |  |  |  |  |  |
|  | Aug-96 | TOXIC | NON-TOXIC | NON-TOXIC |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  | NA | TOXIC | TOXIC |  |  |  |  |  |  |  |  |
|  | Mar-98 |  |  | NON-TOXIC | TOXIC |  |  |  |  |  |  |  |  |
| Water Toxicity (Growth) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Jun-96 |  | NA | NA | NA |  |  |  |  |  |  |  |  |
|  | Aug-96 | TOXIC | TOXIC | TOXIC |  |  |  |  |  |  |  |  |  |
|  | Mar-97 |  | NA | TOXIC | TOXIC |  |  |  |  |  |  |  |  |
|  | Mar-97 |  |  | TOXIC | TOXIC |  |  |  |  |  |  |  |  |
|  | Mar-98 |  |  |  |  |  |  |  |  |  |  |  |  |
| Water Toxicity (Survival) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Mar-98 |  |  | TOXIC | TOXIC |  |  |  |  |  |  |  |  |

MTRL = California Ocean Plan Maximum Tissue Residual Level

EPA = USEPA Screening Level

NAS = US National Academy of Sciences Screening Level

FDA = US Food and Drug Administration Action Level

ERL =  NOAA Effects Range Median Level

1 Water quality objectives to be used are found in Regional Water Quality Control Board Basin Plans or the California Ocean Plan (depending on which plan applies to the water body being addressed).  Where a Basin Plan contains a more stringent value than the statewide plan, the regional water quality objective will be used.