REGIONAL WATER QUALITY CONTROL BOARD

SANTA ANA REGION

REGIONAL

TOXIC HOT SPOT CLEANUP PLAN

NOVEMBER 1998

REGIONAL TOXIC HOT SPOT

CLEANUP PLAN

REGIONAL WATER QUALITY CONTROL BOARD

SANTA ANA REGION

Part I

I.	INTRODUCTION

In 1989, The California State Legislature established the Bay Protection and Toxic Cleanup Program (BPTCP).  The BPTCP has four major goals: (1) to provide protection of present and future beneficial uses of the bays and estuarine waters of California; (2) to identify and characterize toxic hot spots; (3) to plan for toxic hot spot cleanup or other remedial or mitigation actions; and (4) to develop prevention and control strategies for toxic pollutants that will prevent creation of new toxic hot spots or the perpetuation of existing ones within the bays and estuaries of the State.

This Regional Toxic Hot Spot Cleanup Plan is intended to provide direction for the remediation or prevention of toxic hot spots in the Santa Ana Region (pursuant to Water Code Sections 13390 et seq.).   Pursuant to Sections 13140 and 13143 of the Water Code, this Cleanup Plan is necessary to protect the quality of waters and sediments of the State from discharges of waste, in-place sediment pollution and contamination, and any other factor that can impact beneficial uses of enclosed bays, estuaries and coastal waters.  This plan shall be reviewed periodically to ensure that the plan is adequate to complete the mandates of the Bay Protection and Toxic Cleanup Program (Water Code Section 13390 et seq.).

This Plan includes a specific definition of a Toxic Hot Spot, site ranking criteria, and the monitoring approach used to identify the Water Code-mandated requirements for regional Toxic Hot Spot Cleanup Plans.

Region Description

The Santa Ana Region is the smallest of the nine regions in the state (2800 square miles) and is located in southern California, roughly between Los Angeles and San Diego.  Although small geographically, the  region’s four-plus million residents (1993 estimate) make it one of the most densely populated regions.

The climate of the Santa Ana Region is classified as Mediterranean:  generally dry in the summer with mild, wet winters.  The average annual rainfall in the region is about fifteen inches, most of it occurring between November and March.

Legislative Authority

California Water Code, Division 7, Chapter 5.6 established a comprehensive program to protect the existing and future beneficial uses of California's enclosed bays and estuaries.  SB 475 (1989), SB 1845 (1990), AB 41 (1989), and SB 1084 (1993) added and modified Chapter 5.6 [Bay Protection and Toxic Cleanup (Water Code Sections 13390-13396.5)] to Division 7 of the Water Code.

The BPTCP has provided a new focus on RWQCBs efforts to control pollution of the State's bays and estuaries by establishing a program to identify toxic hot spots and plan for their cleanup.

Water Code Section 13394 requires that each RWQCB complete a toxic hot spot cleanup plan.  Each cleanup plan must include:  (1) a priority listing of all toxic hot spots covered by the plan; (2) a description of each toxic hot spot, including a characterization of the pollutants present at the site; (3) an assessment of the most likely source or sources of pollutants; (4) an estimate of the total costs to implement the cleanup plan; (5) an estimate of the costs that can be recovered from parties responsible for the discharge of pollutants that have accumulated in sediments; (6) a preliminary assessment of the actions required to remedy or restore a toxic hot spot; and (7) a two-year expenditure schedule identifying State funds needed to implement the plan.

Limitations

This regional toxic hot spot cleanup plan contains information on sites that are believed to be the worst sites in the Region.  The candidate toxic hot spots identified in this Cleanup Plan are not considered known toxic hot spots until approved by the State Water Resources Control Board (SWRCB) in the consolidated toxic hot spot cleanup plan.  Many of the actions presented in this plan are general and may be specified in more detail as the actions are implemented through RWQCB actions.

II.	TOXIC HOT SPOT DEFINITION

Codified Definition of A Toxic Hot Spot

Section 13391.5 of the Water Code defines toxic hot spots as:

"...[L]ocations in enclosed bays, estuaries, or adjacent waters in the 'contiguous zone' or the 'ocean' as defined in Section 502 of the Clean Water Act (33. U.S.C. Section 1362), the pollution or contamination of which affects the interests of the State, and where hazardous substances have accumulated in the water or sediment to levels which (1) may pose a substantial present or potential hazard to aquatic life, wildlife, fisheries, or human health, or (2) may adversely affect the beneficial uses of the bay, estuary, or ocean waters as defined in the water quality control plans, or (3) exceeds adopted water quality or sediment quality objectives."

Specific Definition of A Toxic Hot Spot

The following specific definition provides a mechanism for identifying and distinguishing between "candidate" and "known"  toxic hot spots.  A candidate toxic hot spot is considered to have enough information to designate a site as a known toxic hot spot except that the candidate hot spot has not been approved by the RWQCB and the SWRCB.  Once a candidate toxic hot spot has been adopted into the consolidated statewide toxic hot spot cleanup plan, then the site shall be considered a known toxic hot spot, and all the requirements of the Water Code shall apply to that site.

Candidate and known toxic hot spots are locations (sites in waters of the State) in enclosed bays, estuaries or the ocean.  Dischargers (e.g., publicly owned treatment works, industrial facilities, power generating facilities, agricultural land, storm drains, etc.) are not toxic hot spots.

Candidate Toxic Hot Spot

A site meeting one or more of the following conditions is considered to be a "candidate" toxic hot spot.

1.	The site exceeds water or sediment quality objectives for toxic pollutants that are contained in appropriate water quality control plans or exceeds water quality criteria promulgated by the U.S. Environmental Protection Agency (U.S. EPA).

This finding requires chemical measurement of water or sediment, or measurement of toxicity using tests and objectives stipulated in water quality control plans.  Determination of a toxic hot spot using this finding should rely on recurrent measures over time (at least two separate sampling dates).  Suitable time intervals between measurements must be determined.

2.	The water or sediment exhibits toxicity associated with toxic pollutants that is significantly different from the toxicity observed at reference sites (i.e., when compared to the lower confidence interval of the reference envelope or, in the absence of a reference envelope, is significantly toxic as compared to controls (using a t-test) and the response is less than 90 percent of the minimum significant difference for each specific test organism), based on toxicity tests acceptable to the SWRCB or the RWQCBs.

To determine whether toxicity exists, recurrent measurements (at least two separate sampling dates) should demonstrate an effect.  Appropriate reference and control measures must be included in the toxicity testing.  The methods acceptable to and used by the BPTCP may include some toxicity test protocols not referenced in water quality control plans (e.g., the BPTCP Quality Assurance Project Plan).  Toxic pollutants should be present in the media at concentrations sufficient to cause or contribute to toxic responses in order to satisfy this condition.

3.	The tissue toxic pollutant levels of organisms collected from the site exceed levels established by the United States Food and Drug Administration (FDA) for the protection of human health, or the National Academy of Sciences (NAS) for the protection of human health or wildlife.  When a health advisory against the consumption of edible resident non-migratory organisms has been issued by Office of Environmental Health Hazard Assessment (OEHHA) or Department of Health Services (DHS), on a site or water body, the site or water body is automatically classified a "candidate" toxic hot spot if the chemical contaminant is associated with sediment or water at the site or water body.

Acceptable tissue concentrations are measured either as muscle tissue (preferred) or whole body residues.  Residues in liver tissue alone are not considered a suitable measure for candidate toxic hot spot designation.  Animals can either be deployed (if a resident species) or collected from resident populations.  Recurrent measurements in tissue are required.  Residue levels established for one species for the protection of human health can be applied to any other consumable species.

Shellfish:  Except for existing information, each sampling episode should include a minimum of three replicates.  The value of interest is the average value of the three replicates.  Each replicate should be comprised of at least 15 individuals.  For existing State Mussel Watch information related to organic pollutants, a single composite sample (20-100 individuals), may be used instead of the replicate measures.  When recurrent measurements exceed one of the levels referred to above, the site is considered a candidate toxic hot spot.

Fin-fish:  A minimum of three replicates are necessary.  The number of individuals needed will depend on the size and availability of the animals collected, although a minimum of five animals per replicate is recommended.  The value of interest is the average of the three replicates.  Animals of similar age and reproductive stage should be used.

4.	Impairment measured in the environment is associated with toxic pollutants found in resident individuals.

Impairment means reduction in growth, reduction in reproductive capacity, abnormal development, or histopathological abnormalities.  Each of these measures must be made in comparison to a reference condition where the endpoint is measured in the same species and tissue is collected from an unpolluted reference site.  Each of the tests shall be acceptable to the SWRCB or the RWQCBs.

Growth Measures:  Reductions in growth can be addressed using a suitable bioassay acceptable to the SWRCB or RWQCBs or through measurements of field populations.

Reproductive Measures:  Reproductive measures must clearly indicate reductions in viability of eggs or offspring, or reductions in fecundity.  Suitable measures include:  pollutant concentrations in tissue, sediment, or water which have been demonstrated in laboratory tests to cause reproductive impairment, or significant differences in viability or development of eggs between reference and test sites.

Abnormal Development:  Abnormal development can be determined using measures of physical or behavioral disorders or aberrations.  Evidence that the disorder can be caused by toxic pollutants, in whole or in part, must be available.

Histopathology:  Abnormalities representing distinct adverse effects, such as carcinomas or tissue necrosis, must be evident.  Evidence that toxic pollutants are capable of causing or contributing to the disease condition must also be available.

5.	Significant degradation in biological populations and/or communities associated with the presence of elevated levels of toxic pollutants.

This condition requires that the diminished numbers of species or individuals of a single species (when compared to a reference site) are associated with concentrations of toxic pollutants.  The analysis should rely on measurements from multiple stations.  Care should be taken to ensure that at least one site is not degraded so that a suitable comparison can be made.

Known Toxic Hot Spot

A site meeting one or more of the conditions necessary for the designation of a "candidate" toxic hot spot that has gone through a full SWRCB and RWQCB hearing process, is considered to be a "known" toxic hot spot.  A site will be considered a "candidate" toxic hot spot until approved by the SWRCB as a “known” toxic hot spot in the consolidated toxic hot spot cleanup plan.

III.	MONITORING APPROACH

As part of the legislative mandates, the BPTCP has implemented regional monitoring programs to identify toxic hot spots (Water Code Section 13392.5).  The BPTCP has pioneered the use of effects-based measurements of impacts in California's enclosed bays and estuaries.  The Program has used a two-step process to identify toxic hot spots.  The first step is to screen sites using toxicity tests.  In the second step, the highest priority sites with observed toxicity are retested to confirm the effects.  This section presents descriptions of the BPTCP monitoring objectives and sampling strategy.

Monitoring Program Objectives

The four objectives of BPTCP regional monitoring are:

1.	Identify locations in enclosed bays, estuaries, or the ocean that are potential or candidate toxic hot spots.  Potential toxic hot spots are defined as suspect sites with existing information indicating possible impairment, but without sufficient information to be classified further as a candidate toxic hot spot.

2.	Determine the extent of biological impacts in portions of enclosed bays and estuaries not previously sampled (areas of unknown condition);

3.	Confirm the extent of biological impacts in enclosed bays and estuaries that have been previously sampled; and

4.	Assess the relationship between toxic pollutants and biological effects.

Sampling Strategy

Screening Sites and Confirming Toxic Hot Spots

A two step process was used to identify toxic hot spots.  Both steps are designed around an approach with three measures (sediment quality triad analysis) plus an optional bioaccumulation component.  The triad analysis consists of toxicity testing, benthic community analysis, and chemical analysis for metals and organic chemicals.

The first step is a screening phase that consists of measurements using toxicity tests or benthic community analysis or chemical tests or bioaccumulation data to provide sufficient information to list a site as a potential toxic hot spot or a site of concern.  Sediment grain size, total organic carbon (TOC), NH3 and H2S concentration are measured to differentiate pollutant effects found in screening tests from natural factors.

A positive result or an effect in any of the triad tests would trigger the confirmation step (depending on available funding).  The confirmation phase consists of performing all components of the sediment quality triad:  toxicity, benthic community analysis, and chemical analysis, on the previously sampled site of concern.  Assessment of benthic community structure may have not have been completed if there was difficulty in measuring or interpreting the information for a water body.

IV.	CRITERIA FOR RANKING TOXIC HOT SPOTS

A value for each criterion described below was developed whenever appropriate information existed or estimates were possible.  Any criterion for which no information exists was assigned a value of “No Action”.  The RWQCB created a matrix of the scores of the ranking criteria. The RWQCBs shall determine which sites are “High” priority based on the five general criteria (below) keeping in mind the value of the water body.  The RWQCBs shall provide the justification or reason a rank was assigned if the value is an estimate based on best professional judgment.

Human Health Impacts

Human Health Advisory issued for consumption of non-migratory aquatic life from the site (assign a “High”); Tissue residues in aquatic organisms exceed FDA/DHS action level and U.S. EPA screening levels (“Moderate”).

Aquatic Life Impacts

For aquatic life, site ranking was based on an analysis of the preponderance of information available (i.e., weight-of-evidence).  The measures that were considered are:  the sediment quality triad  (sediment chemistry, toxicity, and  benthic community analysis), water toxicity, toxicity identification evaluations (TIEs), and/or bioaccumulation.

Stations with hits in any two of the measures, if associated with high chemistry, were assigned a “High” priority.  A hit in one of the measures associated with high chemistry was assigned “Moderate”, and high sediment or water chemistry hits only, were assigned “Low”.

Water Quality Objectives:

Any chemistry data used for ranking under this section were no more than 10 years old, and were analyzed with appropriate analytical methods and quality assurance.

Water quality objective or water quality criterion:  exceeded regularly (assign a “High” priority), occasionally exceeded (“Moderate”), infrequently exceeded (“Low”).

Areal Extent of Toxic Hot Spot

Select one of the following values:  More than 10 acres, 1 to 10 acres,  less than 1 acre.

Natural Remediation Potential

Select one of the following values:  Site is unlikely to improve without intervention (“High”), site may or may not improve without intervention (“Moderate”), site is likely to improve without intervention (“Low”).

Overall Ranking

The RWQCB shall list the overall ranking for the candidate toxic hot spot.  Based on the interpretation and analysis of the five previous ranking criteria, ranks shall be established by the RWQCBs as “high”, “moderate” or “low.”

V.	Future Needs

Several sites in the Region need additional characterization work to either 	include or exclude them from Candidate Toxic Hot Spot designation.  	These 	sites are listed in the following table (Table 1).

Table 1.  Sites of Concern (Sites that do not qualify as Candidate Toxic Hot Spots)

| Water body name | Segment Name | Site Identification | Reason for Listing |  | Pollutants present at the site | Report reference |
| --- | --- | --- | --- | --- | --- | --- |
| Huntington Harbour | Middle Reach | BPTCP Site # 80027, Latitude - 33,42,80N, Longitude - 118,03,67W | Sediment toxicity (Not recurrent) | Chlordane, DDE |  | 3, 4, 5 |
| Huntington Harbour | Launch ramp | 82005, 33,43,61N, 118,03,91W | Sediment toxicity (Not recurrent) | Lead, zinc, DDE |  | 3, 4 |
| Bolsa Bay | Mouth Of EGGW | 82024, 33,42,40N, 118,03,35W | Sediment toxicity (Not recurrent) | Unknown |  | 3, 4 |
| Lower Newport Bay | Arches Drain | 85015, 33,37,199N, 117,55,697W | Sediment toxicity (Not recurrent) | Chlordane, DDE, TBT |  | 1, 4 |

Part II

Table 2.  Candidate Toxic Hot Spot List

| Water body name | Segment Name | Site Identification | Reason for Listing | Pollutants present at the site | Report reference |  |
| --- | --- | --- | --- | --- | --- | --- |
| Anaheim Bay | Naval Reserve | BPTCP Site # 82030, Latitude - 33,44,12N, Longitude - 118,05,31W | Sediment toxicity | Chlordane, DDE |  | 3, 4 |
| Seal Beach NWR | Navy Marsh | 82001, 33,43,88N, 118,04,72W | Sediment toxicity | DDE |  | 3, 4, 6 |
| Seal Beach NWR | Bolsa Ave. | 82023, 33,44,65N, 118,04,66W | Sediment toxicity | Arsenic |  | 3, 4 |
| Seal Beach NWR | Middle Reach | 82002, 33,44,44N, 118,04,40W | Sediment toxicity | Arsenic |  | 3, 4 |
| Seal Beach NWR | Left Reach | 82040, 33,44,26N, 118,05,18W | Sediment toxicity | Unknown |  | 3, 4 |
| Huntington Harbour | Upper Reach | 80028, 33,42,80N, 118,03,67W | Sediment toxicity | Chlordane, DDE, Chlorpyrifos |  | 3, 4, 5, 6 |
| Bolsa Chica Ecological Reserve |  | 82039, 33,41,75N, 118,02,76W | Sediment toxicity | DDE |  | 3, 4 |
| Upper Newport Bay | Narrows | 85001, 33,38,083N, 117,53,454W | Sediment toxicity Exceeds objectives | Chlordane, zinc, DDE |  | 1, 3, 4 |
| Lower Newport Bay | Rhine Channel | 85013, 33,36,721N, 117,55,670W | Sediment toxicity Exceeds objectives | Arsenic, copper, lead, mercury, zinc, DDE, PCB, TBT |  | 1, 2, 3, 4, 6 |
| Lower Newport Bay | Newport Island | 85014, 33,37,251N, 117,56,174W | Exceeds objectives | Copper, lead, mercury, zinc, chlordane, DDE, PCB, TBT |  | 1, 4 |

Reference list

1.	Anderson, B., Hunt, J.,  Tudor, S., Newman, J., Tjeerdema, R., Fairey, 			R., Oakden, J., Bretz, C., Wilson, C., La Caro, F., Stephenson, M., 			Puckett, M., Long, E., Fleming, T., Summers, K.  1996.  Chemistry, 			Toxicity and Benthic Community Conditions in Sediments of the 				Southern California Bays and Estuaries. Report to the California State 			Water Resources Control Board, Environmental Protection Agency, 			National Oceanic and Atmospheric Administration, California 				Department of Fish and Game, University of California, Santa Cruz, and 		the Moss Landing Marine Laboratories.  140 pp + appendices.

2.	California Regional Water Quality Control Board - Santa Ana Region.  			1990.  Evaluation of Boat Yard Waste Treatment Technologies Within 			the Santa Ana Region.  117 pp.

3.	Moore, B., Klein, E., Hines, D., Au, M., Boon, R., Ashby, K., Nguyen, 			D.  1997.  Orange County NPDES Stormwater Program Annual 				Progress Report 1997 (NPDES Permit CAS618030). Report to the Santa 		Ana Regional Water Quality Control Board.  60 pp. + appendices.

4.	Phillips, B., Anderson, B., Hunt, J., Newman, J., Tjeerdema, R., Wilson, 		C., Sapudar, R., Long, E., Stephenson, M., Puckett, M., Fairey, R., 			Oakden, J., Dawson, S., and Smythe, H.  1998.  Sediment Chemistry, 			Toxicity, and Benthic Community Conditions in Selected Water Bodies 			of the Santa Ana Region. Sacramento, CA.  104p + appendices.

5.	Sapudar, R., Wilson, C., Reid, M., Long, E., Stephenson, M., Puckett, 			M., Fairey, R., Hunt, J., Anderson, B., Holstad, D., Newman, J., Birosik, 		S., Smythe, H.  1994.  Sediment Chemistry and Toxicity in the Vicinity of 		the Los Angeles and Long Beach Harbors.  Final Report to the 				California State Water Resources Control Board and the  National 			Oceanic and Atmospheric Administration.  81 pp + appendices.

6.	State Water Resources Control Board. 1998.  State Mussel Watch 			Program Monitoring Database.  Computer file.

Table 3.  Ranking Matrix

| Waterbody Name | Site Identification | Human Health Impacts | Aquatic Life Impacts | Water Quality Objectives | Areal Extent | Remediation Potential | Overall Ranking |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Anaheim Bay - Naval Reserve | BPTCP Site # 82030, Latitude - 33,44,12N, Longitude - 118,05,31W | No Action | Moderate | No Action | 1 to 10 acres | Moderate | Moderate |
| Seal Beach NWR - Navy Marsh | 82001, 33,43,88N, 118,04,72W | Low | Low | Low | 1 to 10 acres | Moderate | Low |
| Seal Beach NWR - Bolsa Ave. | 82023, 33,44,65N, 118,04,66W | No Action | Low | No Action | 1 to 10 acres | Moderate | Low |
| Seal Beach NWR - Middle Reach | 82002, 33,44,44N, 118,04,40W | No Action | Low | No Action | 1 to 10 acres | Moderate | Low |
| Seal Beach NWR | 82040, 33,44,26N, 118,05,18W | No Action | Low | No Action | 1 to 10 acres | Moderate | Low |
| Huntington Harbour - Upper Reach | 80028, 33,42,80N, 118,03,67W | Low | Low | Low | 1 to 10 acres | Moderate | Low |
| Bolsa Chica Ecological Reserve | 82039, 33,41,75N, 118,02,76W | No Action | Low | Low | 1 to 10 acres | Moderate | Low |
| UNB - Narrows | 85001, 33,38,083N, 117,53,454W | No Action | Moderate | Low | 1 to 10 acres | Moderate | Moderate |
| LNB - Rhine Channel | 85013, 33,36,721N, 117,55,670W | Low | High | Moderate | 1 to 10 acres | High | High |
| LNB - Newport Island | 85014, 33,37,251N, 117,56,174W | No Action | High | Low | 1 to 10 acres | High | Moderate |

Best professional judgment was used to assign ranks to several sites for some of the ranking criteria.

Human Health Impacts

If tissue residues from aquatic organisms contained elevated levels, such as exceeding Elevated Data Levels (EDLs) based on State Toxic Substances Monitoring Program or Mussel Watch data, but did not exceed FDA/DHS action levels or U.S. EPA screening levels, the site was ranked “Low”.  The medium and high ranks are defined in the Water Quality Control policy for Guidance on the Development of Regional Toxic Hot Spot Cleanup Plans (SWRCB, 1998).

Water Quality Objectives

Due to the absence of numeric objectives for toxic substances for Enclosed Bays and Estuaries contained in the Water Quality Control Plan for the Santa Ana River Basin (Basin Plan) (CRWQCB-SAR, 1995), best professional judgment was used to interpret the following narrative standards:

Toxic substances shall not be discharged at levels that will bioaccumulate in aquatic resources to levels which are harmful to human health.

The concentrations of toxic substances in the water column, sediments or biota shall not adversely affect beneficial uses.

Water column and sediment chemistry data and tissue residue data from aquatic organisms were used to assign the rank based on the frequency of exceedance of the objective.  The water column chemistry data were compared to objectives formerly established by the Enclosed Bays and Estuaries Plan and sediment chemistry data were compared to sediment screening levels developed by NOAA (Long and Morgan, 1990, Long et al, 1995) and the State of Florida (MacDonald, 1994.  The tissue residue data from aquatic organisms were compared against FDA/DHS action levels or U.S. EPA screening levels.  The ranks were: Exceeded regularly (High), occasionally exceeded (Moderate), infrequently exceeded (Low).

Areal Extent of Toxic Hot Spot

Determination of areal extent of sites was based on the site location,  site hydrology, the distribution of toxic substances between sites, potential dischargers in the area, and site history.  There has not been a thorough site characterization at any of the sites that would produce a definitive areal extent measurement.

Natural Remediation Potential

The natural remediation potential of the sites was based on the site location, site hydrology, the distribution of toxic substances between sites, and site history.

Part III

High Priority Candidate Toxic Hot Spot Characterization

I.		Lower Newport Bay - Rhine Channel

A.	An assessment of the areal extent of the Toxic Hot Spot (THS).

Between 1.5 and 2.5 acres.

B.		An assessment of the most likely sources of pollutants (potential discharger).

The area was historically a small inlet in the larger marsh system of Lower Newport Bay.  In 1918, the first boat yard was built on the channel.  A fish cannery was built in 1919, but was used predominately after 1935.  The dredging of Lido Channel South occurred in 1920, with large scale dredging of Lower Newport Bay occurring in 1934-35 to provide safe harbor navigation.  During the 1940’s and 1950’s the channel supported boat building activity for both the US Navy and the Mexican Navy during World War II and the Korean War.  The boat yards produced midsize boats, mainly mine sweepers, subchasers, and rescue boats in the 45 to 135 ft. length range.  In 1964, there were 19 boat yards operating in the Lower Bay.  Currently six boat yards operate along Rhine Channel (see Figure 1).  The boat yards are currently regulated by General Waste Discharge Requirements (see section C).  Historic practices at the boat yards are the most likely source of pollutants in Rhine Channel, although a thorough characterization of the depth of pollution has never been undertaken.  An investigation of the extent of pollution depth and area would help to either eliminate or include likely historic sources.

C.		A summary of actions that have been initiated by the Regional Boards to reduce the accumulation of pollutants at existing THSs and to prevent the creation of new THSs.

The Regional Board currently regulates the discharge of process wastewater and stormwater from all boat yard facilities in Lower Newport Bay and Huntington Harbour through General Waste Discharge Requirements (Order No. 94-26, as amended by Order No. 95-60 and 96-52).  The boat yards were initially issued individual NPDES permits beginning in 1975.  The main feature of Order No. 94-26, as amended, is the elimination of the discharge of process wastewater in accordance with the requirement of the Water Quality Control Policy for the Enclosed Bays and Estuaries of California.  Process wastewater is defined by the Order to include the first one tenth of an inch of rain that is proceeded by seven days of dry weather.  This permit requirement was to be implemented by April, 1996.  Presently, five of the six boat yards in Rhine Channel have complied with this requirement.

The Newport Bay watershed is one of two watersheds within the Santa Ana Region that are the focus of intensive watershed management activities.  The expected outcomes of this planning and management effort includes a further refinement of water quality problems, both in the Bay and watershed, the development and implementation of a watershed management plan that addresses these problems, and mechanisms for measuring the success of the plan and improvements in water quality.

Additionally, Lower Newport Bay is currently listed as water quality limited for metals and pesticides pursuant to Section 303(d) of the Clean Water Act.  A Total Maximum Daily Load (TMDL) for metals and pesticides will be developed by the Regional Board to address this impairment.  The control of pollutant sources occurring in Rhine Channel will be a component of the TMDLs.

D.		Preliminary Assessment of Actions required to remedy or restore a THS, including recommendations for remedial actions.

There are four options for cleanup of the Rhine Channel THS.  These include ex-situ treatment, chemical separation, immobilization, and dredging.  The ex-situ treatment of pollution at Rhine Channel could include either chemical separation or immobilization.  Chemical separation would separate the weakly bound metals from the sediment, and the clean sediment would then be disposed.  The problem with this treatment is the limited application of the method, the need for further treatment systems integration for a complete separation, and the need for a treatment site.  This last factor is significant due to the urban setting of the site.  Significant transportation costs would be incurred by hauling the sediment to a non-local treatment area.

Immobilization of trace metals by chemical fixation is another possible treatment.  This treatment has been used extensively for solid wastes.  A limitation with this treatment is the high moisture content of the sediment in Rhine Channel and the need for a treatment site.

The capping or containment of the site is not an option due to the shallow depth of Rhine Channel. Capping would effectively eliminate any navigation in the channel and adversely affect the economic activities of business that use the channel (i.e., the boatyards).

The only other viable treatment is dredging and off-site disposal. Dredging of the site would allow for a confined remediation area with a low potential for the off-site migration of toxic substances through the use of siltation curtains.  It would also allow for the continued use of the channel without a significant disruption of access or business activity.

E.		An estimate of the total cost and benefits of implementing the cleanup plan.

The dredging of Rhine Channel would involve the removal of approximately 23,000 cubic yards of sediment (2 acres x 7 feet deep).  This is a rough estimate because there has not been a thorough characterization of the areal extent of pollution.  These amounts should be considered conservative and preliminary.  Additional costs could be incurred if alternative disposal transportation is required.

| Sediment Removal |  |  |
| --- | --- | --- |
| Hydraulic dredge | (23,000 cy @ $10 cy) | $230,000 |
| Silt screen (material, labor) | (600 ft @ $3 ft) | $1,800 |
| Sediment Transport |  |  |
| Truck | (23,000 cy @ $200 cy) | $4,600,000 |
| Sediment Disposal |  |  |
| Class I disposal facility | (23,000 cy @ $250 cy) | $5,750,000 |
| (Hazardous waste) |  |  |
| Total |  | $10,581,800 |

The benefits of implementing the cleanup plan are related to the beneficial uses of Lower Newport Bay.  The beneficial uses of Lower Newport Bay are:  Navigation (NAV);  Water Contact Recreation (REC1);   Non-contact Water Recreation (REC2);  Commercial and Sportfishing (COMM);  Wildlife Habitat (WILD); Rare, Threatened or Endangered Species (RARE);  Spawning, Reproduction, and Development (SPWN); Marine Habitat (MAR); and Shellfish Harvesting (SHEL).  The benefits would be improved ecosystem conditions, more abundant wildlife, lower concentrations of pollutants in water and sediment, lower concentrations of pollutants in fish and shellfish tissue, and an undegraded benthic community.

F.		An estimate of recoverable costs from potential dischargers.

The recoverable costs from dischargers would be insufficient to perform cleanup activities.  The boatyard operations are small businesses, with a few having financial difficulty implementing control measures currently required by the Regional Board.  If the Regional Board were to issue Cleanup and Abatement Orders to the boatyards in an attempt to recover costs for the proposed cleanup activities, it is envisioned that several of the boatyards would claim bankruptcy rather than participate.  It is estimated that recoverable cleanup costs from dischargers would be from 1 to 10 %.

G.		A two-year expenditure schedule identifying funds to implement the plans that are not recoverable from potential dischargers.

Year 1.

The activities conducted during the first year would be further site pollution characterization.  These activities would include extensive sampling to determine the areal extent, depth, and severity of pollution in Rhine Channel.  The cost would be approximately $900,000.

Year 2.

The activities conducted during the second year would be the development of an engineering report and operating plan for the cleanup site, obtaining the appropriate permits (e.g., 401/404), and producing appropriate environmental documentation (e.g., NEPA/CEQA).  These services would be provided by a consulting firm.  This would cost approximately $500,000.

H.	 References

California Regional Water Quality Control Board - Santa Ana Region (CRWQCB - SAR), 1995.  Water Quality Control Plan for the Santa Ana River Basin.  7 sections + appendices.

Long, E. R., and L. Morgan, 1990.  The potential effects of sediment-sorbed contaminants tested in the National Status and Trends Program.  NOAA Technical Memorandum NOS OMA 52.

Long, E. R., D.D. MacDonald, S. L. Smith, and F. D. Calder, 1995. Incidence of adverse biological effects within ranges of chemical concentrations in marine and estuarine sediments.  Environmental Management 19:81-97.

MacDonald, D.D., 1994. Approach to assessment of sediment quality in Florida coastal waters. Volumes I and II. Prepared for the Office of Water Policy, Florida Department of Environmental Regulation.  MacDonald Environmental Services, Ltd., Ladysmith, British Columbia.

State Water Resources Control Board (SWRCB), 1998.  Water Quality Control Policy for Guidance on the Development of Regional Toxic Hot Spot Cleanup Plans.  43pp.

Appendix A.

POTENTIAL ENVIRONMENTAL IMPACTS

(All "yes" and "maybe" answers are explained on attached sheets.)

Yes  Maybe  No

1.	Earth. Will the proposal result in:

a.	Unstable earth conditions or changes

in geologic substructures?				                   X

b.	Disruptions, displacements,

compaction or overcoming of the soil?		                   X

c.	Change in topography or ground surface

relief features?					                   X

d.	The destruction, covering or

modification of any unique geologic

or physical features?					                   X

e.	Any increase in wind or water erosion

of soils, either on or off the site?			                   X

f.	Changes in deposition or erosion of

beach sands, or changes in siltation,

deposition or erosion which may modify

the channel of river or stream or the

of the ocean or any bay, inlet or

lake?							                   X

g.	Exposure of people or property to

geologic hazards such as earthquakes,

landslides, mudslides, ground failure,

or similar hazards?					                   X

2.	Air.	Will the proposal result in:

a.	Substantial air emissions or

deterioration of ambient air quality?			                   X

b.	The creation of objectionable odors?		                   X

c.	Alteration of air movement, moisture,

or temperature, or any change in

climate either locally or regionally?			                   X

3.	Water. Will the proposal result in:

a.	Changes in current, or the course of

direction of water movements, in either

marine or fresh waters?				  X                .

b.	Changes in absorption rates, drainage

patterns, or the rate and amount of

surface runoff?					                   X

c.	Alterations to the course or flow

of flood waters?					                   X

d.	Change in the amount of surface water

in any water body?					                    X

e.	Discharge into surface waters, or in

any alteration of surface water

quality, including but not limited to

temperature, dissolved oxygen or

turbidity?						   X                .

f.	Alteration of the direction or rate

of flow of groundwater?				                   X

g.	Change in the quantity of groundwaters,

either through direct additions or

withdrawals, or through interception of

an aquifer by cuts or excavations?			                   X

h.	Substantial reduction in the amount of

water otherwise available for public

water supplies?					                    X

i.	Exposure of people or property to

water related hazards such as flooding

or tidal waves?					                    X

4.	Plant Life.  Will the proposal result in:

a.	Change in the diversity of species,

or number of any species of plants

(including trees, shrubs, grass, crops,

and aquatic plants)?					                   X

b.	Reduction of the numbers of any unique,

rare or endangered species of plants?		                   X

c.	Introduction of new species of plants

into an area, or in a barrier to the

normal replenishment of existing

species?						                   X

d.	Reduction in acreage of any agricultural

crop?							                   X

5.	Animal Life.  Will the proposal result in:

a.	Change in the diversity of species,

or numbers of any species of animals

(birds, land animals, including

reptiles, fish and shellfish,

benthic organisms or insects?)			          X        .

b.	Reduction of the numbers of any unique,

rare or endangered species of animals?		                   X

c.	Introduction of new species of animals

into an area, or result in a barrier

to the migration or movement of

animals?						                   X

d.	Deterioration to existing fish or

wildlife habitat?					                   X

6.	Noise.  Will the proposal result in:

a.	Increases in existing noise levels?			  X                 .

b.	Exposure of people to severe noise

levels?							                   X

7.	Light and Glare.  Will the proposal produce

new light or glare?						                  X

8.	Land Use. Will the proposal result in a

substantial alteration of the present or planned

land use of the area?						                   X

9.	Natural Resources. Will the proposal result in:

a.	Increase in the rate of use of any

natural resources?					                   X

b.	Substantial depletion of any non-renewable

natural resources.					                   X

10.	Risk of Upset.  Will the proposal involve:

a.	A risk of an explosion or the release

of hazardous substances (including, but

not limited to, oil, pesticides,

chemicals or radiation) in the event

of an accident or upset conditions?			                   X

b.	Possible interference with an

emergency response plan or an

emergency evaluation plan?				                   X

11.	Population. Will the proposal alter the location,

distribution, density, or growth rate of the human

population of an area?					                   X

12.	Housing. Will the proposal affect housing, or create

a demand for additional housing?				                   X

13.	Transportation/Circulation.  Will the proposal

result in:

a.	Generation of substantial additional

vehicular movement?					                   X

b.	Effects on existing parking facilities,

or demand on new parking?				                   X

c.	Substantial impact upon existing

transportation systems?				                   X

d.	Alterations to prevent patterns

of circulation or movement of people

and/or goods?						                   X

e.	Alterations to waterborne, rail

or air traffic?						   X               .

f.	Increase in traffic hazards to motor

vehicles, bicyclists, or pedestrians?			                   X

14.	Public Services.  Will the proposal

have an effect upon, or result in a need for

new or altered governmental services in any

of the following areas:

a.	Fire Protection?					                   X

b.	Police Protection?					                   X

c.	Schools?						                   X

d.	Parks or other recreational

facilities?						                   X

e.	Maintenance of public facilities,

including roads?					                   X

f.	Other governmental services?			                   X

15.  Energy.  Will the proposal result in:

a.	Use of substantial amounts of fuel

or energy?						                   X

b.	Substantial increase in demand upon

existing sources or energy, or require

the development of new sources of

energy?						                   X

16.	Utilities.  Will the proposal result in a need

for new systems, or substantial alterations to

the following utilities?

a.  Power or Natural Gas?					                   X

b.  Communications systems?				                   X

c.  Water?							                   X

d.  Sewer or septic tanks?					                   X

e.  Storm water drainage?					                   X

f.  Solid waste and disposal?					  X                .

17.	Human Health.  Will the proposal result in:

a.	Creation of any health hazard or

potential health hazard (excluding

mental health)?					                   X

b.	Exposure of people to potential

health hazards?					                   X

18.	Aesthetics.  Will the proposal result in the

obstruction of any scenic vista or view open to

the public, or will the proposal result in the

creation of an aesthetically offensive site open

to public view?						                   X

19.	Recreation.  Will the proposal result in an impact

upon the quality or quantity of existing recreational

opportunities?							                   X

20.	Cultural Resources.  Will the proposal result in:

a.	The alteration of or the destruction

of a prehistoric or historic

archaeological site?					                   X

b.	Adverse physical or aesthetic effects

to a prehistoric or historic building,

structure, or object?					                   X

c.	The potential to cause a physical

change which would effect unique

ethnic cultural values?				                   X

d.	Restricting existing religious or

sacred uses within the potential

impact area?						          X        .

Discussion of Environmental Impacts

3.	Water

The proposed cleanup plan addresses water quality pollution in the Rhine Channel located in Newport Bay and will have a direct beneficial impact on the surface water quality in that waterbody.  Implementation of the plan will improve the water quality in Newport Bay.  Implementation of the cleanup plan could have a temporary impact to turbidity during dredging operations.  This impact can be mitigated by the use of silt curtains to reduce the dispersal of increased turbidity beyond the dredge site.  Implementation of the plan will also increase tidal flushing of Rhine Channel.  Due to the limited flushing that currently occurs, this is a beneficial effect of the proposed cleanup plan.

4., 5.	Plant and Animal Life

The proposed cleanup plan addresses water quality pollution in the Rhine Channel located in Newport Bay.  Implementation of this plan is expected to improve habitat for plants and animals and, thereby, to increase the diversity and/or abundance of the biota.

6.	Noise

The proposed cleanup plan addresses water quality pollution in the Rhine Channel located in Newport Bay.  Implementation of this plan would temporarily increase noise levels in the area of Rhine Channel.  This impact can be mitigated by limiting dredging operations during daylight hours on weekdays, the use of smaller dredges, and the use of a clamshell, instead of a  hydraulic, dredge.

13.	Transportation/Circulation

The proposed cleanup plan addresses water quality pollution in the Rhine Channel located in Newport Bay.  Implementation of the dredging operations called for in this plan would cause temporary disruption of vessel traffic in the Rhine Channel and surrounding channel area.  This impact can be mitigated by limiting dredging operations during daylight hours on weekdays, the use of smaller dredges, and limiting dredging operations when vessel traffic is minimal.

16.	Utilities

The proposed cleanup plan recommends the dredging and disposal of sediment.  Implementation of this plan is anticipated to produce 23,000 cubic yards of material that would need to be disposed of in an appropriately designated landfill.  This will create a minimal increase in demand for landfill capacity within the region.  This disposal option is the only viable alternative for the disposal of the sediment as discussed in the cleanup plan.

1.  Water quality objectives to be used are found in Regional Water Quality Control Board Basin Plans or the California Ocean Plan (depending on which plan applies to the water body being addressed).  Where a Basin Plan contains a more stringent value than the statewide plan, the regional water quality objective will be used.